TSG SA Meeting #107	SP-250365

12 - 14 March, 2025, Incheon, South Korea 	Rev of SP-250117

# Source:	SA WG5

# Title:	New WID on charging aspects of satellite access Phase 3

# Document for:	Approval

# Agenda Item:	6.2.5

3GPP TSG-SA5 Meeting #159	S5-250687

Sophia-Antipolis, France, 17 - 21 February 2025

# Source:	CATT, CSCN

# Title:	New WID on charging aspects of satellite access Phase 3

# Document for:	Approval

# Agenda Item:	7.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Charging aspects of satellite access Phase 3

Acronym:	5GSAT_Ph3-CH

Unique identifier:	1070014

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  |  |
| Don't know |  |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_5GSAT_Ph3_CH | SA5 | 1040014 | Study on charging aspects of satellite access Phase 3 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1040027 | Integration of satellite components in the 5G architecture Phase III | SA2 Rel-19 WID for 5G System enhancement for satellite access Phase III |

Dependency on non-3GPP (draft) specification:

# 3	Justification

In SA1, the charging requirements for satellite access have been specified in TS 22.261, for example, the roaming aspects for a 5G system with satellite access. In Rel-19, SA2 has specified the Store and forward Satellite operation with EPC enhancements for satellite access in the TS 23.401 and TS 23.682. SA2 has also specified the UE-Satellite-UE communication with 5G System enhancements in the TS 23.501, TS 23.502, TS 23.503 and TS 23.228.

To support the Rel-19 enhancement, SA5 has studied the charging aspects of 5GS and EPS for Satellite in TR 28.846, which identified the business scenarios, charging scenarios and key issues, derived the corresponding potential requirements, and developed and evaluated the possible solutions for the satellite access charging.

As recommended in TR 28.846, normative work is required for satellite access charging in Rel-19, including:

-	Enhancement of the new trigger events and charging information to support the store and forward satellite operation.

-	Enhancement of the charging information to support the UE-satellite-UE communication.

-	Reuse the existing roaming charging architecture and information to support the roaming charging when visited or home PLMN support transparent satellite access.

-	Enhance the charging principle for SSP to perform wholesale to MNO

-	Enhancement of the new charging information related to satellite to support MVNO which provide satellite communication services

# 4	Objective

The objective of this work item is to specify satellite access charging for:

WT-1:  Support of Store and Forward satellite operation with the enhancement of the CP CIoT, UP CIoT and SMS service in TS 32.240, TS 32.251 and TS 32.298.

WT-2:  Support UE-satellite-UE communication with the enhancement of the IMS charging in TS 32.260, TS 32.291 and TS 32.298.

WT-3:  Enhance the roaming charging principle to support transparent satellite access in TS 32.255.

WT-4:  Enhance the charging principle for SSP to perform wholesale to MNO in TS 32.257.

WT-5:  Support of MVNO which provides satellite communication services in TS 32.255.

## TU estimates and dependencies

| Work Task ID | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA Dependency (Yes/No/Maybe) | Non-3GPP Dependency |
| --- | --- | --- | --- | --- |
| WT-1 | 2 | No | Maybe | No |
| WT-2 | 1 | No | Yes | No |
| WT-3 | 0.5 | No | Yes | No |
| WT-4 | 0.25 | No | Yes | No |
| WT-5 | 0.25 | No | Yes | No |

Total TU estimates for the study phase: 0

Total TU estimates for the normative phase: 4

Total TU estimates: 4

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 32.240 | Enhancement of the support of store and forward satellite operation | TSG SA#108 (Jun 2025) |  |
| TS 32.251 | Enhancement of the new trigger events and charging information to support the store and forward satellite operation | TSG SA#108 (Jun 2025) |  |
| TS 32.255 | Enhance the roaming charging principle to support transparent satellite access and add the new charging information to support MVNO which provide satellite communication services | TSG SA#108 (Jun 2025) |  |
| TS 32.257 | Enhance the charging principle for SSP to perform wholesale to MNO | TSG SA#108 (Jun 2025) |  |
| TS 32.260 | Enhancement of IP Multimedia Subsystem (IMS) charging to support UE-Satellite-UE communication | TSG SA#108 (Jun 2025) |  |
| TS 32.291 | Update Nchf_ConvergedCharging service API with definitions that are specific to Satellite access charging | TSG SA#109 (Sep 2025) |  |
| TS 32.298 | 5G Satellite access charging related Charging Data Record (CDR) description | TSG SA#109 (Sep 2025) |  |

# 6	Work item Rapporteur(s)

Yingying Liu, CATT, liuyingying@cictmobile.com

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

SA2

# 9	Supporting Individual Members

Supporting IM name

CATT

China Mobile

China Telecom

CSCN

MATRIXX Software

China Unicom