## Slide 1: CT WG1 Status Report to TSG CT#106
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 Officials
Lena Chaponniere
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Sung Won
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#151 (Hefei)
  CT1#152 (Orlando)
Upcoming Meetings
  CT1#153 (Athens)
    Begin February 17th 2025
    End February 21st 2025

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#151: 902
  CT1#152: 1000
Agreed CRs
  CT1#151: Cat B/C/F: 188
  CT1#152: Cat B/C/F: 207
Agreed pCRs
  CT1#151: 19
  CT1#152: 31
Attendance
  CT1#151: 155 attended in person, ~ 4 participated remotely
  CT1#152: 220 attended in person, ~ 6 listened in remotely
Other information
  CT1#151 and CT1#152 both had all releases in scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-243258 | New WID on CT aspects for enabling MSGin5G Service phase 3 | China Mobile | Define the protocol aspects and related APIs based on Stage 2 technical specifications 3GPP TS 23.554 developed by SA6 in the Rel-19 under the 5GMARCH_Ph3 work item, and if necessary, based on the potential work in SA3 WG
CP-243270 | New WID on NAS overhead reduction for data transport over control plane | Qualcomm Incorporated | Reducing the NAS layer overhead for data transfer using CP CIoT in EPS
CP-243269 | New WID on CT aspects of security for mobility over non-3GPP access to avoid full primary authentication | Nokia | To specify the CT aspects of the security for mobility over non-3GPP access to avoid full primary authentication, to support the requirements developed by SA3 WG for Non3GPPMob_Sec work item

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source
CP-243261 | Revised WID on CT aspects of SEAL data delivery enabler for vertical applications Phase 2 | Huawei, HiSilicon
CP-243264 | Revised WID on CT aspects of ProSe support in NPN | China Telecom
CP-243260 | Revised SID on MINT support in EPS for 5G-only national roaming UE | China Telecom
CP-243268 | Revised WID on enhancement of controlling RAT utilization | Vodafone
CP-243265 | Revised WID on CT aspects of Multi-Access (ATSSS_Ph4) | Apple
CP-243266 | Revised WID on CT aspects of proximity based services in 5GS Phase 3 | CATT
CP-243267 | Revised WID on CT aspects of application enablement for AI/ML services | Ericsson, Lenovo, Samsung

## Slide 7: Work Plan Rel-19 (1/4)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040069 | CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | 40% | 80% | 
1040058 | CT1 aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | 5% | 25% | 
1040060 | CT1 aspects of Rel-19 Enhancements of 3GPP Northbound and Application Layer Interfaces and APIs | NBI19 | Rel-19 | C1 | 9/9/2025 | 10% | 20% | 
1040062 | CT1 aspects of IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 9/9/2025 | 10% | 20% | 
1040064 | CT1 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 9/9/2025 | 10% | 20% | 
1040067 | CT1 aspects of Enhancement of controlling RAT utilization | ECRATU | Rel-19 | C1 | 9/9/2025 | 50% | 75% | 
1040045 | Enhanced Mission Critical Location Management | enhMCLoc | Rel-19 | C1 | 9/9/2025 | 10% | 30% | 
1040046 | Stage-3 5GS NAS protocol development 18 general aspects | 5GProtoc19 | Rel-19 | C1 | 9/9/2025 | 10% | 20% | 
1040047 | Stage-3 5GS NAS protocol development 18 non 3GPP aspects | 5GProtoc19-non3GPP | Rel-19 | C1 | 9/9/2025 | 10% | 20% | 

## Slide 8: Work Plan Rel-19 (2/4)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040048 | Stage-3 SAE Protocol Development general | SAES19 | Rel-19 | C1 | 9/9/2025 | 10% | 20% | 
1040049 | Stage-3 SAE Protocol Development non 3GPP | SAES19-non3GPP | Rel-19 | C1 | 9/9/2025 | 10% | 20% | 
1050045 | CT1 aspects of Application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 9/9/2025 | - | 20% | 
1050041 | CT1 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1050060 | CT1 aspects of Application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C1 | 9/9/2025 | - | 15% | 
1050074 | CT1 aspects of indirect network sharing | TEI19_NetShare | Rel-19 | C1 | 9/9/2025 | - | 75% | 
1050081 | CT1 aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1 | 9/9/2025 | - | 70% | 
1050057 | CT1 aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 9/9/2025 | - | 30% | 

## Slide 9: Work Plan Rel-19 (3/4)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1050067 | CT1 aspects of System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 9/9/2025 | - | 20% | 
1050091 | CT1 aspects of UAS, UAV and UAM Phase 3 | UAS_Ph3 | Rel-19 | C1 | 9/9/2025 | - | 75% | 
1050038 | CT1 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 9/9/2025 | - | 40% | 
1050101 | CT1 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | Rel-19 | C1 | 6/6/2025 | - | 70% | 
1050094 | CT1 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1050103 | CT1 aspects of Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Rel-19 | C1 | 9/9/2025 | - | 10% | 
1050063 | CT1 aspects of MPS for IMS Messaging and SMS services | MPS4msg | Rel-19 | C1 | 9/9/2025 | - | 70% | 
1050029 | Study on MINT support in EPS for 5G-only national roaming UE | FS_MINT_Ph2 | Rel-19 | C1 | 12/12/2024 | - | 80% | 

## Slide 10: Work Plan Rel-19 (4/4)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1050054 | CT1 aspects of Enhanced application layer support for location service | eLSAPP | Rel-19 | C1 | 9/9/2025 | - | 50% | 
1050072 | CT1 aspects of SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 9/9/2025 | - | 35% | 
1050027 | Alignment of eCall over IMS with CEN | eCallCEN | Rel-19 | C1 | 3/3/2025 | - | 85% | 

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-243148 | Presentation of Specification to TSG: TR 24.812 | 1.0.0 | China Telecom | Information

## Slide 12: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
None this time

## Slide 13: Status of older releases (1/2)
Rel-11:
  One Cat F CR agreed to update an IETF reference, backward compatible
Rel-12:
  One Cat F CR agreed to update an IETF reference, backward compatible
Rel-13:
  One CAT F CR agreed to make corrections to the xml schema for MCPTT Location information, backwards compatible
Rel-16:
  One CAT F CR agreed to align the encoding of the portIdentity field of the Time domain configuration, not backward compatible

## Slide 14: Status of older releases (2/2)
Rel-17
  Two Cat F CRs agreed via a Working Agreement (see slide 20) to make SOR-CMCI optional for the UE, backward compatible
  One Cat F CR to correct the Application unique ID for eV2XAPP, backward compatible
  One Cat F CR to correct the incomplete implementation of the encoding of the default mapping rules for 5G ProSe direct discovery approved at CT#99, backward compatible
  One Cat F CR to correct the IE type of the ProSe direct discovery PC5 message type IE, backward compatible
  One Cat F CR to remove an Editor’s note in TS 24.544, backward compatible
  One Cat F CR to add missing attributes to the “LocationReportConfiguration” object, backward compatible

## Slide 15: Backward Incompatible Changes pre-Rel-18
In “Frozen” specification
TDoc # | Title | Source | Impacted TS | WICs
C1-246704 | Corrections to the encoding of portIdentity | Qualcomm Incorporated, Ericsson, Nokia | 24.519 | TEI16, Vertical_LAN

## Slide 16: Release 18 Status
The number of Rel-18 CRs submitted in CT1 continues to steadily go down:
Many of them were deemed not FASMO and moved to Rel-19
65 CAT F CRs agreed for Rel-18 in Q4’24
  5 of them are non-backward compatible (see next slide)
Chart: Number of Rel-18 CRs submitted in CT1
| CT1#148 (April 2024) | CT1#149 (May 2024) | CT1#150 (August 2024) | CT1#151 (October 2024) | CT1#152 (November 2024)
 | 358 | 289 | 164 | 66 | 45

## Slide 17: Backward Incompatible Changes in Rel-18
TDoc # | Title | Source | Impacted TS | WICs
C1-246675 | Corrections to data semantics and XML schema | Huawei, HiSilicon | 24.545 | TEI18, SEAL, eSEAL
C1-245828 | Completing User info ID type definition | OPPO, Nokia, Huawei | 24.554 | 5G_ProSe_Ph2
C1-245905 | XML schema: adding new messages | Ericsson | 24.543 | SEALDD
C1-247056 | Correction to SEALDD data transmission quality measurement procedure for CoAP | Huawei, HiSilicon | 24.543 | SEALDD
C1-246986 | Correction to notification payload MIME type | Samsung | 24.542 | SEAL_Ph3

## Slide 18: For Information to CT (1/2)
Inclusion of .xsd files with CT1 specifications
At CT1#143 (August 2023), CT1 agreed that MCS specifications would no longer be released with an accompanying .xsd file, as reported to CT#101 in the CT1 status report in CP-232070
  The rationale for this was that the contents of the .xsd file often get out of sync with the main body of the specification, leading to potential implementation errors and unnecessary maintenance burden
  It was deemed sufficient to have the xml schema in the main body of the specification
At CT1#145 (November 2023), the same decision was applied to the 5G ProSe specification
At CT1#152, CT1 agreed to extend this decision to all CT1 specifications

## Slide 19: For Information to CT (2/2)
Assignment of fixed TCP port number for LCS-UPP (Location Services User Plane Protocol)
At CT1#152, CT1 agreed in C1-246716 to use a fixed TCP port number for the UE and the LMF to establish a TLS connection for LCS-UPP
Based on the alternatives in TR 29.941, CT1 concluded that the allocation of this fixed TCP port number cannot meet IANA requirements and that instead the port number should be allocated by 3GPP
LS C1-247157 was sent to CT4 (with CT in Cc) to request allocation of the fixed port number

## Slide 20: For Action to CT (1/2)
SOR CMCI (Steering Of Roaming Connected Mode Control Information)
At CT1#152, CT1 agreed Rel-17 C1-246694 (and its Rel-18 & 19 mirrors in C1-246210 & C1-246211) and Rel-17 C1-246212 (and its Rel-18 & 19 mirrors in C1-246213 & C1-246215) making SOR CMCI optional for the UE with a Working Agreement
  14 companies supported the CRs
  4 companies objected to the CRs
The Working Agreement was posted on the 3GPP web site on November 21st, 2024
The Working Agreement was challenged on November 28, 2024
CT is kindly requested to hold a technical vote on the Working Agreement

## Slide 21: For Action to CT (2/2)
Application enablement for mobile metaverse services (Metaverse_App)
At CT1#152, CT1 endorsed a revised WID for the Rel-19 Metaverse_App Work Item changing the number of the new CT1 TS from TS 24.437 to TS 24.550
  See revised WID in CP-243081
  This is so that the numbering of this new TS can be aligned with the numbering of existing SEAL specifications and make it clear that this is a 5G specification
pCRs were agreed against TS 24.437 at CT1#151 and CT1#152
It is proposed that the rapporteur implements the agreed pCRs into TS 24.437, and that the rapporteur then copies the contents of TS 24.437 into new draft TS 24.550
  This way pCRs at CT1#153 can directly be written against the new TS (24.550)
CT is kindly requested to allow the TS rapporteur to copy the contents from TS 24.437 into new draft TS 24.550

## Slide 22: Acknowledgements
The CT1 Chair wants to thank
CF3 for hosting the meeting in Hefei
ATIS for hosting the meeting in Orlando
Behrouz Aghili for chairing the breakout sessions on “Services” topics
Sung Won for chairing the breakout sessions on “IMS and MC” topics
Akansha Arora for her excellent support before, during and after the meetings
Most importantly the CT1 delegates for their dedication and hard work during the meetings

## Slide 23: Annex

## Slide 24: CRs for conditional approval (1/7)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.543 | 0025 | 1 | Rel-19 | Update to the SEALDD server relocation procedure | C | 18.1.0 | - | C1-245870 | Huawei, HiSilicon | SEALDD_Ph2 | 7.2.13 | Core: TS 29.548 CR 0020
24.501 | 6450 | 1 | Rel-19 | List of USS addresses in 5GS | B | 19.0.0 | - | C1-245881 | Ericsson, LG Electronics, Nokia, InterDigital, SHARP | UAS_Ph3 | 4.22.2, 5.4.4.2, 6.4.1.3 | Core: TS 23.256 CR 0142
24.301 | 4114 | 1 | Rel-19 | List of USS addresses in EPS | B | 19.0.0 | - | C1-245883 | Ericsson, LG Electronics, Nokia, InterDigital, SHARP, Huawei, HiSilicon | UAS_Ph3 | 6.3.13.2 | Core: TS 23.256 CR 0142
24.275 | 0008 | 4 | Rel-19 | Support DC in 3GPP PS Data Off exempt services | B | 18.2.0 | - | C1-245918 | China Mobile, Huawei, HiSilicon | NG_RTC_Ph2 | 4, 5.8b(new), 5.8c(new), 5.17a(new), 5.17b(new), Annex A | Core: TS 23.228 CR 1421
24.501 | 6576 | 1 | Rel-19 | (S)RTP multiplexed media information support | B | 19.0.0 | - | C1-246770 | Ericsson, Huawei, HiSilicon, Nokia, vivo | XRM_Ph2 | 2, 3.1, 6.3.2.2, 6.4.1.2, 6.4.1.3, 9.11.4.1, 9.11.4.13 | Core: TS/TR 23.501 CR 5783
24.501 | 6577 | 1 | Rel-19 | PDU set identification for non-3GPP access | B | 19.0.0 | - | C1-246772 | Ericsson, Huawei, HiSilicon, Nokia, vivo | XRM_Ph2 | 4.7.3, 4.13 | Core: TS 23.501 CR 5608

## Slide 25: CRs for conditional approval (2/7)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.501 | 6627 | 1 | Rel-19 | Support of PDU set handing for non-3GPP access | F | 19.0.0 | - | C1-246774 | vivo, Huawei, HiSilicon, Nokia, Ericsson | XRM_Ph2 | 6.2.20 | Core: TS 23.316 CR 2135
24.186 | 0050 | 1 | Rel-19 | UE handling of IMS data channel in PS Data off feature | B | 19.0.0 | - | C1-246926 | China Mobile, Huawei, HiSilicon | NG_RTC_Ph2 | 2, 3.1, 9.3.2.1.x(new), 9.3.3.1.x(new) | Core: TS 23.228 CR1421
24.186 | 0051 | 1 | Rel-19 | AS handling of IMS data channel in PS Data off feature | B | 19.0.0 | - | C1-246927 | China Mobile, Huawei, HiSilicon | NG_RTC_Ph2 | 9.3.2.2.x(new), 9.3.3.2.x(new) | Core: TS23.228CR1421
24.186 | 0054 | 1 | Rel-19 | Procedure of avatar communication | B | 19.0.0 | - | C1-246931 | Huawei, HiSilicon | NG_RTC_Ph2 | 2, 3, C.3(new) | Core: TS 23.228 CR 1480
24.229 | 6691 | 2 | Rel-19 | Update the description of PS Data off feature | B | 19.0.0 | - | C1-246937 | China Mobile, Huawei, HiSilicon | NG_RTC_Ph2 | 2, 4.17 | Core: TS23.228 CR1421
24.229 | 6682 | 3 | Rel-19 | Introducing the terms, definitions and scope for UE-satellite-UE communicaiton | B | 19.0.0 | - | C1-246945 | CATT | 5GSAT_Ph3_ARCH | 3.1 | Core: TS 23.501 CR 5583 TS 23.228 CR 1428

## Slide 26: CRs for conditional approval (3/7)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.229 | 6702 | 2 | Rel-19 | Introducing the structure of the new Annex for UE-satellite-UE communicaiton | B | 19.0.0 | - | C1-246946 | CATT | 5GSAT_Ph3_ARCH | AX.1(new), AX.2(new), AX.2.1(new), AX.2.2(new), AX.2.2.1(new), AX.2.2(new) | Core: TS 23.228 CR 1428 TS 23.228 CR 1492
24.229 | 6685 | 2 | Rel-19 | Correcting Updated MSD Transfer for PSAP Callback for an eCall | C | 19.0.0 | - | C1-246949 | Qualcomm Incorporated | eCallCEN, IMSProtoc19 | 5.1.6B | Core: TS/TR 23.167 CR 0376
24.186 | 0053 | 2 | Rel-19 | Procedure of network-initiated DC estabilishment | B | 19.0.0 | - | C1-246952 | Huawei, HiSilicon | NG_RTC_Ph2 | 9.3.2.2.2.5(new) | Core: TS 23.228 CR 1489
24.229 | 6680 | 6 | Rel-19 | Alignment of test eCall with CR0377 to TS 23.167 | C | 19.0.0 | - | C1-246955 | Vodafone, Qualcomm Incorporated, Nokia, Deutsche Telekom | eCallCEN, IMSProtoc19 | 5.1.6A | Core: TS/TR 23.167 CR 0377
24.543 | 0036 | 1 | Rel-19 | BAT and periodicity adaptation support in SEALDD regular transmission connection establishment HTTP procedure | B | 18.1.0 | - | C1-246988 | Ericsson | SEALDD_Ph2 | 3.2, 7.2.2.1, 8.3, 8.4.2, 8.5 | Core: TS 23.433 CR #0090
24.543 | 0040 | 1 | Rel-19 | Transmission quality measurement with Non-3GPP RAT - HTTP | B | 18.1.0 | - | C1-246991 | Ericsson | SEALDD_Ph2 | 7.2.14.2, 7.2.15.1 | Core: TS 23.433 CR 0110

## Slide 27: CRs for conditional approval (4/7)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.543 | 0041 | 1 | Rel-19 | Transmission quality measurement with Non-3GPP RAT - CoAP | B | 18.1.0 | - | C1-246992 | Ericsson | SEALDD_Ph2 | 7.2.14.4, 7.2.15.3 | Core: TS 23.433 CR 0110
24.501 | 6451 | 4 | Rel-19 | No-transmit zone restriction in 5GS | B | 19.0.0 | - | C1-247030 | Ericsson, LG Electronics, Qualcomm Incorporated, Huawei, HiSilicon, Nokia | UAS_Ph3 | 3.1, 3.2, 4.22.x (new) | Core: TS 23.256 CR 0136
24.301 | 4115 | 4 | Rel-19 | No-transmit zone restriction in EPS | B | 19.0.0 | - | C1-247031 | Ericsson, LG Electronics, Qualcomm Incorporated, Huawei, HiSilicon, Nokia | UAS_Ph3 | 2, 3.1, 3.2, 6.3.13.x (new) | Core: TS 23.256 CR 0136
24.514 | 0059 | 1 | Rel-18 | Update on Server UE selection considering privacy check | F | 18.2.0 | - | C1-247051 | Xiaomi | Ranging_SL | 6.5.2 | Core: TS24.514 CR#0055
24.514 | 0060 | 1 | Rel-19 | Update on Server UE selection considering privacy check | A | 19.0.0 | - | C1-247052 | Xiaomi | Ranging_SL | 6.5.2 | Core: TS24.514 CR#0056
24.543 | 0037 | 2 | Rel-19 | BAT and periodicity adaptation support in SEALDD regular transmission connection establishment COAP procedure | B | 18.1.0 | - | C1-247075 | Ericsson | SEALDD_Ph2 | 7.2.2.3, A.2.4, A.2.4.1, A.2.4.n1 (new), A.2.4.n2 (new), A.2.4.n3 (new), A.3.1.3.1, A.3.1.5.2, A.4.1.3.1, A.4.1.5.2 | Core: TS 23.433 CR #0090

## Slide 28: CRs for conditional approval (5/7)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.193 | 0177 | 1 | Rel-19 | Introducing support for MPQUIC-IP and MPQUIC-E steering functionalities | B | 19.0.0 | - | C1-247125 | Ericsson, Xiaomi, LG Electronics, Samsung, Nokia, Apple, Lenovo | MASSS | 3.2, 4.1, 4.3, 4.4, 6.1.2, 6.1.3.1, 6.1.3.2, 6.1.4.2 | Core: TS 23.501 CR 5493
24.501 | 6452 | 5 | Rel-19 | MWAB operation in VMR_Ph2 | B | 19.0.0 | - | C1-247133 | Ericsson, Qualcomm Incorporated, Nokia, LG Electronics | VMR_Ph2 | 3.1, 3.2, 4.x (new), 4.x.1 (new), 4.x.2 (new), 4.x.3 (new), 5.4.4.4, 5.5.1.3.4 | Core: TS 23.501 CR 5688 TS 23.501 CR 5471
24.502 | 0313 | 2 | Rel-19 | Mobility of the UE connected to a TNAP to another TNAP connected to the same TNGF | C | 19.0.0 | - | C1-247164 | Nokia, Charter Communications, CableLabs | Non3GPPMob_Sec | 3.2, 7.3A.1, 7.3A.x (new) | Core: TS 33.501 CR 2088
24.301 | 4163 | 2 | Rel-19 | UE STATE INDICATION in BEARER RESOURCE MODIFICATION REQUEST with QoS update procedure | F | 19.0.0 | - | C1-247176 | Ericsson | SAES19, eUEPO | 6.5.4.2 | Core: TS 23.501 CR 5408

## Slide 29: CRs for conditional approval (6/7)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.559 | 0007 | 1 | Rel-19 | Collision Detection Analytics | B | 18.1.0 | - | C1-247177 | Ericsson | eLSAPP | 6.x (new), 6.x.1(new), 6.x.2(new),7.1.3.1, 7.1.3.X(new), 7.1.3.X.1(new), 7.1.3.X.2(new), 7.1.3.X.3(new), 7.1.3.X.3.1(new), 7.1.3.X.4(new), 7.1.3.Y(new), 7.1.3.Y.1(new), 7.1.3.Y.2(new), 7.1.3.Y.3(new), 7.1.3.Y.3.1(new), 7.1.3.Y.4(new) 7.1.3.8, 7.1.4, 7.1.4.1, 7.1.4.X(new), 7.1.4.X.1(new), 7.1.4.X.2(new), 7.1.5.1, A.2 | Core: TS 29.549 CR 0333
24.559 | 0008 | 1 | Rel-19 | Location-related UE Group Analytics | B | 18.1.0 | - | C1-247178 | Ericsson | eLSAPP | 6.x (new), 6.x.1(new), 6.x.2(new), 7.1.3.1, 7.1.3.X(new), 7.1.3.X.1(new), 7.1.3.X.2(new), 7.1.3.X.3(new), 7.1.3.X.3.1(new), 7.1.3.X.4(new), 7.1.3.Y(new), 7.1.3.Y.1(new), 7.1.3.Y.2(new), 7.1.3.Y.3(new), 7.1.3.Y.3.1(new), 7.1.3.Y.4(new), 7.1.4.1, 7.1.4.X(new), 7.1.4.X.1(new), 7.1.4.X.2(new), 7.1.5.1, A.2 | Core: TS 29.549 CR 0334

## Slide 30: CRs for conditional approval (7/7)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.193 | 0180 | 3 | Rel-19 | Update on transport mode to support MPQUIC-UDP/MPQUIC-IP/MPQUIC-E | B | 19.0.0 | - | C1-247180 | Xiaomi, Ericsson, Nokia, Apple | MASSS | 2, 6.1.3.2, 6.1.4.1.0, 6.4, 6.4.1, 6.4.2, 6.4.3, 6.4.4 | Core: TS 23.501 CR 5493
24.501 | 6626 | 2 | Rel-19 | Support of ECN marking for L4S for 5G-RG | B | 19.0.0 | - | C1-247181 | vivo, Huawei, HiSilicon, Nokia, Ericsson | XRM_Ph2 | 3.2, 6.3.2.2, 6.3.2.3, 6.4.1.3, 8.3.2.1, 8.3.2.x(new), 8.3.9.1, 8.3.9.x (new), 9.11.4.x (new) | Core: TS 23.316 CR 2129

## Slide 31: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com