3GPP TSG-CT Meeting #106	CP-243258

Madrid, ES, 9th–10th December 2024

# Source:	CT1

# Title:	New WID on CT aspects for enabling MSGin5G Service phase 3

# Document for:	Approval

# Agenda Item:	19.2

3GPP TSG CT WG3 Meeting #137 	C3-245440

# Hefei, CN, 14-18 October 2024

(revision of C3-245059)

# Source:	China Mobile

# Title:	New WID on CT aspects for enabling MSGin5G Service phase 3

# Document for:	Approval

# Agenda Item:	19.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	New WID on CT aspects for enabling MSGin5G Service phase 3

Acronym:	5GMARCH_Ph3

Unique identifier:	1060019

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  |  |  |  |
| Don't know | X |  | X |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a Normative – Stage 3

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| 5GMARCH_Ph3 | SA6 | 1000037 | Message Service within the 5G system (MSGin5G) Phase 3 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 810014 | Message Service Within the 5G System requirements | Stage 1 requirements of MSGin5G Service |
| 950026 | Stage 2 of 5GMARCH_Ph2 | Rel-18 Stage 2 Message Service within the 5G system (MSGin5G) Phase 2 |
| 990019 | CT1 aspects of 5GMARCH_Ph2 | Rel-18 CT1 aspects for enabling MSGin5G Service Phase 2 |
| 990099 | CT3 aspects of 5GMARCH_Ph2 | Rel-18 CT3 aspects for enabling MSGin5G Service Phase 2 |
| 990041 | Security aspects of MSGin5G Ph2 | Rel-18 Security aspects of MSGin5G service Ph2 (SA3) |
| 1030030 | Security aspects for MSGin5G Service Phase 3 | Rel-19 Security aspects of MSGin5G service Ph3 (SA3) |
| 920049 | Enhanced Service Enabler Architecture Layer for Verticals | Stage 2 SEAL enhancements for 5GMARCH are done directly in eSEAL WID |

# 3	Justification

The MSGin5G Service is specified in 3GPP TS 22.262 by SA1. The stage 2 normative work of MSGin5G service is developed by SA6 and documented in 3GPP TS 23.554. The stage 3 normative work of 5GMARCH has been developed by CT1 and CT3 from Rel-17 and documented in 3GPP TS 24.538 and 3GPP TS 29.538.

In Rel-19, the technical enhancements of MSGin5G service are developed by SA6 under the 5GMARCH_Ph3 work item and the completion rate of this work item is 50% after SA#105. The major enhancements until SA#105 include:

-	Develop technical solutions to fulfil the remaining stage 1 requirements, e.g.

i	the procedures of application Server in Group messaging, e.g. SP-240765 etc;

ii	the procedures of message deferred delivery, e.g. SP-231543 etc;

iii.	the APIs provided by MSGin5G Client to Application Client; and

-	Develop technical solutions to solve the remaining technical issues and ENs in Rel-18, e.g. the procedures of update the store and forward parameter and the procedure of discard message, e.g. SP-241221.

Many remaining ENs are also solved.

Therefore, it is proposed to start a new work item to specify the enhancements of the protocol aspects and related APIs in CT WGs.

# 4	Objective

Define the protocol aspects and related APIs based on Stage 2 technical specifications 3GPP TS 23.554 developed by SA6 in the Rel-19 under the 5GMARCH_Ph3 work item, and if necessary, based on the potential work in SA3 WGs. The protocol aspects and related APIs need to cover the enhancements listed in the justification section.

For CT1, the expected work includes:

a)	enhancements to the stage 3 protocols transported in MSGin5G-1, MSGin5G-5 and MSGin5G-6 reference points for enhancement agreed in SA6 and SA3 under the 5GMARCH_Ph3 work item to fulfil the remaining stage 1 requirements and solve remaining technical issues and ENs in Rel-18 and

b)	potential enhancements to SEAL group management and configuration management service for supporting enhanced MSGin5G service.

For CT3, the expected work includes the enhancements to the stage 3 APIs for MSGin5G-2, MSGin5G-3, MSGin5G-4 and MSGin5G-7 reference points for enhancement agreed in SA6 and SA3 under the 5GMARCH_Ph3 work item to fulfil the remaining stage 1 requirements and solve remaining technical issues and ENs in Rel-18.

# 5	Expected Output and Time scale

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.538 | See section 4 on objective | TSG CT #108 (June 2025) | CT1 |
| 24.544 | Potential update to group management SEAL service protocol | TSG CT #108 (June 2025) | CT1 |
| 24.546 | Potential update to configuration management SEAL service protocol | TSG CT #108 (June 2025) | CT1 |
| 29.538 | See section 4 on objective | TSG CT #108 (June 2025) | CT3 |

# 6	Work item Rapporteur(s)

Liu, Yue, China Mobile, liuyueyjy@chinamobile.com

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

Not identified yet.

# 9	Supporting Individual Members

Supporting IM name

China Mobile

CATT

China Unicom

China Telecom

Convida Wireless LLC

Huawei

one2many B.V.

ZTE

Samsung