3GPP TSG RAN Meeting #106								RP-242498

Madrid, Spain, December 9-12, 2024

## Status Report to TSG

Agenda item:			9.3.1.5

| WI / SI Name | Enhancements of network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | Netw_Energy_NR_enh |  |  |  |  |
| Unique ID | 1020095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242354 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2025 | Performance part: 03/2026 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 60% | Performance Part: 0% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur (primary) | Name | Ajit Nimbalker |
|  | Company | Ericsson |
|  | Email | Ajit.Nimbalker@ericsson.com |
| Rapporteur (RAN2) | Name | Peng Cheng |
|  | Company | Apple |
|  | Email | pcheng24@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

In RAN1#118bis, the following agreements were made.

Agreement

- For a cell supporting on-demand SSB SCell operation, deactivation of on-demand SSB transmission is supported. In order to deactivate on-demand SSB transmission from a UE perspective, support at least one of the following options.

  - Option 1: Explicit indication of deactivation for on-demand SSB via MAC-CE for on-demand SSB transmission indication

  - Option 1A: Explicit indication of deactivation for on-demand SSB via RRC for on-demand SSB transmission indication

  - Option 2: Configuration/indication of the number N of on-demand SSB bursts to be transmitted after on-demand SSB is indicated

  - Option 3: Configuration/indication of the duration of on-demand SSB transmission window

  - Option 4: On-demand SSB transmission, if any, is deactivated when UE receives SCell deactivation MAC-CE for the activated SCell

  - Option 4A: On-demand SSB transmission, if any, is deactivated when the timer for SCell deactivation is expired

  - Option 5: On-demand SSB transmission, if any, is deactivated when SCell activation is completed

  - Option 6: Explicit indication of deactivation for on-demand SSB via [group-common] DCI

  - FFS: Each option is applicable to which Cases or Scenarios

  - FFS: Details related to each of the above options

Agreement

- For a cell supporting on-demand SSB SCell operation, support to provide at least the following parameters for on-demand SSB configuration by RRC at least for Case #1.

  - Sub-carrier spacing of the on-demand SSB

    - FFS if this can be absent

  - Physical Cell ID of the on-demand SSB

  - FFS: Time domain location of on-demand SSB burst such as SFN offset and half frame index

  - Downlink transmit power of on-demand SSB

  - FFS: The number N of on-demand SSB bursts to be transmitted after on-demand SSB is indicated

  - FFS whether the above parameters are configured by reusing legacy RRC parameters or new RRC parameters

Agreement

- For a cell supporting on-demand SSB SCell operation and for Case #2 (i.e., Always-on SSB is periodically transmitted on the cell), consider only one or both of the following options for UE to perform L1 measurement based on on-demand SSB.

  - Option 1: A CSI report configuration is associated with both of on-demand SSB and always-on SSB

  - Option 2: A CSI report configuration is associated with one of always-on SSB and on-demand SSB

  - FFS: Whether OD-SSB and always on SSB have same beam or not

Conclusion

No consensus on the support of on-demand SSB SCell operation triggered by UE.

Agreement

The previous RAN1 agreement is partly confirmed and further revised as follows.

- For SSB burst(s) indicated by on-demand SSB SCell operation via a MAC CE, UE expects that on-demand SSB burst(s) is transmitted from time instance A which is determined as follows.

  - Alt 3-1: Time instance A is the beginning of the first slot containing [candidate SSB index 0 or the first actually transmitted SSB index] ofwithin the first “possible” on-demand SSB burst which is at least T slots after the slot where UE receives a signalling from gNB to indicate on-demand SSB transmission

    - The SSB time domain positions of on-demand SSB burst are configured by gNB.

      - The location(s) (e.g., SFN offset, half frame index) in the time domain of “possible” on-demand SSB burst and SSB position within the burst should be configured by the gNB

  - Note: The value of T is not less than existing timeline required for UE’s MAC CE processing for SCell activation

  - (Working assumption): T is not less than T_min=m+3Nslotsubframe,μ+1 where slot n+m is a slot indicated for PUCCH transmission with HARQ-QCK information when the UE receives MAC CE signaling to indicate on-demand SSB transmission ending in slot n, and Nslotsubframe,μ is as defined in current specification.

    - RAN4 to confirm that T_min can be equal to m+3Nslotsubframe,μ+1

  - (Working assumption) T=T_min

- Above applies at least for the case where SCell with on demand SSB transmission and cell with signalling transmission have the same numerology.

Agreement

For a cell supporting on-demand SSB SCell operation and for Case #2 (i.e., Always-on SSB is periodically transmitted on the cell), study at least the following Mux-Cases.

- Mux-Case #1: No time-domain overlap between always-on SSB and on-demand SSB

- Mux-Case #2: Always-on SSB and on-demand SSB overlap at least in time or frequency domain

Conclusion

No further optimization in RAN1 on power control and power ramp-up procedure for UL WUS in R19.

Agreement

For the purpose of “to which cell does the configuration applies”, at least the following parameters are included in the UL-WUS configuration.

| Purpose | Parameters |  |
| --- | --- | --- |
| To which cell does the configuration applies | NES-CellId | PhysCellId |
|  |  | ARFCN-ValueNR |

Note: ARFCN-ValueNR is used to indicate the absolute radio frequency channel number (ARFCN) for SSB of NES cell.

Agreement

For the purpose of “WUS transmission”, at least the following parameters are included in the UL-WUS configuration:

- rsrp-ThresholdSSB

- prach-RootSequenceIndex

- msg1-SubcarrierSpacing

- restrictedSetConfig

Note: In legacy spec, the parameters above are under the IE RACH-ConfigCommon

Agreement

For the purpose of “WUS transmission”, at least the following parameters to indicate “frequency information for UL-WUS transmission” are included in the UL-WUS configuration.

| Purpose | Parameters |
| --- | --- |
| WUS transmission | frequencyBandList |
|  | absoluteFrequencyPointA |
|  | offsetToCarrier |
|  | p-Max |
|  | frequencyShift7p5khz (working assumption)ULSubCarrierSpacing |

Agreement

For the purpose of “WUS transmission”, at least the following parameters are included in the UL-WUS configuration.

| Purpose | Parameters |  |  |
| --- | --- | --- | --- |
| WUS transmission | SIB1-RequestConfig | ss-PBCH-BlockPower |  |
|  |  | SSB-positionInBurst |  |
|  |  | tdd-UL-DL-ConfigurationCommon |  |
|  |  | rach-OccasionsSIB1 | Prach-ConfigurationIndex |
|  |  |  | msg1-FDM |
|  |  |  | msg1-FrequencyStart |
|  |  |  | zeroCorrelationZoneConfig |
|  |  |  | preambleReceivedTargetPower |
|  |  |  | preambleTransMax |
|  |  |  | powerRampingStep |
|  |  |  | ra-ResponseWindow |
|  |  |  | ssb-perRACH-Occasion |
|  |  | sib1-RequestPeriod |  |
|  |  | sib1-RequestResources | ra-PreambleStartIndex |
|  |  |  | ra-AssociationPeriodIndex |
|  |  |  | ra-ssb-OccasionMaskIndex |

Note:

- In legacy spec, ss-PBCH-BlockPower/SSB-positionInBurst/tdd-UL-DL-ConfigurationCommon are under the IE ServingCellConfigCommon/ServingCellConfigCommonSIB

- Msg1-FrequencyStart is with respect to the first RB of the UE carrier determined by offsetToCarrier and absoluteFrequencyPointA

Agreement

For further work of on-demand SIB1 in idle/inactive mode, it is assumed that:

- SSB transmitted in the NES cell supporting OD-SIB1 is with K_SSB > 23 for FR1 and K_SSB >11 for FR2 if it is transmitted on sync raster

- UE determines a cell supporting OD-SIB1 based at least on UL WUS configuration from Cell A.

Agreement

For type 0 PDCCH monitoring occasions of on demand SIB1, searchSpaceZero and controlResourceSetZero for on-demand SIB1 are provided from UL WUS configuration if SSB on NES cell is on sync raster and K_SSB is not equal to 30 in FR1 or 14 in FR2.

Agreement

For The repetition periodicity of SIB1 within the time window of on-demand SIB1,:

- Up to NW implementation (no change to existing specification)

Agreement

RAN1 to discuss the contents of RAR in response to UL WUS using the legacy RAR for OSI as a starting point

Agreement

Search space for RAR in response to UL WUS on a NES Cell can be provided by the UL WUS configuration. If not, follow the search space zero for the NES Cell.

Agreement

It is up to gNB to configure whether RACH occasions for UL WUS are shared or separated from the RACH occasions for other usages.

Agreement

For adaptation of PRACH in time-domain, the same PRACH preamble format is used for the additional RACH resources and legacy PRACH resources.

Agreement

For adaptation of PRACH in time-domain, support both of the following

- Alt 1: The PRACH configuration index for the additional PRACH resources is same as the PRACH configuration index for the legacy resources

- Alt 2: The PRACH configuration index for the additional PRACH resources is different from the PRACH configuration index for the legacy resources

- FFS: Additional details

Working Assumption

For DCI-based adaptation for additional PRACH resources, at least DCI format 1_0 can carry the adaptation indication for UEs in idle/inactive and connected mode.

- P-RNTI is used

Agreement

For adaptation of PRACH in time-domain, the frequency domain resources for the additional PRACH resources and legacy PRACH resources can be same or different

- FFS: applicable case(s) (i.e. case(s) from the RAN1#117 agreement).

- Discuss further following options for signaling

- Option 1: at least the following parameter(s) can be configured separately for the additional PRACH resources.

  - msg1-FrequencyStart at least for 4-step RACH

  - FFS: other applicable legacy frequency domain parameter(s)

- Option 2: Offset to legacy frequency domain parameter(s) are configured for the additional PRACH resources

  - Note: Offset to legacy frequency domain parameter(s) is a new parameter

  - FFS: applicable legacy frequency domain parameter(s)

Conclusion

There is no consensus on the support of adaptation of SSB for idle mode UEs in Rel-19

Agreement

For Cell DTX extension to SSBs not on sync-raster for connected mode UEs, select Option 3, i.e. Cell DTX does not impact UE assumption on SSB transmissions (i.e. legacy behavior).

- No spec impact

Agreement

For adaptation of PRACH in time-domain, for determining the additional PRACH resources in time-domain,

- For Alt 1 (same PRACH configuration index for additional and legacy PRACH resources), select one or more of the following additional mechanism(s),

  - Opt 1-2a: up to N1 additional value(s) of (x, y)

    - FFS: value of N1(>=1)

  - Opt 1-2b: up to N2 additional value(s) of y

    - FFS: value of N2 (>=1)

  - Opt 1-3: Muting/masking ROs

  - Opt 1-4:

    - up to N4_1 additional timing offset(s) at frame-level

    - up to N4_2 additional timing offset(s) at slot-level

    - FFS: values of N4_1(>=1) and N4_2(>=1)

  - Opt 1-5: No additional mechanism is selected.

  - Note: x and y refer to the parameters from the random-access configuration tables (from 38.211)

- For Alt 2 (different PRACH configuration index for additional and legacy PRACH resources), select one or more of the following additional mechanism(s),

  - Opt 1-2a: up to N1 additional value(s) of (x, y)

    - FFS: value of N1(>=1)

  - Opt 1-2b: up to N2 additional value(s) of y

    - FFS: value of N2 (>=1)

  - Opt 1-3: Muting/masking ROs

  - Opt 1-4:

    - up to N4_1 additional timing offset(s) at frame-level

    - up to N4_2 additional timing offset(s) at slot-level

    - FFS: values of N4_1(>=1) and N4_2(>=1)

  - Opt 1-5: No additional mechanism is selected.

  - Note: x and y refer to the parameters from the random-access configuration tables (from 38.211)

In RAN1#119, the following agreements were made.

LS is endorsed in R1-2410917

| R1-2410917 | Reply LS on SSB relation in On-demand SSB and SSB adaptation on Scell | RAN1, Ericsson |
| --- | --- | --- |

Agreement

Response to Q1 (What is the relation in terms of periodicity between always-on SSB and OD-SSB?) of Obj.1:

- The periodicity of on-demand SSB is one of 5 ms, 10 ms, 20 ms, 40 ms, 80 ms, or 160 ms.

- The periodicity of on-demand SSB can be configured separately from the periodicity of always-on SSB.

- RAN1 is discussing what is the relation between periodicity of always-on SSB and periodicity of on-demand SSB and it has been identified that the main use case is that the periodicity of on-demand SSB is equal to or smaller than that of always-on SSB.

Further update to be made based on RAN1#119 progress.

Agreement

Response to Q3 (What is the relation in terms of frequency location between the always-on SSB and OD-SSB?) of Obj.1:

- The frequency location of on-demand SSB is the same as the frequency location of always-on SSB at least for the case where always-on SSB is not CD-SSB. RAN1 is discussing the frequency location of OD-SSB for the case where always-on SSB is CD-SSB.

Agreement

Response to Q4 (What is the spatial relation between the always-on SSB and OD-SSB?) of Obj.1:

- SS/PBCH blocks with the same SSB indexes for always-on SSB and on-demand SSB are quasi co-located with respect to Doppler spread, Doppler shift, average gain, average delay, delay spread, and when applicable, spatial RX parameters.

  - Applies at least for the case when the centre frequency locations of always-on SSB and OD-SSB is same

- When a signal/channel is configured to be QCLed with a SSB index, the signal/channel is QCLed with the same SSB index of always-on SSB and on-demand SSB (if transmitted) with the same QCL parameters according to existing specifications

  - Applies at least for the case when the centre frequency locations of always-on SSB and OD-SSB is same

- At least the case where SSB indices within on-demand SSB burst are identical to SSB indices within always-on SSB burst is supported. RAN1 is discussing whether to support the case where SSB indices within on-demand SSB burst can be subset of SSB indices within always-on SSB burst.

Agreement

- For a cell supporting on-demand SSB SCell operation, support to configure time domain location of on-demand SSB per on-demand SSB periodicity by RRC for both Case #1 and Case #2.

  - For Case #1 (i.e., No always-on SSB on the cell),

    - Based on two parameters, where one is to indicate SFN offset from a reference point and the other is to indicate half frame index

      - The reference point is SFN which satisfies (SFN index *10) modulo (OD-SSB periodicity) = 0

      - If SFN offset parameter is NOT configured, UE assumes SFN offset set to 0.

      - If half frame index parameter is NOT configured, UE assumes half frame index set to 0.

      - The value range of SFN offset is 0 to 15 unless longer periodicity for on-demand SSB than 160 ms is introduced.

      - The value range of half frame index is 0 or 1.

  - For Case #2 (i.e., Always-on SSB is periodically transmitted on the cell), down-select one of the following alternatives.

    - Alt A: Same as for Case #1

    - Alt B: Based on a single parameter which is to indicate the time offset between always-on SSB and on-demand SSB (e.g., similar to ssb-TimeOffset)

Agreement

- New periodicity value for on-demand SSB other than the legacy values (i.e., 5 ms, 10 ms, 20 ms, 40 ms, 80 ms, or 160 ms) is NOT introduced in Rel-19.

Agreement

Down-select at least one of the following alternatives.

- Alt 1: If always-on SSB is CD-SSB on a synchronization raster, the frequency location of on-demand SSB is different from the frequency location of always-on SSB.

- Alt 2: If always-on SSB is CD-SSB on a synchronization raster, the frequency location of on-demand SSB is the same as the frequency location of always-on SSB

- Alt 3: Do not support the case where always-on SSB is CD-SSB on a synchronization raster.

Down-select at least one of the following alternatives.

- Alt A: If always-on SSB is CD-SSB and not on a synchronization raster, the frequency location of on-demand SSB can be same or different from the frequency location of always-on SSB, subject to its configuration.

- Alt B: If always-on SSB is CD-SSB and not on a synchronization raster, the frequency location of on-demand SSB is the same as the frequency location of always-on SSB

- Alt C: Do not support the case where always-on SSB is CD-SSB and not on a synchronization raster.

Agreement

Response to Q2 (What is the relation in terms of time location between always-on SSB and OD-SSB?) of Obj.1:

- RAN1 understands the time location of OD-SSB in Q2 refers to the time location of possible OD-SSB burst

- RAN1 is still discussing the relation in terms of time location between always-on SSB and OD-SSB

Agreement

For a cell supporting on-demand SSB SCell operation, support at least the following options to deactivate on-demand SSB transmission from a UE perspective.

- Option 1: Explicit indication of deactivation for on-demand SSB via MAC-CE for on-demand SSB transmission indication

  - Deactivation by RRC is up to RAN2

  - FFS: Which scenario Option 1 is used

- Option 2: Configuration/indication of the number N of on-demand SSB bursts to be transmitted after on-demand SSB is indicated

  - FFS: Whether Option 4, 4a is needed in addition to Option 2

  - FFS: Whether the value of N can be implicitly determined using a timer

Agreement

The parameter “n-TimingAdvanceOffset” is included in the UL-WUS configuration.

Agreement

For parameters agreed for UL WUS, whether it is mandatory or optional is for further discussion.

Agreement

At least for RO validation determination for WUS transmission, the parameter “ssb-PeriodicityServingCell” is included in the UL-WUS configuration at least for TDD system.

- FFS: FDD system

Agreement

Confirm the working assumption below from RAN1 #118-bis to include it in the UL-WUS configuration.

- (working assumption) ULSubCarrierSpacing

Agreement

CORESET0 of NES cell is used for RAR CORESET of that NES cell.

Agreement

At least for the case where SSB is transmitted on sync-raster, the indication of the quantity K_SSB (defined in TS 38.211 as subcarrier offset from subcarrier 0 in common resource block NCRBSSB to the lowest-numbered subcarrier of the SS/PBCH block) is included in the UL-WUS configuration for FDD and TDD NES cell.

Agreement

The reference time point to determine the window starting time for on-demand SIB1 is based on the RAR window for UL WUS wherein UE successfully received a RAR.

- FFS: Use starting or ending slot of the RAR window as reference time

Agreement

The duration of the time window for on-demand SIB1 is indicated in the UL WUS configuration.

- Unit of the duration is in slot

- FFS: Starting time

Agreement

On how to use PDCCH-ConfigSIB1 for R19 NES-capable UE in MIB of NES Cell when K_SSB = 30 in FR1 or K_SSB = 14 in FR2 on NES cell if SSB of NES cell is on the sync raster, down-select from the following options:

- Option 1: Use it to indicate frequency assistance information to search SSB for Cell A

  - FFS: Details on the range/granularity of the frequency assistance information

  - FFS: Potential impact to RAN3

- Option 2: Use it to indicate searchSpaceZero and controlResourceSetZero of OD-SIB1

- Option 3: Above feature is not supported.

Agreement

At least the contents of RAR in response to SI request are included in RAR in response to UL WUS

Conclusion

There is no RAN1 consensus to support UL WUS repetition in R19.

FL Proposal 1-A-1-2

The mapping rule between WUS resource ra-PreambleStartIndex for OD-SIB1 and SSB follows the mapping rule between ra-PreambleStartIndex for OSI request resource and SSB as in legacy specification.

Agreement

Reply to Q1(What is the relation in terms of time location before and after SSB adaptation?):

- RAN1 agreed that at least SSB burst periodicity is adapted.

- There are no RAN1 agreements to adapt the time location of the SSB burst other than the periodicity but RAN1 is still discussing other options.

Agreement

Reply to Q2(What is the relation in terms of frequency location before and after SSB adaptation?):

- The frequency location is same before and after SSB adaptation.

Agreement

Reply to Q3(What is the spatial relation before and after SSB adaptation?):

- There is no change to spatial relation (in terms of QCL assumption) for the same SSB index before and after SSB adaptation.

- At least the case where there is no change to actually transmitted SSBs within a burst before and after SSB adaptation is supported.

Further update to be made based on RAN1#119 progress if any.

Agreement

At least msg1-FrequencyStart can be configured separately for the additional PRACH resources at least for 4-step RACH.

Agreement

For DCI-based adaptation for additional PRACH resources, select only from the following alternatives:

- Alt 1: (PRACH resource configuration level) DCI-based adaptation to indicate whether the additional PRACH resources provided by semi-static signalling are available or not

  - FFS: details

- Alt 2: (subset of PRACH resource level) DCI-based adaptation to indicate whether a subset of the additional PRACH resources provided by semi-static signalling are available or not

  - FFS: Maximum number of subsets of the additional PRACH resources= [2 or 3 or 4 or 16]

  - FFS: whether the subset of the additional PRACH resources is in

    - Alt 2-1: RO level per SSB

    - Alt 2-2: SSB-to-RO mapping cycle level

    - Alt 2-3: PRACH association period level

    - Alt 2-4: PRACH association pattern period level

    - Alt 2-5: SFN level

    - Alt 2-6: Network configured time period

Conclusion

There is no RAN1 consensus to support SSB adaptation in time domain for Rel-19 NES-capable UE’s PCell (connected mode)

Working Assumption

For DCI-based adaptation for additional PRACH resources,

- Select from the following options for carrying the adaptation indication in DCI format 1_0 with P-RNTI

- Option 1: Use reserved bits in the DCI format

  - FFS: relation (if any) to TRS availability bits / short message indicator in the DCI format

- Option 2: Use Bits 5-8 within the Short Message (from upper layers)

  - Note: Availability should be confirmed by checking with RAN2.

- Option 3: Use bits available for both Option 1 and Option 2

FFS: Payload size for adaptation for additional PRACH resources

Agreement

For DCI-based adaptation for additional PRACH resources, select only from the following alternatives:

- Alt 1: DCI-based adaptation to indicate whether the additional PRACH resources provided by semi-static signalling are available or not

  - [DCI payload size = 1 bit]

  - FFS: A single PRACH mask provided by semi-static signalling is used to identify the subset of the additional PRACH resources

  - FFS: details

Agreement

Confirm the following working assumption from RAN1#118bis.

Working Assumption

For DCI-based adaptation for additional PRACH resources, at least DCI format 1_0 can carry the adaptation indication for UEs in idle/inactive and connected mode.

- P-RNTI is used

#### 2.1.2	Remaining Open issues

- Details of specifying procedures and signaling method(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA.

- Details of specifying support for on-demand SIB1 for UEs in idle/inactive mode.

- Details of specifying adaptation of common signal/channel transmissions.

## 2.2	RAN2

#### 2.2.1	Agreements

In RAN2#127bis, the following agreements were made.

Agreements on OD-SSB SCell

- No need to restrict the OD-SSB activation/deactivation state indication in RRC to initial configuration. No special specification effort is required.

- Don’t introduce further new MAC CE that combines SCell activation/deactivation and OD-SSB indication for scenario 2A.

- NW should be able to send OD-SSB indication for multiple SCells simultaneously by a MAC CE.

Agreements on OD-SIB1

- We will inherit all agreements made during SI phase to WI phase.

- A NES cell can include neighbouring NES cell’s WUS configuration.

- NES cell’s WUS configuration, it is included in a new SIB (including its own WUS configuration).

- In on-demand SIB1 procedure, the UE considers RACH failure when PREAMBLE_TRANSMISSION_COUNTER = preambleTransMax + 1.

- The MAC layer will indicate the RACH failure for SI request to upper layers. FFS: after that the UE upper layer will consider the cell as barred.

- The legacy UE behaviour can be reused upon on-demand SIB1 acquisition failure, i.e., the NES UE should follow the intraFreqReselection in MIB of NES cell.

- A cell for which SIB1 request configuration is available, can periodically broadcast SIB1.

- If UE has SIB1 request configuration of a cell, UE needs to check if SIB1 is currently being broadcasted or provided on demand for that cell before requesting SIB1 of that cell.

- Legacy UEs bar the OD-SIB1 cell based on no SIB1 indication in MIB e.g. via ssb-SubcarrierOffset. Detailed solution is up to RAN1. If this works, no separate barring bit for R19 NES UEs is introduced.

- NES UEs should be allowed to reselect to cells that are prevented from legacy UEs (e.g. by excluded cell list, reselection priorities).

- RAN2 will not start the discussion on the issue when the UL WUS configuration update in Cell A is not synchronised with the UL WUS configuration update in the NES cell, unless we’re asked to do that by other WG, e.g. RAN3.

Agreements on paging adaptation

- Select option-b as baseline for R19 NES paging enhancement.

- R2 should aim at signaling overhead minimization (e.g., Ns=8 and FFS for other larger values)

- Allowing legacy and R19 UEs to co-ex in the same PF/PO is possible, based on NW configuration.

- Legacy UE is not barred.

- Rel-19 UEs only monitor the PO(s) according to Rel-19 paging configuration.

In RAN2#128, the following agreements were made.

Agreements on OD-SIB1

- NES UE with SIB1 request configuration of a NES cell assumes that a NES cell, with SSB containing K_SSB < 24 for FR1 and K_SSB < 12 for FR2, will acquire SIB1 as in legacy.

- New NES-specific reselection priority parameters for NES UEs are defined for the purpose of prioritizing/deprioritizing a NES frequency.

- Introduce new IntraFreqExcludedCellList-NES / InterFreqExcludedCellList-NES IEs enable proper reselection behaviour of legacy and NES UEs.

- Reuse legacy cell reselection criterion as trigger condition of OD-SIB1 acquisition. No need to specify other conditions (e.g. a new RSRP threshold).

- The existing 1-second rule in the cell reselection criteria is still applied to the triggering condition of UL WUS transmission.

- The UE considers the cell as barred after MAC indicates max number of preamble transmission for the OD-SIB1 request.

- If MSG2 (ACK) is received, but UE fails to receive SIB1 then the UE may consider this cell as barred, no spec impact.

- A UE bars the NES/SIB1 less cell and/or excludes it as a candidate for reselection since the UE had no corresponding UL WUS configuration, the UE would treat this cell as if cell status is “not barred” and consider it as candidate for cell reselection once it has received a UL-WUS configuration to request SIB1 for this cell.

- UE considers WUS configuration only valid in directly succeeding cell reselection from cell where UE acquired WUS configuration. FFS on SI validity area rather than cell level.

- Working assumption: UL-WUS configuration in RRC release is not supported.

Agreements on paging adaptation

- Introduce value for Ns=8. FFS on 16.

- Introduce value for N= T/32. FFS on T/64, T/128, T/256.

#### 2.2.2	Remaining Open issues

- RAN2 specification impacts to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA.

- Details of specifying support for on-demand SIB1 for UEs in idle/inactive mode.

- Details of specifying adaptation of common signal/channel transmissions.

## 2.3	RAN3

#### 2.3.1	Agreements

In RAN3#125bis, the following agreements were made.

The UL WUS configuration will be transferred over Xn via a new class1 defined procedure.

Cell A gNB can decide and signal to NES Cell gNB that it stops the UL WUS configuration broadcast in its SIB.

In RAN3#126, the following agreements were made.

For RRC based signalling, the DU can decide activation/deactivation state of OD-SSB configuration per SCell and convey it to the CU included in the RRC container. There is no RAN3 impact.

Introduction of Network Energy Saving Enhancement for TS38.423

| R3-247897 | Introduction of Network Energy Saving Enhancement | Ericsson, Huawei, CMCC, Samsung, Qualcomm, Nokia, ZTE, Lenovo, Deutsche Telekom, NEC |
| --- | --- | --- |

Rev in R3-247897  Endorsed as BL CR

Introduction of Network Energy Saving Enhancement for TS38.473

| R3-247898 | Introduction of Network Energy Saving Enhancement | Huawei, Ericsson, CMCC, Samsung, ZTE, Nokia, Deutsche Telekom, Lenovo, NEC, Jio |
| --- | --- | --- |

Rev in R3-247898  Endorsed as BL CR

The purpose of the new XnAP procedure is to enable an NG-RAN node1 to provide UL WUS configuration information to NG-RAN node2.

The procedure uses non UE-associated signaling.

Cell A stores the UL WUS configuration information after it has received it.

A Class 2 procedure is to be introduced for Cell A gNB to signal to NES Cell gNB that it stops the UL WUS configuration broadcast in its SIB.

The procedure uses non UE-associated signalling.

Reuse the existing IE “Served Cell Information” IE to include UL WUS configuration from gNB-DU to gNB -CU in F1 Setup Request and gNB-DU Configuration Update procedures.

#### 2.3.2	Remaining Open issues

- Details of specifying procedures and signaling method(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA.

- Details of specifying support for on-demand SIB1 for UEs in idle/inactive mode.

- Details of specifying adaptation of common signal/channel transmissions.

## 2.4	RAN4

#### 2.4.1	Agreements

In RAN4#112bis, the following agreements were made.

Issue 1-1-2: OD-SSB impact on neighbour cell measurement

Agreement:

- For the RRM measurement on neigboring cell, the legacy meaurement framework is applied.

  - Note: The discussion of SMTC configuration is a separate issue.

- This agreement can be revisited if it is not aligned with further agreement in other WGs.

Issue 1-1-3: OD-SSB type

Agreement:

- RAN4 to first take NCD-SSB as a start point for OD-SSB requirements.

Issue 1-2-1: OD-SSB based deactivated SCell measurement(Case 1)

Agreements:

Once UE receives the OD-SSB activation indication, UE performs the OD-SSB based fast L3 measurement for deactivated SCell within a time window.

- After the time window, UE can perform deactivated SCell measurement with a slow mode.

  - Option 2-1: fallback legacy requirement

  - Option 2-2: stop measurement

  - Option 2-3: No requirement

- Time window means the time duration starting from receiving OD-SSB activation indication

  - FFS the time window configuration or pre-defined

- FFS the fast L3 measurement requirement

- FFS the relation between time window and OD-SSB deactivation command in the time domain

When UE receives OD-SSB deactivation, UE is not required to measure the deactivated SCell.

Issue 1-3-1: Always-on SSB and OD-SSB time/frequency domain relation

Agreement:

- In OD-SSB Case 2, RAN4 to first discuss the deactivated SCell requirement for Scenario 1. RAN4 to further discuss whether to define the requirement for the scenario 2 and 3 if scenario 2 and 3 are supported in RAN1 based on RAN1’s agreement.

  - Scenario 1: OD-SSB and always-on SSB are with same SSB carrier frequency, same offset but different periodicities.

  - Scenario 2: OD-SSB and always-on SSB are with same SSB carrier frequency, different offsets and periodicities.

  - Scenario 3: OD-SSB and always-on SSB are within different SSB carrier frequencies.

- Send the above information to RAN1, further discuss the text including the questions to RAN1 in the LS.

- RAN4 will inform RAN1 if any further agreement.

Issue 1-3-2: Deactivated SCell measurement before OD-SSB transmission activation

Agreement:

- The UE is assumed to perform deactivated SCell measurement based on legacy SSB (measCycleSCell) before UE receiving OD-SSB transmission indication.

Issue 1-3-3: Deactivated SCell measurement after OD-SSB transmission deactivation

Agreement:

- The UE is assumed to perform deactivated SCell measurement based on legacy SSB (measCycleSCell) after the OD-SSB transmission deactivation.

Issue 1-3-4: OD-SSB based deactivated SCell L3 measurement when OD-SSB transmission is triggered(Case 2)

Agreements:

OD-SSB based deactivated SCell L3 measurement when OD-SSB transmission is triggered(Case 2)

- Option 1: RAN4 requirement is defined based on OD-SSB periodicity.(CATT, Samsung, CMCC, ZTE)

- Option 2: RAN4 requirement is defined based on legacy measCycleSCell (Apple, Xiaomi, vivo, OPPO)

- Option 3: RAN4 requirement is defined based on combining the always-on SSB and OD-SSB. (Ericsson, LG, ZTE)

- Option 4: RAN4 for further discussion (Nokia, LG, CMCC, ZTE, Qualcomm)

- Option 5: RAN4 requirement is defined based on the indicated measurement periodicity (either OD-SSB periodicity or measCycleSCell for always-on SSB) (vivo)

Issue 1-4-1: General

Agreement:

- RAN4 focuses on OD-SSB based SCell activation known and unknown requirement for both Case 1 and Case 2 and not specifically differentiate Scenario 2/2A scenarios.

Issue 1-4-3: known cell condition design – principle

Agreement:

- The legacy known condition principle can be reused, which is defined based on if the UE has sent a valid measurement report during a ‘period’ before the reception of the SCell activation command.

- When OD-SSB transmission is before/together with the SCell activation command(Scenario #2/Scenario #2A), UE follows the principles of legacy known/unknown SCell activation requirement once the known/unknown condition is met.

  - FFS how known/unknown condition is defined i.e. based on always-on SSB and/or OD-SSB

- Other principles are not precluded.

Issue 1-4-5: Which type of SSB is used during SCell activation

Agreement:

- In Case 1, UE is required to always use OD-SSB for Scell activation.

- In Case 2, when both OD-SSB and always-on SSB are transmitted,

  - RAN4 assumes UE to use OD-SSB to perform SCell activation as a baseline

The agreement can be revisited if different with other WG.

Issue 1-1-1: Scenario clarification based on RAN1 progress

Agreement:

  - Per RAN1 agreements, RAN4 to take following as starting point for SSB adaption discussion:

    - CONNECTED mode, and

    - SSB adaptation for SCell, and

    - SSB adaptation for NCD-SSB, and

    - SSB periodicity adaptation in time-domain

Note: Above could be further updated based on further RAN1 progress (e.g. PCell, other adaptation mechanism)

Issue 1-2-1: Requirements need updating

Agreement:

  - RAN4 to discuss whether there are any impacts on at least the following RRM requirements due to SSB adaption:

    - L1-RSRP for serving cell

    - L1-SINR

    - BFD

    - CBD

    - SCell activation

    - TCI state switching

    - NR intra-frequency L3 measurement

    - NR inter-frequency L3 measurement

Note: Above list could be further updated based on RAN4 discussion.

In RAN4#113, the following agreements were made.

Agreement:

- RAN4 to confirm that T_min equals to m+3Nslotsubframe,μ+1 from network transmission perspective.

  - Note 1: This does not imply UE shall be able to process/prepare the OD-SSB from time instance A from RAN4 requirement perspective.

- Meanwhile, RAN4 is discussing the additional UE processing/preparation time for OD-SSB reception for RAN4 requirement.

Issue 1-2-1: OD-SSB based deactivated SCell measurement – measurement periodicity in fast mode measurement

Agreement:

For the case of CSSF = 1:

- OD-SSB periodicity regardless of measCycleSCell and DRX cycle.

  - FFS whether a lower bound will be specified.

FFS for the other cases of CSSF.

Issue 1-2-3: OD-SSB based deactivated SCell measurement – Procedure

Sub-issue 1 – How to perform measurement after time window within one time OD-SSB activation/deactivation?

Agreement:

- After the fast time window, the UE shall meet the legacy deactivated SCell measurement requirement as long as OD-SSB is activated from UE’s perspective.

- The agreement can be revisited based on further RAN1 agreement about OD-SSB deactivation mechanism

Sub-issue 3&4: How to define the time window and whether the time window is configured or pre-defined?

Agreement:

The time window is based on the number of OD-SSB samples and UE provided one valid report.

- The uncertainty time should also be considered, such as T_min, T_processing and T_uncertainy

- UE should have enough number of OD-SSB samples to achieve the measurement requirement.

- The number of OD-SSB is FFS.

- FFS whether UE measurement reporting is needed

Issue 1-4-1: The known cell condition – measurement reporting

Agreement:

- In case 1, known/unknown condition should be defined based on only OD-SSB.

- In case 2, known/unknown condition should be defined based on either always-on SSB or OD-SSB.

  - Note 1: whether the always-on SSB and OD-SSB can be combined is discussed in another issue.

  - Note 2: the agreement is valid at least for the scenario with the same frequency for always-on SSB and OD-SSB.

  - Note 3: RAN4 to further clarify the relation for the SSB measured for known cell condition and the SSB used in SCell activation procedure.

Issue 1-4-5: SCell activation requirement – OD-SSB periodicity

Agreement:

- In Case 1, the SCell activation delay requirement is defined based on OD-SSB periodicity.

  - Existing SCell activation delay requirement shall apply based on OD-SSB periodicity.

- In Case 2, RAN4 to define the SCell activation delay requirement based on OD-SSB periodicity if the time instance receiving OD-SSB activation indication is no later than the time instance when receiving the SCell activation command. Otherwise, RAN4 to define the requirement based on always-on SSB for SCell activation.

  - This agreement is valid under the assumption of the same spatial relation for OD-SSB and always-on SSB [with the same SSB index], and this can be revisited based on RAN1 LS reply.

Note: T_firstSSB_max for intra-band co-located scenario is discussed in another issue.

Issue 1-1-1: Scenario clarification based on RAN1 progress

Agreement:

- No RRM impacts for SSB adaptation requirement for IDLE mode.

- No RRM impacts for Cell DTX.

Issue 1-1-2: Scenario clarification- SSB periodicity

Agreement:

- Postpone the discussion and wait for RAN1 progress.

Issue 1-1-3: Scenario clarification-  SSB adaptation triggering

Agreement:

- RAN4 to focus on NW controlled SSB adaptation firstly.

Issue 1-1-4: Scenario clarification-  SSB adaptation mechanism

Agreement:

- Postpone the discussion and wait for RAN1 progress.

Issue 1-2-1: L1 requirements at transition

Agreement:

- L1 evaluation/measurement period is the maximum of the period corresponding to the SSB before and after adaptation.

  - FFS the applicable L1 requirements.

Issue 1-2-2: L1 requirements subsequent to “transition period”

Agreement:

- Subsequent to transition period, requirements apply based on the SSB periodicity after transition for SSB adaptation of periodicity.

- Note: The transition period is discussed in other issues.

Issue 1-3-1: L3 requirements for SSB adaptation – general

Agreement:

- Wait for LS reply on whether there is impact on SMTC.

#### 2.4.2	Remaining Open issues

- Details of specifying procedures and core requirement(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA.

- Details of specifying core requirement(s) of adaptation of common signal/channel transmissions.

- Performance requirements and test cases for the network energy saving techniques.

## 2.5	RAN5

n/a

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

n/a

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

n/a

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

#### 4.1	List of RAN WG1 contributions

#### 4.1.1	RAN1#118bis

R1-2407619	Discussion of on-demand SSB Scell operation	FUTUREWEI

R1-2407620	Discussion of on-demand SIB1 for idle/inactive mode UEs	FUTUREWEI

R1-2407621	Discussion of the adaptation of common signal/channel transmissions	FUTUREWEI

R1-2407685	On-demand SSB SCell operation for eNES	Huawei, HiSilicon

R1-2407686	Discussion on on-demand SIB1 for eNES	Huawei, HiSilicon

R1-2407687	On common channel/signal adaptation for eNES	Huawei, HiSilicon

R1-2407711	Discussion on on-demand SSB SCell operation	Spreadtrum Communications

R1-2407712	Discussion on on-demand SIB1 for idle/inactive mode UEs	Spreadtrum Communications

R1-2407713	Discussion on adaptation of common signal/channel transmissions	Spreadtrum Communications

R1-2407738	Discussion on on-demand SSB operation for SCell	China Telecom

R1-2407739	Discussion on on-demand SIB1 for idle/inactive mode UEs	China Telecom

R1-2407740	Discussion on common signal/channel adaptation	China Telecom

R1-2407757	On demand SSB	Tejas Network Limited

R1-2407758	On demand SIB1	Tejas Network Limited

R1-2407759	Adaptation of common signals/channels	Tejas Network Limited

R1-2407792	On-demand SSB SCell Operation	Nokia, Nokia Shanghai Bell

R1-2407793	On-demand SIB1 for Idle/Inactive mode UEs	Nokia, Nokia Shanghai Bell

R1-2407794	Adaptation of common signal/channel transmissions	Nokia, Nokia Shanghai Bell

R1-2407866	Discussions on on-demand SSB Scell operation	vivo

R1-2407867	Discussions on on-demand SIB1 for idle/inactive mode UEs	vivo

R1-2407868	Discussions on adaptation of common signal/channel transmissions	vivo

R1-2407910	Discussion on on-demand SSB SCell operation	CMCC

R1-2407911	Discussion on on-demand SIB1 for UEs in idle/inactive mode	CMCC

R1-2407912	Discussion on adaptation of common signal/channel transmissions	CMCC

R1-2407974	Discussion on on-demand SSB SCell operation	Xiaomi

R1-2407975	Discussion on on-demand SIB1 for idle/inactive mode UEs	Xiaomi

R1-2407976	Discussion on adaptation of common signal and channel transmissions	Xiaomi

R1-2407995	On-demand SSB SCell Operation	Google

R1-2407996	On-demand SIB1 for Idle/Inactive Mode UE	Google

R1-2407997	Adaptation of Common Signals	Google

R1-2408052	Discussion on on-demand SSB SCell operation	CATT

R1-2408053	Discussion on on-demand SIB1	CATT

R1-2408054	Discussion on adaptation of common signal/channel transmissions	CATT

R1-2408071	Discussion on on-demand SSB for NES	ZTE Corporation, Sanechips

R1-2408072	Discussion on on-demand SIB1 for NES	ZTE Corporation, Sanechips

R1-2408073	Discussion on common signal channel for NES	ZTE Corporation, Sanechips

R1-2408121	Discussion on On-Demand SSB SCell operation	Transsion Holdings

R1-2408122	Discussion on on-demand SIB1 transmission for idle/inactive mode UEs	Transsion Holdings

R1-2408123	Discussion on adaptive transmission of common signal or common channel	Transsion Holdings

R1-2408132	Discussion on the enhancement to support on demand SSB SCell operation	OPPO

R1-2408133	Discussion on the enhancement to support on demand SIB1 for idle/inactive mode UE	OPPO

R1-2408134	Discussion on adaptation of common signal/channel transmission	OPPO

R1-2408235	Discussion on adaptation of common signal channel transmissions	HONOR

R1-2408248	Discussion of On-demand SSB SCell operation	Mavenir

R1-2408311	Discussion on on-demand SSB SCell operation	InterDigital, Inc.

R1-2408312	Discussion on on-demand SIB1 for idle/inactive mode UEs	InterDigital, Inc.

R1-2408313	Discussion on adaptation of common signal/channel transmissions	InterDigital, Inc.

R1-2408321	Discussion on on-demand SIB1 for idle/inactive mode UEs	KT Corp.

R1-2408326	On-demand SSB SCell operation	Lenovo

R1-2408327	On-demand SIB1 for idle/inactive mode UEs	Lenovo

R1-2408342	Discussion on on-demand SSB SCell operation	Panasonic

R1-2408343	Discussion on on-demand SIB1 for idle/inactive mode UEs	Panasonic

R1-2408352	Discussion on adaptation of common signal/channel transmission	Panasonic

R1-2408367	Adaptation of common signals and channels	Lenovo

R1-2408376	Discussion on on-demand SSB for SCell operation	NEC

R1-2408377	Discussion on on-demand SIB1 for UEs in idle/inactive mode	NEC

R1-2408378	Discussion on adaptation of common signal/channel transmissions	NEC

R1-2408413	On-demand SSB SCell operation	Sony

R1-2408414	On-demand SIB1 for idle/inactive mode UEs	Sony

R1-2408415	Adaptation of common signal/channel transmissions	Sony

R1-2408473	On-demand SSB SCell Operation	Apple

R1-2408474	On On-demand SIB1 for IDLE/INACTIVE mode UEs	Apple

R1-2408475	On adaptation of common signal/channel for NES enhancements+B19	Apple

R1-2408501	Discussion on adaptation of common signal / channel transmissions	Fujitsu

R1-2408502	Discussion on on-demand SIB1 transmission for network energy savings	Fujitsu

R1-2408503	Discussion on on-demand SSB SCell operation	Fujitsu

R1-2408572	Discussion on On-demand SSB SCell operation	ETRI

R1-2408573	On-demand SIB1 for idle/inactive mode UEs	ETRI

R1-2408574	Adaptation of common signal/channel transmissions	ETRI

R1-2408582	On-demand SIB1 for Idle/Inactive mode UEs	III

R1-2408591	Views on On-demand SIB1 operation for idle/inactive UEs	Vodafone, Deutsche Telekom

R1-2408606	Discussion on on-demand SIB1 transmission for idle UEs	Sharp

R1-2408607	Discussion on adaptation of common signal/channel transmissions	Sharp

R1-2408651	On-demand SSB SCell operation	Samsung

R1-2408652	On-demand SIB1 for idle/inactive mode UEs	Samsung

R1-2408653	Adaptation of common signal/channel transmissions	Samsung

R1-2408676	On-demand SSB SCell operation	LG Electronics

R1-2408677	On-demand SIB1 for idle/inactive mode UEs	LG Electronics

R1-2408678	Adaptation of common signal/channel transmissions	LG Electronics

R1-2408706	On-demand SSB SCell operation	MediaTek Inc.

R1-2408707	On-demand SIB1 for idle or inactive mode UEs	MediaTek Inc.

R1-2408708	Adaptation of common signal/channel transmissions	MediaTek Inc.

R1-2408791	Discussion on on-demand SSB SCell operation	NTT DOCOMO, INC.

R1-2408792	Discussion on on-demand SIB1 for idle/inactive mode UEs	NTT DOCOMO, INC.

R1-2408793	Discussion on adaptation of common signal/channel transmissions	NTT DOCOMO, INC.

R1-2408808	Discussion on on-demand SIB1 in idle/inactive mode	CAICT

R1-2408816	Updated workplan for Rel-19 network energy savings WI	Rapporteurs (Ericsson, Apple)

R1-2408817	On-demand SSB SCell operation	Ericsson

R1-2408818	On-demand SIB1 for UEs in idle/inactive mode for NES	Ericsson

R1-2408819	Adaptation of common signal/channel transmissions for NES	Ericsson

R1-2408830	Discussion on on-demand SSB SCell operation	ITRI

R1-2408855	On-demand SSB operation for Scell	Qualcomm Incorporated

R1-2408856	On-demand SIB1 procedure	Qualcomm Incorporated

R1-2408857	Adaptation of common channel transmissions	Qualcomm Incorporated

R1-2408878	Discussion on details of on-demand SSB operation on SCell	SHARP Corporation

R1-2408882	Discussion on on-demand SIB1 for idle/inactive mode UEs	DENSO CORPORATION

R1-2408909	DCI based signaling for on-demand SSB	ASUSTeK

R1-2408910	Triggering of on-demand SIB1	ASUSTeK

R1-2408934	Discussion on on-demand SSB Scell operation	CEWiT

R1-2408935	Discussion on  on-demand SIB1	CEWiT

R1-2408936	Discussion on adaptation of common signal and channel transmissions	CEWiT

R1-2408950	Adaptation of Common Signals and Channels for NES	Fraunhofer IIS, Fraunhofer HHI

R1-2408951	On-demand SIB1 for NES	Fraunhofer IIS, Fraunhofer HHI

R1-2409009	Discussion on details of on-demand SSB operation on SCell	SHARP

R1-2409012	FL summary 1 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2409013	FL summary 2 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2409014	FL summary 3 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2409015	FL summary 4 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2409016	FL summary 5 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2409107	Summary #1 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2409108	Summary #2 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2409109	Summary #3 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2409110	Summary #4 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2409150	Summary#1 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2409151	Summary#2 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2409278	Summary#3 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2409279	Final summary of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2409289	Summary #5 of on-demand SSB for NES	Moderator (LG Electronics)

#### 4.1.2	RAN1#119

R1-2409350	LS on SSB relation in On-demand SSB and SSB adaptation on Scell	RAN4, Ericsson

R1-2409354	LS on SSB adaptation	RAN4, Apple

R1-2409413	On-demand SSB SCell operation for eNES	Huawei, HiSilicon

R1-2409414	Discussion on on-demand SIB1 for eNES	Huawei, HiSilicon

R1-2409415	On common channel/signal adaptation for eNES	Huawei, HiSilicon

R1-2409433	Discussion on RAN4 LS on SSB relation in NES	Ericsson

R1-2409448	Discussion on on-demand SSB SCell operation	Quectel

R1-2409469	On-demand SSB Scell operation	Quectel

R1-2409470	Adaptation of common signal/channel transmissions	Quectel

R1-2409495	Discussion on LS on SSB relation in on-demand SSB and SSB adaptation on SCell	CMCC

R1-2409517	Discussion on on-demand SSB SCell operation	CMCC

R1-2409518	Discussion on on-demand SIB1 for UEs in idle/inactive mode	CMCC

R1-2409519	Discussion on adaptation of common signal/channel transmissions	CMCC

R1-2409544	Discussion on on-demand SSB SCell operation	Panasonic

R1-2409545	Discussion on on-demand SIB1 for idle/inactive mode UEs	Panasonic

R1-2409548	LS reply on SSB relation in On-demand SSB and SSB adaptation	ZTE Corporation, Sanechips

R1-2409549	Discussion on LS on SSB relation in On-demand SSB and SSB adaptation	ZTE Corporation, Sanechips

R1-2409556	Discussion on on-demond SSB for NES	ZTE Corporation, Sanechips

R1-2409557	Discussion on on-demand SIB1 for NES	ZTE Corporation, Sanechips

R1-2409558	Discussion on common signal/channel for NES	ZTE Corporation, Sanechips

R1-2409571	Draft reply LS on SSB relation in on-demand SSB and SSB adaptation on Scell	Samsung

R1-2409602	On-demand SSB SCell operation	Samsung

R1-2409603	On-demand SIB1 for idle/inactive mode UEs	Samsung

R1-2409604	Adaptation of common signal/channel transmissions	Samsung

R1-2409641	Discussion on on-demand SSB SCell operation	Spreadtrum, UNISOC

R1-2409642	Discussion on on-demand SIB1 for idle/inactive mode UEs	Spreadtrum, UNISOC

R1-2409643	Discussion on adaptation of common signal/channel transmissions	Spreadtrum, UNISOC

R1-2409664	Draft reply LS on SSB relation in On-demand SSB and SSB adaptation on Scell	vivo

R1-2409686	Discussions on on-demand SSB Scell operation	vivo

R1-2409687	Discussions on on-demand SIB1 for idle/inactive mode UEs	vivo

R1-2409688	Discussions on adaptation of common signal/channel transmissions	vivo

R1-2409711	Discussion on on-demand SIB1 for idle/inactive mode UEs	KT Corp.

R1-2409712	On-demand SSB SCell Operation	Nokia, Nokia Shanghai Bell

R1-2409713	On-demand SIB1 for Idle/Inactive mode UEs	Nokia, Nokia Shanghai Bell

R1-2409714	Adaptation of common signal/channel transmissions	Nokia, Nokia Shanghai Bell

R1-2409735	Discussion on on-demand SSB SCell operation	Intel Corporation

R1-2409736	Discussion on-demand SIB1 for idle/inactive mode UEs	Intel Corporation

R1-2409737	Discussion on adaptation of common signal/channel transmission	Intel Corporation

R1-2409754	On demand SSB	Tejas Networks Limited

R1-2409755	On demand SIB1	Tejas Networks Limited

R1-2409756	Adaptation of common signals/channels	Tejas Networks Limited

R1-2409772	Discussion on on-demand SSB SCell operation	InterDigital, Inc.

R1-2409773	Discussion on on-demand SIB1 for idle/inactive mode UEs	InterDigital, Inc.

R1-2409774	Discussion on adaptation of common signal/channel transmissions	InterDigital, Inc.

R1-2409808	On-demand SSB SCell Operation	Apple

R1-2409809	On On-demand SIB1 for IDLE/INACTIVE mode UEs	Apple

R1-2409810	On adaptation of common signal/channel for NES enhancements	Apple

R1-2409901	Discussion on on-demand SSB SCell operation	Xiaomi

R1-2409902	Discussion on on-demand SIB1 for idle/inactive mode UEs	Xiaomi

R1-2409903	Discussion on adaptation of common signal and channel transmissions	Xiaomi

R1-2409918	Discussion on Reply LS for SSB relation in On-demand SSB and SSB adaptation on Scell	CATT

R1-2409946	Discussion on on-demand SSB SCell operation	CATT

R1-2409947	Discussion on on-demand SIB1	CATT

R1-2409948	Discussion on adaptation of common signal/channel transmissions	CATT

R1-2409965	Discussion on On-Demand SSB SCell operation	Transsion Holdings

R1-2409966	Discussion on on-demand SIB1 transmission for idle/inactive mode UEs	Transsion Holdings

R1-2409967	Discussion on adaptive transmission of common signal or common channel	Transsion Holdings

R1-2410004	Discussion on on-demand SSB operation for SCell	China Telecom

R1-2410005	Discussion on common signal/channel adaptation	China Telecom

R1-2410032	Discussion of on-demand SSB Scell operation	FUTUREWEI

R1-2410033	Discussion of on-demand SIB1 for idle/inactive mode UEs	FUTUREWEI

R1-2410034	Discussion of the adaptation of common signal/channel transmissions	FUTUREWEI

R1-2410038	Discussion on LS on SSB relation in on-demand SSB and SSB adaptation on SCell	Nokia, Nokia Shanghai Bell

R1-2410039	Draft reply LS on SSB relation in on-demand SSB and SSB adaptation on Scell	Nokia, Nokia Shanghai Bell

R1-2410062	Discussion on on-demand SSB SCell operation	Fujitsu

R1-2410074	Discussion on the enhancement to support on-demand SSB SCell operation	OPPO

R1-2410075	Discussion on the enhancement to support on demand SIB1 for idle/inactive mode UE	OPPO

R1-2410076	Discussion on adaptation of common signal/channel transmission	OPPO

R1-2410077	Discussion on SSB relation in On-demand SSB and SSB adaptation operation	OPPO

R1-2410078	Draft reply LS on SSB relation in On-demand SSB and SSB adaptation operation	OPPO

R1-2410132	Discussion on on-demand SIB1 transmission for network energy savings	Fujitsu

R1-2410134	Discussion on adaptation of common signal / channel transmissions	Fujitsu

R1-2410147	Draft Reply LS on SSB relation in On-demand SSB and SSB adaptation on Scell	Google

R1-2410156	On-demand SSB SCell Operation	Google

R1-2410157	On-demand SIB1 for Idle/Inactive Mode UE	Google

R1-2410158	Adaptation of Common Signals	Google

R1-2410180	Discussion on adaptation of common signal channel transmissions	HONOR

R1-2410209	Discussion on on-demand SSB for SCell operation	NEC

R1-2410210	Discussion on on-demand SIB1 for UEs in idle/inactive mode	NEC

R1-2410211	Discussion on adaptation of common signal/channel transmissions	NEC

R1-2410228	On-demand SSB SCell operation	Sony

R1-2410229	On-demand SIB1 for idle/inactive mode UEs	Sony

R1-2410230	Adaptation of common signal/channel transmissions	Sony

R1-2410247	Discussion on adaptation of common signal/channel transmission	Panasonic

R1-2410252	On-demand SSB SCell operation	Lenovo

R1-2410253	On-demand SIB1 for idle/inactive mode UEs	Lenovo

R1-2410271	Discussion on On-demand SSB SCell operation	ETRI

R1-2410272	On-demand SIB1 for idle/inactive mode UEs	ETRI

R1-2410273	Adaptation of common signal/channel transmissions	ETRI

R1-2410284	Discussion on RAN4 LS on SSB relation in On-demand SSB and SSB adaptation on Scell	LG Electronics

R1-2410291	On-demand SSB SCell operation	LG Electronics

R1-2410292	On-demand SIB1 for idle/inactive mode UEs	LG Electronics

R1-2410293	Adaptation of common signal/channel transmissions	LG Electronics

R1-2410301	Views on On-demand SIB1 operation for idle/inactive UEs	Vodafone, Deutsche Telekom

R1-2410302	Adaptation of common signals and channels	Lenovo

R1-2410349	Discussion on LS on SSB relation in On-demand SSB and SSB adaptation on SCell	Fujitsu Limited

R1-2410350	Discussion on on-demand SIB1 for idle/inactive mode UEs	DENSO CORPORATION

R1-2410361	Discussion on on-demand SIB1 transmission for idle UEs	Sharp

R1-2410362	Discussion on adaptation of common signal/channel transmissions	Sharp

R1-2410368	Discussion on on-demand SIB1 in idle/inactive mode	CAICT

R1-2410394	Discussion on on-demand SSB SCell operation	NTT DOCOMO, INC.

R1-2410395	Discussion on on-demand SIB1 for idle/inactive mode UEs	NTT DOCOMO, INC.

R1-2410396	Discussion on adaptation of common signal/channel transmissions	NTT DOCOMO, INC.

R1-2410430	Discussion on on-demand SSB SCell operation	ITRI

R1-2410431	Discussion on details of on-demand SSB operation on Scell	Sharp

R1-2410441	On-demand SSB SCell operation	Ericsson

R1-2410442	On-demand SIB1 for UEs in idle/inactive mode for NES	Ericsson

R1-2410443	Adaptation of common signal/channel transmissions for NES	Ericsson

R1-2410483	On-demand SSB operation for Scell	Qualcomm Incorporated

R1-2410484	On-demand SIB1 procedure	Qualcomm Incorporated

R1-2410485	Adaptation of common channel transmissions	Qualcomm Incorporated

R1-2410505	Discussion on details of on-demand SSB operation on SCell	Sharp

R1-2410521	On-demand SSB SCell operation	MediaTek Inc.

R1-2410522	On-demand SIB1 for idle or inactive mode UEs	MediaTek Inc.

R1-2410523	Adaptation of common signal/channel transmissions	MediaTek Inc.

R1-2410541	Draft reply LS on SSB relation in On-demand SSB and SSB adaptation on Scell	CATT

R1-2410550	DCI based signaling for on-demand SSB	ASUSTeK

R1-2410561	On-demand SIB1 for NES	Fraunhofer IIS, Fraunhofer HHI

R1-2410563	Discussion of On-demand SSB SCell operation	Mavenir

R1-2410581	Discussion on on-demand SSB Scell operation	CEWiT

R1-2410582	Discussion on  on-demand SIB1	CEWiT

R1-2410583	Discussion on adaptation of common signal and channel transmissions	CEWiT

R1-2410609	Discussion on RAN4 LS on SSB relation in On-demand SSB and SSB adaptation on SCell	Huawei, HiSilicon

R1-2410677	FL summary 1 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2410678	FL summary 2 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2410679	FL summary 3 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2410680	FL summary 4 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2410681	FL summary 5 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2410779	Summary #1 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2410780	Summary #2 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2410781	Summary #3 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2410782	Summary #4 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2410784	Summary#1 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2410785	Summary#2 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2410786	Summary#3 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2410886	Draft reply LS on SSB relation in On-demand SSB and SSB adaptation on Scell	Moderator (Ericsson)

R1-2410887	Summary#4 of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2410888	Final summary of AI 9.5.3 for R19 NES	Moderator (Ericsson)

R1-2410912	Summary #5 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2410917	Reply LS on SSB relation in On-demand SSB and SSB adaptation on Scell	RAN1, Ericsson

#### 4.2	List of RAN WG2 contributions

#### 4.2.1	RAN2#127bis

R2-2407973	Discussion on On-Demand SSB	OPPO

R2-2407990	Consideration on on-demand SSB SCell operation	CATT

R2-2408004	On-demand SSB SCell operation in connected mode	ZTE Corporation, Sanechips

R2-2408045	Further consideration for on-demand SSB	China Telecom

R2-2408085	Discussion on on-demand SSB	CMCC

R2-2408100	Discussion on on-demand SSB SCell operation	vivo

R2-2408172	Discussion on on-demand SSB Scell operation	Spreadtrum Communications

R2-2408189	Discussion on on-demand SSB	Xiaomi	discussion

R2-2408237	Discussion on on-demand SSB SCell operation for NES	Huawei, HiSilicon

R2-2408295	On-demand SSB SCell Operation	Samsung Electronics Co., Ltd

R2-2408321	Issues on the procedure of on-demand SSB SCell operation	Lenovo

R2-2408385	Discussion on on-demand SSB for NES	Ericsson

R2-2408409	Discussion on on-demand SSB SCell operation	Fujitsu

R2-2408560	Further Discussion on-demand SSB for SCell	Apple

R2-2408612	Further discussion on On-demand SSB for SCell	NEC

R2-2408712	On-demand SSB Scell operation discussion	Sony

R2-2408770	RRM relaxation and RRM offloading	LG Electronics Inc.

R2-2408785	Discussion on OD-SSB	Qualcomm Incorporated

R2-2408904	On demand SSB transmission for SCell	InterDigital

R2-2409053	Discussion on on-demand SSB SCell operation	Sharp

R2-2409086	On demand SSB handling	Nokia, Nokia Shanghai Bell

R2-2407952	Discussion on on-demand SIB1	Xiaomi

R2-2407991	Consideration on on-demand SIB1 issues	CATT

R2-2408005	Remaining issues of on-demand SIB1 in idle and inactive mode	ZTE Corporation, Sanechips

R2-2408086	Discussion on on-demand SIB1	CMCC

R2-2408101	Discussion on  on-demand SIB1 for RRC IDLE and INACTIVE UE	vivo

R2-2408173	Discussion on on-demand SIB1 for NES	Spreadtrum Communications

R2-2408241	Discussion on on-demand SIB1	Sharp

R2-2408274	Discussion on on-demand SIB1 for NES	HONOR

R2-2408294	On-demand SIB1	Samsung Electronics Co., Ltd

R2-2408386	Discussion on on-demand SIB1 for NES	Ericsson

R2-2408410	Discussion on on-demand SIB1 procedure for NES	Fujitsu

R2-2408445	Discussion on on-demand SIB1 operation for NES	Huawei, HiSilicon

R2-2408454	Barring and SIB1-less case 2	Vodafone, Deutsche Telekom

R2-2408461	Open issues for the on-demand SIB1 transmission	Google

R2-2408561	Discussion on on-demand SIB1	Apple

R2-2408600	Discussion on On-demand SIB1 signalling details	NEC

R2-2408606	Discussion on Ondemand-SIB1	KDDI Corporation

R2-2408641	Remaining essential issues	Lenovo

R2-2408677	On-demand SIB1 for Idle/Inactive mode UEs	III

R2-2408713	On-demand SIB1 for IDLE/INACTIVE UEs	              Sony

R2-2408771	On-demand transmission of SIB1	LG Electronics Inc.

R2-2408772	Consideration on on-demand SIB1	OPPO

R2-2408786	Discussion on OD-SIB1	Qualcomm Incorporated

R2-2408865	Detection and access of NES cells with OD-SIB1	Rakuten Mobile, Inc

R2-2408866	Discussion on on-demand SIB1 for NES	Rakuten Mobile, Inc

R2-2408902	On-demand SIB1 request and reception	InterDigital

R2-2409087	On demand SIB1 handling	Nokia, Nokia Shanghai Bell

R2-2409144	Discussion on On-demand SIB1 for NES	Fraunhofer IIS, Fraunhofer HHI

R2-2409156	On-demand SIB1 for IDLE/INACTIVE UEs	CEWiT

R2-2407992	Adaptation of Common signal channel transmissions	CATT

R2-2408006	Further consideration on paging occasion adaptation	ZTE Corporation, Sanechips

R2-2408102	Discussion on adaptation of common signal transmissions	vivo

R2-2408136	Discussion on adaptation of common signal channel transmission	OPPO

R2-2408149	Adaptation of common signal or channel	Fujitsu

R2-2408190	Discussion on common signal adaptation	Xiaomi

R2-2408238	Discussion on adaptation of common signals/channels transmissions	Huawei, HiSilicon

R2-2408296	Adaptation of common signal channel transmissions	Samsung Electronics Co., Ltd

R2-2408322	Discussion on the adaptation transmissions for NES operation	Lenovo

R2-2408562	Further discussion on common signal transmission adaptation	Apple

R2-2408601	PRACH and Paging adaptation	NEC

R2-2408684	Discussion on paging adaptation scheme for NES cell	 ITRI

R2-2408718	Considerations on adaptation for paging signals	Sony

R2-2408794	Discussion on adaptation of common signal/channel transmission	Qualcomm Incorporated

R2-2408828	Discussion on common signal and channel adaptation 	LG Electronics Inc.

R2-2408903	Time domain adaptation of common signalling and channels	InterDigital

R2-2408962	Adaptation of common signal/channel transmissions for NES	Ericsson

R2-2409061	Discussion on RACH adaptation for NES	SHARP Corporation

R2-2409088	Common signal aspects of NES WI	Nokia, Nokia Shanghai Bell

R2-2409146	Adaptation of Common Signals and Channels for NES	Fraunhofer IIS, Fraunhofer HHI

R2-2409148	Adaptation of common signal/channel transmissions	III

#### 4.2.2	RAN2#128

R2-2409550	Discussion on On-Demand SSB	OPPO

R2-2409596	Consideration on on-demand SSB SCell operation	CATT

R2-2409696	On-demand SSB SCell Operation	Samsung

R2-2409926	On-demand SSB SCell operation	LG Electronics Inc.

R2-2409940	Discussion on on-demand SSB for SCell	Apple

R2-2410014	Discussion on on-demand SSB SCell operation	Sharp

R2-2410015	Discussion on on-demand SSB	Xiaomi

R2-2410061	Further discussion on On-demand SSB for SCell	NEC

R2-2410145	Discussion on on-demand SSB SCell operation	Fujitsu

R2-2410163	On-demand SSB SCell operation in connected mode	ZTE Corporation, Sanechips

R2-2410255	On demand SSB handling	Nokia, Nokia Shanghai Bell

R2-2410284	Issues on the procedure of on-demand SSB SCell operation	Lenovo

R2-2410320	Discussion on On demand SSB for Scell	CMCC

R2-2410380	On-demand SSB Scell operation discussion	Sony

R2-2410398	Discussion on on-demand SSB for NES	Ericsson

R2-2410426	Discussion on On-demand SSB SCell Operation	Qualcomm Incorporated

R2-2410432	Discussion on on-demand SSB SCell operation for NES	Huawei, HiSilicon

R2-2410472	On demand SSB transmission for SCell	InterDigital

R2-2410600	Discussion on on-demand SSB SCell operation	NTT DOCOMO INC.

R2-2410788	Remaining issues of on-demand SSB SCell operation	vivo

R2-2410849	Discussion on OD-SSB	Rakuten Mobile, Inc

R2-2409580	Discussion on on-demand SIB1	Xiaomi

R2-2409597	Consideration on on-demand SIB1	CATT

R2-2409695	On-demand SIB1	Samsung

R2-2409820	Discussion on the issues for OD-SIB1	Google Ireland Limited

R2-2409927	On-demand transmission of SIB1	LG Electronics Inc.

R2-2409941	Discussion on on-demand SIB1	Apple

R2-2410009	Discussion on On-demand SIB1 WUS provisioning, UE behaviour, and barring	NEC Telecom MODUS Ltd.

R2-2410042	Discussion on Ondemand-SIB1	KDDI Corporation

R2-2410100	Discussion on OD-SIB1	China Telecom

R2-2410146	Discussion on on-demand SIB1 procedure for NES	Fujitsu

R2-2410164	Remaining issues of on-demand SIB1 in idle and inactive mode	ZTE Corporation, Sanechips

R2-2410170	On-demand SIB1 for Idle/Inactive mode UEs	III

R2-2410239	Consideration on on-demand SIB1	OPPO

R2-2410256	On demand SIB1 handling	Nokia, Nokia Shanghai Bell

R2-2410303	Discussion on on-demand SIB1 operation for NES	Huawei, HiSilicon

R2-2410321	Discussion on on-demand SIB1	CMCC

R2-2410381	WUS configuration details for on-demand SIB1	Sony

R2-2410391	Cell barring in on-demand SIB1 cells	Sony

R2-2410400	Discussion on on-demand SIB1 for NES	Ericsson

R2-2410411	Barring and SIB1-less case 2	Vodafone, Deutsche Telekom, Xiaomi

R2-2410427	Discussion on On-demand SIB1	Qualcomm Incorporated

R2-2410469	Case 2 and remaining essential issues	Lenovo

R2-2410470	On-demand SIB1 request and reception	InterDigital

R2-2410602	Discussion on on-demand SIB1	NTT DOCOMO INC.

R2-2410738	Discussion on on-demand SIB1 for NES	Rakuten Mobile, Inc

R2-2410776	Discussion on On-demand SIB1 for NES	Fraunhofer IIS, Fraunhofer HHI

R2-2410789	Discussion on  on-demand SIB1 for RRC IDLE and INACTIVE UE	vivo

R2-2410842	Considerations on OD-SIB1 feature	Deutsche Telekom, Vodafone, Lenovo, Fraunhofer IIS

R2-2409581	Discussion on common signal adaptation	Xiaomi

R2-2409598	Adaptation of Common signal channel transmissions	CATT

R2-2409679	Discussion on adaptation of common signal/channel transmissions	OPPO

R2-2409692	Discussion on common signal and channel adaptation	LG Electronics Inc.

R2-2409697	Adaptation of common signal channel transmissions	Samsung

R2-2409841	Adaptation of common signal or channel	Fujitsu

R2-2409942	Discussion on common signal transmission adaptation	Apple

R2-2410010	PRACH and paging adaptation for NES	NEC Telecom MODUS Ltd.

R2-2410165	Consideration on common signal/channel transmissions	ZTE Corporation, Sanechips

R2-2410257	Common signal aspects of NES WI	Nokia, Nokia Shanghai Bell

R2-2410285	Discussion on the adaptation transmissions for NES operation	Lenovo

R2-2410322	Discussion on SSB adaptation	CMCC

R2-2410428	Discussion on Adaptation of Common Signal/Channel Transmissions	Qualcomm Incorporated

R2-2410433	Discussion on adaptation of common signals/channels transmissions	Huawei, HiSilicon

R2-2410471	Time domain adaptation of common signalling and channels	InterDigital

R2-2410610	Adaptation of common signal/channel transmissions for NES	Ericsson

R2-2410741	Adaptation of paging signal/channel transmissions	III

R2-2410743	Discussion on RACH adaptation	SHARP Corporation

R2-2410790	Discussion on adaptation of common signal transmissions	vivo

#### 4.3	List of RAN WG3 contributions

#### 4.3.1	RAN3#125bis

R3-245106	(TP for TS 38.473) Discussion on On-Demand SSB SCell Operation	CMCC

R3-245107	Support On-Demand SIB1 for UEs	CMCC

R3-245119	Discussion on on-demand SSB SCell operation in low-carbon green network	Samsung

R3-245120	Discussion on on-demand SIB1 in low-carbon green network	Samsung

R3-245153	On support on-demand SSB SCell operation	China Telecom

R3-245218	(TP for TS 38.473) Discussion on on-demand SSB SCell operation	Huawei

R3-245219	(TP for TS 38.473) Discussion on on-demand SIB1 for UEs in idle or inactive mode	Huawei

R3-245249	Aspects of on-demand SIB1 for NES enhancements	Qualcomm Inc.

R3-245256	On support on-demand SSB SCell operation	CATT

R3-245257	On support on-demand SIB1 for idle UE	CATT

R3-245299	Support on-demand SSB operation	NEC

R3-245300	Support on-demand SIB1	NEC

R3-245455	Discussion on On-demand SSB for SCell	Lenovo

R3-245456	Discussion on On-demand SIB1 for Idle/Inactive UE	Lenovo

R3-245483	WI Work plan for R19 Network Energy Savings	Ericsson

R3-245498	Xn impact of On-demand SIB1 for UEs in idle/inactive mode	Ericsson

R3-245517	F1 impact of On-demand SIB1 for UEs in idle/inactive mode	Ericsson

R3-245560	On-Demand SSB SCell operation for UEs in connected mode	Nokia

R3-245561	Further thoughts on open Issues in support of On-Demand SIB1	Nokia

R3-245647	Discussion on OD-SIB1	Rakuten Mobile, Inc

R3-245667	(TP to BL CR for TS38.473) Further discussion on on-demand SSB Scell operation	ZTE Corporation

R3-245668	Further discussion on on-demand SIB1	ZTE Corporation

R3-245737	CB:#R19ES	Ericsson

#### 4.3.2	RAN3#126

R3-247158	Discussion on OD-SIB1	Rakuten Mobile, Inc

R3-247209	Support on-demand SSB operation	NEC

R3-247210	Support on-demand SIB1	NEC

R3-247230	Aspects of on-demand SIB1 for NES enhancements	Qualcomm Inc.

R3-247241	(TP to BL CR for TS 38.473) Discussion on On-Demand SSB SCell Operation	CMCC

R3-247242	Support On-Demand SIB1 for UEs	CMCC

R3-247272	On support on-demand SSB SCell operation	CATT

R3-247273	On support on-demand SIB1 for idle UE	CATT

R3-247303	Discussion on on-demand SSB SCell operation in low-carbon green network	Samsung

R3-247304	Discussion on on-demand SIB1 in low-carbon green network	Samsung

R3-247324	On-demand SIB1 for UEs in idle/inactive mode	Fujitsu

R3-247386	On support on-demand SSB SCell operation	China Telecom

R3-247387	On support on-demand SIB1	China Telecom

R3-247402	(TP for TS 38.473) Discussion on on-demand SSB SCell operation	Huawei

R3-247403	(TP for TS 38.473 and TS 38.423) Discussion on on-demand SIB1 for UEs in idle or inactive mode	Huawei

R3-247440	Discussion on On-demand SSB for SCell	Lenovo

R3-247441	Discussion on On-demand SIB1 for Idle/Inactive UE	Lenovo

R3-247480	Discussion on gaps in Cell-A coverage for OD-SIB1 and automatic recovery	Ericsson

R3-247550	(TP to BL CR for 38.473) Further discussion on on-demand SSB Scell operation	ZTE Corporation

R3-247551	(TP to BL CR for 38.423) Further discussion on on-demand SIB1	ZTE Corporation

R3-247552	F1 impact of On-demand SIB1 for UEs in idle/inactive mode	Ericsson

R3-247558	WI Work plan for R19 Network Energy Savings	Ericsson

R3-247559	Xn impact of On-demand SIB1 for UEs in idle/inactive mode	Ericsson, Deutsche Telekom, China Unicom

R3-247565	Xn signalling for On-Demand SIB1	Nokia

R3-247566	Initial discussion on adaptation of common signals/channels	Nokia

R3-247626	Discussion of new procedures to support OD-SIB1	Rakuten Mobile, Inc

R3-247805	CB:#ES1_OndemandSSB	Huawei

R3-247806	CB:#ES2	Ericsson

R3-247857	Introduction of Network Energy Saving Enhancement	Ericsson, Huawei

R3-247858	Introduction of Network Energy Saving Enhancement	Huawei, Ericsson

R3-247897	Introduction of Network Energy Saving Enhancement	Ericsson, Huawei, CMCC, Samsung, Qualcomm, Nokia, ZTE, Lenovo, Deutsche Telekom, NEC

R3-247898	Introduction of Network Energy Saving Enhancement	Huawei, Ericsson, CMCC, Samsung, ZTE, Nokia, Deutsche Telekom, Lenovo, NEC, Jio

#### 4.4	List of RAN WG4 contributions

#### 4.4.1	RAN4#112bis

R4-2415005	(Netw_Energy_NR_enh-Core) Discussion on RRM requirement of OD-SSB for NES enhancement	CMCC

R4-2415006	(Netw_Energy_NR_enh-Core) Discussion on RRM requirement of signal adapatation for NES enhancement	CMCC

R4-2415060	Discussion on OD-SSB requirements	Xiaomi

R4-2415061	Discussion on RRM requirements for adaptation of common signal/channel in NES	Xiaomi

R4-2415183	Discussion on RRM requirements for on-demand SSB Scell operation	CATT

R4-2415184	Discussion on RRM requirements for adaptation of common signal/channel transmission	CATT

R4-2415303	On RRM requirements for on-demand SSB SCell operation	Qualcomm Technologies Ireland

R4-2415304	On RRM requirements for adaptation of common signal/channel transmission	Qualcomm Technologies Ireland

R4-2415488	Discussion on on-demand SSB SCell operation	Apple

R4-2415489	Reply LS on timeline for On-demand SSB operation on SCell	Apple

R4-2415490	Discussion on adaptation of common signal/channel transmission	Apple

R4-2415536	Discussion on RRM requirement impacts from on-demand SIB1 in R19 NES	vivo

R4-2415537	Discussion on RRM requirements for on-demand SSB SCell operation in R19 NES	vivo

R4-2415538	Discussion on RRM requirements for common signal or channel adaptation in R19 NES	vivo

R4-2415572	RRM requirements for OD-SSB SCell operation	Nokia, Nokia Shanghai Bell

R4-2415662	Topic summary for [112bis][215] Netw_Energy_NR_enh_Part1	Moderator (Ericsson)

R4-2415663	Topic summary for [112bis][216] Netw_Energy_NR_enh_Part2	Moderator (Huawei)

R4-2415684	Discussion on RRM requirements for on-demand SSB SCell operation	Samsung

R4-2415685	Reply LS on timeline for On-demand SSB operation on SCell	Samsung

R4-2415699	Discussion on On-demand SSB SCell operation of R19 NES	ZTE Corporation, Sanechips

R4-2415700	Discussion on adaptation of common signal and channel of R19 NES	ZTE Corporation, Sanechips

R4-2415705	Reply LS on timeline for On-demand SSB operation on SCell	ZTE Corporation, Sanechips

R4-2415736	Discussion on On-demand SSB SCell operation for enhancements of network energy savings for NR	China Telecom

R4-2415737	Discussion on SSB adaptation requirements for enhancements of network energy savings for NR	China Telecom

R4-2415832	Discussion on RRM impact for Rel-19 NES on OD-SSB	Huawei, HiSilicon

R4-2415833	Discussion on RRM impact for Rel-19 NES on adpatation	Huawei, HiSilicon

R4-2415933	Discussions on OD-SSB requirements	NTT DOCOMO, INC.

R4-2415954	Discussion on RRM requirements for OD-SSB for network energy saving	MediaTek inc.

R4-2415955	Discussion on RRM requirements for adaptation of common signal/channel transmission	MediaTek inc.

R4-2416019	Discussion on RRM requirements of on-demand SSB Scell operation for Rel-19 NES	LG Electronics Inc.

R4-2416023	Discussion on OD-SSB in Rel-19 NES	Ericsson

R4-2416024	Discussion on RS and channel adaptation in Rel-19 NES	Ericsson

R4-2416025	Discussion on RAN1 LS in NES	Ericsson

R4-2416026	Discussion on RRM requirements of SSB adaptation for Rel-19 NES	LG Electronics Inc.

R4-2416089	Discussion on RRM requirements for On-demand SSB SCell operations	Intel Corporation

R4-2416116	General discussion on the NES common signal adaptation	Samsung

R4-2416121	On RRM requirements of on-demand SSB SCell operation	OPPO

R4-2416122	On RRM requirements of SSB adaptation	OPPO

R4-2416438	RRM requirements for SSB adaptation	Nokia, Nokia Shanghai Bell

R4-2416859	WF on RRM requirements for Netw_Energy_NR_enh_Part1	Ericsson

R4-2416860	WF on RRM requirements for Netw_Energy_NR_enh_Part2	Huawei

R4-2416874	Ad-hoc minutes for Netw_Energy_NR_enh	Ericsson

R4-2416911	LS on SSB adaptation	Apple

R4-2416913	LS on SSB relation in OD-SSB and SSB adaptation on Scell	Ericsson

R4-2416916	WF on RRM requirements for Netw_Energy_NR_enh_Part1	Ericsson

#### 4.4.2	RAN4#113

R4-2417513	RRM requirements for on-demand SSB SCell operation	Qualcomm Technologies Ireland

R4-2417514	RRM requirements for adaptation of common signal/channel transmission	Qualcomm Technologies Ireland

R4-2417625	Discussion on RRM requirements for OD-SSB for network energy saving	MediaTek inc.

R4-2417626	Discussion on RRM requirements for adaptation of common signal/channel transmission	MediaTek inc.

R4-2417726	Discussion on RRM requirements for on-demand SSB Scell operation	CATT

R4-2417727	Discussion on RRM requirements for adaptation of common signal/channel transmission	CATT

R4-2417958	Discussion on OD-SSB requirements	Xiaomi

R4-2417959	Discussion on RRM requirements for adaptation of common signal/channel in NES	Xiaomi

R4-2418067	RRM requirements for OD-SSB SCell operation	Nokia, Nokia Shanghai Bell

R4-2418162	Discussion on RRM requirements of on-demand SSB Scell operation for Rel-19 NES	LG Electronics Inc.

R4-2418163	Discussion on RRM requirements of SSB adaptation for Rel-19 NES	LG Electronics Inc.

R4-2418282	Topic summary for [113][224] Netw_Energy_NR_enh_Part1	Moderator (Ericsson)

R4-2418283	Topic summary for [113][225] Netw_Energy_NR_enh_Part2	Moderator (Huawei)

R4-2418297	Discussions on OD-SSB requirements	NTT DOCOMO, INC.

R4-2418430	Discussion on RRM requirement of OD-SSB for NES enhancement	CMCC

R4-2418431	Discussion on RRM requirement of signal adapatation for NES enhancement	CMCC

R4-2418471	Discussion on On-demand SSB SCell operation for enhancements of network energy savings for NR	China Telecom

R4-2418472	Discussion on adaptation of common signal/channel transmission for enhancements of network energy savings for NR	China Telecom

R4-2418585	Discussion on on-demand SSB SCell operation	Apple

R4-2418586	Discussion on adaptation of common signal/channel transmission	Apple

R4-2418622	Discussion on RRM requirements for on-demand SSB SCell operation	Samsung

R4-2418626	Discussion on RRM requirements for On-demand SSB SCell operations	Intel Corporation

R4-2418653	Discussion on RRM impact for Rel-19 NES OD-SSB	Huawei, HiSilicon

R4-2418654	Discussion on RRM impact for Rel-19 NES on adaptation	Huawei, HiSilicon

R4-2418771	On RRM requirements of on-demand SSB SCell operation	OPPO

R4-2418772	On RRM requirements of SSB adaptation	OPPO

R4-2419008	Discussion on OD-SSB in Rel-19 NES	Ericsson

R4-2419009	Discussion on RS and channel adaptation in Rel-19 NES	Ericsson

R4-2419103	Discussion on RRM requirement impacts from on-demand SIB1 in R19 NES	vivo

R4-2419104	Discussion on RRM requirements for on-demand SSB SCell operation in R19 NES	vivo

R4-2419105	Discussion on RRM requirements for common signal or channel adaptation in R19 NES	vivo

R4-2419191	Discussion on NES common signal adaptation	Samsung

R4-2419265	Discussion on On-demand SSB SCell operation of R19 NES	ZTE Corporation, Sanechips

R4-2419266	Discussion on adaptation of common signal and channel of R19 NES	ZTE Corporation, Sanechips

R4-2419272	Reply LS on timeline for On-demand SSB operation on SCell	ZTE Corporation, Sanechips

R4-2419324	RRM requirements for SSB adaptation	Nokia, Nokia Shanghai Bell

R4-2420084	Ad-hoc minutes for Netw_Energy_NR_enh WI	Ericsson

R4-2420098	WF on RRM requirements for Netw_Energy_NR_enh_Part1	Ericsson

R4-2420099	WF on RRM requirements for Netw_Energy_NR_enh_Part2	Huawei

R4-2420109	Reply LS on timeline for On-demand SSB operation on SCell	Ericsson

R4-2420192	Reply LS on timeline for On-demand SSB operation on SCell	Ericsson

R4-2420242	WF on RRM requirements for Netw_Energy_NR_enh_Part2	Huawei