## Slide 1
SA1 Report to TSG SA#105 SP-241141
A.I. 4.1
José Almodóvar
SA1 Chair, KPN
Alain Sultan
SA1 Secretary, ETSI MCC
SP-241141 - 3GPP TSG#105, 10-13 September 2024, Melbourne
© 3GPP 2024

## Slide 2: Short Summary

## Slide 3: Summary – overall (1/2)
The 6G SID (FS_6G-REQ) was agreed according to plan.
  Special thanks to Mona Mustapha for acting as a temporary Neutral Editor during SA1#107
  SA1 agreed on a first set of areas for use cases.
In parallel, 5G Advanced topics are progressing well.
  6 new Mini-WIDs for 5GA were agreed.
  No new studies expected.
  The proposal for a study “on assisted user feedback in the IMS” received 4 sustained objections (third meeting the proposal is discussed), so the study was not agreed.
No consensus reached yet on answering to the following LSs:
  S2-2407231 “LS on Clarification of requirements for Ambient IoT”: Partially responded. Answer to question 1 not agreed yet by SA1.
  SP-241016 “LS on Support for Ambient IoT Security”: SA1 chair suggests a bit more guidance from SA/SA3 in concrete questions to SA1 to answer.
  S2-2403670 “LS on traffic steering and/or switching of user data across two 3GPP access networks”: No consensus after two meetings.

## Slide 4: Summary – overall (2/2)
“Clean up” of Rel-18 (i.e. removing requirements not implemented in subsequent stages) will continue and be finished in Orlando.
SA1 leadership will study the need of an electronic ad-hoc meeting in January.
  In discussion with rapporteurs.

## Slide 5
Release 20 SA1 work planning
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 part 1 (≈50%)
SIDs presentation
SIDs agreement
Rel -20 SA1 Stage 1
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Rel-20 part 2 (≈50%)
presentations
SID(s) agreement
Grey boxes = SA 1 Content definition process
Release 19
Release 20
100%(TBC)
No decision yet from
TSG on timeline
80%(TBC)
Planning of Part 1 (5GA) endorsed at SA#101
Planning of Part 2 (6G) endorsed at SA#102

## Slide 6: General Information and statistics

## Slide 7: SA1 Officials
Chairman:
  Jose Almodovar (KPN)1
Vice Chairmen:
  Yusuke Nakano (KDDI)2
  Qun Wei (China Unicom)3
Secretary:
  Alain Sultan (MCC)
1 Re-elected for third term May 2023
2 Re-elected for second term November 2023
3 Elected November 2023

## Slide 8: Statistics
 | Q1 23 | Q2 23 | Q3 23 | Q4 23 | Q1 24 | Q2 24 | Q3 24
Attended delegates | 184_F2F + 88_remote | 276_F2F + 69_remote | 178_F2F + 61_remote | 260_F2F + 134_remote | 299_F2F + 49_remote | 277_F2F + 68_remote | 200_F2F + 74_remote
Docs at meeting end | 811 | 786 | 629 | 487 | 314 | 425 | 551
Docs at meeting start | 320 | 326 | 292 | 248 | 175 | 231 | 212
Incoming LS | 21 | 32 | 15 | 20 | 25 | 36 | 20
Outgoing LS | 5 | 10 | 2 | 3 | 3 | 2 | 4
Agreed CRs | 8 | 26 | 51 | 30 | 17 | 18 | 22
Agreed alignment CRs | 0 | 4 | 0 | 1 | 9 | 4 | 3
New Study Items | 1 | 0 | 1 | 0 | 3 | 0 | 1
New Work Items | 4 | 10 | 4 | 3 | 1 | 1 | 6
Revised WID/SID | 1 | 0 | 0 | 0 | 0 | 0 | 1
TR/TS for Information | 6 | 0 | 3 | 0 | 0 | 0 | 0
TR/TS for Approval | 0 | 7 | 1 | 6 | 1 | 0 | 0

## Slide 9: Meeting Calendar
Meeting | Date | Location
SA1#108 | 18-22 Nov 2024 | Orlando, US – (mega meeting)
SA1#109 | 17-21 Feb 2025 | Athens, GR
SA1#110 | 19-23 May 2025 | Japan (TBD)

## Slide 10: Previous SA1 reports
TSG Meeting & location | Tdoc number | SA1 meeting(s) covered & location
SA#93e | SP-211029 | SA1#95e, e-meeting
SA#94e | SP-211506 | SA1#96e, e-meeting
SA#95e | SP-220077 | SA1#97e, e-meeting
SA#96e | SP-220427 | SA1#98e, e-meeting
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin
SA#101 | SP-231012 | SA1#103, Gothenburg
SA#102 | SP-231392 | SA1#104, Edinburgh
SA#103 | SP-240192 | SA1#105, Maastricht
SA#104 | SP-240784 | SA1#105, Shanghai

## Slide 11: Work Summary: Rel-19 and earlier & Maintenance

## Slide 12
Rel-19 and earlier & Maintenance
MPS-related Stage 1 CRs
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241143 | S1-242151 | Editorial Correction | MPS_WLAN | 22.153 | 0069 | Rel-18
 | S1-242152 | Editorial Correction | MPS_WLAN | 22.153 | 0070 | Rel-19
 | S1-242493 | MPS Subscription Alignment | MPS2 | 22.153 | 0063 | Rel-17
 | S1-242495 | MPS Subscription Alignment | MPS2 | 22.153 | 0064 | Rel-18
 | S1-242496 | MPS Subscription Alignment | MPS2 | 22.153 | 0065 | Rel-19
Stage 1 CR on AIML_MT
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241148 | S1-242541 | Updating AMMT requirements based on the progress of downstream group | AIML_MT | 22.261 | 0802 | Rel-18

## Slide 13
Rel-19 and earlier & Maintenance
Rel-19 Stage 1 maintenance CRs
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241145 | S1-242218 | Clarify that two Ambient IOT requirements are independent of each other | AmbientIoT | 22.369 | 0007 | Rel-19
 | S1-242307 | Clarifications on IMS provision to disaster inbound roamers | MINT_Ph2 | 22.261 | 0792 | Rel-19
 | S1-242338 | Addressing editorial errors | 5GSAT_Ph3 | 22.261 | 0796 | Rel-19
 | S1-242339 | Enhancement of interworking with GSM-R using Ad hoc Group Calls | FRMCS_Ph5 | 22.179 | 0081 | Rel-19
 | S1-242346 | Clarification on the privacy requirements | UIA,TEI19 | 22.101 | 0595 | Rel-19
 | S1-242492 | Location services user plane protocol and 3GPP PS data off | TEI19 | 22.011 | 0363 | Rel-19
 | S1-242494 | Editorial correction: Delete R-6.15.6.2-004a from chapter 6.7.3 | FRMCS_Ph5 | 22.280 | 0172 | Rel-19
 | S1-242549 | Correction to the requirements of Indirect Network Sharing | TEI19, NetShare | 22.261 | 0794 | Rel-19

## Slide 14: Rel-20

## Slide 15
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G-REQ | 03/03/2025 | - | SP-241152 | 0% | New at SA#105
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 30% | SP-240495 | 60% | 
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 09/09/2024 | 20% | SP-240199 | 40% | 
1030044 | Study on Energy Efficiency as Service Criteria Phase 2 | FS_EnergyServ_Ph2 | 03/03/2025 | 25% | SP-240494 | 55% | 
1050105 | Indirect Network Sharing on Satellite Access Network | INS_SAT | 09/09/2024 | - | SP-241146 | 100% | New at SA#105
1050106 | Indirect Network Sharing Phase 2 | NetShare_Ph2 | 09/09/2024 | - | SP-241147 | 100% | New at SA#105
1050107 | Resident Phase 2 | Resident_Ph2 | 09/09/2024 | - | SP-241149 | 100% | New at SA#105
1050108 | Combined QoS configuration and monitoring | CombQoS | 09/09/2024 | - | SP-241150 | 100% | New at SA#105
1050109 | Legacy Residential Gateway Supporting 5G LAN-type Service | LegacyRG_5GLAN | 09/09/2024 | - | SP-241151 | 100% | New at SA#105
1050111 | Exposure for Virtual Network information and capability | VNExposure | 09/09/2024 | - | SP-241153 | 100% | New at SA#105
SA1 Work Plan Rel-20

## Slide 16: Rel-20 5G Advanced Study Items

## Slide 17: FRMCS Phase 6
Progress since previous SA meeting
  Revised SID with additional topics in SP-241154
  Update of the existing multi-train voice communications in the TR22.989 with introduction of Ad hoc Group Calls in the Gap analysis.
  New use case in the TR22.989, as per revised SID FS_FRMCS_Ph6 : Merging of voice multi-train communications by Controller, using Ad hoc Group calls.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#108(11/24): Study 70%
  - New use cases with other variants of ‘merging’, using Ad hoc Group Calls, notification information about status of the FRMCS users
  SA1#109(02/25): Study 100%
  - Other new use cases: inform of temporary unavailability of a participant in an Ad hoc Group Call
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 30/09/2024 | 20% | SP-240199 | 40% | Revised SID in SP-241154
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241144 | S1-242267 | Update of requirements and gap analysis for multi-train voice communication for Drivers and Ground FRMCS User(s) using Ad hoc Group Communications | FS_FRMCS_Ph6 | 22.989 | 0032 | Rel-20
 | S1-242411 | New use cases: Merging of two multi-train voice communications by Train Controller (Ground FRMCS user) | FS_FRMCS_Ph6 | 22.989 | 0033 | Rel-20

## Slide 18: Energy as Service Criteria - Phase2
Progress since previous SA meeting
  TR scope section & terms agreed (S1-242413, S1-242414)
  New annex on SDOs working on end-to-end energy management (S1-242502)
  4 new use cases: Energy Consumption and CO2e transparency in the end-to-end service chain, Exposing subscriber carbon footprint information, Tolerance to QoS degradation due to network energy saving and Energy efficient, carbon aware, content download.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#108:
    Last meeting for new use cases
    Updated use cases
    Addressing of Editor’s notes
    Start consolidation of use cases agreed at SA1#106 & #107
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030044 | Study on Energy Efficiency as Service Criteria Ph2 | FS_EnergyServ_Ph2 | 31/03/2025 | 25% | SP-240200 | 55% | 

## Slide 19: Satellite access - Phase 4
Progress since previous SA meeting
  Agreed 12 New use case & potential requirements
  Agreed 6 Updates of existing use cases including potential requirements and KPIs
  Agreed overview and added some definitions and acronyms
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#108 (18-22 Nov 24)
    Scope & Additional definitions
    Cleaning up
    New use case & potential requirements
    Updates/addition of potential requirements
    First consolidation of potential requirements
    TR sent for information to SA (SID ~80% complete)
  SA1#109 (Feb ‘25)
    End of consolidation and conclusion
    TR sent for approval to SA (SID 100% complete) and approval of WID
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 30/09/2024 | 30% | SP-240198 | 60% | 

## Slide 20: Rel-20 5G Advanced Normative – Mini WIDs

## Slide 21: Mini WID: INS_SAT
Progress since previous SA meeting
  New Mini-WID in SP-241146.
  Objective: investigate new requirements related to indirect network sharing scenario, in the cases of sharing satellite access network, assuming R19 NetShare as a baseline. It includes the following aspects:
- Network access control considering the overlapping new scenarios involving the subscribed network, terrestrial shared network, and non-terrestrial shared network.
- Provide the participating operator’s information considering the agreement between operators about allowed network sharing area when UE accesses the shared satellite access network.
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | Indirect Network Sharing on Satellite Access Network | INS_SAT | 10/09/2024 | 0% | SP-241146 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241142 | S1-242480 | New requirements for satellite access network sharing via Indirect Network Sharing | INS_SAT | 22.261 | 0795 | Rel-20

## Slide 22: Mini WID: NetShare_Ph2
Progress since previous SA meeting
  New Mini-WID in SP-241147.
  Objective: investigate new requirements related to network sharing scenarios, considering the Disaster Condition, assuming R19 NetShare as a baseline. It includes the following aspects:
- Extend Indirect Network Sharing to support Disaster Condition.
- New requirements, e.g., control shared NG-RAN to provide the participating operator’s information based on the Disaster Condition.
- Identify the requirements applies to network sharing for Disaster Condition from MINT
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | Indirect Network Sharing Phase 2 | NetShare_Ph2 | 10/09/2024 | 0% | SP-241147 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241142 | S1-242482 | 22.261CR New features of NetShare for Disaster Condition | NetShare_Ph2 | 22.261 | 0801 | Rel-20

## Slide 23: Mini WID: LegacyRG-5GLAN
Progress since previous SA meeting
  New Mini-WID in SP-241151.
  Objective: add requirements on the connection between the non-3GPP devices via the legacy residential gateway and UEs from the same 5G LAN-VN.
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | Legacy Residential Gateway Supporting 5G LAN-type Service | LegacyRG-5GLAN | 10/09/2024 | 0% | SP-241151 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241142 | S1-242537 | Requirements on legacy residential gateway supporting 5G LAN-type service | LegacyRG-5GLAN | 22.261 | 0804 | Rel-20

## Slide 24: Mini WID: Resident_Ph2
Progress since previous SA meeting
  New Mini-WID in SP-241149.
  Objective: define requirements for a residential gateway (without USIM) to access 5G core network and 5G services via wireline access, including: Authentication and authorization aspects and Identification of a residential gateway (without USIM).
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | Resident Phase 2 | Resident_Ph2 | 10/09/2024 | 0% | SP-241149 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241142 | S1-242538 | Clarifying the support of eRG | Resident_Ph2 | 22.261 | 0805 | Rel-20

## Slide 25: Mini WID: VNExposure
Progress since previous SA meeting
  New Mini-WID in SP-241153.
  Objective:
- Define the requirements for 5G systems to report VN granularity information, including user status and status changes to authorized third parties.
- 5G LAN service exposure enhancement, i.e., exposure the 5G LAN group management capabilities to authorized third parties based on operator’s policy.
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | Exposure for Virtual Network information and capability | VNExposure | 10/09/2024 | 0% | SP-241153 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241142 | S1-242548 | Add new service requirements for exposing VN information and capability to authorized third party | VNExposure | 22.261 | 0806 | Rel-20

## Slide 26: Mini WID: CombQoS
Progress since previous SA meeting
  New Mini-WID in SP-241150.
  Objective:
- To provide a means for an authorized 3rd party to provide E2E QoS parameters for a service.
- To support reporting the E2E QoS parameters
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | Combined QoS configuration and monitoring | CombQoS | 10/09/2024 | 0% | SP-241150 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241334 | S1-242542 | CR 797 rev6 on Combined QoS configuration and monitoring* | LegacyRG-5GLAN | 22.261 |  | Rel-20
* CR revised from the earlier version that was in the CR package SP-241142

## Slide 27: Rel-20 6G Study

## Slide 28: FS_6G-REQ
Progress since previous SA meeting
  New SID in SP-241152
  This study aims to identify high level principles and use cases - to define potential requirements to enable the 3GPP system to support the needs of new and enhanced services and scenarios, based on, but not limited to, IMT-2030 usage scenarios.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#108(11/24): Study 15%
  - First meeting to discuss use cases.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
new | Study on 6G Use Cases and Service Requirements | FS_6G-REQ | 30/09/2024 | - | SP-241152 | 0% | New SID

## Slide 29
Thank you