Source:	Audio SWG Co-Chair

Title:	Report on Audio SWG Call 7 June 2024 (IVAS_Codec)

Agenda Item:	5.1

# Executive Summary

The Audio SWG (25 participants, see Annex B) met on June 7, 2024, 14:00 – 15:35 CEST. The meeting was dedicated to IVAS_Codec and had SA4 power to agree on updated requirements on IVAS floating-point to fixed-point conversion from SA4#128.

The meeting is summarized as follows:

- Based on SA4aA240034, there is a working assumption in the Audio SWG that the funding collected and left unused under the IVAS_Codec work item remains available for the upcoming IVAS_Codec_Ph2 work item. SA4aA240034 is postponed since the Audio SWG had no mandate to confirm this understanding on behalf of SA4. The question is expected to be brought again at SA4#129-e meeting.

- Updated requirements for the IVAS floating-point to fixed-point conversion, including updated milestones, were agreed by the Audio SWG on behalf of SA4 (using the special powers as agreed at SA4#128) in SA4aA240038. The updates include:

  - Performance requirements based on MLD, SNR and PEAQ measures, with fallback to subjective evaluations.

  - Reference to extended test vectors to be used for the evaluation.

  - Milestones for decoder/renderer delivery by Aug 2024, for subsequent verification, SA4 agreement (Nov 2024) and TSG SA approval by Dec 2024.

  - Milestones (with sub-targets) for encoder delivery by Nov 2024, for subsequent verification, SA4 agreement (Feb 2025) and TSG SA approval by Mar 2025.

  - Maintenance by Ittiam until Feb 2025.

The updated requirements are expected to be attached to the amendment of the service contract between ETSI and Ittiam.

# A.I. 1.1 	Opening of the session and registration of documents

The Audio SWG Co-Chairman, Mr. Tomas Toftgård (Ericsson), opened the call on June 7, 2024, 14:00 CEST. The agenda with Tdoc allocation was presented and approved (see Annex A). Notes were taken by the chairman.

# A.I. 1.2 	Reports/Liaisons from other groups/meetings

None.

# A.I. 1.3 	CRs to completed features in Release 18 and earlier

None.

# A.I. 1.4 	ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)

None.

# A.I. 1.5 	IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)

| SA4aA240034 | On IVAS funding | Orange, Panasonic Holdings Corporation |
| --- | --- | --- |

Presenter: Stephane Ragot

Need a clarification that funding collected under IVAS_Codec work item is still available.

Comments / questions:

- Stefan B.: What is proposed? Is this an input for the next SA4 meeting?

- Stephane: A statement from SA4 that the collected funds remain available.

- Tomas T.: This Audio SWG meeting only has special powers to agree on the updated requirements for IVAS floating-point to fixed-point conversion.

- Stephane: Then for now just a working assumption. Will come back on this at the next SA4 meeting. Propose to postpone the document.

Working assumption: The funding collected and left unused under the IVAS_Codec work item remains available for the upcoming IVAS_Codec_Ph2 work item.

Decision: SA4aA240034 is postponed.

| SA4aA240037 | On requirements for floating- to fixed-point conversion of IVAS | Ericsson LM |
| --- | --- | --- |

Presenter: Tomas Toftgård

Comments / questions:

- Takehiro: There is a typo on the year for SA#106, should be 2024.

- Rishabh: Where is mono?

- Tomas: It is not explicitly mentioned as a milestone, it would be part of the core coder covered by ISM. We can add one item for mono (EVS).

- Rishabh: Where is the characterization testing?

- Tomas: It is not part of this schedule, since the focus is here on the fixed-point conversion, but it would need to be done until the targeted WI completion in June 2025.

- Marek: Would it not be problematic with the pre-approval of the decoder and renderer? Not all modes of encoder would be available. Would cause some hassle.

- Tomas: The decoder and renderer would need to be evaluated separately, using floating-point encoder. The reason for having a pre-approval is that ETSI proposed there may be a split of the payment since the project now has been going on for quite some time.

- Sandesh: What is meant by a milestone for a certain month? Which date?

- Tomas: End of month.

- Eleni: If milestone of decoder completed by August, there could be pre-approval.

- Rishabh: Should the testing not be done in comparison with the latest floating-point codec?

- Tomas: The conversion task is not for the latest version of the floating-point code, so the evaluation would need to be done using the code version Ittiam has been tasked to convert.

- Markus: Is the timeline of option 1 really realistic; no having a good feeling about that. Option 3 seems the safest. No benefit in agreeing on a timeline that is not hold. Would feel safer with a more relaxed timeline.

- Rishabh: We would still need time for updating the code.

- Milan: We still target characterization on the updated code.

- Tomas: If the final code is delivered in Nov 2024 (as in option 3), there is still some time for updating of the code.

- Milan: Amounts are not correct; tax can be removed. It is 204 kEUR for external labs, including GAL.

- Stefan: Now the situation has changed, the potential maintenance phase would not be needed in a similar way as it was before.

- Tomas: There is still a maintenance phase proposed, in line with initial quote from Ittiam.

- Marek: I would also prefer option 3.

- Sandesh: Option 3 would be OK for Ittiam.

- Tomas: Then we go with option 3 and remove the other options.

- Jan: PEAQ has been discontinued, only open-source tool, difficult to get something, and then only basic version. For POLQA, recommend the latest version.

- Markus: PEAQ is available in the AFsp tool, in some earlier version.

- Jan: Important to put a reference, ITU-R version may give different results.

- Stephane: Maybe we could create a PDoc of IVAS_Codec_Ph2, v.1.0.0 would enforce requirements.

- Eleni: If we wait until August, requirements are not set for the delivery.

- Rishabh: There should be some flexibility, difficult to enforce e.g. PEAQ 0.1 or max 0.2, MLD 5.

- Eleni: Might be inspired by threshold in 26.843 (EVS floating-point conformance).

- Mike: Regarding test metrics for decoder, should have different options. Now FX enc + FX dec is missing.

- Stefan: What about the random generators? Are seeds synchronized?

- Sandesh: They are synchronized.

- Tommy: Would be cautious for the ACELP core, prediction might be affected by the frame loss, might cause lower SNR and higher MLD than these thresholds.

- Rishabh: Might be exception, but we should be careful increasing the thresholds.

- Tommy: Sometimes MLD < 5 dB is also not good enough.

- Stefan: What is special with ACELP core in case of lost frame?

- Tommy: E.g. extrapolation of pitch, shape will slightly different.

- Tomas: There is a should on the proposed requirement, so there can be exceptions.

- A note is being added stating that in case of doubt regarding the performance based on objective measures, the subjective quality should be assessed.

- A bullet is added stating that for non-EVS operation, the performance shall be measured using both the short and long test vector sets as specified in 3GPP Forge, with nominal level and +-10 dB.

Decision: SA4aA240037 is revised in accordance with the online edits made during the call to SA4aA240038 which is agreed without presentation.

In accordance with email to the Audio SWG reflector (June 7, 17:33 CEST), SA4aA240038 includes the following editorial updates not shown during the call (in order to clean-up the document to be attached to the service contract between ETSI and Ittiam):

- Aligned formatting of bullets and removed incorrect numbering

- Removed the redundant column on amounts in table 5 (since both columns now listed the amount in EUR)

- Updated clause 6 based to reflect the intent to use these requirements as the basis for the amendment of the service contract with Ittiam.

The actions items are:

On this basis, ETSI MCC is kindly requested to:

- amend the service contract with Ittiam for performing the IVAS FL-to-FX conversion work in accordance with the Key factors / requirements for IVAS FL-to-FX conversion in clause 3;

- annex the present document to the contract as for technical requirements.

No comments on the integrated agreements in SA4aA240038 have been received.

# A.I. 1.6 	FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices)

None.

# A.I. 1.7 	FS_ACAPI (Study on Audio Codec APIs)

None.

# A.I. 1.8 	Others including TEI

None.

# Any Other Business

None.

# A.I. 1.9 	Close of the session

The chairman thanked the participants for the contributions and the discussion. The meeting was closed on June 7, 15:35 CEST.

# Annex A - Agenda

| 1 | Audio SWG |  |
| --- | --- | --- |
| 1.1 | Opening of the session and registration of documents |  |
| 1.2 | Reports/Liaisons from other groups/meetings |  |
| 1.3 | CRs to completed features in Release 18 and earlier |  |
| 1.4 | ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) |  |
| 1.5 | IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | SA4aA240034pp (IVAS funding) SA4aA240037r-> SA4aA240038awp (FL-to-FX) |
| 1.6 | FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices) |  |
| 1.7 | FS_ACAPI (Study on Audio Codec APIs) |  |
| 1.8 | Others including TEI |  |
|  | AoB | None |
| 1.9 | Close of the session |  |

Legend for Tdocs:

- Color: not-yet processed, processed, late, withdrawn, moved to a different A.I., under email agreement

- a agreed, app approved, e endorsed, m missing, n noted np, not pursued, pp postponed, r revised

# Annex B - Participants

| NAME | COMPANY |
| --- | --- |
| Xuzhou (Mike) Ye | ByteDance |
| Rishabh Tyagi | Dolby |
| Stefan Bruhn | Dolby |
| Tomas Toftgård | Ericsson |
| Andrijana Brekalo | ETSI MCC |
| Tore Stegenborg-Andersen | FORCE Technology |
| Eleni Fotopoulou | Fraunhofer IIS |
| Markus Multrus | Fraunhofer IIS |
| Jan Reimes | HEAD acoustics |
| Huan-Yu Su | Huawei |
| Reshma Rai | Ittiam |
| Sandesh Venkatesh | Ittiam |
| Jan Holub | Mesaqin.com |
| Anssi Rämö | Nokia |
| Lasse Laaksonen | Nokia |
| Takehiro Moriya | NTT |
| Stéphane Ragot | Orange |
| Hiroyuki Ehara | Panasonic |
| Srikanth Nagisetty | Panasonic |
| Marek Szczerba | Philips |
| Elmira Ramazanirend | Vodafone |
| Milan Jelinek | VoiceAge |
| Vaclav Eksler | VoiceAge |
| Tommy Vaillancourt | VoiceAge |
| Wang Bin | Xiaomi |

Tomas Toftgård, Email: tomas.toftgard@ericsson.com