3GPP TSG-SA Meeting #106	SP-241688

Madrid, SPAIN, 10th Dec 2024 - 13th Dec 2024

Source:	SA6

Title:	Rel-19 Work Item Exception for CAPIF_Ph3

Document for:	Approval

Agenda Item:	5.3

3GPP™ Work Item Exception

# Title : 	Common API Framework (CAPIF) Phase 3

## Acronym  : CAPIF_Ph3

## Unique Identifier :	1050035

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: x | AN: | CN: x | Others (specify): |
| Expected Completion Date: | SA#107 |  |  |  |  |
| Service(s) impacted: | CAPIF |  |  |  |  |
| Specification(s) affected: | TS 23.222 |  |  |  |  |
| Task(s) within work which are not complete: | 1) Impacts to CAPIF Architecture, procedure and Information flows due to coordination with SA3 (for security aspects) and SA5 (for AEF/NF status and instantiation). 2) Support for API invokers on the UE to access resource of another UE or group of UEs. 3) Impacts on procedures and information flow to enable support for open access to limited service API information and enhancements to API invoker onboarding. |  |  |  |  |
| Consequences if not included in Release 19: | Key features of the CAPIF_Ph3 will be incomplete. |  |  |  |  |

Abstract of document:

The document requests for extending the deadline for Rel-19 Common API Framework (CAPIF) Phase 3 work item, to continue specifying the functionalities that are essential for CAPIF.

Contentious Issues:

None