## Slide 1
SA1 Report to TSG SA#106 SP-241759
A.I. 4.1
José Almodóvar
SA1 Chair, KPN
Alain Sultan
SA1 Secretary, ETSI MCC
SP-241759 - 3GPP TSG#106, 11-14 December 2024, Madrid
© 3GPP 2024

## Slide 2: Short Summary

## Slide 3: Summary – overall
5G Advanced topics are progressing
  The aim is to be 80% normative ready by March 2025
  SA1#108 was the last meeting to include use cases.
  Consolidation has started.
SA1#108 was the first meeting on 6G use cases
  Exceptionally high number of contributions for this topic.
  Only 10% of the contributions were agreed.
  Parallel sessions will be re-arranged for next meetings.
Work between meetings:
  Due to the intense work, the chair proposed to have an (electronic) additional meeting SA1#108bis
  No consensus was found
  Specific calls will be planned before SA1#109 on different topics.

## Slide 4
Release 20 SA1 work planning
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 part 1 (≈50%)
SIDs presentation
SIDs agreement
Rel -20 SA1 Stage 1
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Rel-20 part 2 (≈50%)
presentations
SID(s) agreement
Grey boxes = SA 1 Content definition process
Release 19
Release 20
100%(TBC)
No decision yet from
TSG on timeline
80%(TBC)

## Slide 5: General Information and statistics

## Slide 6: SA1 Officials
Chairman:
  Jose Almodovar (KPN)1
Vice Chairmen:
  Yusuke Nakano (KDDI)2
  Qun Wei (China Unicom)3
Secretary:
  Alain Sultan (MCC)
1 Re-elected for third term May 2023
2 Re-elected for second term November 2023
3 Elected November 2023

## Slide 7: Statistics
 | Q2 23 | Q3 23 | Q4 23 | Q1 24 | Q2 24 | Q3 24 | Q4 24
Attended delegates | 276_F2F + 69_remote | 178_F2F + 61_remote | 260_F2F + 134_remote | 299_F2F + 49_remote | 277_F2F + 68_remote | 200_F2F + 74_remote | 359_F2F + 83_remote
Docs at meeting end | 786 | 629 | 487 | 314 | 425 | 551 | 871
Docs at meeting start | 326 | 292 | 248 | 175 | 231 | 212 | 376
Incoming LS | 32 | 15 | 20 | 25 | 36 | 20 | 29
Outgoing LS | 10 | 2 | 3 | 3 | 2 | 4 | 6
Agreed CRs | 26 | 51 | 30 | 17 | 18 | 22 | 20
Agreed alignment CRs | 4 | 0 | 1 | 9 | 4 | 3 | 10
New Study Items | 0 | 1 | 0 | 3 | 0 | 1 | 0
New Work Items | 10 | 4 | 3 | 1 | 1 | 6 | 3
Revised WID/SID | 0 | 0 | 0 | 0 | 0 | 1 | 1
TR/TS for Information | 0 | 3 | 0 | 0 | 0 | 0 | 2
TR/TS for Approval | 7 | 1 | 6 | 1 | 0 | 0 | 0

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1#109 | 17-21 Feb 2025 | Athens, GR
SA1#110 | 19-23 May 2025 | Japan (TBD)
SA1#111 | 25-29 Aug 2025 | Goteborg, SW
SA1#112 | 17-21 Nov 2025 | Dallas, USA

## Slide 9: Previous SA1 reports
TSG Meeting | Tdoc number | SA1 meeting(s) covered & location
SA#94e | SP-211506 | SA1#96e, e-meeting
SA#95e | SP-220077 | SA1#97e, e-meeting
SA#96e | SP-220427 | SA1#98e, e-meeting
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin
SA#101 | SP-231012 | SA1#103, Gothenburg
SA#102 | SP-231392 | SA1#104, Chicago
SA#103 | SP-240192 | SA1#105, Athens
SA#104 | SP-240784 | SA1#106, Jeju
SA#105 | SP-241141 | SA1#107, Maastricht

## Slide 10: Work Summary: Rel-19 and earlier & Maintenance

## Slide 11
Rel-19 and earlier & Maintenance
Stage 1 CRs from Rel-17
Agenda item 17 Rel-17 CRs: |  |  |  |  |  | 
SP-241760 | S1-244774 | Alignment on Satellite E-UTRA | MPS_WLAN | 22.011 | 0368r2 | Rel-17
 | S1-244775 | Alignment on Satellite E-UTRA | MPS_WLAN | 22.011 | 0369r2 | Rel-18
 | S1-244776 | Alignment on Satellite E-UTRA | MPS2 | 22.011 | 0370r2 | Rel-19
 | S1-244777 | PWS corrections | MPS2 | 22.268 | 0081r3 | Rel-17
 | S1-244778 | PWS corrections | MPS2 | 22.268 | 0082r3 | Rel-18
 | S1-244784 | Correction on the propagation delay via satellite | TEI17, 5GSAT | 22.261 | 0818r2 | Rel-17
 | S1-244779 | Correction on the propagation delay via satellite | TEI17, 5GSAT | 22.261 | 0819r2 | Rel-18
 | S1-244781 | Correction on the propagation delay via satellite | TEI17, 5GSAT | 22.261 | 0820r2 | Rel-19
 | S1-244782 | Correction on the propagation delay via satellite | TEI17, 5GSAT | 22.261 | 0821r2 | Rel-20

## Slide 12
Rel-19 and earlier & Maintenance
Stage 1 CRs for Rel-18
Agenda item 18 Rel-18 CRs: |  |  |  |  |  | 
SP-241761 | S1-244773 | Rel-18 PALS Requirements clean-up Part 2 | PALS | 22.261 | 0822 | Rel-18
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241762 | S1-244447 | Correcting hanging paragraph and adding new header | TEI19 | 22.101 | 0598r1 | Rel-19
 | S1-244753 | Warning notification with geofencing for ETWS over satellite access | TEI19 | 22.268 | 0084r2 | Rel-19
 | S1-244756 | PWS for IoT NTN | TEI19 | 22.268 | 0085r2 | Rel-19
 | S1-244922 | Clarification on support of 3GPP PS data off for 5G | TEI19, PS_Data_Off | 22.011 | 0364r3 | Rel-19
Stage 1 CRs for Rel-19

## Slide 13: Rel-20

## Slide 14
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G-REQ | 03/03/2025 | 0% | SP-241152 | 5% | 
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 09/09/2024 | 40% | SP-240199 | 80% | 
1030044 | Study on Energy Efficiency as Service Criteria Phase 2 | FS_EnergyServ_Ph2 | 03/03/2025 | 55% | SP-240494 | 75% | 
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 60% | SP-240495 | 80% | 
1060071 | Satellite access – Phase 4 | 5GSAT_Ph4 | 03/03/2025 | - | SP-241822 | 0% | New at SA#106
1060072 | MPS support in 3GPP system with satellite | MPS_Sat | 12/12/2024 | - | SP-241823 | 100% | MiniWID: New and completed at SA#106
1060070 | Vehicle-Mounted Relays Phase3 | VMR_Ph3 | 12/12/2024 | - | SP-241821 | 100% | MiniWID: New and completed at SA#106
1050105 | Indirect Network Sharing on Satellite Access Network | INS_SAT | 09/09/2024 | 100% | SP-241146 | 100% | 
1050106 | Indirect Network Sharing Phase 2 | NetShare_Ph2 | 09/09/2024 | 100% | SP-241147 | 100% | 
1050107 | Resident Phase 2 | Resident_Ph2 | 09/09/2024 | 100% | SP-241149 | 100% | 
SA1 Work Plan Rel-20 (1/2)

## Slide 15
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050108 | Combined QoS configuration and monitoring | CombQoS | 09/09/2024 | 100% | SP-241150 | 100% | 
1050109 | Legacy Residential Gateway Supporting 5G LAN-type Service | LegacyRG_5GLAN | 09/09/2024 | 100% | SP-241151 | 100% | 
1050111 | Exposure for Virtual Network information and capability | VNExposure | 09/09/2024 | 100% | SP-241153 | 100% | 
SA1 Work Plan Rel-20 (2/2)

## Slide 16: Rel-20 5G Advanced Study Items

## Slide 17: FRMCS Phase 6
Progress since previous SA meeting
  3 new use cases added in the TR22.989
  - Take-over of an Ad hoc Group Call by an authorised user (train driver),using a back-up device
  - Addition of use cases for ‘Merging’ of voice multi-train communications by Train driver, using Ad hoc Group calls.
  - Presence: availability of FRMCS users based on the status of their MC Service ID and/or Functional Alias
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#109(02/25): Study 100%
  - WID to be submitted. CRs on this WID for the resulting normative work of the SID.
  SA1#109(02/25): Study 100%
  - Additional normative work, if needed.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 12/12/2024 | 40% | SP-240199 | 80% | 
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241764 | S1-244788 | New use case: Train driver takes-over an Ad hoc Group Call from another than the default FRMCS device | FS_FRMCS_Ph6 | 22.989 | 0036 | Rel-20
 | S1-244469 | New use cases: Merging of two multi-train voice communications by the train driver | FS_FRMCS_Ph6 | 22.989 | 0037 | Rel-20
 | S1-244787 | New use case: Availability status of a MC User | FS_FRMCS_Ph6 | 22.989 | 0038 | Rel-20

## Slide 18: Energy as Service Criteria - Phase2
Progress since previous SA meeting
  TR sent for information in SP-241826 (TR in S1-244694, Cover page in S1-244034).
  TR generic sections updates: Intro, overview, scope and definition sections updates, and overall quality cleanup
  Resolved 10 ENs in existing use cases
  1 new use case agreed: Notifying UEs about network energy-related characteristics.
  Started consolidation of potential requirements
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#108:
    No new use cases
    Resolution of remaining Editor’s notes (2)
    Finalise consolidation of potential requirements
    Conclusions and agreement on proposed follow-up work
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030044 | Study on Energy Efficiency as Service Criteria Ph2 | FS_EnergyServ_Ph2 | 03/03/2025 | 55% | SP-240200 | 75% | TR sent for information

## Slide 19: Satellite access - Phase 4
Progress since previous SA meeting
  Revised SID in SP-241824 (S1-244760). TR sent for information in SP-241825 (TR in S1-244695, Cover page in S1-244893).
  Agreed 4 New use cases & potential requirements
  Agreed 13 Updates of existing use cases including potential requirements and KPIs & cleaning up
  Agreed scope, updates of overview and terms
  Consolidation of potential requirements started with 2 use cases (i.e. IMS voice call using GEO satellite, Resilient notification) already consolidated.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#109 (Feb ‘25)
    Updates/addition of potential requirements
    End of consolidation & Update of conclusion
    Final clean up
    TR sent for approval to SA (SID 100% complete
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 60% | SP-240198 | 80% | Revised SID,. TR sent for information

## Slide 20: Rel-20 5G Advanced Normative

## Slide 21: Satellite access - Phase 4
Progress since previous SA meeting
  Normative WID in SP-241822 (S1-244772).
  Using the consolidated potential requirements captured in TR 22.887 as baseline, the objective of this work item is to introduce normative service requirements related to the 5G system with satellite access for
  - IMS voice call using GEO satellite access
  - Resilient notification
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#109 (Feb ‘25)
      Normative work including CRs for 22.261 for topics already covered by the WID
      Update of WID for other topics
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
new | Satellite access - Phase 4 | 5GSAT_Ph4 | 03/03/2025 | - | SP-241822 | 0% | New WID

## Slide 22: Rel-20 5G Advanced Normative – Mini WIDs

## Slide 23: Mini WID: MPS_Sat
Progress since previous SA meeting
  New Mini-WID in SP-241823 (S1-244882)
  The objectives are to define normative stage 1 requirements for 3GPP system with satellite support of: MPS for MMTEL voice/video, MPS for DTS, and MPS for Messaging services.
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | MPS support in 3GPP system with satellite | MPS_Sat | 12/12/2024 | 0% | SP-24xxxx | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241765 | S1-244881 | MPS when access to EPC/5GC is satellite | MPS_Sat | 22.153 | 0071 | Rel-20

## Slide 24: Mini WID: VMR_Ph3
Progress since previous SA meeting
  New Mini-WID in SP-241821 (S1-244765)
  The objective of this work item is to specify requirements on the QoS management when vehicle-mounted relays use backhaul links with different characteristics (e.g. TN and NTN).
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | Vehicle-Mounted Relays Phase3 | VMR_Ph3 | 12/12/2024 | 0% | SP-24xxxx | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-241765 | S1-244766 | Additional requirements on QoS management for VMR backhaul change | VMR_Ph3 | 22.261 | 0814 | Rel-20

## Slide 25: Rel-20 6G Study

## Slide 26: FS_6G-REQ
Progress since previous SA meeting
  First meeting where new use cases are welcome. 24 contributions were approved in the areas of System operation, Integrated Sensing and Communication, Ubiquitous Connectivity, Immersive communication and Further Use Cases on Industry and Verticals
  Added AI section in TR at clause 5
  Discussed the possible way forwards regarding Migration of Services from previous generations.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#109(02/25): Study 20%
    - System operation discussion
    - New uses cases
    - Update on the approved use cases
    - Discussion output to 6G workshop
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G-REQ | 03/03/2025 | 0% | SP-241152 | 5% | 

## Slide 27
Thank you