## Slide 1
Puneet Jain
TSG SA Chair
SA Rel-20 5G-Advanced topics

## Slide 2
SA2 Rel-20 5G-A candidate topics
See SP-241912 for the consolidated list.
NOTE: A Topic may result in one or more SIDs.
S.No. | Rel-20 5GA Core Topics | Rel-20 5GA Miscellaneous Topics
1 | Integration of satellite components in the 5G architecture Phase 4 | XR and Media Services
2 | AI/ML Enhancements | Indirect Network Sharing Phase 2
3 | Ambient IoT | User Identities and Authentication Architecture - Phase 2
4 | Integrated Sensing and Communication | Modernized ePDG to support for IMS Voice over Wi-Fi in 5GC
5 | Energy Efficiency Enhancements | Mission Critical Services, Multimedia Priority Services for emergency
6 |  | Industrial network enhancements
7 |  | SMS for Emergency

## Slide 3
Guidance to SA2 on Rel-20 5GA work planning
SA2 should limit maximum number of Rel-20 5GA SIDs to 7.
  NOTE: This limit may be revisited at SA#107 after SA2 reaches an agreement on the 5GA and 6G TU split.
SA2 shall allocate the TU budget for TEI20 at a level no less than the TEI19 budget in Rel-19.
SA2 should prioritize following “core” topics for Q1 and should aim to submit SIDs at SA#107 for approval (as per normal consensus). Remaining topics may also be discussed if time permits. If SA2 cannot come to an agreement on these items for SA#107 then they can come for approval at SA#108.
    Integration of satellite components in the 5G architecture Phase 4
    AI/ML enhancements
    Integrated Sensing and Communication
    Energy Efficiency Enhancements
    NOTE: A topics may result on one or more SIDs.
The list of work task under “Brief Description and Key Objectives” in SP-241912 should serves as a starting point for the moderated discussion and can be updated during the process.
Any miscellaneous topics that could not handle in Q1 2025 will be candidate for moderated discussion during Q2 2025.
The final decision on the complete set of SIDs for Rel-20 5GA (and the work tasks and TU budget of each SID) will be taken in SA#108.

## Slide 4: Thank You !
Puneet Jain
Chair of 3GPP SA
puneet.jain@intel.com
www.3gpp.org