Source:	Audio SWG Chair

Title:	Report on Audio SWG Call 13 September 2024

Agenda Item:	5.1

# Executive Summary

The Audio SWG (22 participants, see Annex B) met on September 13, 2024, 14:00-15:14 CEST. The meeting was dedicated to IVAS_Codec_Ph2 and FS_ACAPI.

The meeting is summarized as follows:

- There were two contributions reviewing the progress of the IVAS_Codec_Ph2 fixed-point conversion with the status of the decoder/renderer delivery by Ittiam:

  - A proposed schedule for verification of the decoder/renderer delivery with a suggestion to create a new Pdoc, IVAS-10 (tentative title “BASOP verification”), capturing the results of the verification, was presented in SA4aA240056, which was agreed. A new IVAS Pdoc will be created, initially including the verification schedule and links to the BASOP wiki. Erik Norvell is assigned to be the editor. Huan-yu Su will update IVAS-1.

  - A further review of the decoder/renderer delivery was presented in SA4aA240057 with comparison to the requirements as specified by SA4. Some general issues found in the code were pointed out. SA4aA240057 was noted.

- There were no contributions on FS_ACAPI.

# 1.1 	Opening of the session and registration of documents

The Audio SWG Chairman, Mr. Tomas Toftgård (Ericsson), opened the call on September 13, 2024, 14:00 CEST. The agenda with Tdoc allocation was presented and approved (see Annex A). The late document SA4aA240057 was agreed to be handled if time allows. Notes were taken by the chairman.

# 1.2	IPR and antitrust reminder

The attention of the delegates to the meeting of this SWG Group was drawn to the fact that 3GPP Individual Members have the obligation under the IPR Policies of their respective Organizational Partners to inform their respective Organizational Partners of Essential IPRs they become aware of.

The delegates were asked to take note that they were thereby invited:

- to investigate whether their organization or any other organization owns IPRs which were, or were likely to become Essential in respect of the work of 3GPP.

- to notify their respective Organizational Partners of all potential IPRs, e.g., for ETSI, by means of the IPR Information Statement and the Licensing declaration forms.

The attention of the delegates to the meeting was drawn to the fact that 3GPP activities were subject to all applicable antitrust and competition laws and that compliance with said laws was therefore required by any participant of the meeting, including the Chair and Vice-Chairs and were invited to seek any clarification needed with their legal counsel. The leadership would conduct the present meeting with impartiality and in the interests of 3GPP. Delegates were reminded that timely submission of work items in advance of TSG/WG/SWG meetings was important to allow for full and fair consideration of such matters.

# 1.3	Reports/Liaisons from other groups/meetings

None.

# 1.4	Release 18 and earlier matters

None.

# 1.5	IVAS_Codec_Ph2 (EVS Codec Extension for Immersive Voice and Audio Services, Phase 2)

| S4aA240056 | On the status of the IVAS BASOP conversion | Ericsson LM |
| --- | --- | --- |

Presenter: Erik Norvell

Comments / questions:

- Stefan B.: On 4.3, unclear sentence on comparison with EVS FX and EVS FL.

- Erik: The idea is to take EVS FL, enc+dec, compare with EVS FX enc+ EVS FL dec, then comparing IVAS measures to these measures.

- Stefan B.: Now compared using FL decoder, should also check that FX is working.

- Stefan B.: On time plan, milestones, there is pre-testing, then subjective test, is it the same as characterization? We need to implement changes that were made to the floating-point code in the meantime, where is this?

- Erik: This schedule is for the verification of the delivery by Ittiam and does not include the characterization tests. This verification would also include some subjective testing.

- Stefan D.: During EVS conformance testing, all combinations of FL, FX were tested. Would be good to run all combinations in automatic tests at least. Then, regarding the time plan, I had the assumption the release was complete. Could verification only start after December?

- Erik: No, D stands for delivery. There are still issues open for the decoder, so some updates are expected. No need to wait with verification until then.

- Markus: Looking at the delivery by Ittiam, decoder is not within criteria, and there are some outstanding issues. Instead of just reporting that there are issues, it would be more constructive to work together with Ittiam resolving the issues.

- Stefan D.: Is Ittiam attending this call?

- Tomas: They were made aware of the call.

- Erik: They indicated they might not join.

- Eleni: I agree with the proposal, would be good to keep everything in the same place. On SSNR, we have not set any requirements, 60 dB in brackets, currently many cases between 20-40. We need to set requirements that make sense. MLD might not be sufficient.

- Erik: 60 dB is not where we are. PEAQ degradation of 1.5 is also reported, but that is quite much. In the requirements, 0.1 was set within brackets. This is quite different.

- Stefan B.: Agree it is concerning that SSNR is low, especially since this is the decoder. Wonder what is the reason there is just 20 dB?

- Erik: We are only looking at the system level. Verification per module would have been done to verify each part separately.

- Stefan B.: Do we know if the random generators are in sync?

- Erik: No information on this from Ittiam.

- Markus: At least random number generators for core should be deterministic, determined from information in the current frame. For spatial tools, not sure.

- Erik: Did experiment, running EVS FX vs EVS FL, to get a feeling what would be a reasonable level for MLD. Could do the same for SNR. Would be best with verification on function level.

- Eleni: There are differences depending on core coder, e.g. ACELP is not expected to be that high SNR, maybe around 40 dB.

- Tommy: Maybe the critical vectors used in the test set makes the SNR read worse than it would for a more normal set of material.

- Eleni: Would this not be resolved if scaling issue with downmix is resolved?

- Tommy: There could still be clipping in fixed-point which cases lower SNR.

- Huan-yu: I support to have a document to capture the status.

- Markus: The question is what to capture where, e.g. assignment table which is currently not completed?

- Erik: The table could also be brought into the report from the Wiki, and there could be more links in the Wiki, which would then be the basis for the report.

- Lasse: On potential Pdoc, the content will progress at a faster pace than the Pdoc can be updated. Could make sense to collect completed tasks in the Pdoc and the track the overall progress.

- Eleni: Support to create a Pdoc, e.g. also for defining thresholds which are not yet defined.

- Tomas: There seem to be support for a new Pdoc, any volunteer being editor?

- Erik: I can volunteer.

- Huan-yu: Should IVAS-1 be updated?

- Tomas: Yes, please do so.

Decision: SA4aA240056 is agreed, a new Pdoc IVAS-10 (tentative title “BASOP verification”) will be created including the verification schedule. The verification assignment table will be put in the Pdoc just with a link to the BASOP wiki. Erik Norvell is assigned to be the editor. Huan-yu will update IVAS-1.

| S4aA240057 | Initial Verification of the IVAS Fixed-Point Decoder Release | Fraunhofer IIS |
| --- | --- | --- |

Presenter: Stefan Döhla

Comments / questions:

- Stefan B.: How to interpret the statement that all variables converted to FX shall be marked with precision? Only for parameter list of routines, or all variables appearing in the code?

- Stefan D.: Should ideally be everything that has a floating-point counterpart. At least input and outputs of functions, but also other variables. Not needed for elements in table separately since those typically have the same Q factor. Precision changes should also be marked.

- Stefan D.: The contribution is for information. I hope that the mentioned issues can be considered and addressed for a future release.

Decision: SA4aA240057 is noted.

# 1.6	FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices)

None.

# 1.7	FS_ACAPI (Study on Audio Codec APIs)

None.

# 1.8	Other Rel-19 matters including TEI

None.

# 1.8.1	ATIAS_Ph2 (Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2)

None.

# 1.9	Close of the session

The chairman thanked the participants for the contributions and the discussion. The meeting was closed on September 13, 15:14 CEST.

# Annex A - Agenda

| 1 | Audio SWG |  |
| --- | --- | --- |
| 1.1 | Opening of the session and registration of documents |  |
| 1.2 | IPR and antitrust reminder |  |
| 1.3 | Reports/Liaisons from other groups/meetings |  |
| 1.4 | Release 18 and earlier matters |  |
| 1.5 | IVAS_Codec_Ph2 (EVS Codec Extension for Immersive Voice and Audio Services, Phase 2) | SA4aA240056a SA4aA240057n |
| 1.6 | FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices) |  |
| 1.7 | FS_ACAPI (Study on Audio Codec APIs) |  |
| 1.8 | Other Rel-19 matters including TEI |  |
| 1.8.1 | ATIAS_Ph2 (Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2) |  |
| 1.9 | Close of the session |  |

Legend for Tdocs:

- Color: not-yet processed, processed, late, withdrawn, moved to a different A.I., under email agreement

- a agreed, app approved, e endorsed, m missing, n noted np, not pursued, pp postponed, r revised

# Annex B - Participants

| NAME | COMPANY |
| --- | --- |
| Tomas Toftgård | Ericsson LM |
| Erik Norvell | Ericsson LM |
| Noboru Harada | NTT |
| Takehiro Moriya | NTT |
| Tommy Vaillancourt | VoiceAge |
| Marek Szczerba | Philips |
| Jan Holub | Mesaqin.com s.r.o (Ltd.) |
| Stefan Döhla | Fraunhofer IIS |
| Tore Stegenborg-Andersen | FORCE Technology |
| Huan-yu Su | HuaWei Technologies Co., Ltd |
| Markus Multrus | Fraunhofer IIS |
| Satish Patil | Cadence Design Systems Inc. |
| Andrijana Brekalo | ETSI |
| Stéphane Ragot | Orange |
| Ehara Hiroyuki | Panasonic Holdings Corporation |
| Lasse J. Laaksonen | Nokia Corporation |
| Milan Jelinek | VoiceAge Corporation |
| Eleni Fotopoulou | Fraunhofer IIS |
| Stefan Bruhn | Dolby Sweden AB |
| Jan Reimes | HEAD acoustics GmbH |
| Xuzhou (Mike) Ye | Bytedance |
| Brian Lee | Dolby Technology India Pvt Ltd |

Tomas Toftgård, Email: tomas.toftgard@ericsson.com