## Slide 1: SA4 Work and Study Items Status at the start of SA4#128
Frédéric Gabin
SA4 Chair (Dolby France SAS)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-18 Work Items
  Status at the end of SA#103 (and SA4#127-bis-e)
  Rapporteur’s progress report since SA4#127-bis-e
Rel-19 Work Items
  Status at the end of SA#103 (and SA4#127-bis-e)
  Rapporteur’s progress report since SA4#127-bis-e
Study Items
  Status at the end of SA#103 (and SA4#127-bis-e)
  Rapporteur’s progress report since SA4#127-bis-e

## Slide 3: Overview of work progress Rel-18 Work Items – after SA#103 (SA4#127-e-bis) (1/2)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 6/6/2024 | 75% | SP-230977 | (80%) | Exception request
950015 | Media Capabilities for Augmented Reality | MeCAR | 3/3/2024 | 100% | SP-220242 |  | Complete
960042 | IMS-based AR Conversational Services | IBACS | 6/6/2024 | 70% | SP-230165 | (80%) | Exception request
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 6/6/2023 | 100% | SP-220672 |  | Stage 2 – Complete
960045 | Split Rendering Media Service Enabler | SR_MSE | 6/6/2024 | 85% | SP-220685 | (95%) | Exception request
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 100% | SP-230541 |  | Complete
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 6/6/2024 | 70% | SP-190040 | (75%) | Exception request
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 6/6/2024 | 80% | SP-220608 | (83%) | Exception request
960043 | UE Testing Phase 2 | eUET | 3/3/2024 | 100% | SP-220610 |  | Complete
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 100% | SP-221033 |  | Complete
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 6/6/2023 | 100% | SP-230164 |  | Stage 2 – Complete
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 100% | SP-231709 |  | Complete

## Slide 4: Overview of work progress Rel-18 Work Items – after SA#103 (SA4#127-e-bis) (2/2)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 6/6/2024 | 35% | SP-231291 | (60%) | Exception request
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 100% | SP-230542 |  | Complete
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 6/6/2024 | 75% | SP-230976 | (85%) | Exception request

## Slide 5: Immersive Real-time Communication for WebRTC (iRTCW)
Rapporteur: Dr. Hakju Ryan Lee (Samsung) hakju00.lee@samsung.com
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Text of media capabilities (was in bracket) confirmed
  Obsoleted RFC reference renewed: RFC 7231  9110, RFC 2616  9112
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Implement RTC-related APIs with alignment to TS 26.510 progress
  Final correction on TS 113: Schema, cross-reference, architecture alignments, etc.
  Identify leftover issues for further studies
  Complete drafting TS 26.113 and propose V2.0.0 for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 6/6/2024 | 75% | SP-230977 | (80%) | Exception request

## Slide 6: IMS-based AR Conversational Services (IBACS)
Rapporteur: Gunkel, Simon, KPN N.V., Simon.Gunkel@tno.nl
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  There was no input contributions in the telco.
Any recommendations based on the agreements ?
  There was no input contributions in the telco.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Complete work on TS 26.264
    S4-240927: Input on Remote Rendering
    S4-240932: Input on Scene Description
    S4-240952: various inputs based on gaps in the TS
      Do we need a joined discussion RTC / Audio to address audio related input
    S4-241068: input on Spatial and scene description
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 6/6/2024 | 70% | SP-230165 | (80%) | Exception request
3GPP TSG SA4#127, 28 January - 02 Februrary 2024

## Slide 7: Split Rendering Media Service Enabler (SR_MSE)
Rapporteur: Bouazizi, Imed, Qualcomm Incorporated, bouazizi@qti.qualcomm.com
Progress since SA4#127-bis-e
We had 1 contribution on the client API for the ASR profile
Recommendation to finalize the client API and API extensions for split rendering
Base on the input contribution, review and agree any corrections, improve the TS 26.565 and complete the SR_MSE work item
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 6/6/2024 | 85% | SP-220685 | (95%) | Exception request

## Slide 8: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Rapporteurs:
Stéphane Ragot, Orange, stephane.ragot@orange.com (requirements)
Stefan Bruhn, Dolby Laboratories Inc., stefan.bruhn@dolby.com (test methods)
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No formal AH telco
  Offline calls on ATIAS to progress work (see outcome in S4-241102) with focus on ATIAS-1 Pdoc – see activity on SA4 Audio SWG in interim period
Any recommendations based on the agreements?
  N/A
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss clarifications on existing turn table test method in TS 26.260 (S4-241042)
  Discuss proposed ATIAS-1 changes (S4-241102) and related bitrate topic (S4-241043) ; create and agree on final CR to 26.260 and TS 26.261, and discuss next phase (for Rel-19) with left-overs from Rel-18 ATIAS, future enhancements post-Rel-18, etc.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 6/6/2024 | 70% | SP-190040 | (75%) | Exception request

## Slide 9: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Rapporteurs:
Su, Huan-yu, Huawei Technologies Co Ltd., hs@qosound.com
Varga, Imre, Qualcomm Incorporated, ivarga@qti.qualcomm.com
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  IVAS Levels were discussed, some principles agreed
Any recommendations based on the agreements?
  Further discussions on IVAS levels will take place at SA4#128
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Finalize the release package for Rel-18 based on provided CRs/CR revisions on IVAS core specifications and related system specifications
  Progress draft TS 26.251
  Progress draft TR 26.997 by including IVAS and ISAR selection test results
  Agree to a revised plan for the fixed-point C-code development and the characterization tests
  Request for another extension sheet for the fixed-point C-code and corresponding parts of the TR 26.997
  Refine the characterization test details: processing plan and test plan
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 6/6/2024 | 80% | SP-220608 | (83%) | Exception request

## Slide 10: Immersive Audio for Split Rendering Scenarios (ISAR)
Rapporteur: Stefan Bruhn, Dolby Sweden AB, email: stefan.bruhn@dolby.com
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No Adhoc calls took place
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review and decide on inputs suggesting updates of endorsed TS26.253CR0003
    S4-241056, S4-241004, S4-241005, S4-241008
  Review and decide on updates of draft TS 26.249
    S4-241051 (Rapporteur’s input), S4-240884, S4-240885, S4-241066
    Implement agreed updates during the meeting
  Decision to send TS 26.249 for approval to SA plenary
  Review and decide on draft TR 26.996 and suggested additions
    S4-241072 (Rapporteur’s input), S4-241066, S4-241069
    Implement agreed updates and editorial enhancements by rapporteur during the meeting
  Decision to send TR 26.996 for approval to SA plenary
  Create work item summary for work item finalization
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 6/6/2024 | 35% | SP-231291 | (60%) | Exception request

## Slide 11: 5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2)
Rapporteur: Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com, General & topics 2, 3, 4, 5, 7, 8, 9, 10, 13
Iraj Sodagar, Tencent, irajs@live.com, for topics 1, 6, 11, 12
Progress since SA4#127-bis-e
5 Contributions:
  3 on 26.512: Consolidated media plane, Media identifier, Reporting (all endorsed).
  1 on 26.510: Per QOS binding (endorsed).
  1 on 26.501: Oauth 2.0.
Any recommendations based on the agreements?
  None.
Plans for this meeting:
  21 Contributions addressing the outstanding needs as mentioned in cover sheet including Background Data Traffic, Service URL and OpenAPI
  Coordinate with RTC SWG to address extensions to TS 26.510 for RTC-based delivery.
  Finalize the CRs to TS 26.512 and TS 26.247, agree TS 26.510v2.0.0 and complete the work item with endorsed summary
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 6/6/2024 | 75% | SP-230976 | (85%) | Exception request

## Slide 12: Overview of work progress Rel-19 Work Items – after SA#103 (SA4#127-e-bis)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 | - | SP-240060 | (5%) | 
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 | - | SP-240492 | (5%) | 

## Slide 13: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
Rapporteur: Waqar Zia (waqar_zia (at) apple.com)
Progress since SA4#127-bis-e
There hasn’t been activity during the Ad hoc meetings, significant issues to be progressed at MPEG
Target to progress the pCR to TS 26.265 and consider the impacts on the work based on MPEG LS on the topic and the available discussion papers.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 | - | SP-240060 | (5%) | 

## Slide 14: Split Rendering over IMS (SR_IMS)
Rapporteur: He, Shane, Nokia Corporation, shane.he@nokia.com
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No discussion during the Adhoc calls
Any recommendations based on the agreements ?
  No follow up actions from the Adhoc calls
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss the submitted contributions and incorporate these into TS 26.567 : S4-240991, S4-240992, S4-241064, S4-241009
  Update the generic architecture
  Initiate work on functional entities, interfaces, and general procedures of split rendering over the IMS architecture
  Progress the work according to the time plan
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 | - | SP-240492 | (5%) | 

## Slide 15: Overview of work progress Study Items – after SA#103 (SA4#127-e-bis)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 9/9/2024 | 60% | SP-220328 | (70%) | Note the correction to progress
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 70% | SP-221330 | (75%) | 
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 3/3/2025 | 30% | SP-230539 | (30%) | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 12/12/2024 | 30% | SP-230544 | (40%) | 
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | - | SP-240481 | (5%) | 
1030005 | Study on Media Messaging | FS_MeMe | 12/12/2024 | - | SP-240477 | (5%) | 
1030006 | Study on Advanced Media Delivery | FS_AMD | 12/12/2024 | - | SP-240514 | (5%) | 
1030007 | Study of 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | - | SP-240482 | (15%) | 
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 3/3/2025 | - | SP-240479 | (2%) | 
1030009 | Study on Audio Codec APIs | FS_ACAPI | 3/3/2025 |  | SP-240480 | (5%) | 

## Slide 16: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Rapporteur: Eric Yip, eric.yip@samsung.com
Progress since SA4#127-bis-e
One contribution related to compression of model data for information -> noted with follow-up contribution @ #128
@ #128: 17 documents
  Work towards TR 26.927 v1.0.0 for info to SA – 8 docs
  Discuss way forward for functional aspects – 2 docs
  Continue with evaluation work (evaluation PD & TR 26.847) – 6 docs
  Agree possible target date extension to continue evaluation work
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 9/9/2024 | 60% | SP-220328 | (70%) | Note the correction to progress

## Slide 17: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Rapporteur: Wang Bin, Xiaomi, email: wangbin23@xiaomi.com
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No Telco
Any recommendations based on the agreements?
  Continue pushing forward
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  3 contributions(S4-240978, S4-241038, S4-241039) for this meeting. 2 main goals at this meeting: the first one is to harmonize the example audio capture solution, the second is to finalize some chapters in the TR document.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 70% | SP-221330 | (75%) | 

## Slide 18: Feasibility Study on Film Grain synthesis (FS_FGS)
Rapporteur: Brian Lee (Dolby Laboratories) - Brian.Lee@dolby.com
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No inputs
Any recommendations based on the agreements?
  Await progress from JVET
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Handle LS from JVET
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 3/3/2025 | 30% | SP-230539 | (30%) | 

## Slide 19: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
Rapporteur: Bouazizi, Imed, Qualcomm Incorporated, bouazizi AT qti DOT qualcomm DOT com
Progress since SA4#127-bis-e
No input received on FS_AVATAR during the ad-hoc call
No agreements made
Progress work on Avatar with a focus on defining terminology and documenting the state of the art for 3D and 2D avatars
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 12/12/2024 | 30% | SP-230544 | (40%) | 

## Slide 20: Study on Media enerGy consumption exposuRE and EvaluatioN framework (FS_MediaEnergyGREEN)
Rapporteur: Julien Lemotheux, Orange, julien.lemotheux@orange.com
Progress since SA4#127-bis-e
One contribution agreed during the MBS Adhoc call (describing the existing work in SA5 on Collection and exposure of energy consumption information at OAM) and one noted (describing the existing work in SA4 on Collection and exposure of energy consumption information at UE).
This has been integrated in new v0.1.1 of TR 26.942 submitted for this meeting.
For the meeting, 11 additional contributions have been submitted. The goal is to :
  Progress on the introduction clause adding context on network energy use, greenhouse gas reporting and describing the Collection and exposure of energy consumption information at UE (based on the Tdoc noted during the Adhoc).
  Initiate the description of the 2 first key issues (Information exposure and Monitoring/measurement).
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | - | SP-240481 | (5%) | 

## Slide 21: Study on Media Messaging (FS_MeMe)
Rapporteur: Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No documents submitted
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Work item and time plan update to extend by 3 months to align with MPEG
  Expect incoming LS from MPEG on their efforts on MeMAF
  Agree a new version of TR 26.841 to include all key work topics.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030005 | Study on Media Messaging | FS_MeMe | 12/12/2024 | - | SP-240477 | (5%) | 

## Slide 22: Study on Advanced Media Delivery (FS_AMD)
Rapporteur:
[TBC Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com,] General & for topics 3, 5, 6, 7, 8, 10, 11 and 12.
NOTE1: TSG SA asks SA WG4 to consider Guidance on Rel-19 Rapporteurship (SP-230746).
Iraj Sodagar, Tencent, irajs@live.com, for topics 1, 2, 4, 9 and 13.
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  1 contribution on Multi-CDNs/Multi-Access: endorsed.
  1 contribution on 5G_MAG inputs on various topics.
  1 contribution on FS_AMD overview.
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  8 technical contributions.
  1 overview, 1 on way forward and 1 SID update proposal.
  Discuss the contributions and create per topic CR for the approved contributions.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030006 | Study on Advanced Media Delivery | FS_AMD | 12/12/2024 | - | SP-240514 | (5%) | 

## Slide 23: Study of 5G Real-time Transport Protocol Configurations, Phase 2 (FS_5G_RTP_Ph2)
Rapporteur:
Igor Curcio, Nokia Corporation, igor.curcio@nokia.com
Bo Burman, Ericsson, bo.burman@ericsson.com : TR editor.
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  o Key issue description for end of burst was agreed.
  o Key issue description and background information for RTP retransmissions in XR.
Any recommendations based on the agreements?
  Further discuss the Incoming LSs from SA2 on FS_XRM Ph2 and Application-Layer FEC Awareness over the mailing list.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss several inputs related to the LSs from SA2 and proposal replies. A summary has been prepared.
  Discuss other inputs (on PDU Set size information, e2e encryption, PDU Set Marking with TURN, Data burst marking and time to the next burst, lonely PDUs, RTP retransmission, multiple media sessions, AL-FEC, RTP HEs).
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030007 | Study of 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | - | SP-240482 | (15%) | 

## Slide 24: Study on Beyond 2D Video (FS_Beyond2D)
Rapporteur:
Jiayi Xu, xujiayi@chinamobile.com
Progress since SA4#127-bis-e
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
1 contribution was agreed upon during the Video Adhoc call (VR Video Profiles from TS 26.118), and 7 contributions were discussed on the following topics:
  Guidance and framework for scenarios
  Market-relevance on beyond 2D video
  B2D scenarios on Messaging and Live Streaming
  Summary of existing beyond 2D video capabilities in 3GPP
Any recommendations based on the agreements?
Based on the offline discussion, the following recommendation was received:
  Collect scenarios and define framework/evaluation methodology in parallel.
  Simplify scenarions and collect evidences of practicality.
  Collaborate on scenarios, documenting the factors/criteria for market-relevance, and then decide priority of evaluating scenarios.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
Review the report of offline discussion (S4-241124)
Continue disussion on framework and evalution methodology (S4-240915 & 880)
Make consensus on fatcors for market-relevance (S4-240946 & 934 & 1020 & 1107)
Discuss 7 proposed scenarios and others (Scenarios: S4-240916 & 949 &979 &983 & 989 & 997 & 1094 Others: 963 &980 &947(TR) & 948(TP))
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 3/3/2025 | - | SP-240479 | (2%) | 

## Slide 25: Study on Audio Codec APIs (FS_ACAPI)
Rapporteur:
Stefan Döhla (stefan DOT doehla AT iis DOT fraunhofer DOT de)
Progress since SA4#127-bis-e
Not treated in conference calls between SA4#127-bis-e and SA4#128
Little progress due to high workload of Audio SWG for Rel-18
Documents for this meeting:
  1001 – Updated Work Plan: mainly fixes of wrong references and documenting the past
  1002 – Initial Skeleton, incorporating the contents of 684
  1010 – Listing of APIs of 3GPP’s own codec source specifications
Plan for the meeting: Initiate work on the TR 26.858 as the basis for more inputs when Rel-18 workload ramps down
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 3/3/2025 |  | SP-240480 | (5%) |