3GPP TSG-S4 Meeting # 128	S4-241227

Jeju, Korea,  May 20th - 24th, 2024

Agenda item: 	9.8

Source: 	Qualcomm

Title: 	Time Plan for the FS_AVATAR Study Item v0.4.0

Document for	Discussion and Agreement

# Introduction

The FS_AVATAR study item has been agreed at the SA plenary #100 in document SP-230544.

The study item has the following objectives:

- Identify and extract the Avatar-related use cases and requirements as defined in TR22.856.

- Document the use cases for Avatars and classify avatar representations,

- Collect and document Avatar animation and representation approaches:

- Document the requirements for an interoperable base Avatar format:

  - Prioritize deployed representations.

- Document formats for the animation data,

- Study the integration of Avatars into the RTC services (including WebRTC and IMS),

- Study the cross-operation with split rendering,

- Investigate the QoS, processing, and storage requirements for Avatars,

- In collaboration with SA3, investigate security aspects of Avatars, including authentication, privacy, DRM, …

- Document the network procedures and the impact on the 5G-RTC architecture.

- Discuss with relevant 3GPP groups on architecture and security aspects.

# Time Plan

The following time plan for the execution of the SR_MSE work item objectives is proposed in the following table.

| Meeting | Work Item Objectives |
| --- | --- |
| SA4#125 (21 – 25 August 2023, Gothenburg) | - Identify and extract the Avatar-related use cases and requirements as defined in TR22.856. - Document the use cases for Avatars and classify avatar representations. |
| Post SA4 #125 Video AHG Calls - 24th October 2023 - 31st October 2023 | - Finalize collection and documentation of use cases. |
| SA4#126 (13 – 17 November 2023, Chicago, US) | - Collect and document Avatar animation and representation approaches. - Document the requirements for an interoperable base Avatar format: - Prioritize deployed representations. - Document formats for the animation data. - Discuss with relevant 3GPP groups on architecture and security aspects. |
| Post SA4 #126 Video AHG Calls - November 28th - December 5th - January 16th | - Refine reference architecture, - Provide information about existing solutions and formats. |
| SA4#127 (29 January – 2 February 2024, Sophia-Antipolis, FR) | - Update requirements, - Document existing Avatar solutions and formats, - Refine reference architecture and workflows, |
| SA4#127-e (8 – 12 April 2024, Online) | - Identify interoperability requirements, - Document existing Avatar solutions and formats, - Refine reference architecture and workflows, - Discuss and agree Avatar format requirements |
| Video SWG AHG Call | - Identify interoperability requirements, - Document existing Avatar solutions and formats, - Refine reference architecture and workflows, - Identify potential candidates for the Avatar representation format, |
| SA4#128 (20 – 24 May 2024, Korea, KR) | - Identify interoperability requirements, - Document existing Avatar solutions and formats, - Refine reference architecture and workflows, - Identify potential candidates for the Avatar representation format, - Communicate with relevant 3GPP and external groups on relevant aspect, e.g. SA3 on authentication and MPEG on representation formats for Avatars |
| Post #128 Video AHG Calls (24-28 June 2024 8-12 July 2024 22-26 July 2024 ) | - Discuss and agree common terminology for Avatar and Avatar animation - Identify and document key requirements and capabilities of an inter-operable Avatar representation format |
| SA4#129-e (19 - 23 August, Online) | - Refine shortlist of potential candidates for the Avatar representation format, - Study the integration of Avatars into the RTC services (including WebRTC and IMS), - Study the cross-operation with split rendering, - Investigate the QoS, processing, and storage requirements for Avatars, - In collaboration with SA3, investigate security aspects of Avatars, including authentication, privacy, DRM, … - Document the network procedures and the impact on the 5G-RTC architecture, - Draft conclusions and recommendations of the TR |
| SA#105 (10 -13 September, Melbourne, AU) | - Submit TR26.813 for information |
| SA4#130 (18 – 22 November 2024, Orlando, FL) | - Study the integration of Avatars into the RTC services (including WebRTC and IMS). - Study the cross-operation with split rendering. - Investigate the QoS, processing, and storage requirements for Avatars. - In collaboration with SA3, investigate security aspects of Avatars, including authentication, privacy, DRM, … - Document the network procedures and the impact on the 5G-RTC architecture. - Finalize conclusions of the TR |
| SA#106 (10 – 13 December 2024, Madrid, ES) | - Send TR26.813 to SA for approval. |

# Proposal

It is proposed to agree on the time and work plan as described in Section 2.