3GPP TSG-SA WG6 Meeting #64	S6-245237

Orlando, USA, 18th – 22nd November 2024	(revision of S6-245xxx)

# Source:	Nokia

# Title:	New WID on Railways specific Enhancements to Mission Critical Services Phase 6

# Document for:	Approval

# Agenda Item:	10

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Railways specific Enhancements to Mission Critical Services Phase 6

Acronym:	FRMCS_Ph6

Unique identifier:	tbd

Potential target Release:	Rel-20

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_FRMCS_Ph6 | SA1 | 1030043 | Study on FRMCS Phase 6 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1000038 | Stage 2 of Railways specific Enhancements to Mission Critical Services (FRMCS_Ph5) | Stage 2 preceding Rel-19 work |

# 3	Justification

The present level on Mission Critical interconnection, migration, interworking, ad hoc group communication and gateway UE functionality has not fully addressed the needs for railway communications. In addition, new Stage 1 requirements for Rel-20 are to be addressed by Stage 2.

# 4	Objective

Considering the use cases and normative requirements from 3GPP SA1 (and possibly from other 3GPP groups and different SDOs) and the results achieved in Rel-19, the objectives of the work include:

- Specify enhancements on ad hoc group communications (e.g., call forwarding, merging of group calls and emergency alerts, informing group call participants about important events, recording and replaying).

- Analyse the capability of the FRMCS system to provide the status of a user to interested users currently logged in the FRMCS system and specify the architecture and procedures to support it.

- Specify the architecture and procedures to support interworking with GSM-R (e.g. automatic subsequent MCPTT ad hoc group calls following an ad hoc group emergency alert).

- Specify any enhancements and corrections to existing procedures to support interconnection and migration for Railways (e.g. migration during ongoing data services, real-time automatic translation of languages).

- Completing the existing architecture and procedures to support MC gateway Ues (e.g., broadcast/multicast, location, migration, interconnection, support of multiple gateway UEs per service, resolve remaining editors’s notes).

- Specify the architecture and procedures to support the separation of the signalling and the media paths within an MC system.

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 23.280 | Enhancements on ad hoc group communication, MC gateway UE and media path optimisation. | SA#113 (Sept 2025) |  |
| TS 23.281 | Enhancements for ad hoc group communication, interconnection, and migration | SA#113 (Sept 2025) |  |
| TS 23.282 | Enhancements for ad hoc group communication, interconnection, and migration | SA#113 (Sept 2025) |  |
| TS 23.379 | Enhancements for ad hoc group communication, interconnection, and migration | SA#113 (Sept 2025) |  |
| TS 23.283 | Interworking with GSM-R | SA#113 (Sept 2025) |  |
| TS 23.289 | Mission Critical services over 5G System | SA#113 (Sept 2025) |  |

# 6	Work item Rapporteur(s)

Oettl, Martin, Nokia, martin.oettl@nokia.com

# 7	Work item leadership

SA6

# 8	Aspects that involve other WGs

EPS/5GS transport and IMS aspects will involve SA2. Security aspects will involve SA3 and SA5 for management aspects.

# 9	Supporting Individual Members

Supporting IM name

Nokia

UIC

Kontron Transportation France

Ericsson?

Huawei?