3GPP TSG-SA WG6 Meeting #64	S6-245291

Orlando, USA, 18th – 22nd November 2024	(revision of S6-245xxx)

Source:	Samsung

Title:	Rel-19 Work Item Exception for 5GSAT_Ph3_App WID

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 	Application enablement for satellite access Phase 3

## Acronym  : 5GSAT_Ph3_App

## Unique Identifier :	1040077

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: x | AN: | CN: x | Others (specify): |
| Expected Completion Date: | SA#107 |  |  |  |  |
| Service(s) impacted: | edge computing on-board the satellite, Discontinuous Coverage, S&F and Mission Crtitical |  |  |  |  |
| Specification(s) affected: | TS 23.558, TS 23.434, TS 23.436, TS 23.433, TS 23.289 |  |  |  |  |
| Task(s) within work which are not complete: | - EDGEAPP, SEALDD, ADAE Architecture requirements - TR 23.700-01 AE#2 and AE#7 solution aspects for edge computing on-board the satellite - TR 23.700-01 AE#3 solution aspects for Discontinuous satellite coverage - TR 23.700-01 AE#8 solution aspects for S&F support - TR 23.700-01 MC#1 solution for Mission Critical using satellite |  |  |  |  |
| Consequences if not included in Release 19: | - Functional limitation for deploying edge computing on-board the satellite - Functional limitation for deploying Discontinuous Coverage and S&F features - Functional limitation for deploying Mission Critical using satellite |  |  |  |  |

Abstract of document:

The document requests for extending the deadline for Rel-19 Application enablement for satellite access Phase 3 work item, to continue specifying the functionalities that are essential for application enablement and mission critical services using satellite access.

Contentious Issues:

None.