## Slide 1: CT WG6 Status Report to TSG CT#105
Heiko Kruse
CT6 chair, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chair
ETSI
Re-elected at CT6#106-e
Re-elected at CT6#115
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vice-chair
ETSI
Re-elected at CT6#117 ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#119bis
      (20 August – 23 August 2024, Maastricht, Netherlands )
Upcoming Meetings
  Ordinary:
    CT6#120bis
      (19 – 22 November 2024, Orlando, US)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  133
  Agreed CRs
  42
  Cat A(5)/B (17)/C (0)/F (12)/D (8)
  Rel-15(0) / Rel-16(1) / Re-17(22) / Rel-18 (19)
  Postponed:
    3 CRs
Agreed pCRs
  none
Attendances
    CT6#119: 97 registered (8 online),
    78 attended
Other information (if needed)

## Slide 5: Agreed New CT6 Work Items
TDoc # | Title | Source | Objectives
C6-240515 | New WID on UE conformance test for NB-IoT/eMTC Non-Terrestrial Networks in EPS UID: 1050016 Rel-18 | MediaTek | The technical objective of this work item is to provide ME USIM/USAT conformance test cases for NB-IoT/eMTC Non-Terrestrial Networks in EPS
C6-240525 | New WID on Test method of GBA_U Based APIs UID: 1050008 Rel-18 | China Mobile | The test package of GBA_U_APIs. Test procedure of GBA_U_APIs.

## Slide 6: Enndorsed Work Items
TDoc # | Title | Source | Objectives
C6-240526 | New WID on Next Generation Real time Communication services Phase 2 Rel-19 | China Mobile | Extension of UICC configuration to support 3GPP PS data off exemption for service over IMS data channel. Potential extension of UICC configuration to support standalone data channel.
C6-240505 | New WID on CT aspects of Proximity-based Services in 5GS Phase 3 Rel-19 | CATT | Potential update to support of Proximity-based Services in 5GS Phase 3 by means of using the USIM, e.g. configuration for 5G ProSe multi-hop UE-to-network relay and multi-hop UE-to-UE relay
C6-240506 | New WID on CT aspects of ProSe support in NPN Rel-19 | China Telecom | Potential update to support of ProSe in NPN by means of using the USIM, e.g. configuration to support 5G ProSe in NPN

## Slide 7: Work Plan Rel-16, Rel-17
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910008 | WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest | Rel-16 | C6 | 03/22 | 80% | 95% | CP-210086
920061 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON | Rel-17 | C6 | 03/22 | 100% | 100% | CP-210148
920081 | CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | Rel-17 | C6 | 03/22 | 100% | 100% | CP-212105
930044 | CT6 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C6 | 03/22 | 100% | 100% | CP-210149
920048 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | Rel-17 | C6 | 03/22 | 100% | 100% | CP-211116
930048 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C6 | 03/22 | 100% | 100% | CP-212166
930046 | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS | Rel-17 | C6 | 03/22 | 100% | 100% | CP-212231
950046 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C6 | 03/22 | 100% | 100% | CP-213079
950044 | CT6 aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C6 | 03/22 | 100% | 100% | CP-213210
950042 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C6 | 03/22 | 100% | 100% | CP-220095

## Slide 8: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960004 | New SID on GBA_U Based APIs | FS_GBA_U_API | Rel-18 | C6 | 03/23 | 100% | 100% | CP-2201185
960005 | Study on new UICC application for NSSAA | FS_NS_Slice-USIM | Rel-18 | C6 | 09/23 | 100% | 100% | CP-2201186
970057 | CT aspects of Signal level Enhanced Network SElection | SENSE | Rel-18 | C1 / C6 | 12/22 | 100% | 100% | CP-222237
980063 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | CT-wide | 12/23 | 100% | 100% | CP-223110
990062 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | CT-wide | 03/24 | 100% | 100% | CP-230191
990004 | Update UE conformance test specification to Rel-17 | UEConTest_R17 | Rel-17 | C6 | 04/24 | 100% | 100% | CP-230022
990079 | UE pre-configuration for 5MBS | UEConfig5MBS | Rel-18 | C6 | 03/24 | 100% | 100% | CP-230201
1000022 | CT aspects of MBS support for V2X services | TEI18_MBS4V2X | Rel-18 | C1 / C6 | 03/24 | 100% | 100% | CP-231290
1000002 | Enhancement of Network Slicing UICC application for network slice-specific authentication and authorization | eNS_UICC | Rel-18 | C6 | 03/24 | 100% | 100% | CP-231351
1000003 | New WID on GBA_U Based APIs | GBA_U_APIs | Rel-18 | C6 | 03/24 | 100% | 100% | CP-231107
990023 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C6 | 03/24 | 100% | 100% | CP-233211
1000021 | CT aspects of MPS_WLAN | MPS_WLAN | Rel-18 | C6 | 06/24 | 100% | 100% | CP-240299

## Slide 9: Work Plan Rel-19
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040002 | Update UE conformance test specification to Rel-18 | UEConTest_R18 | Rel-18 | C6 | 06/25 | 0% | 5% | CP-241022
1050008 | Test method of GBA_U Based APIs | TEST_GBA_U_APIs | Rel-18 | C6 | 06/25 |  | 0% | CP-242028
1050016 | UE conformance test for NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_UEConTest | Rel-18 | C6 | 09/25 |  | 0% | CP-242075
105xxx | CT aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | CT-wide | 09/25 |  | 0% | 
105xxx | CT aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1, C4, C6 | 09/25 |  | 0% | 
105xxx | CT aspects of Next Generation Real time Communication services | NG_RTC_Ph2 | Rel-19 | CT-wide | 09/25 |  | 0% | 

## Slide 10: Exception sheets
TDoc # | Title | Source | Rapporteur

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 12: Release 18 Status
All work items 100%

## Slide 13: Release 17 Status
all work items completed.
Only outstanding is test work on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs which is at 95%

## Slide 14: Release 16 Status
one CR

## Slide 15: Release 15 Status
No CRs

## Slide 16: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 17: For Information to CT
For WID on 5GC/EPC enhancement for satellite access Phase 2 (5GSAT_Ph2), Approval of CR#1052r2 to TS 31.102 in document C6-240527 in CR-pack CP-242092 depends on approval of CR#0077 to TS 24.368 from CT1
  The author of the CR (Google) reported after the closure of CT6 meeting, that CT1 decided to postpone the CR to TS 24.368. In that case the CR to TS 31.102 in C6-240527 shall not be approved

## Slide 18: For Action to CT
none

## Slide 19: CT6 CR dependency
TS | CR | Rev | Rel | Title | Cat | Vsn | TD# | Source to WG | Work Item | Other Aff Specs
31.102 | 1052 | 2 | Rel-19 | Addition of configuration parameter for EMM cause #15 extension | F | 18.5.0 | C6-240527 | Google | TEI19, 5GSAT_Ph2 | 24.368-0077

## Slide 20: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 21: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chair
heiko.kruse@idemia.com