## Slide 1: CT WG4 Status Report to TSG CT#106
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#125 Hefei (CN)
    CT4#126 Orlando (US)
  E-meeting:
    None
Upcoming Meetings
  Ordinary:
    CT4#127 Athens (GR)
  E-meeting:
    None

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#125: 550
  CT4#126: 540
Agreed CRs
  CT4#125: 162 60 (B), 79 (F/D), 23 (A)
  CT4#126: 199 83 (B), 101 (F/D), 15 (A)
Agreed pCRs
  CT4#125: 12 7 (29.889), 4 (29.866), 1 (29.857)
  CT4#126: 3 3 (29.889)
Attendances
  CT4#125: 140/161 (F2F) , 0/20 (online)
  CT4#126: 177/212 (F2F) , 0/17 (online)
Other information
    some statistics
  In Meeting rooms we had 20 to 30 delegates depending on the topic.
  Both CT4#125 and CT4#126 were 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-243017 | WID new Rel-19 New WID on CT Aspects on Subscription control for reference time distribution in EPS | Qualcomm Incorporated | EPS subscription enhancement: Impact on S6a to indicates whether the UE is subscribed to receive time reference information. MM context update: Indication whether the UE is subscribed to receive time reference information.
CP-243018 | WID new Rel-19 New WID on CT aspects of 5G NR Femto | NTT DOCOMO | To support 5G Femto information provisioning by the CAG owner or an authorized administrator for non-roaming scenarios and local services access
CP-243019 | WID new Rel-19 New WID on Reducing Information Exposure over SBI | Samsung | Enhancements to NRF APIs to reduce excessive data exposed by NRF
CP-243048 | WID new Rel-19 New WID on CT Aspects on TEI19_DLPMRl | Ericsson | Enhancements to LMF API, AMF API and GMLC API to support periodic location events reports

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-243049 | WID revised Rel-19 CT aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | Nokia | Delta: To change the rapporteurship from Intel to Nokia; to update the objectives and expected output
CP-243047 | WID revised Rel-19 revised WID on MPS4msg | Peraton Labs, CISA ECD, AT&T | Delta: CT1 impact due to paging for SMS over NAS with priority for MPS for Messaging is confirmed; CT3 impact due to authorize the request from the P-CSCF based on MPS subscription is confirmed

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-245296 | WID new Rel-19 New WID on CT aspects of Extended Reality and Media service (XRM) Phase 2 | Nokia | 

## Slide 8: Revised Study/Work Items endorsed by CT4(1/2)
TDoc # | Title | Source | Objectives
C4-244325 | WID revised Rel-19 Revised WID on CT Aspects of Phase 3 for UAS, UAV and UAM | LG Electronics, Ericsson | 
C4-244495 | WID revised Rel-19 Revised WID on CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | Ericsson | 
C4-245460 | WID revised Rel-19 Revised WID on CT aspects of ProSe support in NPN | China Telecomunication Corp. | 
C4-245313 | WID revised Rel-19 Enhancement of controlling RAT utilization | Vodafone | 

## Slide 9: Revised Study/Work Items endorsed by CT4(2/2)
TDoc # | Title | Source | Objectives
C4-245297 | WID revised Rel-19 Revised WID on CT aspects of Proximity-based Services in 5GS Phase 3 | CATT | 
C4-245313 | WID revised Rel-19 Revised WID on CT aspects of Multi-Access (ATSSS_Ph4) | Apple | 
C4-245360 | WID revised Rel-19 Revised WID on CT aspects of 5GS enhancement on QoS monitoring enhancement | China Mobile | 

## Slide 10: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | 95% | CP-231350 | 100% | 
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | 2024-3-3 | 90% | CP-232281 | 100% | See Note below
1040053 | CT4 Aspects on Minimize the Number of Policy Associations | TEI19_MINPA | 2025-3-3 | 90% | CP-241295 | 100% | 
1040051 | CT4 aspects of Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | 2025-9-9 | 10% | CP-241021 | 20% | 
1040003 | Subscriber Data Migration | SUBDMIG | 2024-6-17 | 30% | CP-241023 | 80% | 
1040005 | Study on Protocol for AI Data Collection from UPF | FS_PAIDC_UPF | 2024-6-17 | 15% | CP-241025 | 40% | 
1050001 | CT4 aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 2025-9-9 | 0% | CP-242021 | 70% | 
1050002 | CT4 aspects of Architecture support of roaming value-added services | TEI19_RVAS | 2025-6-6 | 90% | CP-242022 | 99% | 
1050003 | CT4 aspects of On-demand broadcast of GNSS assistance enhancement | TEI19_OBGAD | 2025-9-9 | 0% | CP-242023 | 100% | 
1050004 | CT4 aspects of Indirect Network Sharing | TEI19_NetShare | 2025-9-9 | 10% | CP-242024 | 40% | 
1050005 | CT4 aspects of NF discovery and selection by target PLMN | TEI19_NFsel_by_tPLMN | 2025-9-9 | 70% | CP-242025 | 80% | 
1050006 | CT4 aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 2025-9-9 | 0% | CP-242026 | 40% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
Note: The study has been completed, since the solutions may have impact on stage2 CT4 has sent LS to SA2 consulting for their opinion on the outcome of the study, therefore the TR is not yet sent for approval

## Slide 11: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1050007 | CT4 aspects of MPS for IMS Messaging and SMS services | MPS4msg | 2025-9-9 | 60% | CP-242027 | 70% | 
1050009 | CT4 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 2025-9-9 | 0% | CP-242029 | 10% | 
1060001 | CT4 aspects of Subscription control for reference time distribution in EPS | TEI19_TIME_SUB_EPS | 2024-12-9 | - |  | 100% | 
1060002 | CT4 aspects of 5G NR Femto | 5G_Femto | 2025-9-9 | - |  | 40% | 
1060003 | Reducing Information Exposure over SBI | RedInfExp_SBI | 2025-9-9 | - |  | 5% | 
1060005 | CT4 Aspects on Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports | TEI19_DLPMR | 2025-3-3 | - |  | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1040057 | CT4 aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | 2024-6-17 | 0% | CP-241297 | 100% | 
1040055 | CT4 aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | 2024-6-17 | 0% | CP-241072 | 90% | 
1040066 | CT4 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | 2024-6-17 | 0% | CP-241283 | 0% | 
1040068 | CT4 aspects of Enhancement of controlling RAT utilization | ECRATU | 2024-6-17 | 0% | CP-241298 | 50% | 
1050102 | CT4 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 2025-6-6 | 0% | CP-242253 | 70% | 
1050049 | CT4 aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 2025-9-9 | 0% | CP-242247 | 50% | 
1050086 | CT4 aspects of QoS monitoring enhancement | TEI19_QME | 2024-12-12 | 90% | CP-242061 | 90% | 
1050069 | CT4 aspects of Next Generation Real time Communication services | NG_RTC_Ph2 | 2025-9-9 | 0% | CP-242250 | 30% | 
1050043 | CT4 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | 2025-9-9 | 0% | CP-242103 | 10% | 
1050039 | CT4 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 2025-9-9 | 0% | CP-242108 | 70% | 
1050059 | CT4 aspects of Multi Access | MASSS | 2025-9-9 | 0% | CP-242259 | 40% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: Work Plan CT4 Supported (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1050082 | CT4 aspects of ProSe support in NPN | TEI19_ProSe_NPN | 2025-9-9 | 40% | CP-242106 | 95% | 
 | CT4 aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | 2025-9-9 | - |  | 20% | 
 | CT4 aspects of Phase3 for UAS, UAV and UAM | UAS_Ph3 | 2025-9-9 | - |  | 40% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 14: Work Plan Highlighting
The study items (“FS_RedInfExp_SBI” and “FS_IMS_RES” ) which were shifted from Rel-18 to Rel-19 are now completed. For “FS_IMS_RES” CT4 is waiting for the feedback from SA2 on the outcome of the study
4 new work items are agreed by CT4
1 new work items are endorsed by CT4
2 TEI_xxx mini WIs are completed

## Slide 15: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-243070 | TR 29.857 | v2.0.0 | Nivedya (Samsung) | Approval

## Slide 16: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 17: Release 16 Status
Overall Rel-16
2 essential corrections were agreed for Rel-16
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R16 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6 | 4 | 10 | 4 | 4 | 2

## Slide 18: Release 17 Status
Overall Rel-17
9 CAT F CRs were agreed for Rel-17
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37 | 45 | 41 | 17 | 11 | 9

## Slide 19: Release 18 Status
Overall Rel-18
50 CAT F CRs were agreed for Rel-18
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R18 CAT F CRs
| CT#102 | CT#103 | CT#104 | CT#105 | CT#106
系列 1 | 274 | 157 | 279 | 88 | 50

## Slide 20: Release 19 Status
Overall Rel-19
130 CAT B CRs were agreed for Rel-19
  112 CAT F/D CRs were agreed for Rel-19
  15 pCRs were agreed for Rel-19
Chart: R19 CRs/pCRs
| CT#105 | CT#106
CAT B | 33 | 130
CAT F/D | 73 | 112
pCR | 12 | 15

## Slide 21: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 22: For Information to CT
There are 49 CRs agreed with dependencies on SA, 1 CR agreed with dependency on RAN3
CT4 has started the work on FS_PAIDC (see CP-241025), solutions which potentially impact other WG (e.g. CT3) were submitted. It is decided by CT4 that the study will be kept within CT4, when all the potential solutions are on the table, CT4 will consult with other WGs on how to proceed.
CT4 received the reply LS (C4-244026) from SA3 to C4-235577, there are still some scenarios not clarified in the reply LS. Considering SA3 work load and this is a Rel-18 topic (HN_Auth), CT4 decided not to send further LS, and will work base on CT4’s understanding.

## Slide 23: For Action to CT (1/)
CT4 discussed the LS from RAN on Avoiding Cross-TSG TEI (see C4-244018). The following principle was agreed by CT4: If it is about a missing block in the dedicated work item of previous releases and it is decided to introduce it from the latest release using TEIXX WIC, we can send LS using TEIXX plus the dedicated WIC of earlier release. Otherwise a TEIXX_YY mini WID is needed. CT is kindly requested to make sure the principle is aligned across (at least) CT WGs

## Slide 24: For Action to CT (2/)
CT4 has received LSes from SA5 (C4-245013) and RAN3 (C4-245015) on non-inclusive term. However SA5 and RAN3 are not in line. CT is kindly requested to report this to SA and RAN seeking for alignment on the term, so that CT4 knows whether their specification needs update.

## Slide 25: For Action to CT (3/)
For 5G APIs, if there are URI query parameters defined as array or JSON object, the format of the query parameters shall be documented in the corresponding yaml file (see clause 5.3.13 of TS 29.501). However there are some specifications fail to follow this rule, which may lead to interoperability issues. CT4 has agreed a CR in C4-245306 to clarify that if the formatting definition is missing from the yaml file, the default format defined in TS29.501 shall apply. In addition, CT4 also agreed that rapporteurs shall bring CRs (from Rel-19 onwards) to add the formatting definition (if missing). Considering this issue may also happen in the specifications under remit of WGs e.g. CT3, SA5, CT is kindly requested to align CT WGs and convey the above information to SA

## Slide 26: For Action to CT (4/)
CT4 discussed the topic on 5G API version update due to cross reference of data type. Since this issue cannot be handled solely by CT4, CT is requested to discuss CP-243169 and provide guidance/instruction to CT WGs.

## Slide 27: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting and the support during the meeting.

## Slide 28: Annex

## Slide 29: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-245190 | Support monitoring event for store and forward operation | 29.128 | 0084 | 23.682-0495 | SA2
C4-245396 | Event Notification for PS Data Off Status | 29.175 | 0024 | 23.228-1421 | SA2 SA2
C4-245397 | Support of IMS AS Event Exposure Service | 29.175 | 0028 | 23.228-1409 | SA2
C4-245352 | Definition of Nimsas_ImsEE Service | 29.175 | 0030 | 23.228-1409 | SA2
C4-245533 | Support monitoring event for store and forward operation | 29.230 | 0717 | 23.682-0495 | SA2
C4-245373 | Support of handling of headers in N4 interface | 29.244 | 0882 | 23.501-5454 23.502-4877 23.503-1329 | SA2 SA2 SA2
C4-245320 | Description for handling of allowed VLAN tags and use of VLAN Handling Information in SMF | 29.244 | 0884 | 23.501-5693 23.502-5048 | SA2 SA2
C4-245380 | N6 Delay Measurement and Reporting | 29.244 | 0888 | 23.502-4985 | SA2
C4-245400 | MPQUIC-IP and MPQUIC-E support | 29.244 | 0889 | 23.501-5493 | SA2
C4-245401 | PDU Set based handling for non-3GPP accesses | 29.244 | 0890 | 23.501-5608 23.316-2135 | SA2 SA2

## Slide 30: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-245402 | L4S support for non-3GPP accesses | 29.244 | 0891 | 23.501-5422 23.316-2129 | SA2 SA2
C4-245403 | Identification and marking of Data Burst Size in DL GTP-U packets | 29.244 | 0892 | 23.501-5784 | SA2
C4-245466 | Support of differentiated QoS handling for multiplexed media flows | 29.244 | 0893 | 23.501-5783 | SA2
C4-245101 | Transferring media related information over N6 using connect-UDP for e2e encrypted traffic | 29.244 | 0894 | 23.501-5711 23.501-5728 | SA2 SA2
C4-245416 | Support of MoQ Transport protocol on N4 | 29.244 | 0897 | 23.501-5632 | SA2
C4-245463 | Support of MoQ on N4 for encrypted XRM traffic | 29.244 | 0898 | 23.501-5632 | SA2
C4-245451 | Support monitoring event for store and forward operation | 29.272 | 0865 | 23.682-0495 | SA2
C4-245096 | PDU Set based handling for non-3GPP accesses | 29.281 | 0136 | 23.501-5608 | SA2
C4-245452 | Support monitoring event for store and forward operation | 29.336 | 0188 | 23.682-0495 | SA2
C4-245464 | Mapped Slices Support for Non-Roaming Scenarios | 29.502 | 0825 | 23.501-5682 | SA2

## Slide 31: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-245465 | Mapped Slices Support for Non-Roaming Scenarios | 29.502 | 0826 | 23.501-5682 | SA2
C4-245470 | VLAN tag handling information and allowed VLAN Tags | 29.503 | 1358 | 23.501-5693 23.502-5048 | SA2 SA2
C4-245379 | N6 delay measurement protocols | 29.510 | 1091 | 23.502-4985 23.501-5443 | SA2 SA2
C4-245439 | Addition of missing service | 29.510 | 1093 | 23.288-1215 | SA2
C4-245301 | Addition of missing service | 29.510 | 1094 | 23.288-1216 | SA2
C4-245383 | New LMF service | 29.510 | 1095 | 23.273-0574 | SA2
C4-245481 | Supporting vertical federated learning | 29.510 | 1097 | 23.288-1198 23.501-5630 | SA2 SA2
C4-245469 | Add iat to access token claim | 29.510 | 1098 | 33.501-2051 | SA3
C4-245479 | Support of IMS AS registration to NRF | 29.510 | 1103 | 23.502-4872 | SA2
C4-245336 | NRPPa Periodic Indication | 29.515 | 0193 | 23.273-0589 | SA2

## Slide 32: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-245406 | NRPPa Periodic Indication | 29.518 | 1145 | 23.273-0589 | SA2
C4-245426 | Correction for the deferred 5GC-MT-LR procedure | 29.518 | 1147 | 23.273-0560 | SA2
C4-245427 | Correction for the deferred 5GC-MT-LR procedure | 29.518 | 1148 | 23.273-0560 | SA2
C4-245428 | Correction for the deferred 5GC-MT-LR procedure | 29.518 | 1149 | 23.273-0560 | SA2
C4-245429 | Correction for the deferred 5GC-MT-LR procedure | 29.518 | 1150 | 23.273-0560 | SA2
C4-245377 | Add UE positioning capabilities to event Exposure | 29.518 | 1153 | 23.273-0584 | SA2
C4-245462 | NSAC handling on maximum number of UEs with at least one PDU Session/PDN Connection in Hierarchical architecture | 29.536 | 0138 | 23.502-5105 | SA2
C4-245467 | MoQ Relay Address | 29.556 | 0046 | 23.501-5632 | SA2
C4-245347 | Support of IMS subscribe and Notify framework in HSS | 29.562 | 0155 | 23.228-1409 | SA2
C4-245474 | Event Exposure for Handling of Payload Headers Functionality | 29.564 | 0118 | 23.501-5454 23.502-4877 23.503-1329 | SA2 SA2 SA2

## Slide 33: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-245454 | MPQUIC-IP and MPQUIC-E capabilities | 29.571 | 0600 | 23.502-4980 | SA2
C4-245478 | Add ImsEvent to the IMS common data | 29.571 | 0603 | 23.228-1409 | SA2
C4-245414 | Support of MoQ Transport protocol | 29.571 | 0608 | 23.501-5632 | SA2
C4-245387 | Support of additional ULI in MWAB | 29.572 | 0297 | 23.501-5687 23.502-5067 | SA2 SA2
C4-245407 | NRPPa Periodic Indication | 29.572 | 0299 | 23.273-0589 | SA2
C4-245334 | Update to support NRPPa related measurements | 29.572 | 0300 | 23.273-0615 | SA2
C4-245335 | Update to support NRPPa related measurements | 29.572 | 0301 | 23.273-0615 | SA2
C4-245354 | Updates on the Reference model | 29.572 | 0304 | 23.273-0537 | SA2
C4-245534 | LMF Enhancements for LMF based AI/ML Positioning - Stage 3 aspects | 29.572 | 0307 | 23.273-0574 | SA2
C4-245425 | Support of Network Slice Area Scope of MDT | 29.571 | 0611 | 38.413-1189 | RAN3

## Slide 34: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-244542 | Updates on SL-MT-LR for periodic triggered Location Events | 24.080 | 0121 | 24.571-0090 | CT1
C4-244440 | Including Pending PDN Connection Restoration Indication during EPS to 5GS mobility | 29.274 | 2112 | 23.007-0399 | CT4
C4-245026 | PGW Change Indication for the restoration of a PDN connection during EPS to 5GS mobility | 29.502 | 0800 | 23.007-0399 | CT4
C4-244435 | Support 5G ProSe Multi-hop UE-to-Network Relay and Multi-hop UE-to-UE Relay | 29.504 | 0291 | 29.519-0555 29.519-0556 | CT3 CT3
C4-245378 | N6 delay consideration | 29.504 | 0292 | 29.519-0561 | CT3
C4-245530 | Feature addition in UDR Feature negotiation table | 29.504 | 0293 | 29.519-0560 | CT3
C4-245539 | Support of non-3GPP device information | 29.504 | 0294 | 29.519-0565 | CT3
C4-244381 | Validity time in authorization data for service specific and NIDD authorization | 29.505 | 0523 | 29.503-1345 | CT4
C4-244550 | Indicate the UPF capabilities in NRF | 29.510 | 1061 | 29.571-0585 | CT4
C4-244544 | Discovery of UPF based on supported operator configurable UPF capability | 29.510 | 1064 | 29.571-0586 | CT4

## Slide 35: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-244368 | Updates on relative velocity | 29.572 | 0296 | 29.572-0295 | CT4

## Slide 36: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com