## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-242418

## Slide 2: Executive Summary
Rel-19 study/work items: Currently, there are 3 study items and 11 work items under development
  In general, all Rel-19 work/study items are progressing adequately
  Rel-19 Ambient IoT study item is completed
Pre-Rel-19: RAN1 specifications are stable
RAN1#118b | October 14th – 18th, 2024 | Hefei, China | Release 19 , LTE/NR maintenance
RAN1#119 | November 18th – 22th, 2024 | Orlando, USA | Release 19 , LTE/NR maintenance
RAN#106 | December 9th – 12th, 2024 | Madrid, Spain | 

## Slide 3: Delegates in RAN1
RAN1 continues to have large number of attendees and the number is increasing in recent meetings (RAN1#118bis: 653, RAN1#119: 631)

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have large number of tdocs but the number is decreasing in recent meetings (RAN1#118bis: 1751, RAN1#119: 1587)

## Slide 5: Online/Offline sessions
Up to 3 parallel sessions were used for online discussions in RAN1#118bis and RAN1#119
  In general, online time used per WI/SI was roughly proportional to the number of TUs per WI/SI assigned by RAN
Up to 2 parallel sessions were used for organized offline discussions in RAN1#118bis and RAN1#119
Rel-19 WI/SIs | AI/ML | MIMO | Duplex | Ambient IoT | NW Energy Savings | LP-WUS | ISAC channel model | 7-24GHz channel model | XR | Mobility | NTN WIs | Multi-Carrier | Maintenance
RAN assigned TUs (per meeting) | 4 | 2 | 2 | 3.5 | 2 | 2.5 | 1 | 1 | 0.5 | 0.5 | 2 | 0.5 | 4
Online time in RAN1#118bis | 990 | 400 | 420 | 900 | 415 | 530 | 270 | 270 | 90 | 100 | 510 | 165 | 760
Online time in RAN1#119 | 990 | 410 | 360 | 840 | 390 | 490 | 270 | 280 | 60 | 100 | 450 | 150 | 485
Offline time in RAN1#118bis | 510 | 255 | 345 | 510 | 420 | 450 | 180 | 390 | 90 | 60 | 300 | 120 | 
Offline time in RAN1#119 | 540 | 260 | 360 | 480 | 430 | 520 | 180 | 180 | 40 | 70 | 300 | 120 | 

## Slide 6: Other Information on RAN1 for 2024.Q4
Additional effort was spent by RAN1 on post meeting email discussions for the following purposes
  Review and endorsement of RAN1 CRs for submission to RAN
  Update and endorsement of Ambient IoT TR38.769
  Collection of company proposals on LP-SS binary sequences for future evaluation (planned for January, 2025)

## Slide 7
E-UTRA

## Slide 8: LTE Summary
Rel-19 LTE
  Reasonable progress for both LTE WIs (NTN for IoT Phase 3, IoT-NTN TDD mode)
  Check point: For Introduction of IoT-NTN TDD mode, RAN1 completed the study objective of the WID (i.e. impact due to the periodic DL/UL pattern with periodicity N=9 radio frames as baseline)
LTE specifications (including Rel-18) are stable
  There were 3 Cat F CR endorsed for LTE
RAN1 observation in RAN1#119:
In Rel-19, RAN1 concludes that at least N=9 is feasible from the following points of view:
DL synchronization, based on the link level evaluations submitted at RAN#119
Coexistence with the TDD frame structure of the legacy system in the 1616-1626.5 MHz MSS band

## Slide 9: Rel-19 LTE Work Item List
Title |  | RAN1 work completed? | SR
Introduction of IoT-NTN TDD mode | WI | NO | RP-242652
(RAN2 led) Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | WI | NO | RP-242996

## Slide 10
5G NR

## Slide 11: NR Summary: Rel-19
Overall, progress for Rel-19 was reasonable
  Notably, RAN1 work on NR-MIMO, Sub-Band Full Duplex, and XR is progressing very well
Check points for RAN#106
  Ambient IoT: Study item is completed and TR 38.769 version 2.0.0 has been submitted to RAN plenary
  NR-NTN Phase 3 (Downlink coverage enhancements): RAN1 has identified a list of targeted physical channels/signals for enhancement. Also, RAN1 has made assessment on impact to backward compatibility due to potential extension of the SSB periodicity.

## Slide 12: Rel-19 NR Study/Work Item List
Title |  | RAN1 work completed? | SR
Study on solutions for Ambient IoT (Internet of Things) in NR | SI | YES | RP-242965
Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR | SI | NO | RP-242804
Study on channel modelling enhancements for 7-24GHz for NR | SI | NO | RP-242541
Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface | WI | NO | RP-242559
NR MIMO Phase 5 | WI | NO | RP-242522
Evolution of NR duplex operation: Sub-band full duplex (SBFD) | WI | NO | RP-242877
Enhancements of network energy savings for NR | WI | NO | RP-242498
Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | WI | NO | RP-242619
Multi-Carrier Enhancements for NR Phase 2 | WI | NO | RP-242903
(RAN2 led) XR (eXtended Reality) for NR Phase 3 | WI | NO | RP-242517
(RAN2 led) Non-Terrestrial Networks (NTN) for NR Phase 3 | WI | NO | RP-242462
(RAN2 led) NR mobility enhancements Phase 4 | WI | NO | RP-242790
 | Disputed
red | Proposal for change

## Slide 13: Maintenance on NR
NR specifications (including Rel-18) are stable
  Pre-Rel-17: No CRs
  Rel-17: 11 Cat-F CRs were endorsed
  Rel-18: 31 Cat-F CRs were endorsed
  Rel-18 UE features have been updated and sent to RAN2
There were no CRs on TEI

## Slide 14: Future Meetings
RAN1 will have one meeting in 2025.Q1
  RAN1#120 (February 17 ~ 21, Athens, Greece)

## Slide 15: Concluding Remarks
RAN1#118bis and RAN1#119 focused on
  Rel-19 study/work item discussions
  Critical maintenance issues
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Ralf Bendlin and Hiroki Harada for leading UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus
  Special thanks to CCSA and ATIS for hosting the meeting in Hefei and Orlando, respectively
  Lastly, Sorour Falahati and Ericsson RAN1 team for their amazing sendoff for Mark Harrison (check out R1-2410926)