# 3GPP TSG RAN Meeting #106		RP-242483

Madrid, Spain, December 9-12, 2024

Agenda item:	5.4 – TSG RAN WG4

Source:	Nokia

Title:	Progress update and next steps for CA band combination database

Document for:	Information

Introduction

At RAN#102, the contribution [1] highlighted a need for a new tool/methodology for handling the specification of CA combinations in RAN4. It is widely recognised that tens of thousands of band combinations cannot be specified efficiently using tables in MS Word documents, and the number of combinations continues to grow exponentially – a situation that is expected to continue in the 6G timeframe.

RAN#102 commissioned an activity to identify a new methodology with a small working party of expert delegates from RAN4 in conjunction with ETSI MCC.

The work has been ongoing, and the latest status update was presented at RAN#103 in [2] and RAN#105 in [3]. To align with the RAN4 WG it has also been presented and discussed based on [4] and [5]. This document presents the current state of progress of this activity.

Background information

For reference, some of the previously shared information about the project and the ambitions have been included in this section. If already known, the reader can skip this section.

The initial objective was to enable ETSI MCC to provide a better way of storing and querying the band combination information.

It was identified that ETSI MCC already has a database tool based on a GIT repository which is used in some other WGs in TSGs SA and CT. This could be applied in a relatively straightforward manner to the 38.101 CA combinations, roughly as shown in Figure 1.

Figure 1: Schematic representation of use of GIT repository to store CA combination information

An initial simple proof-of-concept demonstration was quickly set up using a basic subset of the CA combination data, enabling searching and tabular export. This was shown to work when demonstrated to the small group of experts, mainly from RAN4, and work has continued to improve the database structure and tooling to be able to store and query band combination information.

With the possibility to store and query band combinations with a database as an alternative to the now Word-based specification (i.e. TS 38.101) the objective of this work is to replace the CA configuration tables at least in TS 38.101.

The current objective of this work is to replaces at least the CA configuration tables in TS 38.101.

Even this is the current objective, this does not preclude that the scope of the work can be expanded at a later stage.

Progress Update

Since the last status update at RAN#105, the main part of the work has been focused on exporting all the current supported band combinations from the now Word-based specification to JSON files which then are stored in the ETSI MCC provided database. A first version has been exported based on version 18.5.x of TS 38.101-1/2/3. This is now used for testing.

A first test version of the ETSI MCC band combination database has been developed.

Based on the initial version of the database, ETSI MCC are developing a webapp interface to the database. A version of the webapp, now used for testing and proof of concept, can be found here:

https://tnm.etsi.org/ca/

It is possible to go to the webapp and try out how the database will work for NR CA configurations. Note that not all aspects have yet been implemented as work is ongoing.

A first version of the ETSI MCC web interface to the database has been made available.

The current work is focused on how to capture all aspects of the CA configurations, i.e. band combinations, now captured in 38.101-1. This was discussed at RAN4#113 among experts from multiple interested companies and the discussion resulted in an agreed WF [6].

The agreements from the RAN4 WF are captured for reference in Annex A.

The intention is that when the file structure and database structure have been tested and verified, the content of the ETSI MCC database shall be updated to the latest version of TS 38.101-1/2/3.

Companies involved in the work have kindly helped provide scripts to import all band combination specifications from 38.101-1/2/3 tables to JSON files and also to validate the input. ETSI MCC have provided a GIT repository to share both the JSON files and also some of the scripts provided, such that all interested companies can start working with the database.

ETSI MCC are providing a GIT repository to share scripts and JSON files

The GIT repository can be accessed via:

https://forge.3gpp.org/rep/ran4/carrieraggregation

Please note that the repository names can still be changed, upon decision from RAN4, and they are not yet publicly used (i.e. this is still in the prototype phase of the work).

The additional information per band combination, as listed in the WF [6], needed to express all attributes of the different band combinations are to a large extent now captured via notes and table references in the Word-based specification. The work on including this into the JSON files have proven problematic to script/automate. Therefore it is expected that at least some part of the validation and porting of information to the JSON files may need to be performed manually by the RAN4 experts.

Some validation and porting of band combination specific information may need to be performed manually by the RAN4 experts.

Next steps

Over the coming months, it is planned to further develop the database in collaboration with ETCI MCC. The progress and details of the work will be discussed at coming RAN4 meetings and together with relevant experts.

When the database is established, work on how to propose and introduce new combinations or corrections to existing combinations to the database without porting them from the Word-based specification will commence.

Once the concept is stable, it is intended to release it for testing in parallel with the existing specifications. The database will be operated in parallel with the existing MS Word specifications for some time, at least until the end of Release 19. For Release 21 at the latest, it is planned that the database will obviate the need for MS Word tables altogether.

The database is intended to be operated in parallel with the existing MS Word specifications at least until the end of Release 19. At the latest for Release 21, it is planned that the database will obviate the need for MS Word tables altogether.

Further progress updates will be provided to subsequent RAN meetings.

Conclusion

In summary, the status of the CA framework project is as follows:

- Band combination information will be stored in JSON file format in the ETSI MCC GIT repository.

- Each band combination will be represented by a separate JSON file based on DL configuration.

- Work is underway to verify the ability of this file structure to accommodate the multiple layers of information beyond UL configurations, including the Bandwidth Combination Sets (BCSs), supported UL Power Class (PC) and other restrictions now captured in Notes.

- A first version of JSON files for all supported band combinations have been ported to the ETSI MCC database.

- A prototype online webapp for testing and proof of concept is provided by ETSI MCC at  https://tnm.etsi.org/ca/

- The intention is that the ETSI MCC database for band combinations can completely replace the current Word-based tables in Rel-21 at the latest.

- Progress updates on the work will be provided in future RAN meetings.

The following observations and proposals have been made:

Observation 1: The initial objective was to enable ETSI MCC to provide a better way of storing and querying the band combination information.

Observation 2: The current objective of this work is to replaces at least the CA configuration tables in TS 38.101.

Observation 3: A first test version of the ETSI MCC band combination database have been developed.

Observation 4: A first version of the ETSI MCC web interface to the database have been made available.

Observation 5: The agreements from the RAN4 WF are captured for reference in Annex A.

Observation 6: ETSI MCC are providing a GIT repository to share scripts and JSON files

Observation 7: Some validation and porting of band combination specific information may need to be performed manually by the RAN4 experts.

Observation 8: The database is intended operated in parallel with the existing MS Word specifications at least until the end of Release 19. At the latest for Release 21, it is planned that the database will obviate the need for MS Word tables altogether.

- References

- RP-233776, “CA Framework Overhaul”, Qualcomm

- RP-240263, “Progress update on CA framework overhaul”, Nokia

- RP-241888, “Progress update on CA framework overhaul”, Nokia

- R4-2415389, “Progress update on CA framework overhaul”, Nokia

- R4-2419452, “Progress update and next steps for CA framework overhaul”, Nokia

- R4-2420341, “WF on next step for CA framework database”, Nokia

- Annex A – WF on next step for CA framework database

The following is the content on the agreed WF on next step for CA framework database [6].

- A1 Attributes of the band combination database

<Agreement>:

-	The band combination information will be contained in JSON file format

- A separate JSON file per downlink configuration shall be created to contain information sorted based on downlink configuration to maintain the current organization of the listing of band combinations.

<Agreement>:

-	The JSON files shall be stored in a GIT repository managed by ETSI

<Agreement>:

-	The band combination database is intended to replace the listing of band combinations in Tables in the RAN4 specification.

-	As a starting point;

From 38.101-1 Table 5.5A.1-1, Table 5.5A.2-1, Table 5.5A.2-2, Table 5.5A.3.1-1, Table 5.5A.3.2-1, Table 5.5A.3.3-1, Table 5.5A.3.4-1, Table 5.5A.3.5-1, Table 5.5B-1, Table 5.5B-2, Table 5.5B-3, Table 5.5B-4, Table 5.5C-1, Table 5.5C-2, Table 5.5C-3, Table 5.5C-4, Table 5.5C-5.

From 38.101-2 Table 5.5A.1-1, Table 5.5A.2-1, Table 5.5A.2-2, Table 5.5A.3-1.

From 38.101-3 Table 5.5A.1.1-1, Table 5.5A.1.2-1, Table 5.5A.1.3-1, Table 5.5A.1.4-1

<Agreement>:

-	The JSON file shall contain at least:

-	UL configurations supported per DL configuration

-	Supported Channel Bandwidths per DL band

-	Supported Bandwidth Combination Set(s)

<Way forward>:

-	The JSON file shall be updated to include also information now contained in Notes in the listed tables listed in the agreement above.

<Way forward>:

-	RAN4 shall discuss the updates of process related to requesting, discussing and implementing new band combinations using the new database.

- A2 Timeline for the introduction of a band combination database

<Agreement>:

-	RAN4 will maintain the current working procedure and listing of band combinations in Rel-19

<Way forward>:

-	RAN4 will consider by the end of Rel-19 whether the band combination database is mature enough to replace the current working procedure and listing of band combinations in Rel-20

Note that the “ETSI MCC database” currently covers two aspects. One is a repository with all the contents of the specification (i.e. JSON files) and another is the SQL-database used by the web-app to generate the web-view.