3GPP TSG RAN Meeting #106								RP-242831

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			9.3.4.2

| WI / SI Name | # NR base station (BS) RF requirement evolution for FR1/FR2 and testing |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_BS_RF_req_evo |  |  |  |  |
| Unique ID | 1030078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242010 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 30% | Performance Part: 10% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xue, fei |
|  | Company | ZTE Corporation |
|  | Email | Xue.fei25@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #112bis:

For U6GHz BS EEIRP mask:

Issue 1-1: Core requirement

Agreement:

To capture the following note in the conformance testing specification.

Note: The beamforming directions over time means directions are measured sequentially in the test.

Conformance testing:

Issue 2-2: CAR and mechanical tilt related issue

Agreement for beam steering range declaration:

- Beam steering range declaration is agreeable.

FFS on the declaration of minimum/maxium theta and phi.

- Option 1: to follow the existing definition. E.g. beam peak direction set;

- Option 2: to have specific declaration as in.

| Parameter | Description | Example values |
| --- | --- | --- |
| min | Minimum angle along  axis | 0 degrees |
| max | Maximum angle along  axis | 6 degrees |
| min | Minimum angle along axis | -60 degrees |
| max | Maximum angle along  axis | 60 degrees |

- EIRP declaration is per beam based.

For the conformance testing for different CARs:

- Agreement for conformance testing for different CARs:

- FFS discussion on the test effort reduction on CARs with different mechanical tilt.

Issue 2-3: Test signals and test model

Agreement:

- Agree on single carrier for EEIRP conformance testing;

- Agree to use NR-FR1-TM1.1 as test model for conformance testing.

- To test the highest PSD with the corresponding BW;

Issue 2-4: Test beams for EEIRP mask

Agreement:

- The description of test beams shall be derived from a formula within the beam steering range.

- [Equally weighting factors] to be assumed for test beams;

- For EEIRP evaluation, at least consider the antenna array assumptions on 7GHz reply LS to ITU-R; other antenna configurations (e.g. one smaller and one larger array sizes) are not precluded.

Issue 2-5: Measurement grid over elevation angle and azimuth angle

Agreement:

- For elevation angle:  maximum step size as 1 degree

- For azimuth angle: maximum step size as  [1 to  5] degree

Core and conformance testing for CLTA

Sub-topic 1-1: CLTA definition

Way forward:	Potential outcomes of discussion on co-location reference antenna concept to be considered as alternatives to CLTA, rather than replacing it in Rel-19 OTA test specifications.

Sub-topic 1-2: BS-to-BS isolation analysis

Way forward:	BS-to-BS isolation analysis can be further discussed in this WI, with no additional objectives needed.

Sub-topic 1-3: Beam steering consideration for co-location scenario

Way forward:	Evaluation of the beam steering impacts is considered as applicable to the co-location scenarios analyses. Applicable frequency range within FR1 is FFS.

Sub-topic 1-4: TX IMD co-location

Way forward:	Continue analysis of potential consequences due to TX IMD co-location requirement removal from Rel-19 specification. Applicable frequency boundary for TX IMD requirement removal (within FR1) is FFS.

RAN4 #113:

For U6GHz BS EEIRP mask:

Conformance testing:

Issue 2-1: The formulation of EEIRP mask

Agreement:

For any number of the testing beams, to use the alternative 1:

Step 1: to calculate the average EIRP from different beams for certain direction:

EIRPθn,φm=k=1KwkEIRPkθn,φm,αk,βk

, where wk is a beam weighting and EIRPkθn,φm,αk,βk is the EIRP pattern per measured test beam.

Step 2: to calculate the EEIRP for different elevation bins:

EEIRPi=θHHi−θHLi∙π/180sinθHHi−sinθHLiMN∙n=1Nm=1MEIRPθn,φmcosθn

Note: the order of step 1 and step 2 can be swapped.

NOTE :  To average the results in the linear units;

For CI calculation, if EEIRP per beam is needed, then corresponding formula should be also defined.

Issue 2-2: CAR and mechanical tilt related issue

Agreement:

- To use the 4 values  Φmax, Φmin, θmax, θmin to describe testing coverage range for the testing beams;

- To describe the reference coordinate system with the mechanical downtilt;

| D.10 | OTA peak directions set maximum steering direction(s) | The beam direction pair(s) corresponding to the following points: 1) Φmax: The beam peak direction corresponding to the maximum steering from the reference beam centre direction in the positive Φ direction, while the θ value being the closest possible to the reference beam centre direction. 2) Φmin: The beam peak direction corresponding to the maximum steering from the reference beam centre direction in the negative Φ direction, while the θ value being the closest possible to the reference beam centre direction. 3) θmax: The beam peak direction corresponding to the maximum steering from the reference beam centre direction in the positive θ direction, while the Φ value being the closest possible to the reference beam centre direction. 4) θmin: The beam peak direction corresponding to the maximum steering from the reference beam centre direction in the negative θ direction, while the Φ value being the closest possible to the reference beam centre direction. The maximum steering direction(s) may coincide with the reference beam centre direction. Declared for every beam (D.3). |  |
| --- | --- | --- | --- |

Issue 2-3: Test beams for EEIRP mask

Agreement:

- To minimize the EEIRP difference between candidate testing beams and reference testing beam set;

- [To ensure the confidence interval tight within candidate testing beams];

- For the weighting factor for test beams:

  - Equally weighting factor

To split the CAR into the several square and the number of square starts with 20;

FFS how to generate the beam within each square;

- Alternative 1: to generate the beams randomly within each square;

- Alternative 2: to generate the beam per squared as much as close to the center of square;

Issue 2-4: Measurement grid over the azimuth angle

- Agreement

  - For azimuth angle

- use the same approach as TRP  captured in Annex I in TS 38.141-2.

  - Alternative 1: Δϕref= 180∘πλDcyl

  - Alternative 2:effectively half the beam width of narrowest beam

Issue 2-5: Conformance testing for different mechanical tilts

- Agreement

  - Further discuss the conformance testing for different mechanical tilts and whether the conformance testing for the worst case is sufficient

Issue 2-6: RF channels for the conformance testing

- Agreement

  - M channel for conformance testing

Issue 2-8: Measurement uncertainty

- Agreement

  - Further discuss the MU

Issue 2-9: CI

- Agreement

  - Further discuss the CIs

Core and conformance testing for CLTA

Sub-topic 1-1: CLTA definition

Way forward:

- It is confirmed that other (than CLTA) test antennas are already allowed by existing network-node test specifications to be used for the OTA co-location requirements testing, but technical description for using another antenna is not defined.

- Further investigate horn antennas as alternative (to CLTA) test antenna for high frequency bands. Provide inputs on the following aspects (not limited to):

  - Horn antenna performance evaluation and comparison with CLTA.

  - Test setup configuration for horn antennas, e.g. test antenna placement, etc.

  - Frequency range applicable for horn antennas.

  - Investigate whether there are feasible solutions to reassure that alternative (to CLTA) test methods provide the same EUT testing results (e.g. how to avoid situation, where one test method would pass, and the other would fail).

Note: Analysis on other antennas than horn antennas are not precluded.

Sub-topic 1-2: BS-to-BS isolation analysis

Way forward:

- Provide inputs on the proposed BS-to-BS coupling derivation methodology, considering valid co-location deployment scenarios:

  - Impact of beam steering for coupling analyses,

  - Investigation on the set of impacted specifications (core, test, etc.),

  - Investigation on impact for specific requirements (spurious emission, receiver blocking, [TDD OFF power] and TX IMD)

  - Investigation on the set of impacted OTA co-location test requirements,

  - Considered deployments to be modelled (horizontal antennas stacking, vertical stacking, etc.),

  - Other inputs not precluded.

- Aim at band-agnostic solution for BS-to-BS isolation analysis, prioritizing FR1 bands (higher bands beyond FR1 as second priority).

Sub-topic 1-3: TX IMD co-location

Way forward:

- Decision on potential limitation of TX IMD co-location requirement applicability is postponed till conclusion on BS-to-BS isolation analysis is reached (Sub-topic 1-2).

- Applicable frequency limit for the potential removal of TX IMD co-location requirement to be derived based on the BS-to-BS isolation analysis outcomes (Sub-topic 1-2).

Conformance testing for OTA test scope reduction:

Issue 1-1: test scope reduction for Tx requirement

- Recommended WF:

  - Focus on test scope reduction for Tx IMD requirement

  - Further discuss the applicable interference freq offset for ACLR, OBUE and spurious emission requirements;

  - Further discuss the test scope reduction of test configuration.

Issue 1-2: Out of band blocking

- Recommended WF:

  - Focus on test scope reduction for Rx OOBB requirement

  - Focus on the measurement step size for Rx OOBB requirement;

Conformance testing for BS TRP Annex simplification:

Issue 2-1: Simplification of BS TRP test methods

- Recommended for further discussion:

  - Focus on the improvement of TRP estimation method in Annex I in TS 38.141-2 which depends on WID revision.

2.4.2	Remaining Open issues

Core part:  Open issues for co-location reference antenna

CLTA definition as captured in Sub-topic 1-1 in RAN4#113 meeting

- Further investigate horn antennas as alternative (to CLTA) test antenna for high frequency bands. Provide inputs on the following aspects (not limited to):

  - Horn antenna performance evaluation and comparison with CLTA.

  - Test setup configuration for horn antennas, e.g. test antenna placement, etc.

  - Frequency range applicable for horn antennas.

  - Investigate whether there are feasible solutions to reassure that alternative (to CLTA) test methods provide the same EUT testing results (e.g. how to avoid situation, where one test method would pass, and the other would fail).

Note: Analysis on other antennas than horn antennas are not precluded.

BS-to-BS isolation analysis as captured in Sub-topic 1-2 in RAN4#113 meeting

- Provide inputs on the proposed BS-to-BS coupling derivation methodology, considering valid co-location deployment scenarios:

  - Impact of beam steering for coupling analyses,

  - Investigation on the set of impacted specifications (core, test, etc.),

  - Investigation on impact for specific requirements (spurious emission, receiver blocking, [TDD OFF power] and TX IMD)

  - Investigation on the set of impacted OTA co-location test requirements,

  - Considered deployments to be modelled (horizontal antennas stacking, vertical stacking, etc.),

  - Other inputs not precluded.

- Aim at band-agnostic solution for BS-to-BS isolation analysis, prioritizing FR1 bands (higher bands beyond FR1 as second priority).

TX IMD co-location as captured in Sub-topic 1-3 in RAN4#113 meeting.

- postponed till conclusion on BS-to-BS isolation analysis is reached for BS to BS isolation analysis.

Per part:  open issues for U6GHz EIRP mask

Issue 2-2: CAR and mechanical tilt related issue

- Further discuss how to describe the reference coordinate system with the mechanical downtilt;

Issue 4-2: Test beams for EEIRP mask

Agreement:

  - Companies are encouraged to provide the inputs for test beams for EERIP measurement

Issue 4-7: Measurement uncertainty and CI

Agreement:

  - Companies are encouraged to provide the inputs for MU and CI values based on the assumption of test beams and measurement grid size.

Open issues for the reduction of testing scope

test scope reduction for Tx requirement

- Recommended WF:

  - Further discuss the applicable interference freq offset for ACLR, OBUE and spurious emission requirements;

  - Further discuss the test scope reduction of test configuration.

Out of band blocking

- Recommended WF:

  - Focus on test scope reduction for Rx OOBB requirement

  - Focus on the measurement step size for Rx OOBB requirement;

Open issues for the reduction of simplification BS TRP test methods for FR1 and FR2

  - Focus on the improvement of TRP estimation method in Annex I in TS 38.141-2 which depends on WID revision

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112bis

- R4-2414920	Text Proposals for TR 38 908 for BS conformance tests for the Validation of EIRP	Spark NZ Ltd

- R4-2415101	Discussion on U6GHz EEIRP mask requirement test	CATT

- R4-2415102	Draft CR for TS 38.141-2: Declarations for U6GHz EEIRP mask requirement test	CATT

- R4-2415471	Views on EIRP mask considerations for upper 6GHz	Qualcomm Germany

- R4-2415674	OTA test enhancements - CLTA	Nokia

- R4-2415971	On the topic of aspects related to BS-to-BS co-location	Ericsson

- R4-2415972	On the topic of focus area for BS RF evolution	Ericsson

- R4-2416238	Further discussion on OTA test enhancement	ZTE Corporation, Sanechips

- R4-2416239	TR 38.908 v1.1.0 Protection of fixed satellite service (FSS) UL within 6425 to 7125 MHz	ZTE Corporation, Sanechips

- R4-2416240	Further discussion on Expected EIRP mask for upper 6GHz	ZTE Corporation, Sanechips

- R4-2416241	Draft CR for introduction of U6GHz EIRP conformance testing	ZTE Corporation, Sanechips

- R4-2416266	Core aspects for OTA spatial emission above the horizon requirement for BS operating in band n104	Ericsson

- R4-2416267	Conformance test aspects for the requirement on OTA spatial emission above the horizon for BS operating in band n104	Ericsson

- R4-2416268	Draft CR to TS 38.104: Addition of spatial emission requirement to protect FSS UL within band n104	Ericsson

- R4-2416269	Draft CR to TS 38.141-2: Addition of spatial emission requirement to protect FSS UL within band n104	Ericsson

- R4-2416276	Discussion on CLRA/CLTA	Huawei, HiSilicon

- R4-2416277	Further discussion on Expected EIRP test	Huawei, HiSilicon

- R4-2416278	DraftCR to 38.141-2: Expected EIRP Test procedure	Huawei, HiSilicon

- R4-2416279	TX IMD test for high frequency band in FR1	Huawei, HiSilicon

- R4-2416308	Core requirement for Expected EIRP mask	Nokia

- R4-2416309	Draft CR to TS 38.104 for introduction of expected EIRP mask core requirement	Nokia

- R4-2416310	On conformance testing of Expected EIRP mask requirement	Nokia

- R4-2416311	Draft CR to TS 38.141-2 with EEIRP mask testing procedure	Nokia

- R4-2416312	Draft CR to TS 38.141-2 with Annex N Expected EIRP calculation	Nokia

- R4-2416313	TP to TR 38.908 clause 6 – Conformance testing	Nokia

- R4-2416501	Draft CR on correction for OTA spatial emission requirement	Samsung

- R4-2416502	Discussion on OTA spatial emission conformance testing	Samsung

- R4-2416517	Consideration of co-existence and co-location requirements optimisation	Huawei, HiSilicon

- R4-2416523	Topic summary for [112bis][302] NR_BS_RF_Part1_E_EIRP	Moderator (ZTE)

- R4-2416524	Topic summary for [112bis][303] NR_BS_RF_Part2_CLTA	Moderator (Huawei)

- R4-2416525	Topic summary for [112bis][304] NR_BS_RF_Part3_OTA_TRP	Moderator (ZTE)

- R4-2416559	Ad-hoc meeting minutes for [112bis][302] NR_BS_RF_Part1_E_EIRP	ZTE

- R4-2416570	Draft CR to TS 38.104 for introduction of expected EIRP mask core requirement	Nokia

- R4-2416571	Draft CR for introduction of U6GHz EIRP conformance testing	ZTE Corporation, Sanechips

- R4-2416572	Way Forward for [112bis][302] NR_BS_RF_Part1_E_EIRP	ZTE

- R4-2416573	TP to TR 38.908 clause 6 – Conformance testing	ZTE

- R4-2416574	Way Forward for [112bis][303] NR_BS_RF_Part2_CLTA	Huawei

RAN4#113

- R4-2417548	Text Proposals to compute confidence intervals on EIRP	Spark NZ Ltd

- R4-2417607	Text Proposals for the measurement of EIRP Mask and Proof of Equations	Spark NZ Ltd

- R4-2417846	Discussion on U6GHz EEIRP test	CATT

- R4-2417847	Draft CR for TS 38.141-2: Declarations	CATT

- R4-2417848	Discussion on BS RF OTA test scope	CATT

- R4-2418016	On BS OTA test scope reduction	Nokia

- R4-2418018	On OTA test enhancements	Nokia

- R4-2418019	On simplification of BS TRP test methods	Nokia

- R4-2418101	Discussion on OTA spatial emission conformance testing	Samsung

- R4-2418396	On the topic of the need to reevaluate requirement levels for BS transmitter co-existence spurious emission for bands in upper region of FR1	Ericsson

- R4-2418398	Simulation of BS-to-BS isolation for edge-to-edge co-location scenario	Ericsson

- R4-2419206	TP to TR38.908: clause 3 and 5	ZTE Corporation, Sanechips

- R4-2419207	TR 38.908 v1.2.0 Protection of fixed satellite service (FSS) UL within 6425 to 7125 MHz	ZTE Corporation, Sanechips

- R4-2419208	Further discussion on OTA test enhancement	ZTE Corporation, Sanechips

- R4-2419209	TP to TR38.908: Clause 6.4 spatial sampling grid	ZTE Corporation, Sanechips

- R4-2419210	Draft CR for introduction of U6GHz EIRP conformance testing	ZTE Corporation, Sanechips

- R4-2419211	Discussion on OTA testing reduction	ZTE Corporation, Sanechips

- R4-2419212	Discussion on the applicability improvement of TRP measurement	ZTE Corporation, Sanechips

- R4-2419239	Further discussion on Expected EIRP test	Huawei, HiSilicon

- R4-2419240	Draft CR to 38.141-2 –OTA spatial emissions	Huawei, HiSilicon

- R4-2419241	TP to TR 38.908 – section 6.5	Huawei, HiSilicon

- R4-2419242	TP to TR 38.908 – section 6.6	Huawei, HiSilicon

- R4-2419243	Test case reduction for TX IM	Huawei, HiSilicon

- R4-2419469	Draft CR to TS 38.104 for introduction of expected EIRP mask core requirement	Nokia, ZTE, Ericsson, Huawei, Samsung, Qualcomm, CATT, Spark NZ

- R4-2419470	Draft CR to TS 38.141-2 with EEIRP mask testing procedure	Nokia

- R4-2419471	Conformance testing of Expected EIRP mask requirement	Nokia

- R4-2419472	TP to TR 38.908 with updates to core part of RF requirement for OTA spatial emission	Nokia

- R4-2419473	TP to TR 38.908 clause 6 – Conformance testing	Nokia

- R4-2419474	Draft CR to TS 38.141-2 with Annex N Expected EIRP calculation	Nokia

- R4-2419585	TS 38.141-2 Annex I: Discussion on improvement of TRP measurement methods	Ericsson

- R4-2419586	Discussion on conformance test aspects for EEIRP and TP to TR 38.908	Ericsson

- R4-2419587	Draft CR to TS 38.141-2: Addition of spatial emission requirement to protect FSS UL within band n104	Ericsson

- R4-2419589	Topic summary for [113][302] NR_BS_RF_Part1_E_EIRP	Moderator (ZTE)

- R4-2419590	Topic summary for [113][303] NR_BS_RF_Part2_CLTA	Moderator (Huawei)

- R4-2419591	Topic summary for [113][304] NR_BS_RF_Part3_OTA_TRP	Moderator (ZTE)

- R4-2419678	Discussion on potential simplification of BS TRP test methods	Huawei, HiSilicon

- R4-2419683	Further discussion on CLTA aspects	Huawei, HiSilicon

- R4-2419684	Draft CR to TS 38.141-2: TX IMD for high bands as regional requirement	Huawei, HiSilicon

- R4-2419685	Draft CR to TS 37.145-2: TX IMD for high bands as regional requirement	Huawei, HiSilicon

- R4-2419686	Draft CR to TS 38.176-2: TX IMD for high bands as regional requirement	Huawei, HiSilicon

- R4-2419797	Way Forward for [113][303] NR_BS_RF_Part2_CLTA	Huawei

- R4-2419804	Adhoc minutes for [113][302] NR_BS_RF_Part1_E_EIRP	Moderator (ZTE)

- R4-2419817	Draft CR for TS 38.141-2: Declarations	CATT

- R4-2419818	TP to TR38.908: clause 3 and 5	ZTE Corporation, Sanechips

- R4-2419819	TP to TR38.908: Clause 6.4 spatial sampling grid	ZTE Corporation, Sanechips

- R4-2419820	Draft CR to 38.141-2 –OTA spatial emissions	Huawei, HiSilicon

- R4-2419821	TP to TR 38.908 – section 6.5	Huawei, HiSilicon

- R4-2419822	TP to TR 38.908 – section 6.6	Huawei, HiSilicon

- R4-2419823	Draft CR to TS 38.104 for introduction of expected EIRP mask core requirement	Nokia, ZTE, Ericsson, Huawei, Samsung, Qualcomm, CATT, Spark NZ

- R4-2419824	TP to TR 38.908 clause 6 – Conformance testing	Nokia

- R4-2419825	Draft CR to TS 38.141-2 with Annex N Expected EIRP calculation	Nokia

- R4-2419826	Discussion on conformance test aspects for EEIRP and TP to TR 38.908	Ericsson

- R4-2419827	Way Forward for [113][302] NR_BS_RF_Part1_E_EIRP	ZTE

- R4-2419828	Way Forward for [113][304] NR_BS_RF_Part3_OTA_TRP	ZTE