3GPP TSG RAN meeting #106 									RP-242835

Madrid, Spain, Dec 9th – 12th, 2024

Status Report to TSG

Agenda item:	9.3.3.1

| WI / SI Name | Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ENDC_SON_MDT_Ph4-Core |  |  |  |  |
| Unique ID | 1021092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234038 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 50% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Xufei Dong |
|  | Company | China Unicom |
|  | Email | dongxf37@chinaunicom.cn |
|  | Name | Miaoqi Zhang |
|  | Company | CMCC |
|  | Email | zhangmiaoqi@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#127bis (Oct 2024)

- MRO enhancements for Rel-18 mobility features

  - MRO for LTM

5: Pause subsequent CPAC and wait if any for RAN3 LS.

6: Pause and wait if any for RAN3 LS for SON/MDT for Slicing and NTN.

-	Send an LS [34] to RAN3 that RAN2 want to prioritize RAN3-based solutions on 5 and 6.

-	The UE shall log cell IDs such as reestablishment cell ID, source, failed, reconnect cell ID, following the same principle as RLF, HOF and successful recovery, incl. the time between UE executing the LTM command and the failure.

-	If RA-based LTM failure happens the UE logs and reports RACH info in the RLF report. Additional information is TBD.

-	Unless RAN3 defines a NW-based solution: The UE logs and reports whether and how the UE got the TA value used for a failed LTM switch (gNB indicated or UE determined).

-	Include an explicit indicator in SHR whether the successful LTM execution was RACH-less or RACH-based. Can sort out the details during stage-3 implementation.

-	Unless RAN3 defines a NW-based solution: Introduce an explicit indication in RLF-Report to indicate whether a neighbour cell is an LTM candidate cell.

-	UE logs available L1 measurement results for the serving cell, the target cell and other LTM candidate cells when a successful LTM cell switch triggers SHR.

  - MRO for CHO with candidate SCG(s)

-	UE reports the time gap between the first met condition (CHO or CPAC) and the second met condition (CPAC or CHO), and the first met execution condition (as agreed by RAN3), for a failed CHO with candidate SCGs. Details FFS.

-	Include the elapsed time between the point in time of the first fulfilled condition and RLF in RLF report. Details FFS.

  - MRO for S-CPAC

None.

- SON MDT for Slicing

None.

- SON MDT for NTN

None.

- Leftovers from Rel-18

-	For failed SDT case, UE includes the DL RSRP and UL data volume at the time of SDT evaluation in SON report. For successful SDT procedure, the UE does not log.

-	RAN2 understands for SON/MDT R19 the SDT enhancements only relate to the RA-SDT procedure. This does not rule out the case when the UE falls back from RA-SDT.

-	Add reporting of the following parameters for SCG failure report in EN-DC scenario:

-	For failedPSCellId and previousPSCellId: frequency and the PCI of the PSCell;

-	For timeSCGFailure: value range 0-1023;

-	For failureType: Reuse the legacy field.

-	perRA-InfoList

RAN2#128 (Nov 2024)

- MRO enhancements for Rel-18 mobility features

  - MRO for LTM

-	No need to include the specific access type (i.e. RACH-based or RACH-less) in the RLF report explicitly. It can be known implicitly. This can be revisited if RAN2 concludes that there are issues.

-	Reuse the existing ra-InformationCommon for the RA-based LTM failure.

-	If RAN3 does not address this meaning that we need a RAN2 solution, add a list indicating which LTM candidates the UE had at RLF.

  - MRO for CHO with candidate SCG(s)

-	RAN2 understands that current agreements is that the UE shall logs (in RLF report, SHR report and SCGFailureInformation) time from the last triggered event for the PCell (or PSCell) to the time to the last triggered event for the PSCell (or PCell). We don’t intend to do further or more granular enhancements.

-	Measurement results of PCells and PSCells and the time information (as agreed for RLF) are included in SHR and SCGFailureInformation also. We will check what the spec impact of this is, e.g. something in the spec today may already make the UE log this.

  - MRO for S-CPAC

None.

- SON MDT for Slicing

None.

- SON MDT for NTN

None.

- Leftovers from Rel-18

-	The UE logs the DL RSRP and UL data volume for the failed to initiate of RA-SDT in RA report.

-	The following failure causes can be logged for failed SDT in RA report:

-	upon receiving indication from the MCG RLC that the maximum number of retransmissions has been reached while SDT procedure is ongoing;

-	upon random access problem indication is received from MCG MAC while SDT procedure is ongoing;

-	upon T319a expires;

-	upon the lower layers indicate that cg-SDT-TimeAlignmentTimer or the configuredGrantTimer expired before receiving network response for the UL CG-SDT transmission with CCCH message while SDT procedure is ongoing;

-	FFS: unsuccessfully completed upon cell re-selection.

2.2.2	Remaining Open issues

-	Details on time information regarding condition fulfilment for CHO with candidate SCGs are FFS.

-	Details on logging and reporting the failure cause for SDT to the network are FFS, e.g. if we down select some of the failure causes. FFS: unsuccessfully completed upon cell re-selection

-	If RA-based LTM failure happens, whether the UE logs and reports additional info in the RLF report is TBD.

-	UE reports the time gap between the first met condition (CHO or CPAC) and the second met condition (CPAC or CHO), and the first met execution condition (as agreed by RAN3), for a failed CHO with candidate SCGs. Details FFS.

-	Include the elapsed time between the point in time of the first fulfilled condition and RLF in RLF report. Details FFS.

2.3	RAN3

2.3.1	Agreements

RAN3#125bis(Oct 2024)

- MRO enhancements

  - MRO for LTM

- Add failure type to F1AP ACCESS AND MOBILITY INDICATION message. CU does not forward the RLF Report to DU if failure is due to wrong selection of prepared LTM cell.

  - MRO for CHO with candidate SCG(s)

- RLF report is enhanced to including Identifier of candidate PCell(s),Identifier of candidate PSCell(s) which met the configured execution conditions.

  - MRO for S-CPAC

- A TP that adds S-CPAC handling to the existing MRO for CPAC mechanism described in TS 37.340 was agreed in [73].

- SON/MDT for Intra-NTN Mobility

- For earth fixed case, there is no need to report the measured distance from the UE.

- UE reports the fulfilled CHO trigger conditions before RLF occurs in case of “time and measurement based trigger condition” or “location and measurement based trigger condition”, it is up to RAN2 to decide to reuse the existing IE or not.

- SON/MDT for Network Slicing

- Not to enhance MDT area scope for logged MDT for slice.

- Further discuss on two use case for slice-based cell reselection.

- R18 Leftovers

- None

RAN3#126(Nov 2024)

- MRO enhancements

  - MRO for LTM

- In ACCESS AND MOBILITY INDICATION message, the presence of the C-RNTI IE is kept optional.

- For failure due to inappropriate cell switch triggering, CU forwards RLF Report to the failure DU in case of too late LTM.

- For failure due to inappropriate cell switch triggering, CU forwards RLF Report to the source DU in case of too early LTM, or LTM to wrong cell.

  - MRO for CHO with candidate SCG(s)

- The failure types defined for CHO in TS38.300 and for CPAC defined in TS37.340 are used as baseline. Clarification or amendment could be made on top of that if needed.

- In case of too late CHO execution, the last serving MN may need to send message to the candidate MN(s) which may need optimization.

- The serving MN which receives SCGFailureInformation from the UE performs the initial analysis.

- The serving MN forward the SCGFailureInformation to the respective MN which should perform the optimization if needed.

- SON/MDT for Intra-NTN Mobility

- RAN3 assumes both geographical area and the mapped cell ID as Area Scope of logged MDT for NTN over NGAP are feasible and confirm with RAN2 whether the geographical area defined for MBS NTN can be reused for MDT NTN.

- SON/MDT for Network Slicing

- None

- R18 Leftovers

- RAN3 agree to support a network-based solution for enhancing PSCell activation/deactivation.

- We will send an LS to RAN2 to inform about the previous agreement to report the time from the start of RA-SDT to the reporting of RA report.

- LS Out

- Reply LS to RAN2 on MHI enhancement solution for SCG deactivation/activation [72].

- LS to RAN2 on RAN3 agreements with impact on UE for Rel-19 SON/MDT [73].

2.3.2	Remaining Open issues

- WA: down-select among below three alternatives.Further check the granularity of the current timers.

  - Alt 1: the RLF report includes for single time-based trigger condition: Absolute time (measured UTC time) when RLF occurred

  - Alt 2: a flag to indicate whether the RLF happens before T1 or after T1

  - Alt 3: based on existing timers in RLF report.

- Two use case for slice-based cell reselection

  - The first one is about the optimizing mapping between the slice groups and frequency priority using logged MDT

  - The second one is informing the network that UE performs slice based re-selection instead of general reselection

- FFS on stage2 or stage3 to define the condition to include this optional C-RNTI.

- Whether network based solution is needed? What’s the UE context to be stored in RAN side?

- Which node is responsible for avoiding LTM cell switch ping-pong (CU or DU)? CU sends UHI to DUs?

- Which message is used from the last serving MN to the candidate MN(s):

  - Handover Report

  - via new message

- Existing timers can be reused to identify whether RLF happens before or after T1 with 100ms accuracy, FFS if the accuracy is a problem to be solved.

- WA: There is no need to report any other info in the RLF report for the location based CHO.

- RAN3 will further discuss mechanism enabling monitoring NSAG configuration and check with RAN2 if needed.

- FFS for the network-based solution:

  - Do we prefer an absolute time in active state or a relative time?

  - Is additional information needed, e.g. Throughput threshold used for activating, Average throughput, Number of activations?

- FFS for additional information:

  - Remaining Data volume at the end of SDT transmission and/or SDT failure

  - Indication whether RA-SDT and/or CG-SDT was evaluated?

- MRO for MR-DC SCG failure:

  - Do we see any need to send additional info from SN to MN: suitable cell?

  - Do we see any need to send additional info from MN to SN: e.g., failure type, perRA-InfoList?

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#127bis

- R2-2407925	LS on SON for Network Slicing and enhanced area scope (R3-244823; contact: Nokia)	RAN3	LS in	Rel-19	NR_ENDC_SON_MDT_Ph4-Core	To:SA5	Cc:RAN2

- R2-2408056	MRO for Rel-18 mobility features	vivo	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408090	MRO enhancements for CHO with candidate SCGs	CMCC	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408091	MRO enhancements for LTM	CMCC	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408185	Discussion on MRO enhancement for R18 mobility features	SHARP Corporation	discussion

- R2-2408199	Discussion on MRO Enhancements for Rel-18 Mobility	CATT	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408316	Discussion on MRO for R18 mobility	Lenovo	discussion	Rel-19

- R2-2408354	Discussion on random access report for LTM	ASUSTeK	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core	R2-2406527

- R2-2408379	MRO for CHO with candidate SCG	Nokia	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408380	MRO for LTM	Nokia	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408381	Discussion on MRO enhancement for LTM	China Unicom	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408382	Discussion on MRO enhancement for CHO with candidate SCGs	China Unicom	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408405	More on failure and near failure cases for LTM	ZTE Corporation, Sanechips	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408406	More on CHO with candidate SCGs	ZTE Corporation, Sanechips	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408435	MRO enhancements for Rel-18 mobility features	Samsung	discussion

- R2-2408749	MRO enhancements for LTM	NEC	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408750	MRO for CHO with candidate SCG(s)	NEC	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408766	MRO enhancement for SON and MDT	Qualcomm Incorporated	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408824	SON support for MRO	Ericsson	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408835	Discussion on MRO enhancements for Rel-18 mobility features	Huawei, HiSilicon	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408873	Configuring UE based TA acquisition for LTM	Rakuten Mobile, Inc	discussion	Rel-19

- R2-2408979	SON/MDT reports for LTM 	Kyocera	discussion

- R2-2409041	MRO for MOB DCCA	LG Electronics	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core	R2-2407105

- R2-2409042	MRO for MOB LTM	LG Electronics	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core	R2-2407105

- R2-2408057	RACH optimization for SDT	vivo	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408187	Discussion on RACH enhancement for SDT	SHARP Corporation	discussion

- R2-2408198	Consideration on leftovers from Rel-18 SONMDT	CATT	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408317	Discussion on RACH optimization for SDT	Lenovo	discussion	Rel-19

- R2-2408437	Reporting failure cause for SDT	Samsung	discussion

- R2-2408494	SON/MDT enhancements for leftover topics from R18	Jio	discussion	Late

- R2-2408767	SON and MDT for SDT	Qualcomm Incorporated	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2408836	Discussion on support of the Rel-18 leftovers	Huawei, HiSilicon	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409163	On Rel.18 leftovers	Ericsson	discussion

- R2-2409297 LS to RAN3 on way forward on Rel-19 SONMDT RAN2

RAN2#128

- R2-2409635	MRO enhancements for Rel-18 mobility features	Samsung	discussion

- R2-2409650	Discussion on MRO Enhancements for Rel-18 Mobility	CATT	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409754	Further considerations on MRO	ZTE Corporation, Sanechips	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409779	MRO for MOB DCCA	LG Electronics	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core	R2-2409041

- R2-2409780	MRO for MOB LTM	LG Electronics	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409933	Discussion on MRO enhancement for LTM	China Unicom	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409934	Discussion on MRO enhancement for CHO with candidate SCGs	China Unicom	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409970	SON for LTM	Apple	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409983	MRO for CHO with candidate SCG	Nokia	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409984	MRO for LTM	Nokia	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410065	MRO for Rel-18 mobility	NEC	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410182	Discussion on random access report for LTM	ASUSTeK	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410274	Discussion on MRO for R18 mobility	Lenovo	discussion	Rel-19

- R2-2410328	MRO enhancements for CHO with candidate SCGs	CMCC	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410329	MRO enhancements for LTM	CMCC	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410473	SON support for MRO	Ericsson	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410635	SON enhancement for CHO with candidate SCG	SHARP Corporation	discussion

- R2-2410656	Discussion on MRO enhancements for Rel-18 mobility	Huawei, HiSilicon	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410733	MRO enhancement for SON and MDT	Qualcomm Incorporated	discussion	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410757	Configuring UE based TA acquisition for LTM	Rakuten Mobile, Inc	discussion	Rel-19

- R2-2410815	MRO for Rel-18 mobility features	vivo	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409649	Considerations on R18 leftovers for SDT	CATT	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2409655	Reporting failure cause for SDT	Samsung	discussion

- R2-2409755	Consideration on RAN3 agreed RA report content	ZTE Corporation, Sanechips	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410275	Discussion on RACH optimization for SDT	Lenovo	discussion	Rel-19

- R2-2410657	Discussion on support of the Rel-18 leftovers	Huawei, HiSilicon	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410816	RACH optimization for SDT	vivo	discussion	Rel-19	NR_ENDC_SON_MDT_Ph4-Core

- R2-2410847	On Rel.18 leftovers	Ericsson	discussion

RAN3#125bis

- R3-245009	LS on MHI enhancement solution for SCG deactivation/activation	RAN2(China mobile)

- R3-245028	(BL CR to 36.300 for SON) Addition of SON enhancements	Lenovo

- R3-245029	(BL CR for SON to 36.423) on MRO for SCG failure	CATT, Samsung, Lenovo, Huawei, Ericsson, ZTE, CMCC, Nokia

- R3-245030	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom, ZTE, Samsung, Nokia, Lenovo

- R3-245031	(BL CR to 38.413 for MDT)  Addition of MDT enhancements	Nokia

- R3-245112	Discussion on MRO for LTM	Samsung

- R3-245130	Failure scenarios on MRO for CHO with candidate SCGs	Samsung, Cybercore, Lenovo

- R3-245131	Discussion on MRO for CHO with candidate SCGs and S-CPAC	Samsung

- R3-245132	(TP for SON BLCR for 38.423, 36.423) Rel-18 SON and MDT leftovers	Samsung

- R3-245145	Discussion on MRO enhancements for LTM	China Telecom

- R3-245146	Discussion on SON enhancements for network slicing	China Telecom

- R3-245183	(TP for 38.300 and 37.340) MRO for R18 mobility mechanisms	CATT

- R3-245184	(TP for 38.300) Intra-NTN mobility for SONMDT	CATT

- R3-245185	(TP for 38.413 and 38.423) Network slicing for SONMDT	CATT

- R3-245186	(TP for 37.340 and 38.413) SON enhancement for R18 leftover	CATT

- R3-245192	(TP to 38.300) Discussion on SONMDT enhancement for NTN	CMCC

- R3-245199	Discussion on SONMDT for network slicing	CMCC

- R3-245230	(TP for BLCR for SON for 38.300, 38.401,38.473, 37.340, 38.423) MRO enhancement for R18 mobility mechanisms	Huawei

- R3-245231	(TP for BLCR for MDT for 38.413) SON and MDT for Network Slicing	Huawei

- R3-245232	(TP for BLCR for SON for 38.413, 36.423) Rel-18 SON and MDT leftovers	Huawei

- R3-245233	[DRAFT] Reply LS on MHI enhancement solution for SCG deactivation/activation	Huawei, CMCC, Ericsson, ZTE [will be RAN3]

- R3-245263	Discussion on LTM MRO	Google

- R3-245277	(TP for SON BL CR for TS 38.300) MRO Enhancements for LTM and CHO with Candidate SCG(s)	Nokia

- R3-245284	(TP for SON BLCR of 38.473) Discussion on MRO for LTM	NEC

- R3-245310	[TP to BL CR to 37.340, SON] Failure handling and optimal use of Subsequent CPAC

- R3-245311	[TP to BL CR to 38.423, SON] Solution to avoid restarting MRO in NTN deployments	Nokia

- R3-245312	[TP to BL CR to 38.300, MDT] MDT solution for slice support and slice-related mobility enhancements	Nokia

- R3-245334	MRO enhancements for R18 mobility mechanisms	Qualcomm Incorporated

- R3-245335	SON MDT for NTN	Qualcomm Incorporated

- R3-245336	SON MDT for network slicing	Qualcomm Incorporated

- R3-245337	UHI enhancements for SCG (de)activation	Qualcomm Incorporated

- R3-245344	(TP for TS 37.340 TS38.401)Discussion on MRO	ZTE Corporation

- R3-245345	Further consideration on SON/MDT for Slicing	ZTE Corporation

- R3-245353	Discussion on SON enhancements for NTN	Samsung Electronics Nordic AB

- R3-245395	(TP for BLCR for SON for TS 38.300) MRO enhancements for LTM and CHO with candidate SCGs	Ericsson

- R3-245396	Discussion on SON enhancements for network slicing	Ericsson, AT&T, Jio

- R3-245397	On MDT enhancements for Network Slicing	Ericsson, AT&T, Jio

- R3-245398	Further discussion on RACH optimization for SDT	Ericsson

- R3-245399	(TP for BLCR for SON for TS 38.413) UHI for SCG activation-deactivation	Ericsson

- R3-245436	(TP for SON BLCR for 38.300) Discussion on MRO for LTM	Lenovo

- R3-245437	(TP for SON BLCR for 37.340) Discussion on MRO for subsequent CPAC and CHO with candidate SCG(s)	Lenovo

- R3-245438	Discussion on MRO for intra-NTN mobility	Lenovo

- R3-245439	Discussion on MRO for R18 leftovers	Lenovo

- R3-245526	Discussion on MRO enhancements for LTM	CMCC

- R3-245534	MHI and UHI Enhancement for SCG Deactivation Activation	CMCC, Huawei, CATT, Ericsson, Lenovo, ZTE

- R3-245616	Workplan for Rel-19 SON_MDT Enhancement	China Unicom, CMCC

- R3-245617	Discussion on MRO Enhancements	China Unicom

- R3-245618	Discussion on SONMDT enhancements for NTN mobility	China Unicom

- R3-245619	Discussion on SONMDT enhancements for network slicing	China Unicom

- R3-245621	(TP for MDT BLCRs for TS38.413, TS38.423, TS37.320) SON for Intra-NTN mobility	Huawei

- R3-245646	Open issues on MRO for LTM and CHO with candidate SCGs	LG Electronics Inc.

- R3-245654	SON/MDT enhancements for NTN	Ericsson

- R3-245664	(TP to BL CR for 38.300) Further discussion on SONMDT enhancement for NTN	ZTE Corporation

- R3-245665	(TP to BL CR for 38.413, 38.300, 38.423) Further discussion on Rel-18 leftovers	ZTE Corporation

- R3-245755	SoD of MRO for LTM	Ericsson

- R3-245756	SoD of MRO for others	CATT

- R3-245757	SoD of SONMDT NTN related	Huawei

- R3-245758	SoD of SONMDT slicing related	China Unicom

- R3-245759	SoD of SONMDT leftovers	CMCC

- R3-245762	LS to RAN3 on way forward on Rel-19 SONMDT	RAN2(China Unicom)

- R3-245769	(TP for BLCR for MDT for 38.413) SON and MDT for Network Slicing	Huawei

- R3-245770	(TP for MDT for 38.423) Network slicing for SONMDT	CATT

- R3-245775	LS on SON for NTN	RAN3(Huawei)

- R3-245787	(TP for SON BL CR for TS 38.300) MRO Enhancements for LTM and CHO with Candidate SCG(s)	Nokia, Huawei, Lenovo, CATT, Ericsson, Qualcomm Inc., Samsung

- R3-245788	(TP for TS 37.340 TS38.401)Discussion on MRO	ZTE Corporation, Nokia,Huawei, Lenovo, CATT, Ericsson

- R3-245789	(TP for BLCR for SON for 38.473) MRO enhancement for R18 mobility mechanisms	Huawei, Nokia, CATT, Lenovo

- R3-245821	(TP for SON BLCR for 38.423) MR-DC SCG failure	Samsung, Nokia, ZTE, Lenovo

- R3-245822	(TP for SON BLCR for 36.423) MR-DC SCG failure	Samsung, Nokia, Huawei, ZTE, Lenovo

- R3-245823	(TP for SON BLCR TS37.340) on MRO for S-CPAC	Samsung, CATT

- R3-245830	(TP for SON BL CR for TS 38.300) MRO enhancement for LTM	Nokia, Huawei, Lenovo, CATT, Ericsson, Qualcomm Inc., Samsung, LG Electronics Inc, ZTE Corporation

- R3-245831	(TP for SON BL CR for TS 38.401) MRO enhancement for LTM	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung

- R3-245832	(TP for BLCR for SON for 38.473) MRO enhancement for R18 mobility mechanisms	Huawei, Nokia, CATT, Lenovo, Ericsson, Samsung, NEC

- R3-245834	(TP for SON BLCR TS37.340) on MRO for S-CPAC	Samsung, CATT, Nokia, Ericsson, CMCC, Huawei, ZTE, Lenovo

- R3-245835	(TP for SON BLCR for 36.423) MR-DC SCG failure	Samsung, Nokia, Huawei, ZTE, Lenovo

- R3-245851	(BL CR for SON to 36.423) on MRO for SCG failure	CATT, Samsung, Lenovo, Huawei, Ericsson, ZTE, CMCC, Nokia

- R3-245852	(BL CR to 37.340 for SON) on MRO for S-CPAC	CMCC

- R3-245853	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom, Nokia, Huawei, Lenovo, CATT, Ericsson, Qualcomm Inc., Samsung, LG Electronics Inc, ZTE Corporation

- R3-245854	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung

- R3-245855	(BL CR to 38.413 for MDT)  Addition of MDT enhancements	Nokia

- R3-245856	(BL CR to 38.413 for MDT)  Addition of MDT enhancements	CATT

- R3-245857	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Jio

- R3-245858	(BL CR to 38.473 for SON) Addition of SON enhancements	Huawei, Nokia, Jio

RAN3#126

- R3-247019	(BL CR to 36.300 for SON) Addition of SON enhancements	Lenovo

- R3-247020	(BL CR to 36.423) Addition of SON enhancements	CATT, Samsung, Lenovo, Huawei, Ericsson, ZTE, CMCC, Nokia

- R3-247021	(BL CR to 37.340 for SON) on MRO for S-CPAC	CMCC

- R3-247022	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom, Nokia, Huawei, Lenovo, CATT, Ericsson, Qualcomm Inc., Samsung, LG Electronics Inc, ZTE Corporation

- R3-247023	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung

- R3-247024	(BL CR to 38.413 for MDT)  Addition of MDT enhancements	Nokia

- R3-247025	(BL CR to 38.423 for MDT) Addition of MDT enhancements	CATT

- R3-247026	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

- R3-247027	(BL CR to 38.473 for SON) Addition of SON enhancements	Huawei, Nokia, Jio

- R3-247131	[TP to BL CR to 38.423, SON] Solution to avoid restarting MRO in NTN deployments	Nokia

- R3-247132	[TP to BL CR to 38.300, MDT] MDT solution for slice support and slice-related mobility enhancements	Nokia

- R3-247151	MRO enhancements for R18 mobility mechanisms	Qualcomm Incorporated

- R3-247152	SON MDT for NTN	Qualcomm Incorporated

- R3-247153	SON MDT for network slicing	Qualcomm Incorporated

- R3-247154	UHI enhancements for SCG (de)activation	Qualcomm Incorporated

- R3-247159	(TP for BLCR for SON for 38.300, 38.401,38.473, 38.413, 37.340, 38.423) MRO enhancement for R18 mobility mechanisms	Huawei

- R3-247160	SON and MDT for Network Slicing	Huawei

- R3-247161	(TP for BLCR for SON for 38.413, 36.423) Rel-18 SON and MDT leftovers	Huawei

- R3-247162	[DRAFT] Reply LS on MHI enhancement solution for SCG deactivation/activation	Huawei, CMCC, ZTE, CATT [will be RAN3]

- R3-247223	(TP for SON BLCR of 38.473) MRO for LTM with RLF-report unavailible	NEC

- R3-247225	Discussion on SON/MDT enhancements for NTN	NEC

- R3-247264	(TP for MDT BLCRs for TS38.413, TS38.423, TS37.320) SON for Intra-NTN mobility	Huawei

- R3-247296	(TP to BL CR TS38.401) MRO for LTM	Samsung

- R3-247308	(TP for SON BL CR for TS 38.473)Discussion on LTM MRO	Google

- R3-247309	Failure scenarios on MRO for CHO with candidate SCGs	Samsung, Cybercore, Lenovo

- R3-247310	(TP for SON BLCR TS38.300, TS37.340 and TS38.423) MRO for CHO with candidate SCGs and S-CPAC	Samsung

- R3-247311	(TP for SON BLCR TS38.423 and TS36.423) Rel-18 SON and MDT leftovers	Samsung

- R3-247321	(TP for SON BL CR for TS 38.473 and for TS 37.340) MRO Enhancements for LTM, CHO with Candidate SCG(s) and S-CPAC	Nokia

- R3-247322	MHI/UHI Enhancement for SCG Deactivation/Activation	Nokia

- R3-247424	(TP for SON BLCR for 38.401) Discussion on MRO for LTM	Lenovo

- R3-247425	(TP for SON BLCR for 37.340) Discussion on MRO for subsequent CPAC and CHO with candidate SCG(s)	Lenovo

- R3-247426	Discussion on MRO for intra-NTN mobility	Lenovo

- R3-247427	Discussion on MRO for R18 leftovers	Lenovo

- R3-247494	(TP for BL CR to 38.300 for SON) MRO enhancements for LTM	Ericsson

- R3-247495	SON-MDT enhancements for NTN	Ericsson

- R3-247496	On MDT enhancements for Network Slicing	Ericsson, T-Mobile US, InterDigital, Jio, Telecom Italia, Deutsche Telekom

- R3-247497	On SON enhancements for Network Slicing	Ericsson, InterDigital, Jio

- R3-247498	(TP for BLCR for MDT for TS 38.413) Addition of MDT enhancements	Ericsson

- R3-247499	Further discussion on RACH optimization for SDT	Ericsson, CATT, ZTE Corporation

- R3-247500	(TP for BL CR to 38.413 for SON) UHI for SCG activation and deactivation	Ericsson

- R3-247545	(TP to BL CR for 38.300) Further discussion on SONMDT enhancement for NTN	ZTE Corporation

- R3-247546	(TPs to BL CR for 38.300, 38.413) Further discussion on Rel-18 leftovers	ZTE Corporation

- R3-247601	Discussion on MRO enhancements for LTM	LG Electronics Inc.

- R3-247612	Discussion on SON enhancements for NTN	Samsung Electronics Polska

- R3-247645	Discussion on MRO Enhancements	China Unicom

- R3-247646	Discussion on SONMDT enhancements for NTN mobility	China Unicom

- R3-247650	Discussion on SONMDT enhancements for network slicing	China Unicom

- R3-247666	(TP to 38.300) Discussion on SONMDT enhancement for NTN	CMCC

- R3-247668	Discussion on SONMDT for network slicing	CMCC

- R3-247681	Workplan for Rel-19 SON_MDT Enhancement	CMCC, China Unicon

- R3-247682	MHI and UHI Enhancement for SCG Deactivation Activation	CMCC, Huawei, CATT, Lenovo, ZTE

- R3-247694	Discussion on RACH optimization for SDT	China Telecom

- R3-247702	(TP for TS 38.401 TS38.473) Discussion on MRO	ZTE Corporation

- R3-247703	Further consideration on SON/MDT for Slicing	ZTE Corporation

- R3-247712	(TP 37.340) MRO for R18 mobility mechanisms	CATT

- R3-247713	(TP for 38.300 and 38.413) Intra-NTN mobility for SONMDT	CATT

- R3-247714	Network slicing for SONMDT	CATT

- R3-247715	(TP for 37.340, 38.423, 36.423 and 38.413) SON enhancement for R18 leftover	CATT

- R3-247837	SoD of MRO for LTM	Ericsson

- R3-247838	SoD of MRO for others	Samsung

- R3-247839	SoD of SONMDT NTN related	ZTE Corporation

- R3-247840	SoD of SONMDT Slicing related	Nokia

- R3-247841	SoD of SONMDT leftovers	Huawei

- R3-247843	[DRAFT] LS on SDT enhancements for SON	Huawei

- R3-247855	Enhancements to logged MDT to support SON for network slicing	RAN3(Nokia)

- R3-247859	(TP to BL CR TS38.401) MRO for LTM	Samsung, Nokia, ZTE, Lenovo, Ericsson

- R3-247864	(TP for SON BLCR TS38.300) MRO for CHO with candidate SCGs	Samsung, Nokia, CATT, Lenovo

- R3-247865	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung

- R3-247873	[DRAFT] Reply LS on MHI enhancement solution for SCG deactivation/activation	Huawei, CMCC, ZTE, CATT [will be RAN3]

- R3-247896	LS on RAN3 agreements with impact on UE for Rel-19 SON/MDT	RAN3(Samsung)

- R3-247905	(TP for SON BLCR TS38.300) MRO for CHO with candidate SCGs	Samsung, Nokia, CATT, Lenovo

- R3-247906	Reply LS on MHI enhancement solution for SCG deactivation/activation	Huawei, CMCC, ZTE, CATT [will be RAN3]

- R3-247908	LS on RAN3 agreements with impact on UE for Rel-19 SON/MDT	RAN3(Samsung)

- R3-247930	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom, Nokia, Huawei, Lenovo, CATT, Ericsson, Qualcomm Inc., Samsung, LG Electronics Inc, ZTE Corporation

- R3-247931	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template