3GPP TSG RAN meeting #106										RP-242943

Madrid, Spain, December 9th – 12th, 2024

## Status Report to TSG

Agenda item:			9.2.7

| WI / SI Name | Study on IMT parameters for NR for 4400 to 4800 MHz, 7125 to 8400 MHz and 14800 to 15350 MHz |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_IMT_4400_7125_14800MHz |  |  |  |  |
| Unique ID | 1030075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241326 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2024 -> 03/2025 (Changed) | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 95% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Thomas Chapman |
|  | Company | Ericsson |
|  | Email | Thomas [dot] chapman [at] Ericsson [dot] com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The technical work has been mainly completed and all of the LSs relating to information requested by ITU-R have been sent. A small technical detail remains, which is to include in the TR some information on BS in-band blocking levels. Furthermore, the TR has a couple of missing sections and needs some alignment. For these reasons, it is proposed to extend the SI by one quarter, with a minimal TU allocation to allow for a conclusion on BS in-band blocking in the TR and for TPs to align TR sections and correct where necessary.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	4400 – 4800 MHz range corrections

The 4400 – 4800 MHz range was agreed during Q2 2024 and a reply LS sent to ITU-R. During RAN4#112bis, a merged maintenance TP were agreed for the 4400 – 4800 MHz range in R4-2417102. During RAN4#113, a further editorial TP was agreed in R4-2417534.

##### 2.4.1.2	7400 – 8125 MHz range corrections

The 7400 – 8125GHz range was agreed during Q3 2024 and a reply LS sent to ITU-R. During RAN4#112bis, merged maintenance TPs for the UE and BS were agreed for the 7400 – 8125 MHz range in R4-2417101 and R4-2417103. A further TP on UE parameters was agreed in R4-2417104. During RAN4#113, a TP containing further details on operating larger bandwidths was approved in R4-2418607 and correction CRs in R4-2418994 and R4-2420516.

##### 2.4.1.3	Other corrections

A general TP on the SI scope for the TR was agreed in R4-2417190 at RAN4#112bis, and a further editorial TP on the scope section was agreed in R4-2417874 at RAN4#113.

##### 2.4.1.4	14800 – 15350 MHz range

For the 14800 – 15350 MHz range, at RAN4#112bis, the simulation assumptions were finalized in R4-2417105. Some initial BS parameters were agreed in R4-2417107 and UE parameters in R4-2417108.

At RAN4#113, simulation results were finalized and documented in R4-2420386. In addition, an editorial update to the simulation assumptions was made in R4-2417538.

Taking the simulation results into account, the remainder of the BS and UE parameters were agreed in:

- R4-2420330	WF on BS parameters

- R4-2420331	WF on UE parameters

For the BS issues, it was agreed that for BS in-band blocking, “to be specified” could be replied in the LS, but it would be preferable to document the estimated BS in-band blocking in the TR.

The full set of agreements for the 14800 – 15350 MHz range were documented in the technical report using the following text proposals:

- R4-2420387	TP on UE parameters for 14800 to 15350 MHz frequency range

- R4-2420388	TP on general considerations for the UE antenna parameters for the 14800-15350MHz frequency range

- R4-2420389	TP on UE RF design options for the 14800-15350MHz frequency range

- R4-2420390	Discussion on radio and antenna parameters for 14800 to 15350 MHz

##### 2.4.1.5	Other issues

During RAN4#112bis, a WF on the MIMO issue was agreed in R4-2417191 and an initial TP to the TR in R4-2417106.

During RAN4#113, a WF on MIMO was agreed in R4-2420332. A TP on the MIMO question was agreed in R4-2420407, resolving the MIMO question. A TP on adjacent channel modelling was agreed in R4-2420529, resolving the adjacent channel modelling question.

##### 2.4.1.6	LS response

An LS to ITU-R response on parameters for the 14800-15350 MHz range and the other issues was agreed in R4-2420385

#### 2.4.2	Remaining Open issues

- Resolve BS blocking in TR according to R4-2420330

- Final corrections and alignments to the TR prior to RAN approval, as necessary.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

The following is a list of contributions submitted to and treated during RAN4#112bis:

| R4-2414921 | Text Proposals for TR 38 922 on MIMO models and PA nonlinearity impacts and ACLR | Spark NZ Ltd |
| --- | --- | --- |
| R4-2415044 | Add a section in TR 38.922 on frequency use case in the IMT-2030 bands | Korea Testing Laboratory |
| R4-2415048 | TP for 38.922 on frequency use case for 4400 – 4800 MHz, 7125 – 8400 MHz and 14800 – 15350 MHz | Korea Testing Laboratory |
| R4-2415117 | TP to TR 38.922: Corrections on Section 4 for 4400 - 4800 MHz frequency range | CATT |
| R4-2415118 | TP to TR 38.922: Corrections on Section 5.2 for BS IMT parameters for 7125 to 8400 MHz frequency range | CATT |
| R4-2415119 | On coexistence evaluation results for 14.8 - 15.35GHz frequency range | CATT |
| R4-2415120 | On radio and antenna parameters for 14.8 - 15.35GHz frequency range | CATT |
| R4-2415121 | On other aspects for IMT parameters | CATT |
| R4-2415122 | TP for other issues (Adjacent channel modelling) | CATT |
| R4-2415221 | Topic summary for [112bis][117] FS_NR_IMT | Moderator(Ericsson) |
| R4-2415281 | Discussion on BS antenna array size for 14800 to 15350 MHz frequency range | Fujitsu Limited |
| R4-2415315 | TP on general considerations for the UE antenna parameters for 14800-15350MHz | Apple, Samsung |
| R4-2415316 | Further input on the UE antenna characteristics and gains | Apple |
| R4-2415343 | Add a section in TR 38.922 on frequency allocation in the IMT-2030 bands | CableLabs |
| R4-2415344 | TP for TR 38.922 on frequency allocation in USA for 4400 – 4800 MHz, 7125 – 8400 MHz, and 14800 – 15350 MHz | CableLabs |
| R4-2415378 | Discussion on ACLR for SU-MIMO and MU-MIMO with Co-existence Simulation | ISSDU Inc. |
| R4-2415435 | Coexistence study for 14800 to 15350 MHz | MediaTek inc. |
| R4-2415473 | Text proposal on 7125 – 8400 MHz IMT parameters in TR 38.922 | Qualcomm Germany |
| R4-2415474 | Views on Additional AAS aspects | Qualcomm Germany |
| R4-2415475 | Views on Radio parameters for 14800 - 15350 MHz | Qualcomm Germany |
| R4-2415476 | Views on co-existence parameters for 14800 - 15350 MHz | Qualcomm Germany |
| R4-2415478 | TP to TR 38.922: Corrections and clarifications on IMT parameters for 4400 to 4800 MHz frequency range | Nokia |
| R4-2415479 | TP to TR 38.922: Corrections and clarifications on IMT parameters for 7125 to 8400 MHz frequency range | Nokia |
| R4-2415480 | Urban macro coexistence simulation results for 14800 to 15350 MHz frequency range with 3 UE per slot | Nokia |
| R4-2415481 | TP to TR 38.922: Revisions of system level simulation assumptions for study on IMT parameters for 14800 to 15350 MHz frequency range | Nokia |
| R4-2415482 | BS antenna parameters for 14800 to 15350 MHz frequency range | Nokia |
| R4-2415483 | On additional information required by ITU WP5D | Nokia |
| R4-2415523 | Study of AAS performance in adjacent bands with multiple UE specific beams | Nokia |
| R4-2415761 | Co-existence evaluation for 14800 to 15350 MHz frequency range | vivo |
| R4-2415762 | Discussion on the UE parameter for 4800 to 15350 MHz frequency range | vivo |
| R4-2415962 | Discussion on IMT parameters for 14800 to 15350 MHz. | MediaTek (Shenzhen) Inc. |
| R4-2415969 | TP to TR 38.922: Addition of new subclause for adjacent channel array antenna modelling aspects in subclause 7.2 | Ericsson |
| R4-2415970 | TP to TR 38.922: Addition of new subclause for MIMO modelling aspects in subclause 7.3 | Ericsson |
| R4-2415982 | IMT parameters: General system and UE aspects | Nokia |
| R4-2415999 | TP on UE parameters for 14800 to 15350 MHz frequency range | Samsung |
| R4-2416000 | TP on coexistence simulation results for 14800 to 15350 MHz frequency range | Samsung |
| R4-2416001 | Views on BS and UE parameters for 14800 to 15350 MHz frequency range | Samsung |
| R4-2416002 | Co-existence simulation results for 14800 – 15350 MHz | Samsung |
| R4-2416169 | On 15 GHz BS-UE radio and antenna parameters | Ericsson |
| R4-2416170 | On 15 GHz co-existence simulation assumptions and results discussion | Ericsson |
| R4-2416171 | On 15 GHz co-existence simulation results | Ericsson |
| R4-2416172 | TP to TR 38.922 Add UE spectrum emission mask for 7125 to 8400 MHz | Ericsson |
| R4-2416173 | TP to TR 38.922 Update Clause 1 - 5 | Ericsson |
| R4-2416242 | Discussion on co-existence evaluation for 14800 to 15350 MHz | ZTE Corporation, Sanechips |
| R4-2416243 | Discussion on radio and antenna parameters for 14800 to 15350 MHz | ZTE Corporation, Sanechips |
| R4-2416244 | Discussion on other issues in ITU-R LS | ZTE Corporation, Sanechips |
| R4-2416280 | TP for TR 38.922: Correction on BS IMT parameters for range 7125 to 8400 MHz | Huawei, HiSilicon |
| R4-2416281 | Further consideration and update simulation results for AAS modelling | Huawei, HiSilicon |
| R4-2416412 | Discussion on IMT parameters for 15GHz range | Huawei, HiSilicon |
| R4-2416413 | TP to TR 38.922: clean-up for 4400 to 4800 MHz frequency range section | Huawei, HiSilicon |
| R4-2416414 | TP to TR 38.922: BS parameters for 14800 to 15350 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27 | Huawei, HiSilicon |
| R4-2416415 | TP to TR 38.922: Scope clarification | Huawei, HiSilicon |
| R4-2416416 | Draft running LS Reply on Parameters for 14800 to 15350 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27 | Huawei, HiSilicon |
| R4-2417099 | Ad hoc minutes on FS_NR_IMT | Ericsson |
| R4-2417100 | TP to TR 38.922: Scope clarification | Huawei, HiSilicon |
| R4-2417101 | Text proposal on 7125 – 8400 MHz IMT parameters in TR 38.922 | Qualcomm Germany |
| R4-2417102 | TP to TR 38.922 Update Clause 1 - 5 | Ericsson |
| R4-2417103 | TP for TR 38.922: Correction on BS IMT parameters for range 7125 to 8400 MHz | Huawei, HiSilicon, CATT, Nokia |
| R4-2417104 | TP for TR 38.922: 8GHz UE parameters | Apple |
| R4-2417105 | TP to TR 38.922: Revisions of system level simulation assumptions for study on IMT parameters for 14800 to 15350 MHz frequency range | Nokia |
| R4-2417106 | TP to TR 38.922: Addition of new subclause for MIMO modelling aspects in subclause 7.3 | Nokia |
| R4-2417107 | WF on 15GHz BS parameters | ZTE |
| R4-2417108 | WF on 15GHz UE parameters | Qualcomm |
| R4-2417109 | WF on other issues (MIMO) | Nokia, Spark |
| R4-2417190 | TP to TR 38.922: Scope clarification | Huawei, HiSilicon |
| R4-2417191 | WF on other issues (MIMO) | Nokia, Spark |
| R4-2417200 | TR 38.922 v0.3.0 | Ericsson |

The following is a list of contributions submitted to and treated during RAN4#113:

| R4-2417534 | TP to TR 38.922: Corrections and clarifications on IMT parameters for 4400 to 4800 MHz frequency range | Nokia |
| --- | --- | --- |
| R4-2417535 | TP to TR 38.922: Corrections and clarifications on IMT parameters for 7125 to 8400 MHz frequency range | Nokia |
| R4-2417536 | Urban macro coexistence simulation results for 14800 to 15350 MHz frequency range with 1 UE per slot | Nokia |
| R4-2417537 | Urban macro coexistence simulation results for 14800 to 15350 MHz frequency range with 3 UE per slot | Nokia |
| R4-2417538 | TP to TR 38.922: Revisions of system level simulation assumptions for study on IMT parameters for 14800 to 15350 MHz frequency range | Nokia |
| R4-2417539 | BS parameters for 14800 to 15350 MHz frequency range | Nokia |
| R4-2417540 | TP to TR 38.922: Summary and conclusion for MIMO modeling aspects | Nokia |
| R4-2417545 | TP for other issues (MIMO Beamforming) | Spark NZ Ltd |
| R4-2417546 | TP for other issues (Adjacent channel modelling) | Spark NZ Ltd |
| R4-2417740 | Co-existence simulation results for the 14800-15350MHz frequency range | Apple |
| R4-2417741 | On remaining UE IMT parameters for the 14800-15350MHz frequency range | Apple |
| R4-2417742 | TP on general considerations for the UE antenna parameters for the 14800-15350MHz frequency range | Apple, Samsung |
| R4-2417743 | TP on UE RF design options for the 14800-15350MHz frequency range | Apple |
| R4-2417874 | TP to TR 38.922: Scope clarification | CATT |
| R4-2417875 | Co-existence simulations for IMT parameters for 14.8G-15.35GHz | CATT |
| R4-2417876 | Further discussion on radio and antenna parameters for ITU-R response for 14.8G-15.35GHz | CATT |
| R4-2417877 | TP for other issues (Adjacent channel modelling) | CATT |
| R4-2417878 | Further discussion on additional information for IMT parameters | CATT |
| R4-2417903 | Coexistence study for 14800 to 15350 MHz | MediaTek inc. |
| R4-2418141 | Topic summary for [113][119] FS_NR_IMT | Moderator (Ericsson) |
| R4-2418175 | Co-existence evaluation for 14800 to 15350 MHz frequency range | vivo |
| R4-2418176 | Discussion on the UE parameter for 14800 to 15350 MHz frequency range | vivo |
| R4-2418258 | IMT parameters: General system and UE aspects | Nokia |
| R4-2418395 | TP to TR 38.922: Addition of new subclause for modelling array antenna gain outside the wanted carrier in subclause 7.4 | Ericsson |
| R4-2418397 | TP to TR 38.922: Addition of MIMO modelling simulation results in subclause 7.3 | Ericsson |
| R4-2418607 | Text proposal on 7125 – 8400 MHz IMT parameters in TR 38.922 | Qualcomm Germany, Nokia, Ericsson |
| R4-2418608 | Views on Additional AAS aspects | Qualcomm Germany |
| R4-2418609 | Views on Radio parameters for 14800 - 15350 MHz | Qualcomm Germany |
| R4-2418610 | Views on adjacent channel coexistence for 14800 - 15350 MHz | Qualcomm Germany |
| R4-2418991 | On 15 GHz BS-UE radio and antenna parameters | Ericsson |
| R4-2418992 | On 15 GHz co-existence simulation assumptions and results discussion | Ericsson |
| R4-2418993 | On 15 GHz co-existence simulation results | Ericsson |
| R4-2418994 | TP to TR 38.922 Editorial updates to Clause 5 | Ericsson |
| R4-2418997 | Draft LS Reply to ITU-R on IMT parameters for 14800 - 15350 MHz | Ericsson |
| R4-2419051 | Discussion on IMT UE parameters for 14800 to 15350 MHz | MediaTek (Wuhan) Inc. |
| R4-2419213 | Discussion on co-existence evaluation for 14800 to 15350 MHz | ZTE Corporation, Sanechips |
| R4-2419214 | Discussion on radio and antenna parameters for 14800 to 15350 MHz | ZTE Corporation, Sanechips |
| R4-2419215 | Discussion on other issues in ITU-R LS | ZTE Corporation, Sanechips |
| R4-2419237 | Co-existence study for 15 GHz | Huawei, HiSilicon |
| R4-2419238 | Simulation methodologies and results of AAS Modelling | Huawei, HiSilicon |
| R4-2419346 | Draft TR 38.922 Study on International Mobile Telecommunications (IMT) parameters for 4400 - 4800 MHz, 7125 - 8400 MHz and 14800 - 15350 MHz | Ericsson |
| R4-2419399 | TP on general considerations for the UE antenna for 14800-15350MHz | MediaTek (Wuhan) Inc. |
| R4-2419413 | TP on coexistence simulation results for 14800 to 15350 MHz frequency range | Samsung |
| R4-2419414 | TP on UE parameters for 14800 to 15350 MHz frequency range | Samsung |
| R4-2419415 | Co-existence simulation results for 14800 – 15350 MHz | Samsung |
| R4-2419416 | Views on BS and UE parameters for 14800 - 15350 MHz | Samsung |
| R4-2419417 | TP on FR1-like UE antenna performance for 14800 to 15350 MHz frequency range | Samsung |
| R4-2419419 | TP to TR 38.922: OBUE limits for AAS BS in 7125 to 8400 MHz frequency range | NEC |
| R4-2419688 | Further inputs on the 15 GHz BS parameters | Huawei, HiSilicon |
| R4-2420330 | WF on 15GHz BS parameters | ZTE |
| R4-2420331 | WF on 15GHz UE parameters | Qualcomm |
| R4-2420332 | WF on other issues (MIMO) | Nokia, Spark |
| R4-2420374 | Co-existence simulation results for the 14800-15350MHz frequency range | Apple |
| R4-2420375 | Ad hoc minutes on IMT parameters | Ericsson |
| R4-2420385 | LS Reply on Parameters for 14800 to 15350 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27 | Ericsson |
| R4-2420386 | TP on coexistence simulation results for 14800 to 15350 MHz frequency range | Samsung |
| R4-2420387 | TP on UE parameters for 14800 to 15350 MHz frequency range | Samsung |
| R4-2420388 | TP on general considerations for the UE antenna parameters for the 14800-15350MHz frequency range | Apple, Samsung |
| R4-2420389 | TP on UE RF design options for the 14800-15350MHz frequency range | Apple |
| R4-2420390 | Discussion on radio and antenna parameters for 14800 to 15350 MHz | ZTE Corporation, Sanechips |
| R4-2420391 | TP for other issues (Adjacent channel modelling) | CATT |
| R4-2420407 | TP to TR 38.922: Summary and conclusion for MIMO modeling aspects | Nokia |
| R4-2420516 | TP to TR 38.922: OBUE limits for AAS BS in 7125 to 8400 MHz frequency range | NEC |
| R4-2420517 | TP for other issues (Adjacent channel modelling) | CATT |
| R4-2420529 | TP for other issues (Adjacent channel modelling) | CATT |

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template