## Slide 1
Release 19 XR enhancements
- Way forward on WID scope revision
Agenda item: xxxx
Nokia (moderator)
3GPP TSG RAN#106 Tdoc RP-24xxxx
Madrid, Spain, December 9-12, 2024

## Slide 2
1. RAN3
- Adding TUs to cover RAN3 work from SA2 topics
Agree to add TUs for RAN3, TUs to start from March onwards for 3 RAN3 meetings
Support of PDU set based QoS handling enhancement as concluded by SA2
Add for the WID the following objective to the WI:
Support of PDU set based QoS handling enhancement as concluded by SA2 [RAN3]

## Slide 3
2. Downlink congestion indication (in addition of the uplink)
- No WID update at this point in time
Proposed update was as follows:
Specify congestion signalling for DL and UL [RAN2]:
○ Specify in MAC layer XR rate control signalling per QoS flow/per DRB to enable faster
source rate adaption to congestion.
RAN2 to continue working on the uplink solution and to liaise with SA2/SA4 if there are issues if the same approach would be extended for the DL as well, assuming the solution extension for DL would not cause issues in RAN2 side (not more work than wat would be needed to prevent use of the solution for downlink direction)

## Slide 4
3. Multimodality
- Proposed way forward
TSG RAN view is to proceed based on MMSID (as specified in Release 18) as per TSG RAN#105 agreement, as the expectation is that it is feasible to obtain that information from the 5GC. RAN3 work is needed for the NG-interface only.
If the information from 5GC is not available until March 2025, then work for UAI to be used to deliver the corresponding information to RAN would done in RAN2 and the XR WID updated accordingly at RAN#107.