3GPP TSG RAN Meeting #106								RP-243320

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			9.4.3.5

| WI / SI Name | # Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_n28_PC2_40MHz_CBW |  |  |  |  |
| Unique ID | 1040128 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241930 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2025 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 99% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang, Xiaoran |
|  | Company | CMCC |
|  | Email | zhangxiaoran@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #112bis

Agreements in RAN4#112bis meeting are captured in the following agreed document.

- R4-2417082, WF on PC2 and 40MHz CBW for n28, CMCC

Agreements in RAN4#113 meeting are:

Issue 1-2-1 NS_18 A-MPR for PC2 for BW<=40MHz

Agreement:

- Agree the following table for A-MPR for PC2 for BW<=40MH for 1Tx and 2Tx

Table 3: Proposed NS_18 PC2 A-MPR

| Modulation/Waveform |  | A1 (dB) |  | A2 (dB) | A3 (dB) | A4 (dB) | A5 (dB) | A6 (dB) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Outer | Inner | Inner/Outer | Outer/Inner | Outer/Inner | Outer/Inner | Outer/Inner |
| DFT-s-OFDM | Pi/2 BPSK | ≤ 3.5 | N/A | ≤ 8 | [3+0.5] | [8+2] | [3+2] | [0+2.0] |
|  | QPSK | ≤ 3.5 |  | ≤ 8 | [3+1] | [8+3] | [3+2] | [0+3] |
|  | 16 QAM | ≤ 4 |  | ≤ 9 | [3+1] | [8+3] | [3+2.5] | [1.0+3] |
|  | 64 QAM | ≤ 4.5 |  | ≤ 10 | [3+1] | [8+3] | [4.5+1.5] | [2.5+2] |
|  | 256 QAM | ≤ 6.5 |  | ≤ 11 | [3+1] | [8+3] | [5.5+0.5] | [4.5] |
| CP-OFDM | QPSK | ≤ 5.5 |  | ≤ 9.5 | [4.5+1] | [9.5+3] | [5+2] | [1.5+3] |
|  | 16 QAM | ≤ 5.5 |  | ≤ 10 | [4.5+1] | [9.5+3] | [5+2] | [2.0+3] |
|  | 64 QAM | ≤ 6 |  | ≤ 11.5 | [4.5+1] | [9.5+3] | [5.5+1.5] | [3.5+1.5] |
|  | 256 QAM | ≤ 9 |  | ≤ 11.5 | [4.5+1] | [9.5+3] | [7.5+0.5] | [6.5] |

Issue 1-2-3 channel location

Agreement:

- Agree on the following note:

  - NOTE 7: For UEs supporting up to 30 MHz channel bandwidth, the minimum requirements are specified for any NR UL channel bandwidth confined to 703-733 MHz or 718-748 MHz. For UEs supporting 40 MHz channel bandwidth, the minimum requirements are specified for any NR UL channel bandwidth confined to 703-743.04 MHz or 718-748 MHz.

Issue 1-2-4 channel raster

Agreement:

- Cover all the channel raster points of n28 based on the enhanced channel raster to UE RF specification TS 38.101-1 for UE CBW 40MHz.

  - FFS on adding “The UE shall also support the enhanced channel raster capability on band n28.” to the Note in issue 1-2-3 in Rel-19.

Issue 1-2-5 Release independence of 40MHz

Agreement:

- The release independence of 40 MHz for n28 is from Rel-16.

The agreed and endorsed CRs in RAN4#113 are:

- R4-2420354	CR on introduction of PC2 and 40MHz for n28	CMCC, CBN, China Broadnet, Huawei, HiSilicon, ZTE, OPPO

- R4-2420522	Draft CR on introducing release independent of 40MHz for n28	CMCC, CBN, China Broadnet, Huawei, HiSilicon, CATT, vivo

2.4.2	Remaining Open issues

- None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112bis

- R4-2414982	R19 AMPR for n28 40MHz	OPPO

- R4-2414994	UE RF requirements for n28	CMCC

- R4-2415322	On UE RF Requirements for n28 with 40MHz UL CBW	Apple

- R4-2415442	n28 NS_17 and NS_18 A-MPR proposals	Nokia, Nokia Shanghai Bell

- R4-2415444	n28 NS_17 and NS_18 A-MPR simulations	Nokia, Nokia Shanghai Bell

- R4-2415464	On UE RF requirements for band n28	Huawei, HiSilicon

- R4-2415567	n28 NS_17 and NS_18 A-MPR proposals	Nokia

- R4-2415568	n28 NS_17 and NS_18 A-MPR simulations	Nokia

- R4-2415802	On PC2 and 40 MHz of n28	vivo

- R4-2415898	Further discussion on PC3 n28 40MHz	ZTE Corporation, Sanechips

- R4-2415899	Further discussion on PC2 n28 40MHz	ZTE Corporation, Sanechips

- R4-2415981	Channel locations for UE capable of 40 MHz in n28	Nokia

- R4-2416458	UE RF requirements for PC2 and 40 MHz	Qualcomm Inc.

RAN4#113

- R4-2417745	n28: A-MPR and MSD for PC2, including wider CBW	Apple

- R4-2418231	Further discussions on n28 UE RF	vivo

- R4-2418257	Channel locations for UE capable of 40 MHz in n28	Nokia

- R4-2418601	Views on general aspects for SBFD	Qualcomm Germany

- R4-2418687	Channel raster points for n28 40MHz	ZTE Corporation, Sanechips

- R4-2418721	UE RF requirements for n28	CMCC, CBN, China Broadnet

- R4-2418722	CR on introduction of PC2 and 40MHz for n28	CMCC, CBN, China Broadnet

- R4-2419527	UE RF requirements for PC2 and 40 MHz	Qualcomm Incorporated

- R4-2419636	On UE RF requirements for band n28	Huawei, HiSilicon

- R4-2419695	n28 PC2 NS_18	Skyworks Solutions Inc.

- R4-2419723	n28 RSD	Skyworks Solutions Inc.

- R4-2420354	CR on introduction of PC2 and 40MHz for n28	CMCC, CBN, China Broadnet, Huawei, HiSilicon, ZTE, OPPO

- R4-2420451	Draft CR on introducing release independent of 40MHz for n28	CMCC, CBN, China Broadnet

- R4-2420522	Draft CR on introducing release independent of 40MHz for n28	CMCC, CBN, China Broadnet, Huawei, HiSilicon, CATT, vivo

- R4-2418136	Topic summary for [113][114] NR_n28_PC2_40MHz, Moderator (CMCC)