3GPP TSG-RAN5 Meeting #105	R5-246338

Orlando, United States, 18th Nov 2024 - 22nd Nov 2024

3GPP TSG RAN Meeting #106	RP-24xxxx

Madrid, Spain, Dec 09-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further NR mobility enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_Mob_enh2-UEConTest |  |  |  |  |
| Unique ID | 1040108 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241348 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 40% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #104 the WID for UE Conformance - Further NR mobility enhancements was approved. Work Plan was created in [1].

Status after RAN5 #105 (the detail can be found in R5-246337)

- 40% overall completeness achieved.

- For RRM/SIG test, 46 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1] R5-246337  WP UE Conformance - Further NR mobility enhancements, MediaTek Inc., Apple, China Telecom

TS 38.508-1 CRs

[1]  R5-247629  Updates to RRC message and IEs for Further NR mobility enhancements, MediaTek Inc.

TS 38.508-2 CRs

[1]  R5-246346  Updates to RF PICS for Further NR mobility enhancements, MediaTek Inc.

TS 38.522 CRs

- R5-247819  Update to applicability for some LTM test cases, MediaTek Inc.

- R5-247820  Applicability of RACH-based LTM PSCell switch test cases, Ericsson.

TS 38.533 CRs

[1]  R5-246172  Update TT value to LTM intra TC 6.3.2.4.1 and TC 6.3.2.4.3, MediaTek Inc.

[2]  R5-246173  Update TT value to LTM inter TC 6.3.2.4.2, MediaTek Inc.

[3]  R5-246182  Update LTM TC 6.6.26.1 including TTs, MediaTek Inc.

[4]  R5-246183  Update LTM TC 6.6.27.1 including TTs, MediaTek Inc.

[5]  R5-246184  Update LTM TC 6.6.28.1 including TTs, MediaTek Inc.

[6]  R5-246185  Update LTM TC 6.7.17.1.1 including TTs, MediaTek Inc.

[7]  R5-246186  Update Annex F for LTM L1-RSRP test cases including TTs, MediaTek Inc.

[8]  R5-246187  Update message contents and test applicability for LTM TC 6.6.26.1, MediaTek Inc.

[9]  R5-246188  Update message contents and test applicability for LTM TC 6.6.27.1, MediaTek Inc.

[10]  R5-246189  Update message contents and test applicability for LTM TC 6.6.28.1, MediaTek Inc.

[11]  R5-246190  Update message contents and test applicability for LTM TC 6.7.17.1.1, MediaTek Inc.

[12]  R5-246192  Update TT to Annex F for LTM PDCCH order TCs, MediaTek Inc.

[13]  R5-246196  Update LTM TC 6.3.4.3 including TT, MediaTek Inc.

[14]  R5-246197  Update LTM TC 6.3.4.1 including TT, MediaTek Inc.

[15]  R5-246198  Update LTM TC 6.3.4.2 including TT, MediaTek Inc.

[16]  R5-246201  Correction to LTM test case 6.3.4.3, MediaTek Inc.

[17]  R5-246202  Update message contents for LTM TC 6.3.4.3, MediaTek Inc.

[18]  R5-246203  Core alignment for LTM RACHless TC 6.3.4.3, MediaTek Inc.

[19]  R5-247809  Addition of new test case 6.3.4.4 for FR1 LTM intra-f Rach-less Pcell switch without L1-RSRP measurement, MediaTek Inc.

[20]  R5-246207  Update message contents for LTM TC 6.3.4.1, MediaTek Inc.

[21]  R5-246208  Update message contents for LTM TC 6.3.4.2, MediaTek Inc.

[22]  R5-246311  Removal of LTM L1-RSRP relative accuracy TC 6.7.17.1.2, MediaTek Inc.

[23]  R5-246393  Core spec alignment for LTM cell switch TC 6.3.4.1, MediaTek Inc.

[24]  R5-247810  Core spec alignment for LTM cell switch TC 6.3.4.2, MediaTek Inc.

[25]  R5-246433  Update RRC message content for Further NR mobility enhancements, MediaTek Inc.

[26]  R5-246492  Core spec alignment update to LTM PDCCH order TCs, Mediatek India Technology Pvt.

[27]  R5-246493  Update test applicability to clause 6.3.2.4, Mediatek India Technology Pvt.

[28]  R5-246494  Update message content to clause 6.3.2.4, Mediatek India Technology Pvt.

[29]  R5-247474  Correction of Annex E for NR mobility enhancements test cases, Ericsson

[30]  R5-247475  Introduction of RACH-based intra-frequency LTM PSCell switch from FR1 to FR1 test case 6.3.5.1, Ericsson

[31]  R5-247476  Introduction of RACH-based Intra-frequency LTM PSCell switch from FR2 to FR2 test case 7.3.5.1, Ericsson

[32]  R5-247488  Introduction of Intra-frequency SSB based L1-RSRP measurement in FR2 7.6.22.1, Ericsson

TS 38.903 CRs

[1]  R5-246170  Addition of TT analysis for LTM intra TC 6.3.2.4.1 and TC 6.3.2.4.3, MediaTek Inc.

[2]  R5-246171  Addition of TT analysis for LTM inter TC 6.3.2.4.2, MediaTek Inc.

[3]  R5-246178  Addition of TT analysis for LTM TC 6.6.26.1, MediaTek Inc.

[4]  R5-246179  Addition of TT analysis for LTM TC 6.6.27.1, MediaTek Inc.

[5]  R5-246180  Addition of TT analysis for LTM TC 6.6.28.1, MediaTek Inc.

[6]  R5-246181  Addition of TT analysis for LTM TC 6.7.17.1.1, MediaTek Inc.

[7]  R5-246191  Update TT grouping information for LTM clause 6.3.2.4, MediaTek Inc.

[8]  R5-246195  Addition of TT analysis for LTM TC 6.3.4.3, MediaTek Inc.

[9]  R5-246199  Addition of TT analysis for LTM TC 6.3.4.1, MediaTek Inc.

[10]  R5-246200  Addition of TT analysis for LTM TC 6.3.4.2, MediaTek Inc.

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template