## Slide 1: WP UE Conformance – Support of reduced capability NR devices - RAN5#105 (Nov-24)
Progress
  43 TDocs are agreed, 99.9% completion is achieved
  +6 TT analysis added
  a few TCs are still incomplete with missing TT analysis
  Several RRM TC titles in WP are updated in red color and need to be consistent with 38.533 and 38.522
Open issues for RAN5 attention
  Analysis on Legacy R16/R17 features applicability for RedCap UE are still ongoing.
  RRM TC titles simplication are still onging