3GPP TSG-RAN5 Meeting #105	  R5-246923

# Orlando, United States, Nov 18-22, 2024

3GPP TSG RAN meeting #106										RP-24xxxx

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC-UEConTest |  |  |  |  |
| Unique ID | 1020088 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233771 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 77% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The work plan was updated in [1] based on RAN5#105 meeting output.

11 CRs are agreed. The detailed progress is listed as below:

- Output power dynamics test cases are added for inter-band CA with UL MIMO/TxD [2-3] and inter-band EN-DC with UL MIMO/TxD [7-8].

- Transmit signal quality test cases are added for inter-band CA with UL MIMO/TxD [4-5] and inter-band EN-DC with UL MIMO/TxD [9-10] along with test applicability in [12].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-246922	WP UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC	Huawei, HiSilicon

TS 38.521-1 CRs

- R5-246912	Addition of new test cases 6.3H.3.2 and 6.3H.3.3 for inter-band CA with UL MIMO	Huawei, HiSilicon

- R5-246913	Addition of new test cases 6.3L.3.2 and 6.3L.3.3 for inter-band CA with TxD	Huawei, HiSilicon

- R5-246914	Addition of new test cases 6.4H.3.x for inter-band CA with UL MIMO	Huawei, HiSilicon, SRTC

- R5-246915	Addition of new test cases 6.4L.3.x for inter-band CA with TxD	Huawei, HiSilicon, SRTC

- R5-247366	Corrections on 7.3.2 for 4Rx reference sensitivity power level for FDD bands	ZTE Corporation

TS 38.521-3 CRs

- R5-246916	Addition of new test cases 6.3H.3.x for inter-band EN-DC with UL MIMO 	Huawei, HiSilicon, SRTC

- R5-246917	Addition of new test cases 6.3L.3.x for inter-band EN-DC with TxD 	Huawei, HiSilicon, SRTC

- R5-246918	Addition of new test cases 6.4H.x for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-246919	Addition of new test cases 6.4L.x for inter-band EN-DC with TxD	Huawei, HiSilicon

- R5-246920	Addition of Annex F for 3Tx inter-band EN-DC new test cases	Huawei, HiSilicon

TS 38.522 CRs

- R5-246921	Addition of applicabilities for 3Tx inter-band EN-DC new test cases	Huawei, HiSilicon