3GPP TSG-RAN5 Meeting #105	  R5-246939

# Orlando, United States, Nov 18-22, 2024

3GPP TSG RAN meeting #106										RP-24xxxx

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | Netw_Energy_NR-UEConTest |  |  |  |  |
| Unique ID | 1030067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240291 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 54% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

26 CRs are agreed at RAN5#105.

For SIG part:

- Cell DTX and Cell DRX test cases are further updated.

- Cell selection test cases under NES mode is introduced.

- NES spatial domain type 1 and NES power domain test cases are introduced with some message contents TBD.

For RRM part:

- NES CHO test cases for NR FR1 are introduced with test tolerance analysis completed.

- NES CHO test cases for NR FR2 are introduced but the main test procedure, message contents and test tolerance analysis keep missing.

- SSB-less SCell activation test cases are updated with test procedure and message contents added.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-246939	WP UE Conformance - Network energy savings for NR		Huawei, HiSilicon

TS 38.508-1 CRs

- R5-246400	Corrections to PDCCH-Config	MC TF160

TS 38.508-2 CRs

- R5-246924	Addition of physical implementation capability for NES-based CHO	Huawei, HiSilicon

- R5-247236	Addition of PICS for CSI reporting	Nokia

TS 38.533 CRs

- R5-246925	Addition of minimum requirements for NR FR1 NES-based CHO test cases	Huawei, HiSilicon

- R5-247836	Addition of new test case 6.3.3.6 NR FR1 intra-frequency NES-based CHO	Huawei, HiSilicon

- R5-247920	Addition of new test case 6.3.3.7 NR FR1 inter-frequency NES-based CHO	Huawei, HiSilicon

- R5-247921	Addition of new test case 6.6.1.13 under Cell DTX	Huawei, HiSilicon

- R5-246929	Correction to test applicability for 6.6.1.2	Huawei, HiSilicon

- R5-247984	Addition of EN-DC FR1 Inter-band SSB-less Scell activation using A-TRS test case	Nokia

- R5-246990	Update to TRS based SCell Activation of SSB-less SCell in inter-band CA in non-DRX test case	Nokia

- R5-247807	Update to NR SA FR1 SSB-less SCell Activation SSB-less inter-band CA based on A-TRS in non-DRX test case	Nokia

- R5-247808	Introduction of NR SA FR2 intra-frequency  NES triggering conditional handover test case	Ericsson

- R5-247472	Introduction of NR SA FR2-FR1 inter-frequency NES triggering conditional handover test case 7.3.3.4	Ericsson

- R5-247473	Correction of Annex E for NES HO test cases	Ericsson

TS 38.522 CRs

- R5-246930	Addition of test applicabilities for Cell DTX and NES-based CHO test cases	Huawei, HiSilicon

- R5-247479	Applicability of NES triggering conditional handover test cases	Ericsson

TS 38.523-1 CRs

- R5-247622	Correction to 7.1.1.14.1.1 and 7.1.1.14.1.2 Cell DTX operation	Huawei, HiSilicon

- R5-247623	Correction to 7.1.1.14.1.3 and 7.1.1.14.1.4 Cell DRX operation	Huawei, HiSilicon

- R5-247624	Addition of new test case 6.1.2.28 for cell selection of NES mode	Huawei, HiSilicon

- R5-247626	New testcase 7.1.1.14.2.1 NES spatial domain Type 1 adaptation Periodic / CSI reporting	Nokia

- R5-247627	New testcase 7.1.1.14.2.3 NES Power domain adaptation / Semi-Periodic CSI reporting	Nokia

TS 38.523-2 CRs

- R5-246937r2	Addition of test applicability for 6.1.2.28 cell selection of NES mode		Huawei, HiSilicon

- R5-247628	Addition of applicability clauses for CSI reporting testcases	Nokia

TR 38.903 CRs

- R5-246931	Addition of test tolerance analysis for 6.3.3.6	Huawei, HiSilicon

- R5-246932	Addition of test tolerance analysis for 6.3.3.7	Huawei, HiSilicon

- R5-246933	Addition of test tolerance analysis for 6.6.1.13	Huawei, HiSilicon