3GPP TSG RAN WG5 Meeting #105	R5-247036

Orlando, US, November 17-21, 2024

3GPP TSG RAN Meeting #106	RP-24xxxx

Madrid, Spain, December 9-12, 2024

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2025 (+12 months) |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

33 CRs were agreed during RAN5#105 meeting. No new test cases were introduced.

1 discussion paper regarding handling of tools for test frequency calculation is noted.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2 [2].

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-247035	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-247714	Update NR band and CADC configs status in ICS Annex B, CMCC

- R5-247045	Demonstration of test frequency calculation tool,Ericsson

TS 38.508-1 CR:

- R5-246128	Addition of test frequencies for CA_n40A-n77A, KDDI Corporation

- R5-247371	Addition of test frequency for CA_n1A-n5A	ZTE Corporation, China Telecom

- R5-246128	Addition of test frequencies for CA_n40A-n77A	KDDI Corporation

- R5-246467	CR 38.508-1 Definition of many NR CA combos with 2 bands and 3 bands	AT&T, WE Certification Oy, FirstNet

- R5-247700	Updates for Release 17 part of test configuration CA_n2A-n5A-n66A-n77C	Verizon

- R5-247044	Correction of test frequencies for CA_n77(2A)	Ericsson

- R5-247371	Addition of test frequency for CA_n1A-n5A	ZTE Corporation,China Telecom

- R5-247388	Update inter-band NR CA configuration of three bands CA_n3A-n5A-n78	ZTE Corporation, China Telecom

TS 38.508-2 CR

- R5-246130	Addition of UE capability for CA_n40A-n77A, KDDI Corporation

- R5-246468	CR 38.508-2 Definition of many NR CA combos with 2 bands and 3 bands, AT&T, WE Certification Oy, FirstNet

- R5-247706	Updates for Release 17 part of test configuration CA_n2A-n5A-n66A-n77C, Verizon

- R5-247372	Introduction of CA_n1A-n5A for physical layer baseline implementation capabilities, ZTE Corporation, China Telecom

- R5-247389	Introduction of CA_n1-n5-n78 and CA_n3-n5-n78 for physical layer baseline implementation capabilities, ZTE Corporation, China Telecom

TS 38.521-1 CRs:

- R5-246134	Addition of spurious emissions, delta TIBc and UE maximum output power for CA_n40A-n77A, KDDI Corporation

- R5-247373	Addition of delta TIB for NR CA configuration CA_n1A-n5A, ZTE Corporation, China Telecom

- R5-247374	Introduction of maximum output power requirements for CA_n1A-n5A, ZTE Corporation, China Telecom

- R5-247375	Introduction of spurious emissions test requirements for CA_n1A-n5A, ZTE Corporation, China Telecom

- R5-247390	Update delta TIB for NR CA configuration CA_n3A-n5A-n78, ZTE Corporation, China Telecom

- R5-247724	Addition of delta RIBc and reference sensitivity for CA_n40A-n77A, KDDI Corporation

- R5-247741	Adding missing reference sensitivity exceptions due to IMD test requirements for CA_n25A-n66A, CA_n25A-n77A and CA_n25A-n78A, Nokia

- R5-247746	n71 intra-band non-contiguous CA - updates in test case 7.3A.1.1_1, Keysight Technologies

- R5-247742	Remove Editors Notes again, Verizon

- R5-246470	CR 38.521-1 Clause 7 Definition of many NR CA combos with 2 bands and 3 bands, AT&T, WE Certification Oy, FirstNet

- R5-247747	Correction to test configuration of 7.3A.1_1 for Rel-17 CA configuration, Anritsu

- R5-247376	Introduction of reference sensitivity power level test requirements for CA_n1A-n5A, ZTE Corporation, China Telecom

- R5-247723	Update test configuration and test requirement for 3DL CA reference sensitivity exceptions for CA_n3A-n5A-n78A, ZTE Corporation, China Telecom

- R5-247392	Update delta RIB for NR CA configuration CA_n3A-n5A-n78A, ZTE Corporation, China Telecom

- R5-246874	General updates of TS 38.521-1 clause 5 for R17 CA configurations, China Unicom,KDDI,Verizon,ZTE,China Telecom,AT&T,WE Certification Oy,FirstNet

TS 38.521-3 CRs:

- R5-247182	Correction to test configuration of 6.5B.3.3.2 for Rel-17 EN-DC configuration, Anritsu

TR 38.905 CRs:

- R5-246132	Addition of reference sensitivity and spurious emissions TP analysis for CA_n40A-n77A, KDDI Corporation

- R5-247377	Introduction of reference sensitivity test point analysis for CA_n1A-n5A, ZTE Corporation, China Telecom

- R5-247378	Introduction of spurious emission TP analysis for CA_n1A-n5A, ZTE Corporation, China Telecom

- R5-247393	Update reference sensitivity test cases for CA_n3A-n5A-n78A, ZTE Corporation, China Telecom