### Title: Minutes of TTCN Sidebar, 20-Nov-2024        3GPP RAN5#105 (Orlando, USA)

## Attendees:

Physical:

Olivier Genoud, MCC TF160

Abdul Rasheed Mohammed, Motorola Mobility, MCC TF160

Narendra Kalahasti, Anritsu

Mohit Kanchan, Keysight

Parikshit Bhise, Rohde&Schwarz (R&S), MCC TF160

Piyush Sharma, Rohde&Schwarz (R&S)

Daiwei Zhou, MediaTek

Eniko Sokondar, MediaTek

Xiaozhong Chen, CATT, MCC TF160

Online:

Hellen Saunders, Keysight, MCC TF160

Virginie Bardaux, Anritsu, MCC TF160

Sheila Vazquez, Rohde&Schwarz (R&S), MCC TF160

Juan Garcia Martin, Rohde&Schwarz (R&S), MCC TF160

Carlos Arroyo-Narvaez, Adare, MCC TF160

Francisca Rodriguez, Adare, MCC TF160

Lidia Salmeron, MCC TF160

Marija Buis, Adare, MCC TF160

Ya Zhao, Hisilicon

- TTCN Workshop#67 follow-up:

  - Review of Action Points.

  - Action 67.1: Rel-15 BWP Switch TC 7.1.1.8.1

    - TF160: To provide a draft TTCN implementation of TC 7.1.1.8.1 using the ASP proposed in R5w240304 to switch the BWP. By 25th October.

    - => provided on 30th October (R5w240304 TTCN implementation).

    - Review comments received from R&S.

    - => R5w240304r1 TTCN implementation.zip.

Keysight: We also identified a few TTCN changes needed.

TF160: May be same as already presented, but please share with us.

Anritsu: confirmed no ASP changes were made. TF160 answered in affirmation.

  - Action 67.2: Rel-15 BWP Switch TC 7.1.1.8.1

    - TF160: To clarify the text of the ASP proposed in R5w240304 to switch the BWP. By 25th October.

    - => provided on 30th October (R5w240304r1.zip).

      - No comment received.

No further comments.

  - Action 67.3: Rel-18 NR MC enh.

    - SS Vendors: To review the ASPs proposed in R5w240308 for the MC enhancements. By 8th November.

    - => No comment received.

Keysight OK with changes.

- Rel-17 NR coverage enh.:

  - Test Model and NR ASPs updates.

  - needed by NR MAC TCs 7.1.1.3.14.1 to 7.1.1.3.14.4.

  - R5w240311.zip

TF160(Sheila) presented R5w240311: No real ASP change only clarification for test model descriptions and one IE field description.

TF160 prefer to include these changes in a revision of 38.523-3 maintenance CR.

Keysight: Clause 5 in document, can that go in part3 as looks informative?

TF160: no such plan as test case specific detail clauses are usually not added.

Anritsu: Was this document presented in TTCN workshop?

TF160: No, but the document will be uploaded in workshop area on 3GPP FTP, for tracking purposes and workshop excel will be updated.

Keysight: Will there be any impact on scheduling/collision, can cause interference.

TF160: We don’t for see it but if specific details, can be checked.

Anritsu: SR is sent in slot 9 and can have interference/collision.

TF160: We will check and report back.

- Rel-17 NR feMIMO:

  - NR ASPs updates.

  - needed by NR MAC TCs 7.1.1.1.19, 7.1.1.2.7, 7.1.1.3.17.1, 7.1.1.3.17.2.

  - R5w240312.zip

TF160(Rasheed) presented R5w240312.

Anritsu: Clarification on the expectation.

TF160: It’s late but prefer to implement in next delivery iwd-24wk50 based on market requirement.

Keysight. Needs more time to check the proposal.

Action Point on SS vendors: To review the NR ASP updates proposal in R5w240312 and feedback any question/comment to TF160. By Friday 29th November.

- Rel-18 NR coverage enh. Phase2:

  - Initial Test Model and ASPs updates.

  - needed by NR MAC TCs 7.1.1.1.20 to 7.1.1.1.22.

  - R5w240313.zip

TF160(Lidia) presented R5w240313.

Anritsu: No change to ASP except the semantics added?

TF160: For the moment this is what we identified. More changes may be needed in the future when more test cases are specified in RAN5.

TF160: Plan to request a late Tdoc to RAN5 SIG and will go for email agreement to add proposed one sentence.

- Rel-18 partial baseline upgrade:

  - NR ASN.1.

  - Current Rel-18 baseline: June 2024.

  - RAN5#105 prose CRs on Rel-18:

  - Some CRs require newer Rel-18 NR ASN.1 version Sep’24:

  - e.g. R5-246359/6360/7049/7050.

  - RAN2:

  - Status Report from RAN2 Chair in RP-242375 slide 17:

  - Rel-18 next steps: Continue work on stabilizing Rel-18 specifications. CRs still expected for a number of WIs and corrections/finalization of UE capabilities issues.

  - Plan to upgrade Rel-18 ASN.1 with upcoming Dec’24 version. TBC whether E-UTRA ASN.1 & LPP ASN.1 will follow.

TF160: Summarized the situation; proposal to move Rel-18 Dec’24 version as impact on ASP is minimal as changes are mainly on UE capabilities.

Partial baseline upgrade to be effective in first delivery of 2025 will be included in revised TF160 report to RAN5#105.

- Rel-10 LTE Scell deactivation (R&S R5s240627)

ASP update

TF160(Rasheed) presented R5w240314.

Anritsu: Requested clarification on sequence of activities.

TF160 provided the explanation, it is an SS requirement that the SCell remains always active. The proposal will have a TTCN impact.

TF160: As this document is quite late, give time to SS Vendors to check.

Action Point on SS vendors: To review the LTE ASP clarification in R5w240314 and feedback any question/comment to TF160. By Friday 29th November.

- R5-246765r1; R&S prose CR. TC 7.1.1.8.3

R&S introduced the CR (Search space 4 being used which is reserved for PI)

Question: the table indicating Search space ID for PEI is applicable just for TTCN implementor or also platform?

TF160: The table is default values if used. It should not be considered as hardcoded values that can never be re-used in another context in a test case. Issue would exist when the same value is used for 2 different Search Spaces simultaneously within the same test case. The current prose of TC 7.1.1.8.3 is compliant to 3GPP core specs and a conformant UE shall be able to handle the current test case configuration.

R&S: When any value can be used, why not use a non-default value not reserved?

TF160: 38.508-1 is default configuration and specific message contents can override default configuration and is allowed in RAN5. PEI is not configured in the test case and the purpose of Search space is clear in test case.

TF160: PRD13 clarifies requirement for default and specific message contents specification. Many such situations in other test cases. TF160 do not think the proposed change is absolutely required, and our main concern is the justification provided in the CR coversheet. TF160 suggested to rework the justification.

=> No consensus. Re-discuss R5-246765r1 in SIG session.

- R5-247221(IMS APN) Anritsu

Anritsu presented the CR.

TF160: UE does not need to include APN name in EUTRA.

R&S: seen the issue, the UE does not include the APN name then TTCN calculates based on MCC/MNC and may result in mismatch on UE. This happens when ESM information transfer(not flagged by UE) is not happening. The prose change is not needed and can be handled by TTCN change.

R&S to share the TTCN change which could potentially make the prose CR redundant.

R&S: Devices don’t include IMS as APN based on configurations.

TF160: 24.008 specifies APN shall be based on MCC MNC if not provided by UE(NG 113/114); Hence UE shall not reject it if not included in UL.

In summary the issue is because of multiple RATs movement and different requirements in different RATs. UE gives APN in NR, moves to LTE and does not include the APN and expects the APN to be same as previously given in NR.

TTCN currently provides APN based on MCC/MNC in LTE and does not consider the APN given in NR.

=> Continue the discussion over email. Prose CR may have to be withdrawn.