## Slide 1: RAN5#105 TTCN sidebar Wednesday 20th November 2024
Olivier Genoud
Task Force 160 Leader, 3GPP MCC

## Slide 2
TTCN Workshop#67 follow-up:
  Review of Action Points.
Rel-17 NR coverage enh.:
  Test Model and NR ASPs updates.
Rel-17 NR feMIMO:
  NR ASPs updates.
Rel-18 NR coverage enh. Phase2:
  Initial Test Model and ASPs updates.
Rel-18 partial baseline upgrade:
  NR ASN.1.
Rel-10 LTE SCell deactivation (R&S R5s240627):
  ASP update.
R5-246765r1 (R&S): SearchSpace
R5-247221 (Anritsu): IMS APN/DNN
Agenda

## Slide 3
Action 67.1: Rel-15 BWP Switch TC 7.1.1.8.1
  TF160: To provide a draft TTCN implementation of TC 7.1.1.8.1 using the ASP proposed in R5w240304 to switch the BWP. By 25th October.
  => provided on 30th October (R5w240304 TTCN implementation).
    Review comments received from R&S.
    => R5w240304r1 TTCN implementation.zip.
TTCN Workshop#67 follow-up

## Slide 4
Action 67.2: Rel-15 BWP Switch TC 7.1.1.8.1
  TF160: To clarify the text of the ASP proposed in R5w240304 to switch the BWP. By 25th October.
  => provided on 30th October (R5w240304r1.zip).
    No comment received.
Action 67.3: Rel-18 NR MC enh.
  SS Vendors: To review the ASPs proposed in R5w240308 for the MC enhancements. By 8th November.
  => No comment received.
TTCN Workshop#67 follow-up

## Slide 5
Test Model and NR ASPs updates:
  needed by NR MAC TCs 7.1.1.3.14.1 to 7.1.1.3.14.4.
  R5w240311.zip
Rel-17 NR coverage enh.

## Slide 6
NR ASPs updates:
  needed by NR MAC TCs 7.1.1.1.19, 7.1.1.2.7, 7.1.1.3.17.1, 7.1.1.3.17.2.
  R5w240312.zip
Rel-17 NR feMIMO

## Slide 7
Test Model and NR ASPs updates:
  needed by NR MAC TCs 7.1.1.1.20 to 7.1.1.1.22.
  R5w240313.zip
Rel-18 NR coverage enh. phase2

## Slide 8
Current Rel-18 baseline: June 2024.
RAN5#105 prose CRs on Rel-18:
  Some CRs require newer Rel-18 NR ASN.1 version Sep’24:
    e.g. R5-246359/6360/7049/7050.
RAN2:
  Status Report from RAN2 Chair in RP-242375 slide 17:
    Rel-18 next steps: Continue work on stabilizing Rel-18 specifications. CRs still expected for a number of WIs and corrections/finalization of UE capabilities issues.
Plan to upgrade Rel-18 ASN.1 with upcoming Dec’24 version. TBC whether E-UTRA ASN.1 & LPP ASN.1 will follow.
Rel-18 partial baseline upgrade

## Slide 9
ASP update:
  related to TTCN CR R5s240627 from R&S (Correction to LTE 7.1.9.1.x testcases).
  R5w240314.zip
Rel-10 LTE SCell deactivation