3GPP TSG-SA Meeting #106	SP-241685

Madrid, SPAIN, 10th Dec 2024 - 13th Dec 2024

Source:	Samsung

Title:	Rel-19 Work Item Exception for 5GSAT_Ph3_App

Document for:	Approval

Agenda Item:	5.3

3GPP™ Work Item Exception

# Title : 	Application enablement for satellite access Phase 3

## Acronym  : 5GSAT_Ph3_App

## Unique Identifier :	1040077

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: x | AN: | CN: x | Others (specify): |
| Expected Completion Date: | SA#107 |  |  |  |  |
| Service(s) impacted: | Application enablement and Mission critical services using satellite access. |  |  |  |  |
| Specification(s) affected: | TS 23.558, TS 23.434, TS 23.436, TS 23.433, TS 23.289 |  |  |  |  |
| Task(s) within work which are not complete: | Edge computing on-board the satellite, Discontinuous Coverage, S&F and Mission Critical aspects from the TR 23.700-01 solutions AE#2, AE#3, AE#7, AE#8 and MC#1 |  |  |  |  |
| Consequences if not included in Release 19: | Edge computing on-board the satellite, Discontinuous Coverage and S&F features and Mission Critical using satellite are not completed |  |  |  |  |

Abstract of document:

The document requests for extending the deadline for Rel-19 Application enablement for satellite access Phase 3 work item, to continue specifying the functionalities that are essential for application enablement and mission critical services using satellite access.

Contentious Issues:

None.