## Slide 1: <FS_5GSAT_Ph4> Status Report
Rapporteur: Thierry Bérisot, Novamint
Progress made at this meeting
    37 contributions at beginning of the meeting
    Agreed 4 New use cases & potential requirements
    Agreed 13 Updates of existing use cases including potential requirements and KPIs & cleaning up
    Agreed scope, updates of overview and terms
    Consolidation of potential requirements started with 2 use cases (i.e. IMS voice call using GEO satellite, Resilient notification) already consolidated
    Partial conclusion
    Revised SID to add “Broadcast services with satellite access for unregistered UEs”
    WID for 5GSAT_Ph4 agreed
    TR sent for information to SA (SID ~80% complete)
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#109 (Feb ‘25)
    Updates/addition of potential requirements
    End of consolidation & Update of conclusion
    Final clean up
    TR sent for approval to SA (SID 100% complete)
    WID
      Normative work including CRs for 22.261 for topics already covered by the WID
      Update of WID for other topics
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030042 | Study on satellite access – Phase 4 | FS_5GSAT_Ph4 | 03/2025 | 60% | SP-240195 | 80% | 
3GPP TSG SA WG 1 Meeting #108 - Orlando, USA, 18-22 November 2024 S1-244860