## Slide 1: SA2 Way of working
Andy Bennett
SA2 Chair
SA WG2 Meeting #166 Orlando

## Slide 2: SA2 way of working
I said in the Maastricht meeting I would come with a baseline proposal in November and trigger NWM discussion ahead of the February 2025 meeting
To try to reach a conclusion in February 2025

## Slide 3: SA2 way of working after Rel-19
Typically SA2 follows the following process for studies
  Discuss, then approve, Study Item Descriptions (SID) containing one or more Work Tasks
  TU’s are estimated per Work Task for both the study and normative “phases” and included in the SID
  One or more meetings are spent discussing skeleton, scope, Key Issues and architectural assumptions
  Solutions and solution updates are then discussed and documented in a TR
  As the time for completing the studies approaches, one or more meetings are required to evaluate the set of solutions and select a solution, or more often, document a set of solution principles drawn from the set of solutions
  This leads to a typical timeline for a study as follows
Meeting #1 | Meeting #2 | Meeting #3 | Meeting #4 | Meeting #5 | Meeting #6
KI’s, AA’s, etc | KI’s, AA’s, etc (including updates) 1st tranche of solutions | 2nd tranche of solutions Updates of solutions | Updates of solutions Late solutions | Evaluation and conclusion Updates of solutions | Evaluation and conclusion

## Slide 4: SA2 way of working after Rel-19
Discussion of the current way of working
  Potential Key Issues can have significant overlap with the Work Tasks documented in a SID
  Many solutions are documented, sometimes only differing in some aspects
  Due to meeting time constraints many solutions cannot be handled
  Due to meeting time constraints many updates to the solutions cannot be handled
  Often we do not select a solution from those documented in the TR but instead conclude the study with a set of solution principles
  SA2 is usually constrained from a meeting time perspective, and from an “elapsed time” perspective (number of meetings, and time between meetings for offline discussion)
  In Rel-19 only 5 studies were given 6 meetings. The others had only 4 meetings before the target date for study completion and in general an additional meeting was required to complete
  Observation: The existing methodology typically requires at least 5 meetings to produce conclusions

## Slide 5: SA2 way of working after Rel-19
Discussion of the current way of working
  The time and effort required to complete a study tends to have a strong correlation to the number of companies interested
  This results in more solutions submitted, which means more meeting time is required to handle and agree those solutions for inclusion in the TR
  Observation: Around half of the meeting time is spent documenting/updating solutions, but conclusions tend not to select particular solutions
  The majority of Rel-19 studies completed in 5 or 6 meetings, and so if the majority of Rel-20 5G Advanced studies have 5 or 6 meetings to complete then the existing way of working can deliver results
  Rel-20 5G Advanced studies starting in April 2025 will have 6 meetings
  However, Rel-20 5G Advanced studies starting in August 2025 will only have 4 meetings
  An additional consideration is that these numbers assume a study completion date of February 2026, to allow 3 meetings until the Stage 2 100% completion date. It is not expected that there will be exceptions granted at the 100% completion date, and this means the available time for normative work is tighter than for Rel-19
  Observation: Using the existing methodology for studies starting in August 2025 risks the corresponding normative work not being complete by the Stage 2 100% freeze

## Slide 6: Possible ways forward
For 5G Advanced items in Rel-20
  Continue the existing methodology as described
  Broadly keep the existing methodology but
    Work Tasks from the SID become the TR Key Issues
    Recommend rapporteurs to start documenting interim principles earlier in the process
  New approach A
    Work Tasks from the SID become the TR Key Issues
    If the size of the study justifies it the rapporteur can assign Work Task leads, otherwise the rapporteur/secondary rapporteur is/are the Work Task leads
    Companies submit solutions, but they aren’t documented in the main body of the TR
    Work Task lead defines “families” of solutions based on the solution inputs from companies
    Work Task lead produces a summary report from each meeting
    Study conclusions would be based on the principles identified in the summary reports
  New approach B …

## Slide 7: Possible ways forward
For 6G in Rel-20
  Continue to discuss, as we have more time before the work will start. In addition we don’t know the scope/extent of the 6G study yet

## Slide 8: Next steps
NWM-based discussion after the meeting
Starting point
  Question 1: Continue with the methodology as followed now (ie no change in approach or guidance)?
  Question 2: Add guidance that Work Tasks from the SID become the TR Key Issues?
  Question 3: Add guidance that rapporteurs should start documenting interim principles as soon as possible?
  Question 4: New approach A?
    Work Tasks from the SID become the TR Key Issues
    If the size of the study justifies it the rapporteur can assign Work Task leads, otherwise the rapporteur/secondary rapporteur is/are the Work Task leads
    Companies submit solutions, but they aren’t documented in the main body of the TR
    Work Task lead defines “families” of solutions based on the solution inputs from companies
    Work Task lead produces a summary report from each meeting
    Study conclusions would be based on the principles identified in the summary reports
  Question 5: Is there a new approach you would like to propose?
  Questions and feedback can be provided by companies in their response on each of these
Q5 could mean that two rounds of discussion are needed so that companies have a chance to comment on new proposals