## Slide 1: Rel-19 FS_eEDGE_5GC_Ph3 Status Report
Intel (Rapporteur)

## Slide 2: FS_eEDGE_5GC_Ph3 status report for SA2#163
WI Code | Work Item Title | WP | Target Date | WID#
FS_eEDGE_5GC_Ph3 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 75%->90% | June 2024 | SP-231796
General
  29 papers were received.
  4 papers were revised and approved in total based on SoH result:
    1 solution update paper.
    1 conclusion paper for key issue #1, final conclusion is made to move forward with I-SMF based solution.
    1 conclusion paper for key issue #2, final conclusion is made to move forward with SMF collecting N6 delay from UPF in normative phase; EAS load aspect and NWDAF analytics aspect will not be pursued in normative phase.
    1 conclusion paper for key issue #3, interim conclusion is made.
Contentious issue
  Solution principle for KI#3 conclusion.
Plan for SA2#164
  Reach final conclusion for key issue#3, potential SoH on KI#3 conclusion is needed.
  Process the CRs for KI#1 and #2.

## Slide 3
Total 7.5 TUs
  4.5 TUs for Study Phase
  3 TUs for Normative Work, 1 TU for each meeting in 2nd half of 2024.
FS_eEDGE_5GC_Ph3 Work plan per meeting
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 |  | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 1.5 |  | New solutions
SA2#162 | Apr 2024 | 1.5 |  | New solutions, solution update, evaluation if possible, conclusion if possible
SA2#163 | May 2024 | 1 |  | Evaluation, conclusion
 | Total | 4.5 |  |