TSG-SA WG2 Meeting #166	S2-2412864

18 - 22 November. 2024, Orlando, FL, USA

Source:	InterDigital Inc. (UIA_ARC Rapporteur)

Title:	Rel-19 Work Item Exception for UIA_ARC

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 		Identifying non-3GPP Devices Connecting behind a UE or 5G-RG

## Acronym  : 	UIA_ARC

## Unique Identifier :	1040085

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | SA#106 (December 2024) |  |  |  |  |
| Service(s) impacted: | QoS differentiation for traffic of non-3GPP devices |  |  |  |  |
| Specification(s) affected: | TS 23.316, TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | - DHCVv6 Solution: The WID States “UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address.” - Optional Restriction: The WID States “The optional restriction within the 5GS on max number of simultaneously active Device Identifiers per UE/5G-RG for devices whose traffic need to be differentiated will be handled as part of this work.” - PDU Session Establishment: The WID States “Once a UE/5G-RG binds the Device Identifier to a non-3GPP device, QoS differentiation can be performed ……between PDU Sessions.” - URSP Rules: The WID States “Once a UE/5G-RG binds the Device Identifier to a non-3GPP device, QoS differentiation can be performed ……between PDU Sessions.” - Triggering the Request: There is a note in the WID that states “Who (the UE/5G-RG and/or the AF) decides to request for change of QoS Flows will be discussed and documented during the normative stage.” - Framed Routing: The WID States “The user plane address for a non-3GPP device can be the UE IP Address and/ Port ranges in case of IPv4 or an IPv6 address for IP PDU session type and the MAC address and/or the VLAN tag ID that is associated with the non-3GPP device’s traffic for Ethernet PDU Session type.” |  |  |  |  |
| Consequences if not included in Release 19: | - DHCVv6 Solution: A TS 23.316 CR was discussed, and this CR gives the UE and an RG the ability to use DHCP to associate the Device Identifier with a user plane address. However, that text should be added to TS 23.501 and TS 23.502 since the feature applies to the UE and TS 23.316 should document only the differences as compared to 23.501 and 23.502. - Optional Restriction: The 5GS would not be able to restrict the max number of simultaneously active Device Identifiers per UE/5G-RG; the “max number” would effectively be the number of non-3GPP device identifiers that are stored for the UE/5G-RG’s subscription. - PDU Session Establishment: The UE would not be able to indicate, in PDU Session Establishment, that the PDU Session is associated with a device identifier when the PDU Session is used by just one device. Also, when the PDU Session is shared by devices, the PCF would not be able to determine the user plane address of the UE during PDU Session Establishment. Only PDU Session Modification could be used. - URSP Rules: The UE would not be able to use the Device Identifier to select a PDU Session. - Triggering the Request: There is no approved text that discusses the case whether and how the UE/5G-RG and/or AF triggers the UE/5G-RG to request for change of QoS Flows. Triggering would be assumed to be based on implementation. - Frame Routing: A 23.501 and 23.503 CR were discussed to make an optimization under this word task. The optimization relates to sending the UE/5G-RG a range of IPv4 addresses that the UE/5G-RG can assign to the non-3GPP devices. This optimization will not be possible if we do not allow this exception. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "Identifying non-3GPP Devices Connecting behind a UE or 5G-RG".

Contentious Issues:

Issue #1 DHCVv6 Solution:

The WID includes that the “UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address.” And a NOTE that reads “NOTE 5: The details of this DHCPv6 based solution will be discussed and clarified as part of the normative phase.”

At SA2 #165 and SA2 #166, one TS 23.316 CR (CR2131) was discussed for this feature. This CR addresses an RG and UE’s support of the feature. However, no such CR was discussed for TS 23.501 or TS 23.502.

The plan to resolve this issue is to:

- Move the content of CR2131 to one TS 23.501 CR and one TS 23.502 CR so that the feature will apply to a UE.

- Updates the content to address any remaining concerns / questions.

- Add a TS 23.316 CR that simply references the new TS 23.501 and TS 23.502 content so that the feature applies to an RG.

0 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #1.

Issue #2 Optional Restriction:

The WID includes that the “The optional restriction within the 5GS on max number of simultaneously active Device Identifiers per UE/5G-RG for devices whose traffic need to be differentiated will be handled as part of this work.”

At SA2 #165 and SA2 #166, multiple CRs were submitted to implement this feature. The CR’s proposed different approaches to implementing the feature. The CR’s were not discussed in SA2 #165. They were discussed in a pre-SA2 #166 conference call, an SA2 #166 drafting session, and during online session at SA2 #166. Companies could not reach consensus on what solution should move forward.

The plan to resolve this issue is to continue discussing the solutions, attempt to eliminate solutions that do not have significant support, and try to address companies’ concerns.

0.1 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #2.

Issue #3 PDU Session Establishment:

The WID includes that “Once a UE/5G-RG binds the Device Identifier to a non-3GPP device, QoS differentiation can be performed within a PDU Session (using different QoS Flows) or between PDU Sessions.”

A 23.502 CR was discussed that would allow the 5G-RG/UE to provide the device identifier and user plane address during PDU Session Establishment. At least 1 company had concerns. Without this, the UE would not be able to indicate, in PDU Session Establishment, that the PDU Session is associated with a device identifier when the PDU Session is used by just one device. Also, when the PDU Session is shared by devices. Also, the PCF would not be able to provide the user plane address of the UE during PDU Session Establishment. Only PDU Session Modification could be used.

The plan for this exception is to continue to discuss TS 23.502 CR5134 and possibly a corresponding TS 23.501 CR that add the possibility of the UE/5G-RG sending the device identifier and user plane address during PDU Session Establishment. The CR(s) should explain under what conditions the user plane address is sent and what user plane address can be sent during PDU Session Establishment.

0.1 TU in SA2 #166-AH-e and 0 TU in SA2 #167 are requested to resolve issue #3.

Issue #4 URSP Rules:

The WID includes that “Once a UE/5G-RG binds the Device Identifier to a non-3GPP device, QoS differentiation can be performed within a PDU Session (using different QoS Flows) or between PDU Sessions.”

SA2 discussed multiple solutions to how a UE can use the device identifier to select a PDU Session.  The two options that were most discussed were using existing traffic descriptors in the URSP Rules or allowing the device identifier to be a traffic descriptor in the URSP Rules.

The plan for this exception is to continue to discuss the TS 23.503 CR1367 that adds the possibility of using the device identifier as a URSP traffic descriptor. Encourage companies to submit discussion papers the explain how a new traffic descriptor or an existing traffic descriptor can be used to provide QoS differentiation between PDU Sessions.

0 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #4.

Issue #5 Triggering the Request:

There is a note in the WID that states “Who (the UE/5G-RG and/or the AF) decides to request for change of QoS Flows will be discussed and documented during the normative stage.”

There is no approved text that discusses the case whether and how the UE/5G-RG and/or AF triggers the UE/5G-RG to request for change of QoS Flows. Triggering would be assumed to be based on implementation.

The plan for this exception is to continue to whether and how an UE/5G-RG and/or AF can trigger the UE/5G-RG to request for change of QoS Flows.

0.1 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #5.

Issue #6 Framed Routing:

The WID includes that “The user plane address for a non-3GPP device can be the UE IP Address and/ Port ranges in case of IPv4 or an IPv6 address for IP PDU session type and the MAC address and/or the VLAN tag ID that is associated with the non-3GPP device’s traffic for Ethernet PDU Session type.”

A 23.501 and 23.502 CR were discussed to make an optimization under this word task. The optimization relates to sending the UE/5G-RG a range of IPv4 addresses that the UE/5G-RG can assign to the non-3GPP devices. This optimization will not be possible if we do not allow this exception.

The plan for this exception is to continue to discuss TS 23.501 CR5822 and TS 23.502 CR5029 that add the possibility of sending the UE/5G-RG a range of IPv4 addresses that the UE/5G-RG can assign to the non-3GPP devices.

0 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #4.

Summary

| Issue # | Title | SA2 #166-AH-e TU Requested | SA2 #167 TU Requested |
| --- | --- | --- | --- |
| 1 | DHCVv6 Solution | 0 | 0.2 |
| 2 | Optional Restriction | 0.1 (3 papers) | 0.2 |
| 3 | PDU Session Establishment | 0.1 (2 papers) | 0 |
| 4 | URSP Rules | 0 | 0.2 |
| 5 | Triggering the Request | 0.1 (2 papers) | 0.2 |
| 6 | Framed Routing | 0 | 0.2 |
| Total |  | 0.3 e-meeting | 1.0 in-person meeting |