## Slide 1: SA3 Rel-20 Planning
SA3 Chair
SWS-230074

## Slide 2: Outline
Contents
  Available TUs for SID/WID
  Security topics for 5G-Adv

## Slide 3: SA3 TU estimation
No early morning session on Monday
No breakout on Monday, Thursday and Friday.
Drafting sessions on Tuesday and Wednesday. Final session on both days reserved for sync up between two tracks.
Thursday and Friday, reserved for revisions.
Available TU = 14
Short features can be allocated in ½ TU. ( i.e. 14 full features or 28 short features or combinations)
Day | 8- 9am | 9 -10:30am | 10:30-11am | 11-12:30pm | 12:30 -2:00pm | 2:00 – 3:30 pm | 3:30- 4 pm | 4 – 5:30 pm | 5:30- 5:45 pm | 5:45- 7:30 pm
 |  | Session1 | Break1 | Session 2 | Lunch | Session 3 | Break 3 | Session 4 | Break 4 | Session 5
Monday |  | Agenda 2, Incoming LSs |  | Incoming LSs |  | Maintenance |  | Maintenance |  | Maintenance
Tuesday | Drafting session1 | TU 1 |  | TU 3 |  | TU 5 |  | TU 7 |  | Sync up
 | Drafting Session 2 | TU 2 |  | TU 4 |  | TU 6 |  | TU 8 |  | 
Wednesday | Drafting Session 3 | New WID/SIDs |  | TU 9 |  | TU 11 |  | TU 13 |  | Sync up
 | Drafting Session 4 | No breakout |  | TU 10 |  | TU 12 |  | TU 14 |  | 
Thursday | Revision | Revision |  | Revision |  | Outgoing LSs |  | Revision |  | Revision
Friday | Revision | Revision |  | Revision |  | Revision | Conclusion |  |  | 

## Slide 4: SA3 Rel-20 TU allocation
Available TU for feature development = 14 per meeting
Short features can be allocated in ½ TU. ( i.e. 14 full features or 28 short features or combinations)
Split of TU and features between 5G-Adv and 6G is not known at this time.

## Slide 5: SA3 topics which can start early
Post Quantum Cryptography algorithm- Protocols, migration plans etc
  SA3 Protocols inventory
AEAD mode introduction in AS and NAS protocols
Lower layer radio protocol (e.g. MAC-CE) security ?
Enhancements to Authentication protocol 5G-AKA or EAP-AKA’ ?