3GPP TSG-SA WG6 Meeting #64	S6-245647

Orlando, USA, 18th – 22nd November 2024	(revision of S6-245124)

Source:	Samsung

Title:	Rel-19 Work Item Exception for Metaverse_App WID

Document for:	Approval

Agenda Item:	11

3GPP™ Work Item Exception

# Title : 	Application enablement for mobile metaverse services

## Acronym  : Metaverse_App

## Unique Identifier :	1040076

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: x | AN: | CN: x | Others (specify): |
| Expected Completion Date: | SA#107 |  |  |  |  |
| Service(s) impacted: | Digital assets, Spatial map, EDGEAPP |  |  |  |  |
| Specification(s) affected: | TS 23.438, TS 23.222, TS 23.558 |  |  |  |  |
| Task(s) within work which are not complete: | 1) Support for permission control of digital assets 2) Support for metaverse services requiring multiple devices 3) Discovery of VAL server with SM capability 4) Media aspects for digital assets and spatial map |  |  |  |  |
| Consequences if not included in Release 19: | - Functional limitation for digital assets enabler - Functional limitation for spatial map service - Limitation on deploying Metaverse application on EDGE |  |  |  |  |

Abstract of document:

The document requests for extending the deadline for Rel-19 Application enablement for mobile metaverse services work item, to continue specifying the functionalities that are essential for enabling metaverse applications.

Contentious Issues:

None