3GPP TSG RAN Meeting #104	RP-241635

Shanghai, China, 17 – 20 June, 2024

Title:	Moderator's summary for offline discussion about NR sidelink multi-hop relay

Agenda item:			9.1.2

Source:	RAN2 Chair

Document for:	Report

# 1  Summary of offline discussion

This contribution summarizes the offline draft session discussions for Rel-19 RAN4 basket WIs.

The following conclusions were reached:

- Agree to the updated objective as in section 4.   The changes include:

  - Prioritizing two service continuity scenarios, A and B.  C and D will be treated as second priority with the understanding that Scenario C is more important than D.

  - Limiting the RRC connectivity of Scenario C and D

  - Stating that the current existing measurement framework and existing data forwarding mechanism should be reused

- Agree that we will start the work in August (Q3) with 1 TU, and then November (Q4) with 1 TU (i.e. no October meeting)

Notes of initial discussions

- LG thinks that case A is simple and Case B is pretty easy as we can use existing singlaing and UE behaviour.     C and D would have more impact.   Huawei thinks that we should limit C and D to connected mode only.    Futurewei thinks that it should be remote UE jumping within the same tree branch.   Scenario C is important for first responder.   Qualcomm agrees that C is important.  We should avoid jumping within the same branch.  Oppo thinks that you first need to establish the multi-hop and then you can jump.    Ericsson that we should focus the work that at leas the important ones are completed in time.

Apple would like to clarify that only the first relay UE is directly connected to the gNB and the others intermediate relays are not connected.  CATT doesn’t think we should restrict yet as we should evaluate the benefit.   LG thinks that the intermediate UEs can be indirectly connected to the gNB.   Apple would like to avoid discussions where an intermediate relay changes gNB.   Ericsson thinks that intra-gNB already implies that.   Companies have the same understanding.

# 2 Proposed updated objective

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to specify solutions that are needed to support multi-hop Layer-2 UE-to-Network relay for a single indirect path via SL relay UEs based on Rel-17/18 SL relay functionalities [RAN2, RAN3]

- Specify mechanisms to support up to two additional hops relays on top of Rel-17 U2N relay. The work starts with one additional hop relay (i.e., remote UE -> first relay UE -> last relay UE -> gNB) until RAN#107 and further check will be made in RAN#107 if it can be easily extended to two additional hops relays (i.e., remote UE -> First relay UE -> second relay UE -> last relay UE -> gNB). A necessary criterion for the specified mechanisms is easy extensibility to support two additional hop relays for the work done until RAN#107 and to be forward compatible for future extensions for additional relays.

  - Relay discovery and (re)selection [RAN2]

  - Signalling support for relay UEs and remote UE authorization if SA2 concludes it is needed [RAN3]

  - Impact on SRAP and QoS handling for multi-hop [RAN2]

  - Control plane procedures [RAN2, RAN3]

- Specify the following intra-gNB service continuity scenarios for multi-hop U2N relay based on Rel-17/18 procedures (for remote UE):

- First priority

- Intra-gNB multi-hop indirect to direct path switching using existing framework

- Intra-gNB multi-hop indirect to single-hop indirect path switching using existing framework

- Second priority in order of importance

- Intra-gNB direct to multi-hop indirect path switching

- Intra-gNB single-hop indirect to multi-hop indirect path switching

- The scenarios C and D are limited to path switching to a target indirect path consisting of the last relay UE in “direct” RRC Connected mode and all the other intermediate relay(s) in “indirect” RRC Connected mode to the same cell.

NOTE: The current existing measurement framework and existing data forwarding mechanism should be reused.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.300 | NR; NR and NG-RAN Overall Description; Stage 2 | 109 | Core part |
| 38.304 | NR; User Equipment (UE) procedures in Idle mode and RRC Inactive state | 109 | Core Part |
| 38.306 | NR; User Equipment (UE) radio access capabilities | 109 | Core Part |
| 38.321 | NR; Medium Access Control (MAC) protocol specification | 109 | Core Part |
| 38.322 | NR; Radio Link Control (RLC) protocol specification | 109 | Core Part |
| 38.331 | NR; Radio Resource Control (RRC); Protocol specification | 109 | Core part |
| 38.401 | NG-RAN; Architecture description | 109 | Core part |
| 38.413 | NG-RAN; NG Application Protocol (NGAP) | 109 | Core part |
| 38.423 | NG-RAN; Xn application protocol (XnAP) | 109 | Core part |
| 38.351 | NR; Sidelink Adaptation layer Protocol | 109 | Core part |
| 38.323 | NR; Packet Data Convergence Protocol (PDCP) specification | 109 | Core part |
| 38.470 | NG-RAN; F1 general aspects and principles | 109 | Core Part |
| 38.473 | NG-RAN; F1 application protocol (F1AP) | 109 | Core part |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 6	Work item Rapporteur(s)

## 7	Work item leadership

Primary WG: RAN2

Secondary WG: RAN3

## 8	Aspects that involve other WGs

SA2/CT1 have to capture impacts of NR Sidelink Relay on Discovery/PC5-S and CN.

SA3 has to capture impacts of NR Sidelink Relay on security related part.

NOTE:	For RAN WIs: Section 8 applies only toWGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

## 9	Supporting Individual Members

Supporting IM name

LG Electronics

FirstNet

NIST

SyncTechno Inc.

Softil

Netherlands Police

InterDigital

CATT

AT&T

Verizon

A.S.T.R.I.D. SA/NV

OPPO

Continental Automotive

Erillisverkot

Motorola Solution

UK Home Office

Nkom

Apple

MediaTek Inc.

Ericsson