**3GPP T****SG-RAN WG4 Meeting #112 R4-2414027**

**Maastricht, Netherlands, Aug 19 – Aug 23, 2024**

**Source: Nokia**

**Title: Workplan for Rel-19 XR phase 3**

**Agenda item: 8.24.1**

**Document for: Approval**

1. Introduction

In new WI of NR XR Phase 3 [1] has been approved. The scope of this WI is:

|  |
| --- |
| 4.1 Objective of SI or Core part WI or Testing part WIThe Rel-19 XR Phase 3 objectives are as follows:- Study and if justified, specify aspects related to multi-modality (intra-UE) (with coordination with SA2/SA4 as needed by LS request). Aim to facilitate efficient and effective support for XR application with Multiple QoS flows with multi-modal inter-dependencies, meeting multi-modal QoS requirements, e.g. synchronization and/or coordination. Efficiency enhancements are expected to be visible in terms of capacity or power consumption. [RAN2]. NOTE: Check in RAN#105 (check also other WG involvement if needed).- Specify enhancements to enable transmission/reception in gaps/restrictions that are caused by RRM measurements (from inter-frequency RRM measurement gaps, or intra-frequency measurements, or other scheduling restrictions etc). [RAN1, RAN2, RAN4] - Specify the corresponding measurement gap and scheduling restriction to enable the identified enhancements with RRM performance impact taken into consideration, work being triggered by LS. [RAN4]- Specify Enhancements for Scheduling, as follows: - For the UL, Study and if justified, Specify enhancements using delay/deadline information, for support of UL scheduling to enable high XR capacity while meeting delay requirements/avoiding too late PDUs. [RAN2].NOTE: LCP implementation complexity need to be taken into account when evaluating solutions.NOTE: Check in RAN#105- Specify the following user plane enhancements [RAN2]- RLC re-transmission related enhancements for operation of RLC Acknowledged Mode (AM) with small packet delay budget. - Specify Core requirements related to the above objectives as necessary [RAN4]* Extend Release 18 standalone mechanism to support NR-NR dual connectivity as follows [RAN3]
	+ PDU set based handling
	+ ECN marking
	+ Burst Arrival Time reporting, if needed
	+ PSI Discard coordination, if needed
	+ Note: No RAN2 impact from above items

NOTE: Whether / to what extent network exposure / RAN awareness / e.g. RAN involved rate control, possibly additional info for DL scheduling, parallel with SA2 work, shall be covered in this WI is TBD. |

The TU allocation for NR\_XR\_ph3 includes time units starting in RAN4#112 up to RAN4#116 for RRM core part as:

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|   |   |   | 1 TU = ~2h; RD: RRM/demodulation |   |   |   | R4RD | R4RD | R4RD | R4RD | R4RD | R4RD | R4RD |
| **leading WG** | **RAT** | **WI code** | **Title** | **latest WID/SID** | **rapporteur** | **target** | 112 | 112bis | 113 | 114 | 114bis | 115 | 116 |
| R2 | NR | NR\_XR\_Ph3-Core | Core part: XR for NR Phase 3 | RP‑240791  | Nokia, Qualcomm | Sep.25 | 0,5 | 0,5 | 0,5 | 0,5 | 0,5 | 0,5 | 0,25 |
| R4 | NR | NR\_XR\_Ph3-Perf | Perf. part:XR for NR Phase 3 | RP‑240791  | Nokia, Qualcomm | Mar.26 |   |   |   |   |   |   | 0,25 |

1. Workplan

|  |  |
| --- | --- |
| **RAN4 meeting** | **Tasks** |
| RAN4 #112 - August 2024 | * Approval of workplan
* Initial discussion on scenarios for measurement skipping based on RAN1 conclusions.

  |
| RAN4 #112bis - October2024 | * Conclusions on scenarios for measurement skipping based on RAN1 conclusions.
* Discussion on the need for UE assistance information regarding measurements occasions needed.

  |
| RAN4 #113 - November 2024 | * Discussion on RRM requirements with measurement skipping.
* Discussion on the necessary UE assistance information.

  |
| RAN4 #114 - February 2025 | * Conclusion on RRM requirements with measurement skipping.
* Discussion on the need for UE assistance information regarding measurement skipping.
* Agreement of CR work split.
 |
| RAN4 #114bis - April 2025 | * Conclusion on the necessary UE assistance information..
* First Draft CRs for RRM core requirements.
	+ Draft CRs for 38.133 expected.
* First big Draft CR.
 |
| RAN4 #115 - May 2025 | * Discussion on remaining open issues for RRM core
 |
| RAN4 #116 - August 2025 | * Discussion on remaining open issues for RRM core .
* Revision of CRs for RRM core requirements.

 * Planning of RRM performance.
	+ Initial discussion on RRM test cases.

  |

References

1. RP-240791, Revised WID: XR (eXtended Reality) for NR Phase 3, RAN #103