3GPP TSG RAN5 Meeting #104	R5-244359

Maastricht, Netherlands, August 19-23, 2024

3GPP TSG RAN Meeting #105	RP-24xxxx

Melbourne, AU, Sep 09-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Expanded and improved NR positioning |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_pos_enh2-UEConTest |  |  |  |  |
| Unique ID | 1040107 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241342 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Jun.2026 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 5%(+5%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xiaoyang TIAN |
|  | Company | CATT |
|  | Email | tianxiaoyang@catt.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5	RAN5

2.5.1	Agreements

Status after RAN5#104:

Submit the work plan after RAN5 # 104. The completion level has increased by 5%.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

[1] R5-244358	Work plan: UE Conformance Test Aspects - Expanded and improved NR positioning; Source: CATT

CRs TS 38.508-1:

None

CRs TS 38.903:

None

CRs TS 37.571-1:

None

CRs TS 37.571-2:

None

CRs TS 37.571-3:

None

CRs TS 37.571-4:

None

CRs TS 37.571-5:

None