## Slide 1: FS_MASSS Pre-SA2#164 Conference Call (2nd call)
Krisztian Kiss (Rapporteur)
Apple

## Slide 2: FS_MASSS Status after SA2#163
  Progress since SA2#162
  Focus was on Conclusions. TR 23.700-54 v0.4.0 is available, sent to SA#104 for Information
  105 TDocs were submitted and 101 tdocs could not be handled. The handled documents included:
    DualSteer solution update: KI#1.4 (1 tdoc)
    ATSSS_Ph4 KI#2.x conclusions: 2 tdocs Agreed
    SoH questions (Noted)
  KI#2.1 conclusions agreed, WID approved including this KI
  KI#2.2 interim conclusion agreed: no consensus to move to normative phase
  KI#1.3 solution principles are discussed but not agreed. KI#1.1, KI#1.2, KI#1.4 open issues were discussed in NWM discussion and drafting session but no time to handle conclusion proposals on solution principles during online sessions
  RAN impacts and dependencies
  Key Issue #1.x have SA3 dependencies to handle security aspects
  No RAN dependency
Contentious issues:
  Principles of DualSteer, e.g. Session Management, how to correlate the 2 PDU Sessions by the 2 SUPIs, etc.
  Whether to define primary and secondary SUPI concept and if yes, whether it is part of subscription data
Next steps
  Start normative work based on KI#2.1
  Confirm final conclusion for KI#2.2 during SA2#164
  Organize offline discussion before SA2#164 for DualSteer Key Issues
  Complete KI#1.x conclusions during SA2#164
  Send TR 23.700-54 to SA for approval
WI Code | Work Item Title | WP | Target Date | WID#
FS_MASSS | Study on Multi-Access (DualSteer and ATSSS_Ph4) | 60% -> 70% | June 2024 | 1020070

## Slide 3
Total 13.5 TUs
  7.5 TUs for Study Phase and 6 TUs for Normative Work
FS_MASSS & MASSS Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan. 2024 | 1.5 | 1.5 | TR skeleton, TR scope, Terms, Architectural assumptions Key Issues for all WTs.
SA2#161 | Feb 2024 | 2 | 2 | Terms, Architectural assumptions/requirements for DualSteer, Postponed Key Issues for WT#1.3, Key Issue updates (if necessary), New solutions for approved Key Issues.
SA2#162 | Apr 2024 | 2 | 2 | In priority order: New solutions for DualSteer, Architectural assumptions/requirements & Terms and definitions for DualSteer, Evaluation and conclusion for ATSSS_Ph4 (conclusion on SA3 dependencies need to wait for SA3 feedback), Solution updates for ATSSS_Ph4, New solutions for ATSSS_Ph4. No new KI is allowed.
SA2#163 | May 2024 | 2 | 2 | In priority order: Conclusions, Solution updates (see NOTE), Architectural assumptions/requirements and terms and definitions for DualSteer. Send TR for Information. WID approval. NOTE: For DualSteer, contributors should target one of the existing 19 solutions with updates. New solutions for DualSteer may be treated only if no existing solutions could serve as "framework" for the contribution.
SA2#164 | Aug 2024 | 2 |  | Allocate 2 TUs during SA2#164 for FS_MASS & MASSS DualSteer conclusions, Normative work on KI#2.1, confirm final conclusion for KI#2.2 Send TR for approval. Updated WID approval.
 | Total | 9.5 | 7.5 | 

## Slide 4: Agenda
  DualSteer
    FS_MASSS: NWM report & conclusion proposals
      S2-240xxxx FS_MASSS NWM report (Rapporteur)
    S2-2407746: LS on applicability of MUSIM UE capability restriction mechanism for DualSteer device (Intel)
    3GPP SA2 DualSteer – CableLabs
    S2-240xxxx - FS_MASSS_Conclusion for dual steer - v2.0 – CMCC
    FS_MASSS-way forward-vivo-v10

## Slide 5: Agenda
  ATSSS_Ph4
    KI#2.1 CRs
      S2-24xxxxx_ATSSS_Ph4_CR_23501_connect_methods_Ericsson
      S2-24xxxxx_ATSSS_Ph4_CR_23502_connect_methods_Ericsson
      S2-24xxxxx_ATSSS_Ph4_CR_23503_connect_methods_Ericsson
      23501 MPQUIC_IP_Samsung
      23502 MPQUIC_Ethernet_Samsung
    S2-240xxxx FS_MASSS Update the Conclusion for ATSSS_Ph4 KI#2.1
      Update the Conclusion for ATSSS_Ph4 KI#1.2 (CATT)
    FS_MASSS: KI#2.2 conclusion
      S2-24xxxxx_ATSSS_Ph4_KI#2.2_discussion (Ericsson et al)
      S2-24xxxxx_ATSSS_Ph4_conclusion_update_v6 (Ericsson et al)
      S2-2407760 (Cablelabs et al)