3GPP TSG RAN Meeting #106	RP-242592

Madrid, Spain, Dec 09-12, 2024

## Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | Enhanced requirements and conductive test methodology for NR NTN and IoT NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IoT_NTN_req_test_enh |  |  |  |  |
| Unique ID | 1030086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241985 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: 30% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Runsen Tang |
|  | Company | Samsung |
|  | Email | runsen.tang@samsung.com |
| Rapporteur | Name | Xuhua Tao |
|  | Company | Xiaomi |
|  | Email | taoxuhua@xiaomi.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.1	Agreements

Agreements in RAN4#112bis meeting are captured in the following documents:

- R4-2417122	WF on co-existence study and HPUE for NR-NTN, Samsung

- R4-2417205	WF on HPUE for IoT NTN, vivo

- R4-2416587	Way Forward for [112bis][311] NR_IoT_NTN_less_than_5MHz_UERF, Xiaomi

- R4-2416564	Way Forward for [112bis][312] NR_IoT_NTN_less_than_5MHz_BSRF, Nokia

- R4-2416851	WF on RRM requirements for [112bis][207] NR_IoT_NTN_req_test_enh, Xiaomi

- R4-2416556	Way Forward for [112][329] NTN_testing_NGSO_channel_model, Samsung

Agreements in RAN4#113 meeting are captured in the following documents:

- R4-2420403	WF on NR NTN HPUE, Samsung

- R4-2420404	WF on IoT NTN HPUE, vivo

- R4-2419791	DraftCR for TS 38.108, Introduction on RF requirements for SAN supporting less than 5 MHz channel bandwidth, CATT, Ericsson, China Telecom

- R4-2419792	DraftCR to TS38.108 Introduction of  less than 5MHz channel bandwidth for FR1-NTN, ZTE Corporation, Sanechips, Ericsson, Samsung, China Telecom

- R4-2419786	Way Forward for [113][323] NTN_testing_NGSO_channel_model, Samsung

- R4-2419789	Way Forward for [113][311] NR_IoT_NTN_less_than_5MHz_UERF, Xiaomi

- R4-2419793	Way Forward for [113][312] NR_IoT_NTN_less_than_5MHz_BSRF, Nokia

- R4-2420091	WF on RRM requirements for NR_IoT_NTN_req_test_enh, Xiaomi

#### 2.4.2	Remaining Open issues

  - Remaining details on NTN HPUE RF requirements

    - IoT-NTN HPUE RF requirements

    - NR-NTN HPUE RF requirements

  - Remaining details on UE RF requirements for NTN less than 5MHz

  - Remaining details on RRM requirements for NTN less than 5MHz

  - Remaining details on NTN testing for NGSO

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#112bis

R4-2415025	co-existence study for NTN HPUE

R4-2415039	Discussion on Tx requirements for NR-NTN HPUE

R4-2415040	Discussion on Rx requirements for NR-NTN HPUE

R4-2415049	Discussion on system parameters for NTN less than 5MHz

R4-2415050	Discussion on UE RF requirements for NTN less than 5MHz

R4-2415059	Discussion on RRM requirements for less than 5MHz NTN

R4-2415090	Discussion on SAN RF requirements for NTN support spectrum less than 5 MHz

R4-2415091	Discussion on system parameter for NTN support spectrum less than 5 MHz

R4-2415092	Discussion on UE RF requirements for NTN support spectrum less than 5 MHz

R4-2415093	Discussion on UE Tx requirement for NTN support HPUE

R4-2415094	Discussion on UE Rx requirement for NTN support HPUE

R4-2415152	Discussion on NTN testing for NGSO

R4-2415153	Discussion on less than 5MHz for NTN RRM requirement

R4-2415228	Topic summary for [112bis][124] NR_IoT_NTN_HPUE_part1

R4-2415229	Topic summary for [112bis][125] NR_IoT_NTN_HPUE_part2

R4-2415307	On coexistence study for NTN HPUE

R4-2415317	On restricted set of power back-off simulations for the satellite band UE Tx requirements

R4-2415318	On UE RF requirements for the 3MHz channel

R4-2415319	Initial results for the power back-off values for the 3MHz channel in band n254

R4-2415345	Support of less than 5MHz for NR NTN

R4-2415377	Views on TE emulated channel model for satellite motion

R4-2415387	Discussion on feasible power class for UE

R4-2415485	SAN RF core requirements for less than 5MHz for NTN

R4-2415544	On less than 5MHz for NTN RRM

R4-2415550	Discussion on RRM requirements of Rel-19 NR-NTN in less than 5MHz

R4-2415583	Supporting 3MHz BW for Redcap/eRedcap NTN

R4-2415585	HPUE Tx requirements in IoT NTN

R4-2415633	Discussion on NTN testing for NGSO channel model

R4-2415646	Discussion on NTN testing for NGSO

R4-2415654	Topic summary for [112bis][207] NR_IoT_NTN_req_test_enh

R4-2415691	SAN RF requirements for Less than 5MHz supporting in NTN FR1 bands

R4-2415693	UE RF requirements for Less than 5MHz supporting in NTN FR1 bands

R4-2415694	System parameters for Less than 5MHz supporting in NTN

R4-2415729	Discussion on NR-NTN HPUE RX RSD requirements

R4-2415730	Discussion on IoT-NTN HPUE RX RSD requirements

R4-2415731	Discussion on NR-NTN HPUE TX RF requirements

R4-2415739	Discussion on IoT-NTN HPUE TX RF requirements

R4-2415746	Discussion on system parameters for less than 5MHz in FR1-NTN bands

R4-2415747	Discussion on UE RF requirements for less than 5MHz in FR1-NTN bands

R4-2415788	Feasibility study and analysis for NR NTN HPUE Tx Requirements

R4-2415789	Analysis for NR NTN HPUE Rx Requirements

R4-2415790	Feasibility study and analysis for Iot NTN HPUE Tx Requirements

R4-2415791	Analysis for Iot NTN HPUE Rx Requirements

R4-2415806	Co-existence evaluation of NTN HPUE

R4-2415820	DraftCR to 38.101-5 Introduction of  less than 5MHz channel bandwidth for FR1-NTN

R4-2415821	DraftCR to TS38.108 Introduction of  less than 5MHz channel bandwidth for FR1-NTN

R4-2415863	Discussion on RRM requirements for less than 5MHz for NTN

R4-2415870	TE-emulated channel model for NTN UE demodulation requirements

R4-2415953	Discussion on RRM requirements for less than 5MHz over NTN

R4-2415963	Discussion on NTN coexistence study

R4-2415974	Discussion on less than 5 MHz NTN UE aspects

R4-2415984	Discussion on NTN testing NGSO channel model

R4-2416055	Discussion on coexistence study for NR NTN HPUE

R4-2416056	Discussion on Tx requirements for NR NTN HPUE

R4-2416057	Draft LS on network scheduling enhancement to gurantee NTN HPUE SAR compliance without output power reduction

R4-2416058	Discussion on Rx requirements for NR NTN HPUE

R4-2416073	Discussion on RRM requirements of NTN with channel BW less than 5MHz

R4-2416174	On Co-existence simulation pre-liminary results for NR-NTN and NB-IoT-NTN HP UE

R4-2416175	On Co-existence simulation assumption considerations for NR-NTN and NB-IoT-NTN HP UE

R4-2416191	Defining RRM scope of work for less than 5 MHz

R4-2416192	On the NGSO Satellite Motion Trajectory used in testing

R4-2416245	Discussion on coexistence results for NTN HPUE

R4-2416246	Discussion on Tx requirements for NTN UE

R4-2416247	Discussion on Rx requirements for NTN UE

R4-2416255	A-MPR evaluations of NS_03N, NS_N04N, NS_05N and NS_24 for 3MHz CBW for NTN communication.

R4-2416275	Remaining NTN System parameters for less than 5MHz CBW

R4-2416293	On coexistence studies and preliminary results

R4-2416294	On NR-NTN HPUE Tx requirements

R4-2416295	On NR-NTN HPUE Rx requirements

R4-2416296	On IoT-NTN HPUE Tx requirements

R4-2416297	On IoT-NTN HPUE Rx requirements

R4-2416370	Discussion on RRM requirements for less than 5M in NTN

R4-2416394	Discussion on methodology for doppler and delay modelling for NGSO satellites

R4-2416396	Key aspects on HPUE for NTN

R4-2416465	UE RF requirements for NTN less than 5 MHz

R4-2416466	NTN high power UE requirements

R4-2416481	Operator input for NR NTN Less than 5 MHz

R4-2416483	On UE RF Tx requirements for NR-NTN HPUE

R4-2416484	On UE RF Rx requirements for NR-NTN HPUE

R4-2416485	On UE RF Tx requirements for IoT-NTN HPUE

R4-2416486	On UE RF Rx requirements for IoT-NTN HPUE

R4-2416487	On system parameters for less than 5 MHz CBW for NTN

R4-2416488	On UE RF requirements for less than 5 MHz for NTN

R4-2416489	On SAN RF requirements for less than 5 MHz for NTN

R4-2416532	Topic summary for [112bis][311] NR_IoT_NTN_less_than_5MHz_UERF

R4-2416533	Topic summary for [112bis][312] NR_IoT_NTN_less_than_5MHz_BSRF

R4-2416542	Topic summary for [112bis][321] NTN_testing_NGSO_channel_model

R4-2416556	Way Forward for [112bis][321] NTN_testing_NGSO_channel_model

R4-2416562	Way Forward for [112bis][311] NR_IoT_NTN_less_than_5MHz_UERF

R4-2416564	Way Forward for [112bis][312] NR_IoT_NTN_less_than_5MHz_BSRF

R4-2416587	Way Forward for [112bis][311] NR_IoT_NTN_less_than_5MHz_UERF

R4-2416851	WF on RRM requirements for [112bis][207] NR_IoT_NTN_req_test_enh

R4-2417122	WF on co-existence study and HPUE for NR-NTN

R4-2417123	WF on HPUE for IoT NTN

R4-2417205	WF on HPUE for IoT NTN

RAN4#113

R4-2417542	SAN RF conformance specification impact for less than 5MHz for NTN

R4-2417624	Discussion on RRM requirements for less than 5MHz over NTN

R4-2417672	Numerical solution of equations of satellite motion under the ECEF coordinate system

R4-2417715	Discussion on less than 5MHz for NTN RRM requirement

R4-2417747	Further considerations on the high-power UE Tx requirements

R4-2417748	On restricted set of power back-off simulations for the satellite band UE Tx requirements

R4-2417749	On UE RF requirements for the 3MHz channel

R4-2417750	Power back-off values for the 3MHz channel in band n254

R4-2417751	Power back-off values for the 3MHz channel in band n256

R4-2417752	Addition of the 3MHz channel to TR 38.741

R4-2417811	Discussion on SAN RF requirements for NTN support spectrum less than 5 MHz

R4-2417812	Discussion on system parameter for NTN support spectrum less than 5 MHz

R4-2417813	Discussion on UE RF requirements for NTN support spectrum less than 5 MHz

R4-2417814	Discussion on UE Tx requirement for NTN support HPUE

R4-2417815	Discussion on UE Rx requirement for NTN support HPUE

R4-2417821	DraftCR for TS 38.108, Introduction on RF requirements for SAN supporting less than 5 MHz channel bandwidth

R4-2417915	R19 on NTN SAR

R4-2417934	Discussion on system parameters for NTN less than 5MHz

R4-2417935	Discussion on UE RF requirements for NTN less than 5MHz

R4-2417957	Discussion on RRM requirements for less than 5MHz NTN

R4-2418108	Discussion on RRM requirements of Rel-19 NR-NTN in less than 5MHz

R4-2418148	Topic summary for [113][126] NR_IoT_NTN_HPUE_part1

R4-2418149	Topic summary for [113][127] NR_IoT_NTN_HPUE_part2

R4-2418177	Further co-existence evaluation for NTN HPUE

R4-2418190	Discussion on system parameters for less than 5MHz in FR1-NTN bands

R4-2418191	Discussion on UE RF requirements for less than 5MHz in FR1-NTN bands

R4-2418200	NR NTN HPUE Tx Requirements and feasibility analysis

R4-2418201	NR NTN HPUE Rx Requirements

R4-2418202	Iot NTN HPUE Tx Requirements and feasibility analysis

R4-2418203	Iot NTN HPUE Rx Requirements

R4-2418250	Support of less than 5MHz for NR NTN

R4-2418255	Introduction of less than 5 MHz channel bandwidth to SAN

R4-2418256	Discussion on less than 5 MHz NTN System/UE aspects

R4-2418274	Topic summary for [113][216] NR_IoT_NTN_req_test_enh

R4-2418361	Discussion on system parameters for NTN less than 5MHz

R4-2418362	Discussion on UE RF requirements for NTN less than 5MHz

R4-2418363	DraftCR to TS38.108 Introduction of  less than 5MHz channel bandwidth for FR1-NTN

R4-2418400	Discussion for IoT NTN HPUE MPR

R4-2418405	Discussion for NTN HPUE MPR

R4-2418438	Discussion on NTN testing for NGSO

R4-2418482	Discussion on RRM requirements for less than 5M in NTN

R4-2418570	On less than 5MHz for NTN RRM

R4-2418840	HPUE - Methods of reducing SAR without P-MPR

R4-2418849	Discussion on coexistence study for NTN HPUE

R4-2418891	Discussion on 3MHz channel bandwidth for NR-NTN

R4-2418902	Discussion on RRM requirements of NTN with channel BW less than 5MHz

R4-2418936	Discussion on NTN testing NGSO channel model

R4-2418943	Discussion on NTN testing for NGSO channel model

R4-2418979	IoT-NTN HPUE RF requirements for Tx

R4-2418986	TE-emulated channel model for NTN UE tests

R4-2418995	On Co-existence simulation results for NR-NTN and NB-IoT-NTN HP UE

R4-2418996	On Co-existence simulation assumption considerations for NR-NTN and NB-IoT-NTN HP UE

R4-2419015	Discussion on Tx requirements for NR-NTN HPUE

R4-2419016	Discussion on Rx requirements for NR-NTN HPUE

R4-2419017	Discussion on Tx requirements for IoT-NTN HPUE

R4-2419018	Discussion on Rx requirements for IoT-NTN HPUE

R4-2419071	Discussion on coexistence study for NR NTN HPUE

R4-2419072	Discussion on Tx requirements for NR NTN HPUE

R4-2419073	Discussion on Rx requirements for NR NTN HPUE

R4-2419144	Discussion on RRM requirements for less than 5MHz for NTN

R4-2419156	Remaining RF issues for supporting 3MHz CBW in NTN bands

R4-2419174	Discussion on NTN_testing_NGSO_channel_model

R4-2419216	Discussion on coexistence results for NTN HPUE

R4-2419217	Discussion on Tx requirements for NTN UE

R4-2419218	Discussion on Rx requirements for NTN UE

R4-2419282	NTN 3 MHz A-MPR simulations

R4-2419337	System parameters for 3MHz BW in NTN

R4-2419379	Asymmetric band combinations with the 3MHz channel bandwidth

R4-2419521	PA architectures for handheld NTN HPUE

R4-2419531	UE RF requirements for NTN less than 5 MHz

R4-2419532	NR NTN high power UE TX and RX requirements

R4-2419533	IoT NTN high power UE TX and RX requirements

R4-2419538	Discussion on NTN coexistence study

R4-2419539	Discussion on IoT-NTN HPUE TX RF requirements

R4-2419540	Discussion on NR-NTN HPUE RX RSD

R4-2419584	On system parameters for less than 5 MHz CBW for FR1-NTN

R4-2419598	Topic summary for [113][311] NR_IoT_NTN_less_than_5MHz_UERF

R4-2419599	Topic summary for [113][312] NR_IoT_NTN_less_than_5MHz_BSRF

R4-2419610	Topic summary for [113][323] NTN_testing_NGSO_channel_model

R4-2419622	System parameters for Less than 5MHz supporting in NTN

R4-2419623	UE RF requirements for Less than 5MHz supporting in NTN FR1 bands

R4-2419629	Satellite Trajectory Motion and Channel Model for NTN test cases

R4-2419630	Measurement requirements for less than 5 MHz operation in NTN

R4-2419640	Discussion on Tx requirements for IoT-NTN

R4-2419641	Collected NTN HPUE co-existence results

R4-2419642	On coexistence studies and results

R4-2419643	On NR-NTN HPUE Tx requirements

R4-2419644	On NR-NTN HPUE rx requirements

R4-2419645	On IoT-NTN HPUE Tx requirements and SAR

R4-2419646	On IoT-NTN HPUE Rx requirements

R4-2419662	On UE RF requirements for less than 5 MHz for FR1-NTN

R4-2419664	On SAN RF requirements for less than 5 MHz for FR1-NTN

R4-2419668	On UE RF Tx requirements for NR-NTN HPUE

R4-2419717	On UE RF Rx requirements for NR-NTN HPUE

R4-2419722	On UE RF Tx requirements for IoT-NTN HPUE

R4-2419761	On UE RF Rx requirements for IoT-NTN HPUE

R4-2419785	Offline meeting minutes for [113][323] NTN_testing_NGSO_channel_model

R4-2419786	Way Forward for [113][323] NTN_testing_NGSO_channel_model

R4-2419789	Way Forward for [113][311] NR_IoT_NTN_less_than_5MHz_UERF

R4-2419791	DraftCR for TS 38.108, Introduction on RF requirements for SAN supporting less than 5 MHz channel bandwidth

R4-2419792	DraftCR to TS38.108 Introduction of  less than 5MHz channel bandwidth for FR1-NTN

R4-2419793	Way Forward for [113][312] NR_IoT_NTN_less_than_5MHz_BSRF

R4-2419829	Addition of the 3MHz channel to TR 38.741

R4-2420091	WF on RRM requirements for NR_IoT_NTN_req_test_enh

R4-2420403	WF on NR NTN HPUE

R4-2420404	WF on IoT NTN HPUE

R4-2420406	Collected NTN HPUE co-existence results

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template