3GPP TSG RAN Meeting #106										RP-242797

Madrid, Spain, Dec. 9-12, 2024

Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | Study on AI (Artificial Intelligence)/ML (Machine Learning) for mobility in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_AIML_Mob |  |  |  |  |
| Unique ID | 1020084 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242393 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2025 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 50 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Zhongda Du |
|  | Company | OPPO |
|  | Email | duzhongda@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#127bis agreements:

Text proposal in R2-2409011 is endorsed

Agreements

- The System level performance (e.g. HO performance) evaluation is optional (i.e. companies can bring results if they chose).

  - System level performance for measurement event prediction can be prioritized by companies if they chose to do it.

- RAN2 will prioritize discussions on intermediate KPI discussion before discussing system level performance for the corresponding use case.

3 	Discussion on what (type of information)/how generalization study can take place in Nov. meeting

4  The SLS simulation assumption discussion is covered in the post#127bis email discussion by assuming:

- The simulation assumptions agreed for measurement event prediction and RLF prediction is taken as baseline for SLS in principle

- The HO model in 36.839 is taken as baseline

- The HO performance will be HOF and number of HO only and definition in 36.839 is taken as baseline

- The baseline of HO performance is R15 legacy measurement and HO procedure

Agreements on simulation table

1: 	The spreadsheets are organized into three separate folders, with each folder corresponding to one of the three use cases.

2: 	The RRM prediction use case is used as a template for the documentation process. This approach will be similarly applied to the measurement event prediction and RLF/HOF prediction use cases, the spreadsheets of which are subject to revision upon availability of the simulation results.

3: 	Individual spreadsheet for each identified scenario for the use case of RRM prediction is created, e.g., scenarios 1~6 with the understanding that we can add more spreadsheets as required e.g., when other scenarios are identified.

4: 	Distinct sheets are initially set up for capturing the simulation assumptions, evaluated KPIs and definitions, and simulation results from companies, with the understanding that we will add more sheets as needed and in accordance with discussions that emerge during the evaluation process.

5: 	The columns in the simulation results sheet are categorized into five main groups: general information, variable settings, selectable simulation assumption, model-related information and performance metrics for various KPIs.

6: 	The ‘case’ column considers the three sub-use cases and their combination with additional factors. One colume for additional factors will be introduced. Those factors can be determined through discussions as the evaluation progresses.

7:   Adopt the example spreadsheets provided in the attachment as a starting point, understanding that their content is flexible and can be modified as the evaluation progresses.

8:	Create a folder on the 3GPP FTP server for companies to upload their simulation results. Within this folder, create individual subfolders for different use cases. For each use case different subfolders under the main directory corresponds to the different identified scenairos.The file name of the excel table follows the format: 'MeetingNumber_CompanyName_TdocNumber_version number'.

9:	Mediatek will provide example template, structure and rules to follow.  Companies are expected to follow these examples.

Agreements

1	It is mandatory to follow the following rules for filling out the table for simulation results:

- Adhere to the format provided in the example, except for the specified columns. The columns 'Other Factors,' 'AI Model Type,' 'Details of AI Model,' and 'Non-AI/Simple AI Method' do not have strict content restrictions.

- Keep the same parameter units as the template provided.

- Companies are not required to fill in all the information, e.g. some performance metrics. If companies can’t provide the information, please leave the cell blank.

NOTE:  The rapporteur will not include the inputs if these rules are not followed

- Adopt the agreed spreadsheet (after email discussion)  examples of different RRM prediction scenarios to capture companies’s simulation results.

- For intra-frequency temporal domain, higher UE speeds result in larger prediction errors

- Initially, increasing the OW length can enhance prediction accuracy in the temporal domain case A, especially when the OW is relatively short. However, once the OW exceeds a certain threshold, further increases do not yield significant benefits. Conversely, for PW, longer durations correlate with decreased prediction accuracy.  RAN2 will not define the actual threshold and fast fading assumption.

- Majority of companies observe that among sub cases 1, 2, and 3, at least with shorter prediction window sub case 2 demonstrates the highest prediction accuracy

- Companies can provide multiple real time RSRP value(s) and/or average RSRP value over the entire window and should indicate in their simulation results what they have used.   The companies should at least provide the results of only one value it should be the last value at the end of the PW. We will add two columns in the spreadsheet to capture the last value and the average value.

- Companies need to report whether earlier predicted results are also used as inputs for future RRM prediction.

Agreements on inter-frequency

- Companies should report with their simulation the correlation coefficient

- Higher-to-lower and lower-to-higher frequency prediction is comparable

- For co-located scenario,  the UE speed in the inter-frequency case has minor impact on prediction accuracy

Agreements

Measurement event prediction simulations will at least focus on intra-frequency FR2, case A, and second study goal (i.e. HO KPI improvement).   FFS what is KPI.

Companies can bring simulation results for intra-frequency measurement reduction for FR1 and report what they are doing.  Focus on temporal case B.

Companies will prioritize simulations on indirect method.   Companies can bring simulations on direct method and should report what method is being used.

Measurement event prediction results are expected in RAN2#129

Agreements on simulation assumptions

The Simulation assumption of RRM measurement prediction can be reused unless otherwise specified.

Companies can pick and report what they are using for filtering options (similar to RRM prediction)

Companies will focus on sub-case 2 for measurement event prediction.   Companies can simulate other sub-cases if they wish and report what they are using.

Leave the simulation parameter discussion for email discussion.  Pick only one value for A3.

It is up to company implementation how to model UE behavior after A3 event is trigger.  Focus on intermediate KPIs for this exercise.  System level KPI is FFFs

For measurement event prediction, traffic is not simulated.

Agreements on inputs/outputs and KPIs

- For indirect measurement event prediction, the intermediate output (i.e., the output of RRM prediction model) is RSRP of serving/neighboring cells.  The final output is the expected occurrence time of a certain measurement event (ex. event A3).

- For direct measurement event prediction, the model output is the probability of event occurrence within a time window.

- A3 event prediction should follow legacy rules (i.e. the “predicted” conditions have to persist for the duration of TTT).

- As baseline, we will use RLF event prediction KPI:

- for indirect: F1 score.  the following can be reported: RSRP difference, missed event detection, false event detection.  FFS how to define F1 score.

- time difference of true time event reporting triggered and predicted time event reporting triggered, true event prediction.

- for direct: F1 score.  The following can be reported: missed event detection, false event detection,

- Continue discussion over email discussion to see if there is a difference.

RAN2#128 agreements:

Text proposal in R2-2410186 is endorsed

Agreements/Observations to be captured in TR

- The prediction accuracy for intra-frequency temporal domain case B reduces as MRRT increases.

- For temporal domain case B, with the same MRRT, different skipping pattern can provide different prediction performance. Companies may report the adopted skipping pattern when providing simulation results. Companies are not required to run new simulations but can clarify in the spreadsheet. We can capture in the TR how the skipping patter affects the performance.

- For the inter-frequency prediction, the evaluation results show that the higher the correlation coefficient is between two frequency layers, the higher the prediction accuracy. FFS on observations on low correlations.

- For inter-frequency, cluster as input (i.e. measurements from different cells as inputs )can improve the prediction accuracy than single cell as input. For temporal domain, the gains are unclear. RAN2 will focus on frequency domain for cluster based approach.

- In cluster approach the model takes measurements from more than one cell as inputs.

Agreements/observations

- Companies can compare results with non-AI approaches.   Temporal domain, sample and hold, and frequency domain, pathloss offset.   Companies can consider other simple models (e.g. ARIMA).

- For FR1 intra-frequency temporal domain case B, when PW is short, the performance between AI and sample-and-hold is not significant. However, when PW becomes larger, AI outperforms sample-and-hold.

- In frequency domain prediction cases (2GHz and 4GHz), cell-based approaches achieve limited gain compared to pathloss offset without the help of neighbor cell measurement. The cluster-based shows better performance compared to pathloss offset.

- For intra-frequency temporal domain case A, AI can provide gains (in terms of L3 cell RSRP difference) compared to sample and hold. The gain improves with UE speed.

Agreements on generalization

- Reuse the evaluation methodology in TR38.843 for generalization study, i.e., the generalization performance is evaluated with the following cases,

- Baseline: The AI/ML model is trained using the dataset with Configuration #B and tested using the dataset with Configuration #B.

- Generalization Case #1 (GC#1): The AI/ML model is trained using the dataset with Configuration #A but tested using the dataset with Configuration #B.

- Generalization Case #2 (GC#2): The AI/ML model is trained using mixed datasets with both configurations and tested using the dataset with Configuration #B.

2	Companies can choose which case they compare with and should report it with simulation results.

3	Generalization issues on RRM measurement prediction are prioritized.

4	Start the study with generalization issue with RRM measurement prediction in temporal domain.   Companies can chose to study frequency domain prediction cases and report what they have simulated.

5	Study generalization over UE speeds

6	The simulation assumption of FR1 temporal domain case B is reused for generalization study with 3 UE speeds i.e. 30Km/h, 60Km/h and 90Km/h.  FFS on combinations

7	The simulation assumption of FR2 temporal domain case A is reused for generalization study with 3 UE speeds i.e. 60Km/h, 90Km/h and 120Km/h.  FFS on combinations

Agreements on generalization 1 Between GC#1 and GC#2, RAN2 focus on GC#2 2 simulation combination for FR1 generalization study: Training @Dataset: 30km/h; Training @Dataset: 60km/h; Training @Dataset: 90km/h; Inference @30km/h; Inference @60km/h; Inference @90km/h. Baseline; Yes; Yes. GC#1; Yes; Yes; Yes. GC#2; Yes; Yes; Yes; Yes. Baseline; Yes; Yes. GC#1; Yes; Yes; Yes. GC#2; Yes; Yes; Yes; Yes. Baseline; Yes; Yes. GC#1; Yes; Yes; Yes. GC#2; Yes; Yes; Yes; Yes. 2a simulation combination for FR2 generalization study: Training @Dataset: 60km/h; Training @Dataset: 90km/h; Training @Dataset: 120km/h; Inference @60km/h; Inference @90km/h; Inference @120km/h. Baseline; Yes; Yes. GC#1; Yes; Yes; Yes. GC#2; Yes; Yes; Yes; Yes. Baseline; Yes; Yes. GC#1; Yes; Yes; Yes. GC#2; Yes; Yes; Yes; Yes. Baseline; Yes; Yes. GC#1; Yes; Yes; Yes. GC#2; Yes; Yes; Yes; Yes.

Agreements on measurements events 1 Agreed values for Case A. NOTE1 indirect prediction only Parameters; baseline value; Note. A3 event offset (db); 2; Open for 3db. TTT (ms); 320; Open for one shorter value. UE speed (km/h); 90; Open for 60 and 120km/h. OW length (ms, note1); N/A; Up to implementation. PW length (ms, note1); 400; Open for more values. Max ETD (ms, note1); 80; Open for more values. 2 Agreed values for Case B. NOTE1 indirect prediction only Parameters; baseline value; Note. A3 event offset (db); 2; Open for 3db. TTT (ms); 320; Open for one shorter value. UE speed (km/h); 30; Open for 60 and 90km/h. OW length (ms,note1); N/A; Up to implementation. PW length (ms,note1); 200 (non-sliding) 40ms (sliding); Open for more values. Max ETD (ms, note1); 80; Open for more values. MRRT; 50%; Open for more values. 3 Company can report which filtering options is being used for the input L3 RSRP of sub-use case 2: option 1, option 2, option 3. 4 to capture the 3 options into TR

Agreements on RLF predictions 1 Agree to following values (NOTE1 indirect only) Parameter; Value. Qin threshold; -6db. Qout threshold; -8db. Sample rate (TIndication_interval); 20ms (FR2)/40ms(FR1). Qin evaluation period; 100ms. Qout evaluation period; 200ms. T310; 1000ms. N310; 1. N311; 1. Max ETD (ms, note1); 80ms. PW length (ms,note1); 400. OW length (ms, note1); Up to implementation. 2 The beam transmission pattern is synchronized across the site/cells i.e., at any given time the transmitted beam index is the same across the site/cells.

For System level simulation 1 For measurement event prediction for temporal domain case B: UE reports when A3 event is satisfied with actual measurements and predicted results. And handover command will be received after handover preparation. Remove T0 from the picture 2 For measurement event prediction for temporal domain case A, company focus on option 2 or option 3. Option 2: network transmit handover command purely based on actual measurement event regardless whether an actual measurement result(@t2) is earlier or later than predicted measurement event((@t1)) Option 3: For AI mobility, HO preparation starts when an event is predicted to happen (i.e., t0), and HO command is sent when A3 entering conditions are met based on actual/real measurement and an event is predicted to be met for the duration of TTT. 3 Handover Preparation time is 40ms and handover execution time: 40ms 4 RAN2 focus on indirect prediction methodology.

Agreements on direct prediction for RLF and event predictions 1 The time window for direct prediction goes for interpretation 2 2 For direct prediction, following values are agreed and company can report probability threshold for corresponding case (other values are allowed) Measurement event prediction; RLF prediction. Time window length (Interpretation 2); PW length as indirect case (FR1:200ms; FR2:400ms); PW length as indirect case FR1/FR2: 400ms.

2.2.2	Remaining Open issues

For RRM measurement use case:

1, To collect simulation results based on updated template and conclude further statistics observation based on collected simulation result

For Measurement event use case:

1, Evaluation based on Simulation result

For RLF use case:

1, Evaluation based on simulation result.

Generalization study:

1, Evaluation based on simulation result

SLS evaluation:

1, Evaluation based on simulation result

HOF prediction is down prioritized

Issues covered by following objectives in the SID:

- Potential specification impacts of AI/ML aided mobility [RAN2]

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#112bis meeting agreements:

The work plan in R4-2415968 is approved

RAN4#113 meeting agreements:

Issue 2-1-9a: L3 RSRP prediction accuracy definition

Agreement:

- For testing, Absolute L3 Predicted RSRP Accuracy = reported predicted L3-RSRP – ground truth of L3-RSRP

  - FFS Ground truth definition of L3-RSRP for FR1 and FR2

Issue 3-1-1: Testing setup

Agreement

  - RAN4 to further discuss:

    - Whether and how legacy testing setup for L3 measurements can be reused for FR1 and FR2

Issue 3-2-1: Testing goal

Agreement

  - As baseline, the testing goal is to verify whether the minimum performance of AI/ML functionality/feature can be achieved.

2.4.2	Remaining Open issues

For General Aspects: Assessments of sub-use-case priorities.

For RAN4 requirements: Analyses on performance metrics and factors that potentially impact performance requirements.

For Testability aspects: Evaluations on the testing setup, further study new testability aspects, e.g., FR1/FR2, consistency in time domain, and the influence of inter-carrier scenarios.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Contributions submitted to RAN2#127bis meeting:

R2-2407980		Discussion on measurement event prediction	vivo

R2-2408073		Simulation results for RRM measurement prediction	CMCC

R2-2408174		Simulation results and other aspects on RRM measurement prediction	Spreadtrum Communications, BUPT

R2-2408206		Simulation results of RRM Measurement Prediction	CATT, Turkcell

R2-2408265		Discussion on RRM prediction	Xiaomi

R2-2408298		Other Aspects for AI based Measurement Event Prediction	Continental Automotive

R2-2408318		Discussion on measurement event prediction	Lenovo

R2-2408326		Discussions and evaluations on RRM measurement prediction	NTT DOCOMO, INC.

R2-2408358		Discussion on other aspects related to RRM measurement prediction	ASUSTeK

R2-2408359		Discussion on measurement event prediction	ASUSTeK

R2-2408393		Simulation results for RRM measurement prediction	Qualcomm Incorporated

R2-2408394		Measurement Event prediction	Qualcomm Incorporated

R2-2408419		Discussion on some clarification for RRM measurement prediction	NEC

R2-2408431		Evaluation methodology, scenario and simulation assumption for measurement event prediction	MediaTek (Chengdu) Inc.

R2-2408438		AI/ML RRM measurement prediction	TCL

R2-2408442		Discussion on cluster based RRM measurement prediction for high speed railway communications	BJTU

R2-2408487		RRM measurement prediction	Lenovo

R2-2408493		Discussion on measurement event prediction	Jio

R2-2408521		Discussion on measurement event prediction	ZTE Corporation

R2-2408551		Target scenarios for measurement event prediction	NEC

R2-2408679		Discussion on measurement event predictions	III

R2-2408740		AI/ML RRM measurement prediction	Fraunhofer HHI, Fraunhofer IIS

R2-2408825		AI based measurement events prediction: Use cases, and simulations	Ericsson

R2-2408872		AI-ML based Inter-frequency measurement prediction	Rakuten Mobile, Inc

R2-2408874		AI-ML based RLF/HO failure prediction	Rakuten Mobile, Inc

R2-2408925		Simulation results for RRM measurement predictions	Interdigital Inc.

R2-2408926			Measurement event prediction	Interdigital Inc.

R2-2408930		Discussion on Measurement Event Prediction	Nokia

R2-2408967		Discussion on RRM Measurement Prediction Framework	Meta

R2-2408968		Evaluation Assumptions for RLF/HO Failure Prediction	Meta

R2-2408974		Discussion on RRM measurement prediction	ETRI

R2-2408978		Discussion on measurement event predictions	ETRI

R2-2409011		Text proposal on TR 38.744	OPPO

R2-2409066		Event prediction use cases and KPI	LG Electronics Inc.

R2-2409095		Discussion on Measurement Event Predictions	SHARP Corporation

R2-2409126		Discussion on simulation assumption for RLF prediction	KDDI Corporation

R2-2409188		Simulation results for RRM Measurement Prediction	CEWiT

R2-2409203		Simulation results and discussion on RRM measurement prediction	Huawei, HiSilicon

R2-2409207		Evaluation on RRM measurement prediction	ZTE Corporation

R2-2409413		[POST127bis][016][AI Mob] Simulation results (Mediatek)	MediaTek Inc.

Contributions submitted to RAN2#128 meeting:

R2-2409651		Simulation results of RRM Measurement Prediction	CATT, Turkcell

R2-2409652		Discussion on generalization for RRM prediction	CATT, Turkcell

R2-2409667		Updated simulation results for RRM measurement prediction	vivo

R2-2409668		Discussion on generalization study for RRM prediction	vivo

R2-2409795		Simulation assumption for Measurement event prediction	NEC

R2-2409823		Discussion on the simulation results for RRM measurement prediction	Samsung

R2-2409829		Discussion on Generalization Issues for AI/ML Mobility	Samsung

R2-2409866		Discussion on RRM prediction simulation result	Xiaomi

R2-2409867		Simulation assumptions on event/RLF/SLS and model generalization	Xiaomi

R2-2409868		Simulation Results for AIML RRM Prediction and Remaining Issues 	MediaTek Inc.

R2-2409869		Simulation Assumptions of SLS, measurement event prediction, RLF prediction and generalzatiion study	MediaTek Inc.

R2-2409971		Cluster-based approach, UE-sided vs. network-sided models, etc.	Apple

R2-2409972		Model generalization, RLF evaluation assumptions, etc.	Apple

R2-2409991		Simulation assumptions and methodology for Measurement Event prediction, RLF prediction, and SLS	Qualcomm Incorporated

R2-2410020		Simulation results on the RRM measurement prediction and discussions	NTT DOCOMO, INC.

R2-2410023		Discussions on evaluation methodology of AI/ML for mobility	NTT DOCOMO, INC.

R2-2410037		Discussion on cluster based RRM measurement prediction	BJTU

R2-2410084		Other aspects for RRM measurement prediction	Lenovo

R2-2410144		Simulation results on RRM measurement prediction	Spreadtrum, UNISOC, BUPT

R2-2410186		Text proposal of 38.744	OPPO

R2-2410187		Discussion on simulation result of RRM measurement prediction	OPPO

R2-2410188		Discussion on generalization study of AI mobility	OPPO

R2-2410190		Summary of [POST127bis][022][AI mobility] Simulation Assumptions (OPPO)	Hangzhou Mengyuxiang

R2-2410263		Discussion on generalization aspects	Ericsson

R2-2410339		Simulation results for RRM measurement prediction	CMCC

R2-2410345		Discussion on  other aspects of simulation assumption	CMCC

R2-2410474		Simulation results for temporal, inter-frequency and spatial domain RRM measurement predictions	Ericsson

R2-2410507		Simulation results for RRM measurement predictions	Interdigital Inc.

R2-2410508		Generalization of AIML models for RRM measurement prediction	Interdigital Inc.

R2-2410522		Discussion on RRM measurement predictions and prediction-based mobility events	Sharp

R2-2410539		Simulation results for RRM measurement prediction	Huawei, HiSilicon

R2-2410540		Discussion on simulation assumptions and generalization	Huawei, HiSilicon

R2-2410568		Discussion on measurement event prediction	Jio

R2-2410678		Simulation and evaluation of RRM measurement prediction	Indian Institute of Tech (M), IIT Kanpur

R2-2410697		Discussion on simulation assumptions for RLF prediction	KDDI Corporation

R2-2410744		AI-ML based Inter-frequency measurement prediction	Rakuten Mobile, Inc

Contributions submitted to RAN4#113 meeting:

R4-2417622		Study of impacts on RAN4 requirements for AI mobility	OPPO

R4-2417623		Study of testability and interoperabilityfor AI mobility	OPPO

R4-2417698		Discussion on impacts of AIML mobility on RRM requirements	CATT

R4-2417699		Discussion on testability and interoperability issues for AIML mobility	CATT

R4-2417895		Discussion on RRM requirements of AI mobility	MediaTek Inc.

R4-2417896		Discussion on testability and interoperability of AI mobility	MediaTek Inc.

R4-2417941		Discussion on study of testability and interoperability for AIML mobility	Xiaomi

R4-2417951		Discussion on impacts on RAN4 requirement for AI mobility	Xiaomi

R4-2418242		Impact of AI based mobility on RRM requirements	Qualcomm Incorporated

R4-2418243		Testability and interoperability for AI based mobility	Qualcomm Incorporated

R4-2418278		Topic summary for [113][220] FS_NR_AIML_Mob	Moderator (Nokia)

R4-2418296		Discussions on RAN4 requirement impacts of AIML for mobility	NTT DOCOMO, INC.

R4-2418460		Discussion on impacts on RAN4 requirements for AI/ML for mobility	CMCC

R4-2418461		Discussion on testability and interoperability for AI/ML for mobility	CMCC

R4-2418500		Discussion impacts on requirements of AI/ML mobility	ZTE Corporation, Sanechips

R4-2418501		Discussion on the Interoperability and testability aspects	ZTE Corporation, Sanechips

R4-2418528		Study on AI (Artificial Intelligence)/ML (Machine Learning) for mobility in NR: Study of testability and interoperability	Apple

R4-2418529		Study on AI (Artificial Intelligence)/ML (Machine Learning) for mobility in NR: General Aspects and Work Plan	Apple

R4-2418530		Study on AI (Artificial Intelligence)/ML (Machine Learning) for mobility in NR: Study of impacts on RAN4 requirements	Apple

R4-2418673		Discussion on genereal aspects in AIML mobility	Huawei, HiSilicon

R4-2418674		Discussion on impacts of RAN4 requirements in AIML mobility	Huawei, HiSilicon

R4-2418675		Discussion on testability and interoperability issues in AIML mobility	Huawei, HiSilicon

R4-2418755		Discussion on impacts on RAN4 requirements for AI mobility	vivo

R4-2418756		Discussion on testability and interoperability for AI mobility	vivo

R4-2419176		On General Aspects of AIML Mobility	Nokia

R4-2419186		On RRM Requirement Impacts of AIML Mobility	Nokia

R4-2419187		On Testability and Interoperability Issues for AI/ML Mobility	Nokia

R4-2419188		Discussion on AI mobility general aspects	Samsung

R4-2419190		General discussion on AI mobility regarding testability and interoperability	Samsung

R4-2419362		General discussion on AI/ML for mobility	Ericsson

R4-2419363		On requirements for AI/ML based mobility	Ericsson

R4-2419364		On testability issues related to AI/ML for mobility	Ericsson