3GPP TSG RAN Meeting #106	RP-242854

Madrid, Spain, December 9-12, 2024

Status Report to TSG

Agenda item:			13.4.26

| WI / SI Name | UE Conformance - NR demodulation performance evolution |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_demod_enh3-UEConTest |  |  |  |  |
| Unique ID | 1040105 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241298 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Dec 2025 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 41% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wu Jingzhou, Balasubramanian Vijay, Runsen Tang |
|  | Company | China Telecom, Qualcomm Inc, Samsung |
|  | Email | wujingzhou@chinatelecom.cn, vijayb@qti.qualcomm.com, runsen.tang@SAMSUNG.COM |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Following CRs are agreed

| R5-247164 | Addition of PICS for physical layer link adaptation test cases | Qualcomm Inc |
| --- | --- | --- |
| R5-247801 | Addition of physical layer link adaptation test cases | Qualcomm Inc |
| R5-247817 | applicability spec update to add PDSCH Phy link adaptation cases | Arriver Software AB |

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

| R5-247164 | Addition of PICS for physical layer link adaptation test cases | Qualcomm Inc |
| --- | --- | --- |
| R5-247801 | Addition of physical layer link adaptation test cases | Qualcomm Inc |
| R5-247817 | applicability spec update to add PDSCH Phy link adaptation cases | Arriver Software AB |
| R5-246571 | SR UE Conformance NR demodulation performance evolution RAN5#105 | China Telecom |
| R5-246572 | WP NR demodulation performance evolution RAN5#105 | China Telecom |