3GPP TSG RAN Meeting #106	RP-242855

Madrid, Spain, Dec 09-12, 2024

Status Report to TSG

Agenda item:			9.3.4.10

| WI / SI Name | NR demodulation performance: Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_Ph5-Perf |  |  |  |  |
| Unique ID | 1032080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241297 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: 09/2025 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: 43% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu, Hidekazu Shimodaira |
|  | Company | China Telecom, NTT DOCOMO |
|  | Email | wujingzhou@chinatelecom.cn, hidekazu.shimodaira.sa@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2 parallel threads are scheduled for General + BS part and UE part respectively with the following progress:

RAN4#112bis:

- The Topic summary for [112bis][319] NR_demod_Ph5_Part1_General_BS is provided in R4-2416540.

- The Topic summary for [112bis][320] NR_demod_Ph5_Part2_UE is provided in R4-2416541

- The Ad-hoc meeting minutes for [112bis][319] NR_demod_Ph5_Part1_General_BS is provided in R4-2416547

- The Ad-hoc meeting minutes for [112bis][320] NR_demod_Ph5_Part2_UE is provided in R4-2416554

- The Way Forward for [112bis][319] NR_demod_Ph5_Part1_General_BS is approved in R4-2416548, some agreements are listed below:

Test scenarios - On HomNet and HetNet scenarios: - Cover HomNet and HetNet scenarios. - FFS whether to introduce additional applicability rule. - On scenario with unaligned TDD pattern: - For NR_demod_Ph5 WI, only consider interference model with aligned TDD pattern between cells. Interference modelling criteria - On interference modelling criteria: - Use INR-based modelling and transfer the DIP value into INR value Interference profile - On interference modelling: - Reuse the same interference modelling as captured in B.6.2 in TS36.104, to transmit random 16QAM symbol for the neighbour PUSCH

- The Way Forward for [112bis][320] NR_demod_Ph5_Part2_UE is approved in R4-2416555, some agreements are listed below:

Introduction of CQI requirements Agreement: - Cover CQI reporting requirements under ICI for 8Rx. 8Rx UE MMSE-IRC receiver coverage Agreement: - Cover both Baseline 8Rx UE MMSE-IRC receiver and simplified 8Rx UE MMSE-IRC Receiver for the initial simulation analysis. - TBD: Criteria used to decide if one set of requirements can be introduced covering both receiver types. - Note: Test coverage shall cover both receivers - Sub-topic PDSCH requirements with inter cell interference Interference profile and power levels Agreement: - Reuse the same interference profiles (i.e., cover HomNet and Hetnet scenarios) and same power levels (i.e., INR values) defined for Rel-17 2/4Rx. - TBD: Further discuss applicability rules to potentially reduce UE effort to only comply to either 1 or 2 interference cells. - Sub-topic PDSCH requirements with intra cell inter user interference Interference modelling Agreement: - Beamforming model: MU-MIMO Beamforming Model for Rel-17 2/4Rx in B.4.2 in TS38.101-4 - MO of paired UE: Random 16QAM

RAN4#113:

- The Topic summary for [113][321] NR_demod_Ph5_Part1_General_BS is provided in R4-2419608.

- The Topic summary for [113][322] NR_demod_Ph5_Part2_UE is provided in R4-2419609

- The Ad-hoc meeting minutes for [113][321] NR_demod_Ph5_Part1_General_BS is provided in R4-2419779

- The Ad-hoc meeting minutes for [113][322] NR_demod_Ph5_Part2_UE is provided in R4-2419783

- The Way Forward for [113][321] NR_demod_Ph5_Part1_General_BS is approved in R4-2419780, some agreements are listed below:

Interference profile - On how to account for HPUE in existing LTE profiles: - For interference profile not to consider HPUE scenario for BS MMSE-IRC requirements for this Rel-19 WI

- The Way Forward for [113][322] NR_demod_Ph5_Part2_UE is approved in R4-2419784, some agreements are listed below:

- PDSCH requirements with intra cell inter user interference Agreement: - Define requirements for: - Rank 2+2 - FFS: MCS17/19 - TBD: Rank 4+4: MCS13 Wideband CQI reporting requirements with inter-cell interference CQI calculation algorithm Agreement: - Cover both Baseline 8Rx UE MMSE-IRC receiver and simplified 8Rx UE MMSE-IRC Receiver for initial analysis. - - Decide latest next meeting, if one or two sets of requirements are to be defined. Applicability rule and release independent Test applicability for 8Rx UEs Agreement: - New requirements for 8Rx MMSE-IRC receiver to be mandatory requirements for all 8Rx UEs. - TBD: additional test applicability rule.

    - Remaining Open issues

- Collection of simulation results and finalize test parameters.

- Further discussion on test applicability, UE capability, BS declaration and release independent related issues.

- Introduction of UE and BS requirements.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112bis:

R4-2414955	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	China Telecom

R4-2414956	Discussion on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2415003	(NR_demod_Ph5-Perf) Discussion on interference suppressing performance for 8Rx UE	CMCC

R4-2415004	(NR_demod_Ph5-Perf) Discussion on BS demodulation requirements for interference suppressing with MMSE-IRC receiver	CMCC

R4-2415047	BS demodulation performance requirements for MMSE-IRC	Tejas Network Limited

R4-2415077	Discussion on BS demodulation performance for MMSE-IRC	CATT

R4-2415151	Discussion on UE requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2415472	Views on BS demodulation requirements for MMSE-IRC	Qualcomm Germany

R4-2415507	On UE demodulation performance requirements with 8RX	Apple

R4-2415634	Discussion on UE 8Rx performance requirements with MMSE-IRC	Huawei,HiSilicon

R4-2415635	Discussion on BS MMSE-IRC requirements with inter-cell interference	Huawei,HiSilicon

R4-2415683	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	Samsung

R4-2415983	View and initial simulation results for BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2415994	Simulation results summary for BS requirement with MMSE-IRC receiver	Samsung

R4-2416091	Discussion on NR MMSE-IRC BS demodulation	Ericsson

R4-2416092	Simulation results for NR MMSE-IRC BS demodulation	Ericsson

R4-2416272	On general issues for MMSE-IRC receiver under interference	Ericsson

R4-2416273	On MMSE-IRC receiver for interference mitigation with 8Rx	Ericsson

R4-2416274	Simulation results for MMSE-IRC UE demodulation	Ericsson

R4-2416345	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2416346	Simulation results on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2416347	Discussion on BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2416348	Simulation results for BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2416417	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2416442	NR Demodulation Performance Phase 5: BS demodulation performance requirements for MMSE-IRC	Nokia

R4-2416506	Discussion on BS demodulation for MMSE-IRC.	NTT DOCOMO, INC.

R4-2416521	Views on 8Rx UE demodulation and CSI requirements with inter-cell and intra-cell interference	Qualcomm Atheros, Inc.

R4-2416540	Topic summary for [112bis][319] NR_demod_Ph5_Part1_General_BS	Moderator (China Telecom)

R4-2416541	Topic summary for [112bis][320] NR_demod_Ph5_Part2_UE	Moderator (Nokia)

R4-2416547	Ad-hoc meeting minutes for [112bis][319] NR_demod_Ph5_Part1_General_BS	China Telecom

R4-2416548	Way Forward for [112bis][319] NR_demod_Ph5_Part1_General_BS	China Telecom

R4-2416554	Ad-hoc meeting minutes for [112bis][320] NR_demod_Ph5_Part2_UE	Nokia

R4-2416555	Way Forward for [112bis][320] NR_demod_Ph5_Part2_UE	Nokia

RAN4#113:

R4-2417560	Discussion on UE requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2417782	BS demodulation performance requirements for MMSE-IRC	Tejas Network Limited

R4-2417796	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	China Telecom

R4-2417797	Discussion on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2417826	Further discussion on BS demodulation performance for MMSE-IRC	CATT

R4-2417973	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2417974	Simulations for UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2418426	Discussion on interference suppressing performance for 8Rx UE	CMCC

R4-2418427	Simulation results for 8Rx UE interference suppressing	CMCC

R4-2418428	Discussion on BS demodulation requirements for interference suppressing with MMSE-IRC receiver	CMCC

R4-2418429	Simulation results for BS interference suppressing with MMSE-IRC	CMCC

R4-2418551	On UE demodulation performance requirements with 8RX	Apple

R4-2418552	Simulation results for ICI and MU-MIMO with 8RX	Apple

R4-2418553	Summary of simulation results for ICI and MU-MIMO with 8RX	Apple

R4-2418606	Views on BS demodulation requirements for MMSE-IRC	Qualcomm Germany

R4-2418621	Discussion on UE demodulation and CSI performance requirements for 8Rx with MMSE-IRC	Samsung

R4-2418934	Simulation results summary for BS requirement with MMSE-IRC receiver	Samsung

R4-2418935	View and initial simulation results for BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2419162	Views on 8Rx UE demodulation and CSI requirements with inter-cell and intra-cell inter-user interference	Qualcomm Atheros, Inc.

R4-2419167	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2419168	Simulation results on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2419169	Discussion on BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2419170	Simulation results for BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2419249	Discussion on MMSE-IRC BS demodulation requirements	Ericsson

R4-2419250	Simulation results for MMSE-IRC BS demodulation requirements	Ericsson

R4-2419329	On general issues for MMSE-IRC receiver under interference	Ericsson

R4-2419330	On MMSE-IRC receiver for interference mitigation with 8Rx	Ericsson

R4-2419331	Simulation results for MMSE-IRC receiver for 8Rx reception	Ericsson

R4-2419339	NR Demodulation Performance Phase 5: BS demodulation performance requirements for MMSE-IRC	Nokia

R4-2419340	HPUE justification in WID and interference profile	Nokia

R4-2419401	Discussion on 8Rx MMSE-IRC requirements	Huawei, HiSilicon

R4-2419402	Discussion on BS MMSE-IRC requirements with inter-cell interference	Huawei, HiSilicon

R4-2419404	Simulation results on 8Rx MMSE-IRC requirements	Huawei, HiSilicon

R4-2419405	Simulation results on BS MMSE-IRC requirements with inter-cell interference	Huawei, HiSilicon

R4-2419608	Topic summary for [113][321] NR_demod_Ph5_Part1_General_BS	Moderator (China Telecom)

R4-2419609	Topic summary for [113][322] NR_demod_Ph5_Part2_UE	Moderator (Nokia)

R4-2419779	Ad-hoc meeting minutes for [113][321] NR_demod_Ph5_Part1_General_BS	China Telecom, MediaTek

R4-2419780	Way Forward for [113][321] NR_demod_Ph5_Part1_General_BS	China Telecom, MediaTek

R4-2419783	Ad-hoc meeting minutes for [113][322] NR_demod_Ph5_Part2_UE	Nokia

R4-2419784	Way Forward for [113][322] NR_demod_Ph5_Part2_UE	Nokia