3GPP TSG RAN meeting #106										RP-243083

Madrid, Spain, December 9-12, 2024

## Status Report to TSG

Agenda item:			13.2.2

| WI / SI Name | UE Conformance Test Aspects - 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun 2025(+6 month) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 85% (+12%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Work plan:

-	The Work plan is updated in [49].

RF Testing:

-	Several test cases are added or updated in [2]-[28]. Corresponding TP analysis and applicability are also added.

Signaling Testing:

-	Several test cases are added or updated in [29]-[48]. Corresponding applicability are also added.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-246505	Introduction of Setup Diagrams for V2X receiver test cases	CAICT

[2]	R5-246569	Removal of n38 from Table A.4.3.1-9 NR Sidelink FR1 RF Baseline Implementation Capabilities	CAICT

[3]	R5-247062	Addition of 6.5E.1 NR V2X Occupied bandwidth	Huawei, HiSilicon

[4]	R5-247064	Update to 6.5E.2.2 NR V2X spectrum emission mask	Huawei, HiSilicon, SRTC

[5]	R5-247065	Update to 6.5E.2.3 NR V2X additional spectrum emission mask	Huawei, HiSilicon

[6]	R5-247066	Update to 6.5E.2.4 NR V2X ACLR test case	Huawei, HiSilicon, SRTC

[7]	R5-247067	Addition of 6.5E.3.1 NR V2X General spurious emissions	Huawei, HiSilicon, SRTC

[8]	R5-247069	Addition of 6.5E.3.2 NR V2X Spurious emissions for UE co-existence	Huawei, HiSilicon

[9]	R5-247071	Addition of 6.5E.4 NR V2X Transmit Intermodulation	Huawei, HiSilicon, SRTC

[10]	R5-247073	Removing n38 from V2X Tx test cases	Huawei, HiSilicon, CAICT, CMCC

[11]	R5-246497	Introduction of new test case 7.6E.2.1 In-band blocking for V2X non-concurrent operation	CAICT

[12]	R5-246498	Introduction of new test case 7.6E.3.1 Out-of-band blocking for V2X non-concurrent operation	CAICT

[13]	R5-246499	Introduction of new test case 7.7E.1 Spurious response for V2X non-concurrent operation	CAICT

[14]	R5-246500	Introduction of new test case 7.8E.2.1 Wide band Intermodulation for V2X non-concurrent operation	CAICT

[15]	R5-246501	Correction of Minimum conformance requirements for V2X receiver test cases	CAICT

[16]	R5-246568	Removal of n38 from test case 7.3E.2 Reference sensitivity for V2X non-concurrent operation	CAICT

[17]	R5-247404	Corrections on feature name for V2X concurrent operation	ZTE Corporation, Tejet, SRTC

[18]	R5-247732	Update to Annex F for NR V2X test cases	Huawei, HiSilicon

[19]	R5-247074	Removing n38 from V2X Tx test cases	Huawei, HiSilicon, CAICT, CMCC

[20]	R5-246506	Introduction of Applicabilities for V2X receiver test cases	CAICT

[21]	R5-247441	Update to applicability for NR V2X test cases	Huawei, HiSilicon

[22]	R5-246502	Introduction of test point analysis for 7.6E.2.1 In-band blocking for V2X non-concurrent operation	CAICT

[23]	R5-246503	Introduction of test point analysis for 7.6E.3.1 Out-of-band blocking for V2X non-concurrent operation	CAICT

[24]	R5-246504	Introduction of test point analysis for 7.8E.2.1 Wide band Intermodulation for V2X non-concurrent operation	CAICT

[25]	R5-247063	Addition of TP analysis for NR V2X Occupied bandwidth	Huawei, HiSilicon

[26]	R5-247068	Addition of TP analysis for NR V2X Spurious emission	Huawei, HiSilicon, SRTC

[27]	R5-247070	Addition of TP analysis for NR V2X Spurious emission co-existence	Huawei, HiSilicon

[28]	R5-247072	Addition of TP analysis for NR V2X Transmit Intermodulation	Huawei, HiSilicon, SRTC

[29]	R5-246740	Correction to test procedure 4.9.22 - Unicast link establishment	Huawei, HiSilicon

[30]	R5-246508	Correction to SL PDCP TC 12.1.10.1.1	ZTE Corporation, MCC TF160

[31]	R5-246509	Addition of new SL PDCP TC 12.1.10.1.2	ZTE Corporation, Tejet, SRTC

[32]	R5-247562	Addition of NR SL SIG test case 12.1.8.1.1 - PC5 only selected grant	Huawei, HiSilicon

[33]	R5-247563	Addition of NR SL SIG test case 12.1.8.2.1 - PC5 only ACK-NACK HARQ	Huawei, HiSilicon

[34]	R5-247564	Addition of NR SL SIG test case 12.1.8.2.2 - PC5 only NACK-only HARQ	Huawei, HiSilicon

[35]	R5-247565	Addition of NR SL SIG test case 12.1.8.2.3 - PC5 only TBS selection	Huawei, HiSilicon

[36]	R5-247566	Addition of NR SL SIG test case 12.1.8.2.4 - PC5 only TBS selection SL MIMO	Huawei, HiSilicon

[37]	R5-247567	Addition of NR SL SIG test case 12.2.10.1.1 - Concurrent dynamic grant	Huawei, HiSilicon

[38]	R5-247568	Addition of NR SL SIG test case 12.2.10.1.2 - Concurrent configured grant	Huawei, HiSilicon

[39]	R5-247569	Addition of NR SL SIG test case 12.2.10.1.3 - Concurrent selected grant	Huawei, HiSilicon

[40]	R5-247570	Addition of NR SL SIG test case 12.2.10.2.1 - Concurrent ACK-NACK HARQ	Huawei, HiSilicon

[41]	R5-246750	Addition of NR SL SIG test case 12.2.10.2.2 - Concurrent NACK-only HARQ	Huawei, HiSilicon

[42]	R5-247664	Addition of NR SL SIG test case 12.2.10.2.3 - Concurrent TBS selection	Huawei, HiSilicon

[43]	R5-247665	Addition of NR SL SIG test case 12.2.10.2.4 - Concurrent TBS selection SL MIMO	Huawei, HiSilicon

[44]	R5-246753	Addition of NR SL SIG test case 12.2.10.3.1 - Concurrent SL BSR	Huawei, HiSilicon

[45]	R5-246754	Correction to NR SL SIG test case 12.2.1.1 - Concurrent idle Tx	Huawei, HiSilicon

[46]	R5-246897	Correction of NR SL SIG test case 12.2.6.2	TDIA, CATT

[47]	R5-246510	Addition of applicability for new SL PDCP TC	ZTE Corporation, Tejet, SRTC

[48]	R5-246755	Addition of applicability for NR SL SIG test cases	Huawei, HiSilicon

[49]	R5-246762	WP of Rel-16 V2X WI After RAN5 105	Huawei, HiSilicon

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template