3GPP TSG RAN Meeting #106	RP-243088

Madrid, Spain, December 9-12, 2024

## Status Report to TSG

Agenda item:			13.4.3

| WI / SI Name | New Rel-18 NR licensed bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_lic_bands_BW_R18-UEConTest |  |  |  |  |
| Unique ID | 1000058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240287 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: December/2024 (-6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% (+73%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#105:

- 32 CRs are agreed during meeting

- The overall progress is 100%

- All Rel-18 NR bands are declared completed

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General papers

- R5-247038	WP of New Rel-18 NR licensed bands and extension of existing NR bands

- R5-247037	Revised WID on New Rel-18 NR licensed bands and extension of existing NR bands

- R5-246254	PRD21 CDS: NR FR1 FDD band n105, Nokia

- R5-246277	PRD21 CDS: NR FR1 FDD band n71 CBW (25, 30, 35) , Nokia

- R5-247269	PRD21 CDS: NR FR1 FDD band n8	China, Telecom

- R5-247270	PRD21 CDS: NR FR1 FDD band n39, China Telecom

- R5-247271	PRD21 CDS: NR FR1 FDD band n54, China Telecom

- R5-247272	PRD21 CDS: NR FR1 FDD band n98, China Telecom

- R5-247273	PRD21 CDS: NR FR1 FDD band n109, China Telecom

- R5-247274	PRD21 CDS: NR FR1 FDD band n254, China Telecom, Apple

TS 38.508-1 CRs

- R5-246255	Introduction of test channel bandwidths and test frequencies for band n105, Nokia

- R5-247247	Introduction of test channel bandwidths and test frequencies for band n8, n39, n98 and n109, China Telecom

- R5-247783	Introduction of test channel bandwidths and test frequencies for band n254, China Telecom, Apple

- R5-246257	Demodulation test frequencies for band n105, Nokia

- R5-247248	Introduction of test channel bandwidths and test frequencies for Demodulation test cases for band n109, China Telecom

- R5-246256	Signalling test frequencies for band n105, Nokia

- R5-246283	Correction to signalling test frequencies for bands n31 and n72, Nokia

- R5-247614	Introduction of test channel bandwidths and test frequencies for signalling testing for  band n98 and n109, China Telecom

- R5-247615	Introduction of test channel bandwidths and test frequencies for singalling test for band n254, China Telecom, Apple

TS 38.508-2 CR:

- R5-247708	Introduction of band n105 for physical layer baseline implementation capabilities, Nokia

- R5-247709	Introduction of band n54, n98 and n109 for physical layer baseline implementation capabilities, China Telecom

- R5-247253	Introduction of band n254 for physical layer baseline implementation capabilities, China Telecom, Apple

TS 38.521-1 CRs:

- R5-247757	Adding transmitter requirements for band n105, Nokia

- R5-246278	Update of UE A-MPR Rel-18 CBWs 25,30,35 MHz for band n71 NS_35, Nokia

- R5-246279	Addition of 35 MHz CBW to NS_35 for Output power dynamics for Tx Diversity, Nokia

- R5-247726	Adding transmitter requirements for band n39, China Telecom

- R5-247255	Adding additional spurious emissions test configuration table and message contents for band n54, China Telecom

- R5-247256	Adding transmitter requirements for band n98, China Telecom

- R5-247257	Adding transmitter requirements for band n109, China Telecom

- R5-247844	Adding receiver requirements for band n105, Nokia

- R5-247258	Adding receiver requirements for new CBW for band n8, China Telecom

- R5-247259	Adding receiver requirements for new CBW for band n39, China Telecom

- R5-247755	Adding receiver requirements for band n109, China Telecom

- R5-247756	General updates of clause 5 for R18 new CBW configurations, China Unicom,Nokia,China Telecom

- R5-247261	Adding downlink singals levels and interference signals for new CBW 35MHz, China Telecom

TS 38.521-5 CRs

- R5-247970	Adding transmitter requirements for band n254	China Telecom, Apple

- R5-247263	Adding receiver requirements for band n254	China Telecom, Apple

TS 38.533 CRs

- R5-247264	Introduction of band n254 to NR band group for FR1, China Telecom, Apple

TR 38.905 CRs

- R5-247265	Update TP analysis for new CBW 35MHz for band n39 for NS_50, China Telecom

- R5-247266	Update TP analysis for NS_18	, China Telecom

- R5-247727	Update TP analysis for NS_62	, China Telecom

- R5-247784	Update TP analysis for NS_03N, NS_04N and NS_05N, China Telecom