3GPP TSG-RAN WG3 Meeting #126	R3-247576

Orlando, US, 18 - 22 Nov, 2024

Agenda item:	20.1

Source:	Ericsson (Rapporteur)

Title:	Work Plan for Rel-19 on AI/ML for PHY (Positioning)

WID/SID:	NR_AIML_air-Core

Document for:	Information, approval

# 1	Introduction

The Rel-19 AI/ML for PHY (Positioning) objectives are as follows [1]:

- Positioning accuracy enhancements, encompassing [RAN1/RAN2/RAN3]: - Direct AI/ML positioning: - (1st priority) Case 1: UE-based positioning with UE-side model, direct AI/ML positioning - (2nd priority) Case 2b: UE-assisted/LMF-based positioning with LMF-side model, direct AI/ML positioning - (1st priority) Case 3b: NG-RAN node assisted positioning with LMF-side model, direct AI/ML positioning - AI/ML assisted positioning - (2nd priority) Case 2a: UE-assisted/LMF-based positioning with UE-side model, AI/ML assisted positioning - (1st priority) Case 3a: NG-RAN node assisted positioning with gNB-side model, AI/ML assisted positioning - Specify necessary measurements, signalling/mechanism(s) to facilitate LCM operations specific to the Positioning accuracy enhancements use cases, if any - Investigate and specify the necessary signalling of necessary measurement enhancements (if any) - Enabling method(s) to ensure consistency between training and inference regarding NW-side additional conditions (if identified) for inference at UE for relevant positioning sub use cases - Note: RAN1 will not discuss any proposals targeting 2nd priority issues in Q4 of 2024.

# 2	Plan

A workplan corresponding to the objectives and allocated TUs is suggested the table below.

The NW side data collection for positioning should be led by RAN3 as it has primarily NRPPa (and other RAN3 protocols, e.g., F1AP) impacts. RAN3 will focus and work on positioning on 1st priority use cases, i.e., case 3a and case 3b: (according to RP-234039 Time unit budget)

| Meeting | Work plan |
| --- | --- |
| RAN3#125bis | - Start discussion on RAN3 related objectives on NW-side data collection for Case 3b and Case 3a. - Identify impacted interfaces and protocols. - Identify RAN1 agreements with RAN3 impacts, and RAN1 aspects needing immediate RAN3 feedback. - For Case 3a, identify where the AI/ML model should be placed. - Designate responsible companies for BL Stage-2 & 3 CRs. |
| RAN3#126 | - Continue the discussion on how to support data collection for Case 3a and Case 3b. - Discuss and implement the RAN1 agreements with RAN3 impacts. - Agree the skeleton of Stage-3 BL CR(s). - If possible agree preliminary TPs for Stage 3 - Notify RAN1 of agreements and/or ask clarification questions to RAN1, if needed |
| RAN3#127 | - Continue discussion on how to support data collection for Case 3a and Case 3b. - Update of Stage-3 BL CR(s). - Identify Stage-2 BL CR(s) and work on skeletons. - If possible agree preliminary TPs for Stage 2 - Notify RAN1 of agreements and/or ask clarification questions to RAN1, if needed |
| RAN3#127bis | - Continue discussion on how to support data collection for Case 3a and Case 3b and discussion on identified RAN1 agreements with RAN3 impacts. - Agree the Stage-3 and Stage-2 CR(s). - Notify RAN1 of agreements and/or ask clarification questions to RAN1, if needed |
| RAN3#128 | - Finalize the discussion on how to support NW-side data collection for case 3a and case 3b. - Identify any outstanding issues. - Address all remaining issues from the BL CR(s) - Notify RAN1 of agreements and/or ask clarification questions to RAN1, if needed |
| RAN3#129 | - Finalize the BL CR(s) and address al remaining outstanding issues. |

Table 1: Workplan for the AI/ML for PHY (Positioning) WI

# 3	Conclusion

This contribution has suggested a workplan for the Rel-19 work on AI/ML for PHY (Positioning).