3GPP TSG-RAN5 Meeting #105									R5-247088

Orlando, United States, 18th - 22nd November 2024

3GPP TSG RAN meeting #106										RP-24xxxx

Madrid, Spain, December 9-12, 2024

## Status Report to TSG

Agenda item:			x.x.x

| WI / SI Name | UE Conformance - Protocol enhancements for Mission Critical Services (MCPTT, MCVideo, MCData) for Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCProtoc17_enh3MCPTT_eMCData3_MCOver5GS-UEConTest |  |  |  |  |
| Unique ID | 1050128 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241755 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 16% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#105 the Work Plan was updated in [1].

The new draft TSs: 37.579-1, 37.579-2, 37.579-4, 37.579-5, 37.579-6 and 37.579-7 were presented in [2] – [7].

Documents [8] – [13] will contain the draft TSs to be procuduced post RAN5#105 and submitted to RAN#106 for approval. The CRs approved for TSs 36.579-1, 36.579-2, 36.579-5 and 36.579-7, in [14] – [37], will be incorporaded into the draft TSs above.

A revised WID was agreed in [38], adding rapporteurs for the new specifications.

Overall completion is 16%.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-247089	WP Protocol enhancements for Mission Critical Services (MCPTT, MCVideo, MCData) for Rel-17; Source: Ericsson, FirstNet, Element, Samsung

Discussion documents:

[2] R5-246402	Presentation of New Specification to WG: TS 37.579-5, Version 0.0.1; Source: MCC TF160

[3] R5-247090	Presentation of New Specification to WG: TS 37.579-1, Version 0.0.1; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

[4] R5-247091	Presentation of New Specification to WG: TS 37.579-2, Version 0.0.1; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

[5] R5-247092	Presentation of New Specification to WG: TS 37.579-4, Version 0.0.1; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

[6] R5-247093	Presentation of New Specification to WG: TS 37.579-6, Version 0.0.1; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

[7] R5-247094	Presentation of New Specification to WG: TS 37.579-7, Version 0.0.1; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

Draft specifications:

[8] R5-246771	TS 37.579-5 version 0.1.0; Source: MCC TF160

[9] R5-247095	TS 37.579-1 version 0.1.0; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

[10] R5-247096	TS 37.579-2 version 0.1.0; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

[11] R5-247097	TS 37.579-4 version 0.1.0; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

[12] R5-247098	TS 37.579-6 version 0.1.0; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

[13] R5-247099	TS 37.579-7 version 0.1.0; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

CRs TS 36.579-1:

[14] R5-246416	Removal of clause 5.6; Source: MCC TF160

[15] R5-246417	Support of MCData IPCONN in SIP default message contents; Source: MCC TF160

[16] R5-246423	Cancellation of non-backward compatible changes in core specifications; Source: MCC TF160

[17] R5-246642	Correction of clause 5.5.4.10.3; Source: MCC TF160

[18] R5-246643	Correction and clarification of UserUri in clauses 5.5.4.10.6, 5.5.4.10.8 and 5.5.4.10.9; Source: MCC TF160

[19] R5-246644	Correction of clause 5.5.8.11; Source: MCC TF160

[20] R5-246645	Clarifications regarding non-backward compatible changes in MCVideo transmission control messages; Source: MCC TF160

CRs TS 36.579-2:

[21] R5-246528	Updates to MCPTT TC 6.2.9; Source: FirstNet, Ericsson, Element, Samsung R&D Institute UK, AT&T

[22] R5-247659	Updates to MCPTT TC 6.2.6; Source: Element, Ericsson, FirstNet, Samsung R&D Institute UK

[23] R5-2477660	Updates to MCPTT TC 6.2.7; Source: Element, Ericsson, FirstNet, Samsung R&D Institute UK

[24] R5-247661	Updates to MCPTT TC 6.2.8; Source: Element, Ericsson, FirstNet, Samsung R&D Institute UK

[25] R5-246532	Updates to MCPTT TC 6.2.10; Source: FirstNet, Samsung R&D Institute UK, Element, Ericsson, AT&T

[26] R5-246538	Updates to MCPTT TC 6.2.11; Source: FirstNet, Element, Ericsson, Samsung R&D Institute UK, AT&T

[27] R5-246566	Updates to MCPTT TC 6.2.3; Source: Samsung R&D Institute UK, FirstNet, Ericsson, Element

[28] R5-246567	Updates to MCPTT TC 6.2.4; Source: Samsung R&D Institute UK, FirstNet, Ericsson, Element

[29] R5-246570	Updates to MCPTT TC 6.2.5; Source: Samsung R&D Institute UK, FirstNet, Ericsson, Element

CRs TS 36.579-5:

[30] R5-246420	Routine maintenance for TS 36.579-5; Source: MCC TF160

CRs TS 36.579-7:

[31] R5-246646	Corrections of test case 6.8.1; Source: MCC TF160

Revised WID:

[32] R5-247086	Revised WID on UE Conformance - Protocol enhancements for Mission Critical Services (MCPTT, MCVideo, MCData) for Rel-17; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template