## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#106
Frédéric Gabin
SA4 Chair (Dolby France SAS)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meeting calendar and statistics
  Progress highlights
Work progress
  CRs to features in Release 18 and earlier
  Rel-19 Work Items
  Study Items
  New Work and Study Item(s)
SA4 Planning
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby France SAS, ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Andrijana Brekalo (MCC Support)
Sub Working Groups and their leaders
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Chair: Tomas Toftgård (Ericsson LM, ETSI) Vice-Chair: Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby France SAS, ETSI) | Saba Ahsan (Nokia corporation, ETSI) | Gilles Teniou (Tencent, CCSA)
  SA4 SWG reports:
  SA4 Audio SWG reports: SP-241671
  SA4 MBS SWG reports: SP-241671
  SA4 Video SWG reports: SP-241671
  SA4 RTC SWG reports: SP-241671

## Slide 4: Meetings held since SA#105
AH conference calls (2 to 3 hours each)
  Audio SWG: 2 Sep., 13 Sep., 18 Oct., 4 Nov.
  MBS SWG: 26 Sep., 10 Oct., 16-18 Oct. (e-meeting), 24 Oct.
  Video SWG: 8 Oct., 22 Oct., 29 Oct.
  RTC SWG: 25 Sep., 9 Oct., 23 Oct., 27 Nov.
  SA4 AH Conference call on FS_AMD 26 Nov.
SA4 plenary meetings
Meetings in 2024 | Dates | Venue and Host
SA4#130 | F2F: 18-22 November 2024 | Host: ATIS, Venue: Orlando, Florida, USA

## Slide 5: Calendar of future meetings - 1
SWG AH conference calls
  Audio SWG: 10 Jan., 17 Jan.
  MBS SWG: 19 Dec. 8-10 Jan., 6 Feb.
  Video SWG: 18 Dec., 14 Jan.
  RTC SWG: 17 Dec., 15 Jan., 5 Feb.
SA4 plenary meetings in next quarter
Meetings in 2025 | Dates | Venue and Host
SA4#131 | F2F: 17-21 Feb. 2025 | Host: EBU, Venue: Geneva, Switzerland

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2025): 3 F2F and 2 e-meetings
Meetings in 2025 | Dates | Venue and Host
SA4#131 | F2F: 17-21 Feb. 2025 | Host: EBU, Venue: Geneva, Switzerland
SA4#131e-bis | E-meeting: 11-17 April 2025 | Host: MCC, Electronic meeting
SA4#132 | F2F: 19-23 May 2025 | Host: JAF3, Venue: Fukuoka, Japan
SA4#133e | E-meeting: 21-25 Jul. 2025 | Host: MCC, Electronic meeting
SA4#134 | F2F: 17-21 Nov. 2025 | Host: ATIS, Venue: Dallas, Texas, USA

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2026): 3 F2F and 2 e-meetings
  * Only one of April or October bis meeting is expected to be needed.
Meetings in 2026 | Dates | Venue and Host
SA4#135 | F2F: 9-13 Feb. 2026 | Host: TBD, Venue: India
SA4#135e-bis* | E-meeting: 13-17 Apr. 2026 | Host: MCC, Electronic meeting
SA4#136 | F2F: 11-15 May 2026 | Host: Interdigital, Venue: Montreal
SA4#137e | E-meeting: 24-28 Aug. 2026 | Host: MCC, Electronic meeting
SA4#137e-bis* | E-meeting: 12-16 Oct. 2026 Note: dates TBC depending on MPEG#156 exact dates. | Host: MCC, Electronic meeting
SA4#138 | F2F: 16-20 Nov. 2026 | Host: ATIS, Venue: North-America

## Slide 8: SA4 meeting statistics
Note 1: the number of F2F participants at SA4#127 (88) is representative of a regular standalone SA4 F2F meeting.
Note 2: the number of Tdocs (533) per meeting at SA4#128 is at a record high

## Slide 9: SA4 progress highlights
A couple of Rel-17 corrections to 5G Media streaming and ITT4RT
Several Rel-18 Corrections on 5G Media Streaming, Split Rendering, IVAS codec, NR QoE and iRTCW.
Rel-19:
  3 ongoing Work Items (SR_IMS, VOPS, IVAS_Codec_Ph2) out of 4 progressing slower than expected. Completion still expected within Rel-19 timeframe.
  IVAS_Codec_Ph2 fixed point verification report for SA approval – (as a Milestone for payment by ETSI) (SP-241766)
  2 Studies completed (FS_DaCED, FS_5G_RTP_Ph2). Corresponding 2 follow-up Stage 3 work items agreed.
  FS_AMD Stage 2 conclusions completed. Corresponding follow-up Stage 2 work item agreed.
  10 ongoing Studies progressing:
    FS_ACAPI, FS_AI4Media, FS_Beyond2D progressing slower than expected.
    Other 7 studies progressing as planned.
New work
  Stage 2 for Advanced Media Delivery (AMD-ARCH-MED), Rel-19.
  Diverse audio CApturing System for UEs (DaCAS), Rel-19.
  5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2), Rel-19.

## Slide 10: CRs to features in Release 17 and earlier
TSG Tdoc | TDoc | Title | Type | TDoc Status | Is revision of | Release | Spec | Version | Related WIs | CR | CR revision | CR category
SP-241743 | S4-241999 | [5GMS3, TEI17] Align OpenAPI YAML with normative description | CR | agreed | S4-241823 | Rel-17 | 26.512 | 17.9.1 | 5GMS3, TEI17 | 0080 | 2 | F
TSG SA Tdoc | TDoc | Title | Type | TDoc Status | Is revision of | Release | Spec | Version | Related WIs | CR | CR revision | CR category
SP-241749 | S4-242035 | Correction of RTCP Viewport feedback format value | CR | agreed |  | Rel-17 | 26.114 | 17.8.0 | ITT4RT | 0576 |  | F
SP-241749 | S4-242036 | Correction of RTCP Viewport feedback format value | CR | agreed |  | Rel-18 | 26.114 | 18.8.0 | ITT4RT | 0577 |  | A

## Slide 11: CRs to Release 18
TDoc | Title | Source | Agenda item | Agenda item description
SP-241740 | CR Pack on 5G_MEDIA_MTSI_ext, TEI18 | SA WG4 | 18.4 | SA WG4 Rel-18 CRs
SP-241741 | CR Pack on 5GMS_Ph2 | SA WG4 | 18.4 | SA WG4 Rel-18 CRs
SP-241742 | CR Pack on 5GMS_Pro_Ph2 | SA WG4 | 18.4 | SA WG4 Rel-18 CRs
SP-241745 | CR Pack on SR_MSE | SA WG4 | 18.4 | SA WG4 Rel-18 CRs
SP-241746 | CR Pack on GA4RTAR | SA WG4 | 18.4 | SA WG4 Rel-18 CRs
SP-241747 | CR Pack on iRTCW | SA WG4 | 18.4 | SA WG4 Rel-18 CRs
SP-241748 | CR Pack on iRTCW, 5GMS_Pro_Ph2 | SA WG4 | 18.4 | SA WG4 Rel-18 CRs
SP-241750 | CR Pack on IVAS_Codec | SA WG4 | 18.4 | SA WG4 Rel-18 CRs
SP-241751 | CR Pack on NR_QoE_enh-Core | SA WG4 | 18.4 | SA WG4 Rel-18 CRs

## Slide 12: Overview of work progress Rel-19 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 ->6/6/2025 | 20% | SP-240060 | 45% | 
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 ->6/6/2025 | 25% | SP-240492 | 45% | 
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 6/6/2025 ->9/9/2025 | 5% | SP-241000 | 20% | IVAS fixed-point Decoder and Renderer 90% delivery
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | - | SP-241314 |  | New

## Slide 13: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 ->6/6/2025 | 20% | SP-240060 | 45% | 
Purpose
Harmonize and include as needed all the SA4 video operating points into a new specification that will be home to all such video operating points and upgrade HEVC-based levels based on industry practices.
Define the MV-HEVC capability in this new specification.
Then add and harmonize stereoscopic MV-HEVC operating points and capabilities for TS 26.511, TS 26.119 and TS 26.143
Progress in the last quarter
Agreed operation points definitions on HDTV, HDR and Stereoscopic 3DTV
Reviewed and agreed the description of MV-HEVC operation points with a single decoding capability in which the explicit support for the Extended profile is left open.
Also agreed that for MV-HEVC priority will be given to Cinema-type content as part of stereoscopic 3DTV services.
The support of 3GPP codecs as registered web codecs is also summarized in a dedicated annex. We will rely on CTA WAVE to develop corresponding CMAF test vectors.
Draft TS 26.265 Media Delivery: Video Capabilities and Operation Points, progressed to v0.5.0.
Next steps
Progressing pCR on new draft TS 26.265
Send new TS 26.265 to SA plenary for information.
Endorse CRs on TS 26.118, TS 26.511, TS 26.143, TS 26.119.

## Slide 14: Split Rendering over IMS (SR_IMS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 ->6/6/2025 | 25% | SP-240492 | 45% | 
Purpose
Identify functional entities for IMS-based split rendering and introduce a mapping to the IMS architecture. Identify interfaces and define network APIs for delivering media from 3GPP and non-3GPP services for split rendering of XR services. Define protocols, procedures, and codecs for delivery of split-rendered media and metadata for support of split rendered content including uplink (e.g., pose), and downlink (e.g., rendered pose) as part of a new specification.
Progress in the last quarter
Progressed draft TS 26.567 Split rendering over IMS to v0.4.0 with the following items:
  Media codecs and media configuration for split rendering over IMS
  General description of data transport, and metadata data channel message format
  QoE report format
  Updates to the procedures from split rendering session establishment and modification
  Editorial improvements
Next steps
Progress and agree on TS 26.567 v1.0.0 to be sent to SA plenary for information

## Slide 15: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 6/6/2025 ->9/9/2025 | 5% | SP-241000 | 20% | IVAS fixed-point Decoder and Renderer 90% delivery
Purpose
The overall objective of this work item is to provide an improved set of IVAS specifications with a fixed-point C-code to be part of TS 26.251; characterization of the IVAS codec based on the floating-point and fixed-point C-codes, and documentation of characterization results into TR 26.997; Enhancements to codec conformance test procedures and criteria; definition of relevant tiers of functionality to be implementable on a wide range of UEs with different capabilities, balancing user experience and implementation complexity/cost; enhancements to the RTP payload format and SDP negotiation, including split rendering operation; update relevant system and service specifications.
Progress in the last quarter
A report on verification of the delivery of fixed-point decoder and renderer was agreed.
SP-241766 - IVAS fixed-point Decoder and Renderer 90% delivery – For approval by SA#106 (as a Milestone for payment by ETSI)
Next steps
Verification and Agreement by SA4 on Delivery of IVAS fixed-point Encoder, fulfilling the FL-to-FX requirements
Finalization of IVAS characterization documents, including:
  IVAS-7b Processing Plan for Characterization Phase
  IVAS-8b Test Plan for Characterization Phase

## Slide 16: Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | - | SP-241314 | 5% | 
Purpose
  Consider additional requirements corresponding to the test methods in TS 26.260 and/or update requirements marked as TBD for sending and receiving characteristics of terminals in TS 26.261. Define new test methods and performance requirements/objectives, for the assessment of capture and playback of complex sound scenes. Define new test methods and performance requirements/objectives for the assessment of acoustic echo control. Define test methods and performance requirements/objectives for the assessment of binaural rendering in receive direction, including headtracking and motion-to-sound latency.
Progress in the last quarter
Inputs on test methods for acoustic echo control and headtracking as well as subjective testing with moving sources were reviewed.
It was decided to collect a description of candidate changes in a “permanent document”. This working procedure was preferred by the SA4 Audio SWG over continuously developed CRs, as it allows to add and track complementary information, avoiding also "changes over changes" in the history of the permanent document.
An initial time plan was agreed
Next steps
Progress changes to 26.259 (Subjective test methodologies), 26.260 (Objective test methodologies) and 26.261 (Performance requirements & objectives).

## Slide 17: Overview of work progress Study Items targeting Rel-19
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2025 ->6/6/2025 | 78% | SP-220328 | 82% | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 12/12/2024 | 90% | SP-221330 | 100% | Complete !
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2025 | 55% | SP-230544 | 60% | 
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | 30% | SP-240481 | 60% | 
1030005 | Study on Media Messaging | FS_MeMe | 3/3/2025 | 30% | SP-240477 | 60% | 
1030006 | Study on Advanced Media Delivery | FS_AMD | 3/3/2025 | 60% | SP-241011 | 75% | 
1030007 | Study of 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | 65% | SP-240482 | 100% | Complete !
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 3/3/2025 ->6/6/2025 | 17% | SP-240479 | 28% | 
1030009 | Study on Audio Codec APIs | FS_ACAPI | 3/3/2025 ->6/6/2025 | 10% | SP-240480 | 20% | 
1040020 | Study on Haptics in 5G Media Services | FS_HapticsMedia | 3/3/2025 | 15% | SP-241121 | 60% | 
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 10% | SP-240927 | 25% | 
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 0% | SP-241374 | 15% | 

## Slide 18: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
Progress in the last quarter
The Functional aspects have been progressed on AI/ML description of concepts, AI data component refinements, the description of split inference tasks, some NNC format description updates and external performance results.
  All of these documented into the functional TR 26.927 that now includes preliminary conclusions
The evaluation TR 26.847 is also updated with results on split inferencing for object detection scenario
Next steps
Agree on TR 26.927 v1.0.0 to be sent to SA plenary for information
Agree on TR 26.847 v1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2025 ->6/6/2025 | 78% | SP-220328 | 82% | 

## Slide 19: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED) – Complete !
Purpose
This study item considers codec-independent immersive voice and audio capturing configurations for end-user devices. The outcome of the studies can be used as guidelines for the manufacturers to deploy immersive voice and audio services.
Progress in the last quarter
TR 26.933 progressed to v2.0.0 and complete.
Proposed follow-up work Item (DaCAS)
TR 26.933 Study on Diverse Audio Capturing system (Release 19) (SP-241754) for approval
Next steps
N/A
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 12/12/2024 | 90% | SP-221330 | 100% | Complete !

## Slide 20: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2025 | 55% | SP-230544 | 60% | 
Purpose
Based on relevant TR 22.856 use cases, the study item aims, among other objectives, to collect and document Avatar animation and representation approaches, document the requirements for an interoperable base Avatar format.
Progress in the last quarter
Agreed to include the avatar intrinsic properties like textures to features associated to the representation format.
The IMS architecture mapping has been progressed but remains documented into the permanent document waiting for SA2 conclusions.
Also agreed a description of scene management for avatar communications.
TR 26.813 presented to SA for information.
TR 26.813 Avatar Representation and Communication; (Release 19) v1.0.0 (SP-241755)
Next steps
Complete selection of the Avatar representation format
Conclude the different topics of the study
Finalize conclusions and recommendations of the TR
Send TR 26.813 to SA for approval.

## Slide 21: Study on Media enerGy consumption exposuRE and EvaluatioN framework (FS_MediaEnergyGREEN)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | 30% | SP-240481 | 60% | 
Purpose
The study aims to identify sustainable media metrics, architectural impacts (APIs), functional extensions required for SA4 service enablers and evaluate the feasibility of an evaluation framework to facilitate efficient energy use and energy saving for media services.
Progress in the last quarter
Progressed TR 26.942 to v1.0.0 ready to be presented to SA for information
TR 26.942 Study on Media Energy Consumption Exposure and Evaluation Framework; (Release 19) v1.0.0 (SP-241756)
Next steps
Key Issue #3 (Evaluation Framework) description will be complemented.
More potential solutions are expected.
Conclusions will have to be added.

## Slide 22: Study on Media Messaging (FS_MeMe)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030005 | Study on Media Messaging | FS_MeMe | 3/3/2025 | 30% | SP-240477 | 60% | 
Purpose
Key topics to be studied: A) Integration of TS 26.143 Capabilities and Profiles into IETF MIMI, B) Support of advanced file format, C) Support of external body content and late binding, D) DRM and encrypted content, E) Additional media experiences. In particular how they relate to the system and data models in TS 26.143 and collect additional industry requirements according to F) Additional industry requirements as above. Identify gaps and recommend potential normative work to enhance interoperability in Messaging Services.
Progress in the last quarter
Progress the study the integration of TS 26.143 capabilities and profiles into IETF MIMI content formats
TR 26.841 progressed to v1.0.0 including updates on abbreviations, updated high level call-flows on messaging. It is presented to SA for information.
TR 26.841 Study on Media Messaging Enhancements; (Release 19) v1.0.0 (SP-241752)
Next steps
Complete the integration of TS 26.143 capabilities and profiles into IETF MIMI content formats
Complete the suitability to enhance the specification of the MMBP Generator and MMBP Player in TS 26.143 by using the Media Service Enabler principles
Collaborate with MPEG to study the needs and functionalities for an advanced file format to be added to TS 26.143.
Complete identifying gaps and recommend potential normative work to enhance interoperability in Messaging Services.
Coordinate work with external organizations such as ISO/IEC JTC29 WG3 (MPEG Systems), 5G-MAG, GSMA and IETF, as needed.
Agree TR 26.841 v2.0.0

## Slide 23: Advanced Media Delivery (FS_AMD)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030006 | Study on Advanced Media Delivery | FS_AMD | 3/3/2025 | 60% | SP-241011 | 75% | 
Purpose
Study the following topics
Progress in the last quarter
Agreed integrated CRs for TR 26.802 (merges of 4 CRs) and TR 26.804 (merges of 14 CRs).
Agreed on stage-2 normative work item based on conclusions.
0 | Specification Structure
1 | Common Client Metadata
2 | Common Server-and Network-Assisted Streaming.
3a | Multi-CDN and Multi-Access Media Delivery.
3b | Multi-Access with ATSSS
4 | Modem Usage Optimized Media Streaming.
5 | DRM and Conditional Access.
6 | In-session Unicast Repair for MBS Object Distribution.
7 | MBS User Service and Delivery Protocols for eMBMS.
8 | Selected MBMS Functionalities not supported in MBS.
9 | DASH/HLS Interoperability.
10 | Further harmonization of RTC and Streaming for Advanced Media Delivery.
11 | Issues identified by Market Representation Partners.
12 | Improved QoS support
13 | Impacts and opportunities of QUIC for segmented content delivery
Next steps
Progress gaps for stage-3 for relevant work topics.
Select recommended technologies for 5G Media Streaming and MBS User Services
Agree CRs addressing potential normative work for stage-3 for relevant work topics

## Slide 24: 5G Real-time Transport Protocol Configurations, Phase 2 (FS_5G_RTP_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030007 | Study of 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | 65% | SP-240482 | 100% | Complete !
Purpose
Study the following Key Issues in more detail, and in particular how they relate to RTP and RTCP for WebRTC and IMS-based XR services: Inaccuracy of the PDU Set Size (PSSize) information, Issues around "lonely” PDU, as identified by SA2, Enhancements for application-layer FEC support (e.g., for split rendering); Application-layer FEC awareness for PDU Set handling; RTP transport of XR metadata; PDU Set marking for XR streams with RTP end-to-end encryption; RTCP messages to better support XR services in 5G; RTP retransmission for supporting XR services in 5G; Feasibility of RTP multiplexing options for transport of XR media streams; Document use cases and intended deployment scenarios of enhancements for RTP header extension for PDU Set marking; Enhancements of RTP header extension for PDU Set marking; End of Data Burst Marking.
Progress in the last quarter
We agreed to solutions and updates to KI#1, 2, 3, 4, 9 and 12. The conclusions for the study were also agreed and a tabular analysis of all solutions including identification of coordination with other WGs and requirements for normative work were also agreed. Work is complete. TR 26.822 is sent to SA for approval.
TR 26.822 Study on 5G Real-time Transport Protocol Configurations, Phase 2; (Release 19) (SP-241757)
Next steps
N/A

## Slide 25: Beyond 2D Video (FS_Beyond2D)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 3/3/2025 ->6/6/2025 | 17% | SP-240479 | 28% | 
Purpose
Identify and document beyond 2D formats, that are market-relevant within the next years, generated from established and emerging capturing systems (including cameras for spatial video capturing), contribution, and usable on display technologies (smartphones, VR HMDs, AR glasses, autostereoscopic and multiscopic displays). Establish and document a set of beyond 2D video end-to-end reference scenarios; Define concrete evaluation framework per scenario; Identify potential areas for normative work as the next phase and communicate with other 3GPP WGs regarding relevant aspects related to the study to the extent needed.
Progress in the last quarter
TR 26.956 progressed to version 0.2.0
On scenarios
  Agreed scenario of Streaming of volumetric video corresponding to a single asset
    Open issues relate to the evaluation of quality metrics and the relation between objective and subjective quality.
  Agreed scenario of UE-to-UE Stereoscopic live streaming scenario
On representation format
  Agreed to document the extensions to stereoscopic 3D representation format
  Agreed to document the light field video representation format
Next steps
Collect and review the initial characterization results on the existing 3GPP codecs H.265/HEVC as well as potentially new codecs, and identify any open issues.
Document interoperability requirements, traffic charactertistics and potential QoS optimization or requirements to support the above work flows.
Evaluate the feasibility of new formats with different services, considering the implementation constraints and performance indicators such as encoding, decoding, and rendering complexity, bandwidth utilization, and interoperability considerations.
Agree on TR 26.956 to be sent to SA plenary for information

## Slide 26: Audio Codec APIs (FS_ACAPI)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 3/3/2025 ->6/6/2025 | 10% | SP-240480 | 20% | 
Purpose
The overall objective of this study item is to study APIs to provide support for 3GPP's speech and audio codecs in TS 26.114 and TS 26.117 for enhanced Web-based applications over 3GPP networks.
Progress in the last quarter
A contribution on encoder and decoder configuration elements for potential WebCodec registrations of 3GPP speech/audio codecs was agreed.
TR 26.858 was progressed to v0.2.1
Next steps
Identify relevant interfaces on hardware/firmware platforms to the (supported) relevant codecs defined in TS 26.114 and TS 26.117 and other common pre- and postprocessing blocks, including capture front end and renderer, and characterize signal (including control signal and metadata) flows on these interfaces.
Continue to identify potential gaps in the 3GPP and W3C specifications to enable and simplify the use of the codecs in TS 26.114 and TS 26.117 in WebCodecs and WebRTC. Continue to identify common APIs for the relevant codecs defined in TS 26.114 and TS 26.117 and other common pre- and postprocessing blocks, including capture front end and renderer, that are useable to expose the identified interfaces.
Provide recommendations for interfaces and adapters to WebRTC and WebCodec.
Provide recommendations for potential normative work in 3GPP and/or other organizations, for example W3C and IETF.

## Slide 27: Study on Haptics in 5G Media Services (FS_HapticsMedia)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040020 | Study on Haptics in 5G Media Services | FS_HapticsMedia | 3/3/2025 | 15% | SP-241121 | 60% | 
Purpose (updated)
The study aims to investigate and identify the integration of haptics media in 3GPP communication and streaming services, including the identification of haptics input and representation formats, potential compression formats of haptics media, the integration into delivery systems, as well as QoE aspects.
Progress in the last quarter
Definition of control loops, to support clarification of the scope of the study; Revision to one use case; General description of haptic communication flow; Haptic signals and media formats; Revise and complete device types to cover capture of haptics effects; General description for integration of Haptics Media in the 5G generalized architecture and in the IMS and split rendering architecture; General description of integration of haptics media in 3GPP services (Streaming, real time communication); Description of candidate technologies; Initial information on QoS/QoE for haptic media.
TR 26.854 Study on Haptics in 5G Media Services (Release 19); (Release 19) v1.0.0 (SP-241753)
Next steps
Identify candidate technologies (codec, storage format, and transport protocols) that may be suitable for enabling haptic experiences.
Identify the use of existing 3GPP network APIs to assist the QoS for the delivery of haptic experiences if necessary.
Study, identify and document 3GPP services in which haptic experience can be integrated, including identifying potential gaps. (5GMS streaming, RTC communications, avatar representation, and broadcast.)
Provide potential needs and benefits for normative work
Send TR 26.854 for approval to SA#107

## Slide 28: Study on Spatial Computing for AR Services (FS_ARSpatial)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 10% | SP-240927 | 25% | 
Purpose
Study how spatial computing functions such as relocalization, mapping, and semantic perception are realized and identify the necessary set of spatial mapping information. Collect and document the different formats for spatial descriptions as well as interoperability requirements for such descriptions. Identify where spatial computing functions run and which media, metadata, and description formats are used for exchange between these elements based on the architecture defined in the TS 26.506.
Progress in the last quarter
TR 26.819 Study on Spatial Computing for Augmented Reality (AR) Services, progressed to version 0.2.0
Agreed to document 2 use cases related to AR gaming and AR IoT control and supervision, although they both may relate to same functional requirements
Updated the description of spatial computing functions, in particular those supported by the Microsoft HoloLens. (to be validated if references to commercial products are valid in a TR).
Refined spatial description functions such as re-localization and anchoring
On the architecture aspects we agreed to rely on the XR baseline client defined in 26.119 (MeCAR) and the RTC architecture.
Relevant standardization work inside and outside of 3GPP is also documented into the Draft TR.
based on a proposed skeleton and inputs on a description of spatial computing functions.
Next steps
Progress:
  Collect and document spatial description formats.
  Document interoperability requirements for such descriptions.
  Mapping of spatial computing functions to the architecture defined in TS 26.506.
  Identify gaps to support XR spatial description handling, with a focus on real-time scenarios.
Send the TR for information

## Slide 29: Study on immersive Real-Time Communication for WebRTC, Phase 2 (FS_iRTCW_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 0% | SP-241374 | 15% | 
Purpose
Document the following key issues in detail, and in particular how they relate to the existing RTC architecture and protocols specified in TS 26.506 and TS 26.113:
Media capabilities, profiles and codecs for RTC
Signalling and metadata to support immersive media capabilities
Support of tethered cases in RTC system
Identify solutions for each of the key issues; Identify suitable one for key issues requiring solutions and recommend potential normative work to relevant specifications.
Progress in the last quarter
TR 26.830 Study on the enhancement for Immersive Real-Time communication for WebRTC; Phase 2; progressed to version 0.1.0
Key issue descriptions (KI#1, KI#2, KI#3) to formulate the problem and to envision the potential solutions
Next steps
Finalize Key Issue Description
Analysis on media codecs for RTC
Identify list of metadata & signalling for RTC
Draft potential solutions for Key Issues (mainly KI#1, KI#2, KI#36)

## Slide 30: New Work and Study Item(s)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060069 | Stage 2 for Advanced Media Delivery | AMD-ARCH-MED | 3/3/2025 | - | SP-241674 |  | WID
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | - | SP-241673 |  | WID
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | - | SP-241672 |  | WID

## Slide 31: Stage 2 for Advanced Media Delivery (AMD-ARCH-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060069 | Stage 2 for Advanced Media Delivery | AMD-ARCH-MED | 3/3/2025 | - | SP-241674 |  | WID
Purpose
Provide relevant extensions to TS 26.502 to extend the MBS User Service architecture (based on TR 26.802 Key Issues):
  Key Issue #8: In-session unicast repair for MBS Object Distribution
  Key Issue #9: MBS User Service and Delivery Protocols for eMBMS
  Key Issue #10: Selected MBMS Functionalities not supported in MBS
Provide relevant extensions to the Stage 2 5G Media Streaming architecture defined in TS 26.501 (based on TR 26.804 Key Issues)
  Common Media Client Data (CMCD)
  Multi-access media delivery
  Media delivery from multiple service endpoints/locations
  distributing encrypted and high-value content
  Improved QoS support for Media Streaming services
  Media Streaming aspects of Network Slicing
Progress in the last quarter
N/A
Next steps
N/A

## Slide 32: Diverse audio Capturing System for UEs (DaCAS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025 | - | SP-241673 |  | WID
Purpose
The overall objective of this work item is to define minimum performance criteria suitable for immersive audio capture. Furthermore example solutions that meet the minimum performance requirements/objectives are developed. To enable the execution of the work item and evaluation of solutions for immersive audio capture in a transparent manner, a representative set of target devices will be defined, and sufficient test signals are generated based on the devices.
Progress in the last quarter
N/A
Next steps
N/A

## Slide 33: 5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | - | SP-241672 |  | WID
Purpose
The work includes the following objectives for normative specification work on TS 26.522, TS 26.510 and TS 26.113 are in scope for RTC services based on the conclusions included in TR 26.822 of the study item FS_5G_RTP_Ph2: mitigate the potential inaccuracy of PDU Set Size information; include PDU Set Importance values; guidelines for handling of lone PDUs at the UPF; AL-FEC awareness; MDS AL-FEC coding schemes; network awareness of retransmitted PDUs; multiplexed RTP streams; burst size, time to next burst, data boosting indication; guidelines for marking PDU Sets.
Progress in the last quarter
N/A
Next steps
N/A

## Slide 34: SA4 planning

## Slide 35: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 36: Summary of action items
Action Points from SA#105 to SA4:
N/A
Action items from SA4 to SA#106:
  Approve all Rel-17 and Rel-18 SA4 agreed CRs
  Approve IVAS fixed-point Decoder and Renderer 90% delivery – (as a Milestone for payment by ETSI) (SP-241766)
  Approve the following TS/TRs:
    TR 26.933 Study on Diverse Audio Capturing system (Release 19) (SP-241754)
    TR 26.822 Study on 5G Real-time Transport Protocol Configurations, Phase 2; (Release 19) (SP-241757)
  Approve New Work Item on Stage 2 for Advanced Media Delivery (AMD-ARCH-MED) (SP-241674)
  Approve New Work Item on Diverse audio Capturing System for UEs (DaCAS) (SP-241673)
  Approve New Work Item on 5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2) (SP-241672)